EPAP II

Competent Commercial Practice

Standard Bidding Documents

Supply and Installation of Plant and Equipment

2-Stage Bidding

Acronyms

BDS	Bid Data Sheet

CIF	Cost, Insurance and Freight

CIP	Carriage and Insurance Paid to (named place of destination)

CPM	Critical Path Method

DDP	Delivered Duty Paid (named place of destination)

EDI	Electronic Data Interchange

ENAA	Engineering Advancement Association of Japan

EXW	Ex factory, ex works or ex warehouse

FCA	Free Carrier

FIDIC	Fédération Internationale des Ingénieurs Conseils (International Federation of Consulting Engineers)

FOB	Free on Board

GCC	General Conditions of Contract

IBRD	International Bank for Reconstruction and Development

ICC	International Chamber of Commerce

IDA	International Development Association

IFB	Invitation for Bids

ITB	Instructions to Bidders

SBD	Standard Bidding Document

SCC	Special Conditions of Contract

TS	Technical Specifications and Drawings

UNCITRAL	United Nations Commission on International Trade Law

Two Stage Bidding Procedure Flowchart

| I. Bidding Documents Issued by Employer |  | II. The First Stage Bid Submitted by Bidder |
| --- | --- | --- |
| Invitation for Bids Instructions to Bidders Bid Data Sheet General Conditions of Contract Special Conditions of Contract | Technical Specifications and Drawings Sample Forms and Procedures Eligibility for the Provision of Goods, Works and Services | ( | Cover Letter Bid Form—First Stage Attachments: 1. Bidder’s Eligibility (Joint Venture, if any) 2. Facilities’ Eligibility | 3. Subcontractors proposed by Bidder (if any) 4. Deleted Technical Specifications and Drawings from the Bidder (if called for) |
|  |  |  | ( |  |
|  | III. Clarification Meeting & Invitation for Second Stage Bid Reminder of Clarification Meeting |  |
|  | ( |  |  |  |
| IV. The Second Stage Bid Submitted by Bidder |  | V. Contract Documents |
| Cover Letter Memorandum of Clarification Meeting Updated Technical Bid Bid Form—Second Stage Price Schedules Attachments: 1. Bid Security 2. Power of Attorney 3. Bidder’s Eligibility 4. Facilities’ Eligibility 5. Subcontractors proposed by Bidder (if any) Updated Technical Specifications and Drawings from the Bidder (in accord with Memorandum) | ( | Notification of Award Memorandum of Clarification Meeting Bid Form Price Schedules General Conditions of Contract Special Conditions of Contract Contract Agreement and Appendixes 1. Terms and Procedures of Payment 2. Price Adjustment (if applicable) 3. Insurance Requirement 4. Time Schedule 5. List of Subcontractors 6. Scope of Works and Supply by Employer 7. List of Documents for Approval/Review 8. Functional Guarantees Forms and Procedures Technical Specifications & Drawings Any other documents agreed as forming a part of the Contract |

# Section I. Invitation for Bids

Notes on the Invitation for Bids The Invitation for Bids (IFB) (see para. 2.8 of the World Bank Guidelines: Procurement under IBRD Loans and IDA Credits, May 2004), shall be issued as: (a) an advertisement in at least one newspaper of general circulation in the Borrower’s country ( or in the official gazette or in an electronic portal with free access) (b) an advertisement in Development Business online and in DG Market. Advertising inquiries about the U.N. Development Business publication can be directed as shown below: Development Business, 1818 H Street, N.W., Washington, D.C. 20433 U.S.A.; Telephone: 1-202-458-2397; Facsimile: 1-202-522-3316; Internet: dbusiness@worldbank.org. The IFB provides information that enables potential bidders to decide whether to participate. Apart from the essential items listed in the Standard Bidding Documents (SBDs), the IFB should also indicate any important bid evaluation criteria (for example, the application of a margin of preference in bid evaluation) or qualification requirement (for example, a requirement for a minimum level of experience in manufacturing and installing a similar type of plant and equipment for which the IFB is issued). The IFB should be incorporated into the bidding documents. The information contained in the IFB must conform to the bidding documents and in particular to the relevant information in the BDS. A sample letter of invitation for second stage bids is also included. The letter is sent only to firms determined by the Employer, following the first stage bid evaluation, to be qualified and responsive in order to participate in the second stage bidding process.

SAMPLE FORMAT FOR INVITATION FOR BIDS (First Stage Bids)

[Name of Country]

[Name of Project]

BRIEF DESCRIPTION OF GOODS [WORKS]

Loan [Credit] No.

1.	This invitation for bids follows the general procurement notice for this project that appeared in Development Business, issue no. [insert number] of [insert date]. 1

2.	The [insert name of borrower] [has received/has applied for/intends to apply for] a [loan/credit] from the [International Bank for Reconstruction and Development/International Development Association] toward the cost of [insert name of project], and it intends to apply part of the proceeds of this [loan/credit] to payments under the contract for [insert name/no. of contract]. 2

3.	The [insert name of implementing agency] now invites sealed bids from eligible bidders for [insert description of goods or works to be procured]. 3,4

4.	Bidding will be conducted through the competent commercial bidding procedures specified in the EPAP II Operations Manual, and is open to all bidders from any county as defined in the guidelines. 5

5.	Interested eligible bidders may obtain further information from [insert name of agency] and inspect the bidding documents at the address given below [state address at end of document] from [insert office hours]. 6

6.	A complete set of bidding documents in [insert name of language] may be purchased by interested bidders on the submission of a written application to the address below [state address at the end of document] and upon payment of a nonrefundable fee7 [insert amount in local currency] or in [insert amount in specified convertible currency]. The method of payment will be [insert method of payment].8 The document will be sent by [insert delivery procedure].9

7.	A Two Stage Bidding Procedure will be adopted and will proceed as follows:

(a)	The first stage bid will consist of a technical bid only, without any reference to prices, and a list of any deviations to the technical and commercial conditions set forth in the bidding documents or any alternative technical solutions a Bidder wishes to offer, and a justification therefor, always provided that such deviations or alternative solutions do not change the basic objectives of the project. Following evaluation by the Employer of the first stage bids, the Employer will invite each Bidder who meets the minimum acceptable qualification criteria and who has submitted a technically responsive first stage bid to a clarification meeting, during which the Bidder’s bid will be reviewed and all required amendments, additions, deletions and other adjustments will be noted and recorded in a Memorandum. Only those bidders submitting a technically responsive and acceptable first stage bid will be invited to submit a second stage bid.

(b)	The second stage bid will consist of (i) an updated technical bid incorporating all changes required by the Employer as recorded in the Memorandum to the clarification meeting or as necessary to reflect any amendment to the bidding documents issued subsequent to submission of the first stage bid, and (ii) the commercial bid.

8.	Bids must be delivered to the address below [state address at the end of document] at or before [insert time and date]. If required, all second stage bids must be accompanied by a bid security of [insert amount in local currency or minimum percentage of bid price] or an equivalent amount in a freely convertible currency.10  Late bids will be rejected. First stage bids will be opened in the presence of the bidders’ representatives who choose to attend at the address below [state address at end of document] at [insert time and date].11 Second stage bids will be opened in the presence of the bidders’ representatives who choose to attend at the time and date and at the address given in the letter of invitation to submit second stage bids.

[Insert name of office].

[Insert name of officer].

[Insert postal address] and/or [Insert street address].

[Insert telephone number, indicate country and city code].

[Insert facsimile or cable number].

Notes

1.	Day, month, year; for example, 31 January 1996.

2.	[Insert if applicable]. This contract will be jointly financed by [insert name of cofinancing agency]. Bidding will be governed by the World Bank’s eligibility rules and procedures.

3. 	A brief description of the type(s) of goods or works should be provided, including quantities, location of project, and other information necessary to enable potential bidders to decide whether or not to respond to the invitation. Bidding documents may require bidders to have specific experience or capabilities; such requirements should also be included in this paragraph.

4. 	[Insert if applicable]. The delivery/construction period is [insert no.of days/months/years or dates].

5. 	Occasionally, contracts may be financed out of special funds that would further restrict eligibility to a particular group of member countries. When this is the case, it should be mentioned in this paragraph. Also indicate any margin of preference that may be granted as specified in the Loan or Credit Agreement and set forth in the bidding documents.

6. 	For example, 0900 to 1200 hours.

7.	The fee, to defray printing and mailing/shipping costs, should be nominal.

8.	For example, cashier’s check, direct deposit to specified account no., etc.

9.	The delivery procedure is usually airmail for overseas delivery and surface mail or courier for local delivery. If urgency or security dictates, courier services may be required for overseas delivery.

10.	The amount of bid security should be stated as a fixed amount or as a minimum percentage of the bid price. Alternatively, if a bid security is not required (often the case in supply contracts), the paragraph should so state.

11. 	The office for bid opening may not necessarily be the same as that for inspection or issuance of documents or for bid submission. If they differ, each address must appear at the end of paragraph 7 and be numbered; as, for example, (1), (2), (3). The text in the paragraph would then refer to address (1), (2), etc. Only one office and its address may be specified for submission, and it should be near the place where bids will be opened.

Sample Letter of Invitation (Second Stage Bids)

(letter head of the Employer)

Date:

Loan/Credit No.:

Contract Name:

To: [Name and address of the Bidder]

Dear Ladies and/or Gentlemen,

1.	We hereby inform you that you are invited to submit a sealed second stage bid for the execution and completion of the cited contract for which you submitted a first stage bid on [date of submission of first stage bid], which was reviewed during the clarification meeting(s) held on [date(s)] and has been found technically responsive.

2.	Your second stage bid should include an updated technical and commercial bid [or accepted alternative bid] based on [attached amendment, if any] 1 and on the modifications, if any, listed in the “Changes Required Pursuant to the First Stage Evaluation” Annex to the Memorandum of the clarification meeting(s) held with you on [date(s)].2

3.	Second stage bids shall be submitted [time, date and address for second stage bid submission] and will be opened in the presence of the Bidder’s representatives who choose to attend at [time, date and address for second stage bid opening].3

4.	Second stage bids shall remain valid for [number of days] 4 after the date of bid opening prescribed above.

5.	If required in the Bid documents second stage bids must be accompanied by a bid security in an amount of [fixed amount in local currency] or the equivalent of [fixed amount in U.S. dollars] in a freely convertible currency in one of the forms stated in the Bid documents:

6.	[If bidders were prequalified, include any update requirement from the information provided for prequalification.] 5

7.	Please confirm receipt of this letter immediately in writing. If you do not intend to bid, we would appreciate being so notified again in writing at your earliest opportunity.

Yours truly,

Authorized signature:

Name and title:

Employer:

ENCLOSURE [Amendments, if any, and Memorandum of “Changes Required Pursuant to First Stage Evaluation”)

____________________

1 	Amendment shall be common to all bidders invited to submit a second stage bid.

2 	A copy of the respective Annex may be attached to the letter to the corresponding Bidder.

3 	The dates of bid submission and bid opening should be the same, and the time should also be the same or immediately thereafter.

4 	The period should be sufficient to permit completion of the second stage bid evaluation, review of the recommended selection by the Bank, obtainment of approvals and notification of award. A realistic period (e.g., sixty [60] days) should be specified in order to avoid the need for extension.

5 	Information to be updated may be specified, such as an updated financial situation, new contractual commitments or current litigation.

# Section II. Instructions to Bidders

## Table of Clauses

A. Introduction	3

1.	Source of Funds	3

2.	Eligible Bidders	3

3.	Eligible Plant, Equipment, and Services	4

4.	Cost of Bidding	4

B. The Bidding Documents	4

5.	Content of Bidding Documents	4

6.	Clarification of Bidding Documents; and Pre-Bid Meeting	5

7.	Amendment of Bidding Documents	6

C. Preparation of Bids	6

8.	Language of Bid	6

9.	Documents Comprising the Bid	6

10.	Bid Form and Price Schedules	10

11.	Bid Prices	10

12.	Bid Currencies	12

13.	Bid Security	12

14.	Period of Validity of Bid	14

15.	Format and Signing of Bid	14

D. Submission of Bids	14

16.	Sealing and Marking of Bids	14

17.	Deadline for Submission of Bids	15

18.	Late Bids	15

19.	Modification and Withdrawal of Bids	15

E. Bid Opening and Evaluation	16

20.	Opening of Bids by Employer	16

21.	Clarification of Bids	17

22.	Preliminary Examination of Bids	17

23.	Conversion to Single Currency	17

24.	Technical Evaluation	18

25.	Commercial Evaluation	19

26.	Domestic Preference	21

27.	Contacting the Employer	21

F. Award of Contract	21

28.	Post-qualification	21

29.	Award Criteria	22

30.	Employer’s Right to Accept Any Bid and to Reject Any or All Bids	22

31.	Notification of Award	22

32.	Signing the Contract Agreement	23

33.	Performance Security	23

34.	Adjudicator	23

35. Fraud and Corruption	24

Instructions to Bidders

A. Introduction

| 1. Source of Funds | 1.1 The Borrower named in the Bid Data Sheet (BDS) has received/applied for a loan/credit (hereafter called “loan”) from the National Bank of Egypt (hereafter called “the Bank”) of the U.S. dollar amount indicated in the BDS. The loan will be used in various currencies toward the cost of the Project named in the BDS. The Borrower intends to apply a portion of the proceeds of this loan to eligible payments under the contract for which these Bid Documents are issued. 1.2 Payment by the Bank will be made only at the request of the Borrower and upon approval by the Bank, in accordance with the terms and conditions of the loan agreement, and will be subject in all respects to the terms and conditions of that agreement. The loan agreement prohibits a withdrawal from the loan account for the purpose of any payment to persons or entities, or for any import of plant and equipment, if such payment or import, to the knowledge of the Bank, is prohibited by a decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations. No party other than the Borrower shall derive any rights from the loan agreement or have any claim to the loan proceeds. |
| --- | --- |
| 2. Eligible Bidders | 2.1 This Invitation for Bids, issued by the Employer named in the BDS, is open to all suppliers from eligible source countries as defined in Guidelines: Procurement under IBRD Loans and IDA Credits, October 2006, hereinafter referred to as the IBRD Guidelines for Procurement, and pursuant to Section VIII Eligibility for the Provision of Goods, Works and Services, except as provided hereinafter. 2.2 Bidders should not be associated, or have been associated in the past, directly or indirectly, with a firm or any of its affiliates: (a) that has provided consulting services related to the facilities to either the Employer or the Borrower during the preparatory stages of the Project of which the facilities form a part, or (b) that has been hired (or is proposed to be hired) by the Employer or Borrower as Project Manager for the contract. 2.3 Government-owned enterprises in the Borrower’s country may only participate on their own or as members of a joint venture if they are legally and financially autonomous, operate under commercial law, and are not dependent agencies of the Borrower or Sub-Borrower. 2.4 Bidders shall not be under a declaration of ineligibility for corrupt and fraudulent practices issued by the Bank in accordance with ITB Sub-Clause 37.1. |
| 3. Eligible Plant, Equipment, and Services | 3.1 For the purposes of these bidding documents, the words “facilities,” “plant and equipment,” “installation services,” etc., shall be construed in accordance with the respective definitions given to them in the General Conditions of Contract. 3.2 All plant and equipment to be supplied and installed and services carried out under the contract shall have their origin in any country, defined in the IBRD Guidelines for Procurement, and pursuant to Section VIII Eligibility for the Provision of Goods, Works and Services, and all expenditures made under the contract will be limited to such plant, equipment, and services. 3.3 For purposes of this clause, “origin” means the place where the plant and equipment or component parts thereof are mined, grown, or produced. Plant and equipment are produced when, through manufacturing, processing or substantial and major assembling of components, a commercially recognized product results that is substantially different in basic characteristics or in purpose or utility from its components. 3.4 The origin of the plant, equipment, and services is distinct from the nationality of the Bidder. |
| 4. Cost of Bidding | 4.1 The Bidder shall bear all costs associated with the preparation and submission of its bid, and the Employer will in no case be responsible or liable for these costs, regardless of the conduct or outcome of the bidding process. |

B. The Bidding Documents

| 5. Content of Bidding Documents | 5.1 The Facilities required, bidding procedures, contract terms and technical requirements are prescribed in the bidding documents. The bidding documents include the following sections: Invitation for Bids (IFB) Instructions to Bidders (ITB) Bid Data Sheet (BDS) General Conditions of Contract (GCC) Special Conditions of Contract (SCC) Technical Specifications and Drawings (TS) Forms and Procedures (FP) 1. Bid Form and Price Schedules 2. Bid Security Form 3. Form of Contract Agreement 4. Performance Security Forms 5. Bank Guarantee Form for Advance Payment 6. Form of Completion Certificate 7. Form of Operational Acceptance Certificate Eligibility for the Provision of Goods, Works, and Services. 5.2 The Bidder is expected to examine all instructions, forms, terms, specifications and other information in the bidding documents. Failure to furnish all information required by the bidding documents or submission of a bid not substantially responsive to the bidding documents in every respect will be at the Bidder’s risk and may result in rejection of its bid. 5.3 These Instructions to Bidders shall not form part of the Bid or of the Contract. They are intended only to aid Bidders in the preparation of their Bid. |
| --- | --- |
| 6. Clarification of Bidding Documents; and Pre-Bid Meeting | 6.1 A prospective Bidder requiring any clarification of the bidding documents may notify the Employer in writing. The Employer will respond in writing to any request for clarification or modification of the bidding documents that it receives no later than twenty-eight (28) days prior to the deadline for submission of bids prescribed by the Employer. Written copies of the Employer’s response (including an explanation of the query but not identification of its source) will be sent to all prospective bidders that have received the bidding documents. 6.2 The Bidder is advised to visit and examine the site where the facilities are to be installed and its surroundings and obtain for itself on its own responsibility all information that may be necessary for preparing the bid and entering into a contract for supply and installation of the facilities. The costs of visiting the site shall be at the Bidder’s own expense. 6.3 The Bidder’s designated representative is invited to attend a pre-bid meeting, which, if convened, will take place at the venue and time stipulated in the BDS. The purpose of the meeting will be to clarify issues and to answer questions on any matter that may be raised at that stage. The Bidder is requested, as far as possible, to submit any question in writing or by cable, to reach the Employer not later than one week before the meeting. It may not be practicable at the meeting to answer questions received late, but questions and responses will be transmitted as indicated hereafter. Minutes of the meeting, including the text of the questions raised and the responses given, together with any responses prepared after the meeting will be transmitted without delay to all purchasers of the bidding documents. Any modification of the bidding documents listed in ITB Sub-Clause 5.1 which may become necessary as a result of the pre-bid meeting shall be made by the Employer exclusively through the issue of an Addendum pursuant to ITB Clause 7 and not through the minutes of the pre-bid meeting. |
| 7. Amendment of Bidding Documents | 7.1 At any time prior to the deadline for submission of bids, the Employer may, for any reason, whether at its own initiative, or in response to a clarification requested by a prospective Bidder, amend the bidding documents. 7.2 The amendment will be notified in writing or by cable to all prospective bidders that have purchased the bidding documents and will be binding on them. Bidders are required to immediately acknowledge receipt of any such amendment. 7.3 The Employer may, at its discretion, extend the deadline for the submission of bids, in which case, the Employer will notify all bidders in writing of the extended deadline. |

C. Preparation of Bids

| 8. Language of Bid | 8.1 The bid prepared by the Bidder and all correspondence and documents related to the bid exchanged by the Bidder and the Employer shall be written in the language specified in the BDS, provided that any printed literature furnished by the Bidder may be written in another language, as long as such literature is accompanied by a translation of its pertinent passages in the language of the bid, in which case, for purposes of interpretation of the bid, the translation shall govern. |
| --- | --- |
| 9. Documents Comprising the Bid | 9.1 The bid submitted by the Bidder shall comprise the following documents: (a) Bid Form duly completed and signed by the Bidder, together with all Attachments identified in ITB Sub-Clause 9.3 below. (b) Price Schedules duly completed by the Bidder. 9.2 Bidders shall note that, if permitted according to the BDS, they are entitled to submit an alternative bid within the scope specified in the BDS. In such cases, bidders shall submit full details and justifications, etc., in Attachment 7 to the bid as indicated in ITB Sub-Clause 9.3 (g) below. 9.3 Each Bidder shall submit with its bid the following attachments: (a) Attachment 1: Bid Security A bid security furnished in accordance with ITB Clause 13. (b) Attachment 2: Power of Attorney A power of attorney, duly notarized, indicating that the person(s) signing the bid has(ve) the authority to sign the bid and thus that the bid is binding upon the Bidder during the full period of its validity in accordance with ITB Clause 14. (c) Attachment 3: Bidder’s Eligibility and Qualifications In the absence of prequalification, documentary evidence established in accordance with ITB Clause 2 that the Bidder is eligible to bid and is qualified to perform the contract if its bid is accepted. For details, see BDS. Bids submitted by a joint venture of two or more firms as partners shall comply with the following requirements: (i) The bid shall include all the information required for Attachment 3 as described above for each joint venture partner. (ii) The bid shall be signed so as to be legally binding on all partners. (iii) One of the partners responsible for performing a key component of the contract shall be designated as leader, this authorization shall be evidenced by submitting with the bid a power of attorney signed by legally authorized signatures. (iv) The leader shall be authorized to incur liabilities and receive instructions for and on behalf of any and all partners of the joint venture, and the entire execution of the contract, including payment, shall be done exclusively with the leader. (v) All partners of the joint venture shall be liable jointly and severally for the execution of the contract in accordance with the contract terms. (vi) A copy of the agreement entered into by the joint venture partners shall be submitted with the bid. In order for a joint venture to qualify, each of its partners or combination of partners must meet the minimum criteria listed in the BDS for an individual Bidder for the component of the contract they are designated to perform. Failure to comply with this requirement will result in rejection of the joint venture bid. A firm can be a partner in only one joint venture; bids submitted by joint ventures or consortia including the same firm as partner will be rejected. In the case of a Bidder who offers to supply and/or install plant and equipment under the contract that the Bidder did not manufacture or otherwise produce and/or install, the Bidder shall (i) have the financial and other capabilities necessary to perform the contract; (ii) have been duly authorized by the manufacturer or producer of the related plant and equipment or component to supply and/or install that item in the Employer’s country; and (iii) be responsible for ensuring that the manufacturer or producer complies with the requirements of ITB Sub-Clause 2.1 and meets the minimum criteria listed for an individual Bidder for that item. (d) Attachment 4: Eligibility and Conformity of the Facilities Documentary evidence established in accordance with ITB Clause 3 that the facilities offered by the Bidder in its bid or in any alternative bid (if permitted) are eligible and conform to the bidding documents. The documentary evidence of the eligibility of the facilities shall consist of a statement on the country of origin of the plant and equipment offered, which shall be confirmed by a certificate of origin issued at the time of shipment. The documentary evidence of the conformity of the facilities to the bidding documents may be in the form of literature, drawings and data, and shall furnish: (i) a detailed description of the essential technical and performance characteristics of the facilities; (ii) a list giving full particulars, including available sources, of all spare parts, special tools, etc., necessary for the proper and continuing functioning of the facilities for the period named in the BDS, following completion of facilities in accordance with provisions of contract; and (iii) a commentary on the Employer’s Technical Specifications and adequate evidence demonstrating the substantial responsiveness of the facilities to those specifications. Bidders shall note that standards for workmanship, materials and equipment designated by the Employer in the bidding documents are intended to be descriptive (establishing standards of quality and performance) only and not restrictive. The Bidder may substitute alternative standards, brand names and/or catalog numbers in its bid, provided that it demonstrates to the Employer’s satisfaction that the substitutions are substantially equivalent or superior to the standards designated in the Technical Specifications. (iv) Bidders shall state the functional guarantees (e.g., performance, efficiency, consumption) of the proposed facilities as specified in BDS in response to the Technical Specifications. Plant and equipment offered shall have a minimum (or a maximum, as the case may be) level of functional guarantees specified in the BDS and Technical Specifications to be considered responsive. (e) Attachment 5: Subcontractors Proposed by the Bidder The Bidder shall include in its bid details of all major items of supply or services that it proposes to purchase or sublet, and shall give details of the name and nationality of the proposed Subcontractor, including vendors, for each of those items. Quoted rates and prices will be deemed to apply to whichever Subcontractor is appointed, and no adjustment of the rates and prices will be permitted. The Bidder shall be responsible for ensuring that any Subcontractor proposed complies with the requirements of ITB Sub-Clause 2.1, and that any plant, equipment or services to be provided by the Subcontractor comply with the requirements of ITB Clause 3 and ITB Sub-Clause 9.3 (c). The Employer reserves the right to delete any proposed Subcontractor from the list prior to award of contract, and after discussion between the Employer and the Contractor, the corresponding Appendix to the form of Contract Agreement shall be completed, listing the approved Subcontractors for each item concerned. (f) Attachment 6: Deleted (g) Attachment 7: Alternative Bids (i) When alternatives to the Time Schedule called for in the corresponding Appendix to the Contract Agreement are explicitly invited, a statement to that effect will be included in the BDS, as will the method of evaluating different time schedules. (ii) Except as provided under subparagraph (iii) below, bidders wishing to offer technical alternatives to the requirements of the bidding documents must first price the Employer’s design of the facilities as described in the bidding documents, and shall further provide all information necessary for a complete evaluation of the alternatives by the Employer, including drawings, design calculations, technical specifications, breakdown of prices, proposed installation methodology and other relevant details. Only the technical alternatives, if any, of the lowest evaluated Bidder conforming to the basic technical requirements shall be considered by the Employer. (iii) When bidders are permitted in the BDS to submit alternative technical solutions for specified parts of the facilities, bidders are referred to Section VI, Technical Specifications and Drawings. Technical alternatives that comply with the performance and technical criteria specified for the facilities shall be considered by the Employer on their own merits, pursuant to ITB Sub-Clause 25.2. |
| 10. Bid Form and Price Schedules | 10.1 The Bidder shall complete the Bid Form and the appropriate Price Schedules furnished in the bidding documents as indicated therein and in the Subsection “Bid Form and Price Schedules” of the bidding documents, following the requirements of ITB Clauses 11 and 12. |
| 11. Bid Prices | 11.1 Unless otherwise specified in the Technical Specifications, bidders shall quote for the entire facilities on a “single responsibility” basis such that the total bid price covers all the Contractor’s obligations mentioned in or to be reasonably inferred from the bidding documents. Items against which no price is entered by the Bidder will not be paid for by the Employer when executed and shall be deemed to be covered by the prices for other items. 11.2 Bidders shall give a breakdown of the prices in the manner and detail called for in the Price Schedules. 11.3 In the Schedules, bidders shall give the required details and a breakdown of their prices as follows: (a) Plant and equipment to be supplied from abroad (Schedule No. 1) shall be quoted on CIP-named place of destination as specified in BDS. [note: The named place destination shall be the site(s) where the equipment will be installed. If it is different from the site of installation (project site) it shall be clearly stated in the BDS] (b) Plant and equipment manufactured or fabricated within the Employer’s country (Schedule No. 2) shall be quoted on an EXW (ex factory, ex works, ex warehouse or off-the-shelf, as applicable) basis, and shall be inclusive of all costs as well as duties and taxes paid or payable on components and raw materials incorporated or to be incorporated in the facilities. (c) Local transportation to the named place of destination, as specified in BDS, insurance and other services incidental to delivery of the plant and equipment including any local taxes for transportation services payable in the Employer’s country as of twenty-eight (28) days prior to the deadline for submission of bids. (Schedule No. 3).[Note: When the named place of destination is the project site, the transportation costs for Schedule No. 1 items are covered under CIP and therefore will not be stated here. This schedule will cover only for items in Schedule No.2. If the named place of destination is different from the site of installation (project site), then the transport cost from the named place of destination to project site for Schedule No.1 shall be also included here.] (d) Installation Services shall be quoted separately (Schedule No.4) and shall include rates or prices for all labor, contractor’s equipment, temporary works, materials, consumables and all matters and things of whatsoever nature, including operations and maintenance services, the provision of operations and maintenance manuals, training, etc., where identified in the bidding documents, as necessary for the proper execution of the Installation Services, including all taxes, duties, levies and charges payable in the Employer’s country as of twenty-eight (28) days prior to the deadline for submission of bids. (e) Recommended spare parts shall be quoted separately (Schedule 6) as specified in either subparagraph (a) or (b) above in accordance with the origin of the spare parts. 11.4 The terms EXW, CIF, CIP, etc., shall be governed by the rules prescribed in the current edition of Incoterms, published by the International Chamber of Commerce, 38 Cours Albert 1er, 75008 Paris, France. 11.5 The prices quoted by the Bidder shall be fixed during the Bidder’s performance of the contract and shall not be subject to adjustment due to rises and falls in the cost of labour, materials and other inputs to the Facilities. A bid submitted with an adjustable price quotation will be treated as nonresponsive and rejected. |
| 12. Bid Currencies | 12.1 Prices shall be quoted in the following currencies: (a) Plant and equipment covered under ITB Sub-Clause 11.3 (a) to be supplied from abroad shall be quoted in the currency of any country. If the Bidder wishes to be paid in a combination of amounts in different currencies, it may quote its price accordingly, but use no more than three foreign currencies. The proportions of amounts in various currencies included in the Bid shall be substantiated upon request. (b) Plant and equipment covered under ITB Sub-Clause 11.3 (b) to be supplied from within the Employer’s country shall be quoted in the currency of the Employer’s country, unless otherwise specified in the BDS. (c) Unless otherwise specified in the BDS, local transportation, insurance and other services incidental to delivery of the plant and equipment covered under ITB Sub-Clause 11.3 (c) and installation services covered under ITB Sub-Clause 11.3 (d) shall be quoted in either foreign and/or local currency, depending upon the currency in which the costs are to be incurred and in accordance with the provisions of ITB Sub-Clause 11.3 (a) and (b) above. |
| 13. Bid Security | 13.1 The Bidder shall furnish, as part of its bid, a bid security as specified in the BDS. The bid security shall be in the amount stipulated in the BDS in the currency of the Employer’s country, or in the equivalent amount in a freely convertible currency. 13.2 The bid security shall, at the Bidder’s option, be in the form of either a letter of credit or a bank guarantee from a reputable banking institution, or a bond issued by a surety selected by the Bidder and located in any country. If the institution issuing the bond is located outside the Employer’s Country, it shall have a correspondent financial institution located in the Employer’s Country to make it enforceable. The format of the bank guarantee/ bond shall be in accordance with the forms included in the bidding documents; other formats may be permitted, subject to the prior approval of the Employer. Bid security shall remain valid for a period of twenty-eight (28) days beyond the original bid validity period, and beyond any extension subsequently requested under ITB Sub-Clause 14.2. 13.3 Any bid not accompanied by an acceptable bid security, if required, shall be rejected by the Employer as being nonresponsive, pursuant to ITB Clause 27.1. The bid security of a joint venture must be in the name of all the partners in the joint venture submitting the bid. 13.4 The bid securities of unsuccessful bidders will be returned as promptly as possible, but not later than twenty-eight (28) days after the expiration of the bid validity period. 13.5 The bid security of the successful Bidder will be returned when the Bidder has signed the Contract Agreement, pursuant to ITB Clause 33, and has furnished the required performance security, pursuant to ITB Clause 35. 13.6 The bid security may be forfeited (a) if the Bidder withdraws its bid during the period of bid validity specified by the Bidder in the Bid Form (b) in the case of a successful Bidder, if the Bidder fails within the specified time limit (i) to sign the Contract Agreement, in accordance with ITB Clause 33, or (ii) to furnish the required performance security, in accordance with ITB Clause 35. |
| 14. Period of Validity of Bid | 14.1 Bids shall remain valid for the period named in the BDS after the closing date prescribed by the Employer for the receipt of bids, pursuant to ITB Sub-Clause 17.1. A bid valid for a shorter period shall be rejected by the Employer as being nonresponsive. 14.2 In exceptional circumstances, the Employer may solicit the Bidders' consent to an extension of the bid validity period. The request and responses thereto shall be made in writing. If a Bidder accepts to prolong the period of validity, the bid security shall also be suitably extended. A Bidder may refuse the request without forfeiting its bid security. A Bidder granting the request will not be required or permitted to modify its bid |
| 15. Format and Signing of Bid | 15.1 The Bidder shall prepare an original and the number of copies/sets of the bid specified in the BDS, clearly marking each one as “Original Bid,” “Copy No. 1,” “Copy No. 2,” etc., as appropriate. In the event of any discrepancy between them, the original shall govern. 15.2 The original and all copies of the bid, each consisting of the documents listed in ITB Sub-Clause 9.1, shall be typed or written in indelible ink and shall be signed by the Bidder or a person or persons duly authorized to bind the Bidder to the contract. The latter authorization shall be indicated by written power of attorney accompanying the bid and submitted as Attachment 2 to the Bid under ITB Sub-Clause 9.3 (b). All pages of the bid, except for unamended printed literature, shall be initialed by the person or persons signing the bid. 15.3 The bid shall contain no alterations, omissions or additions, unless such corrections are initialed by the person or persons signing the bid. 15.4 The Bidder shall furnish information as described in the last paragraph of the Form of Bid on commissions or gratuities, if any, paid or to be paid to agents relating to this bid, and to contract execution if the Bidder is awarded the contract. |

D. Submission of Bids

| 16. Sealing and Marking of Bids | 16.1 A firm shall submit only one bid either individually or as a partner of a joint venture. A firm which submits or participates as a bidder in more than one bid will cause all the proposals with the firm’s participation to be disqualified. A firm may participate in more than one bid only as a subcontractor. 16.2 The Bidder shall seal the original and each copy of the bid in separate envelopes, duly marking the envelopes as “Original Bid” and “Copy No. [number]” The envelopes shall then be sealed in an outer envelope. 16.3 The inner and outer envelopes shall (a) be addressed to the Employer at the address given in the BDS, and (b) bear the contract name indicated in the BDS, the Invitation for Bids title and number indicated in the BDS, and the statement “Do Not Open Before [date],” to be completed with the time and date specified in the BDS, pursuant to ITB Sub-Clause 20.1. 16.4 The inner envelopes shall also indicate the name and address of the Bidder so that the bid can be returned unopened in case it is declared “late.” 16.5 If the outer envelope is not sealed and marked as required by ITB Sub-Clause 16.3 above, the Employer will assume no responsibility for the bid’s misplacement or premature opening. If the outer envelope discloses the Bidder’s identity, the Employer will not guarantee the anonymity of the bid submission, but this disclosure will not constitute grounds for bid rejection. |
| --- | --- |
| 17. Deadline for Submission of Bids | 17.1 Bids must be received by the Employer at the address specified under ITB Sub-Clause 16.3 no later than the time and date stated in the BDS or as extended pursuant to ITB Sub-Clause 7.3. |
| 18. Late Bids | 18.1 Any bid received by the Employer after the bid submission deadline prescribed by the Employer, pursuant to ITB Clause 17, will be rejected and returned unopened to the Bidder. |
| 19. Modification and Withdrawal of Bids | 19.1 The Bidder may modify or withdraw its bid after submission, provided that written notice of the modification or withdrawal is received by the Employer prior to the deadline prescribed for bid submission. 19.2 The Bidder’s modifications shall be prepared, sealed, marked and dispatched as follows: (a) The Bidders shall provide an original and the number of copies specified in the BDS of any modifications to its bid, clearly identified as such, in two inner envelopes duly marked “Bid Modifications—Original” and “Bid Modifications—Copies.” The inner envelopes shall be sealed in an outer envelope, which shall be duly marked “Bid Modifications.” (b) Other provisions concerning the marking and dispatch of bid modifications shall be in accordance with ITB Sub-Clauses 16.3, 16.4 and 16.5. 19.3 A Bidder wishing to withdraw its bid shall notify the Employer in writing prior to the deadline prescribed for bid submission. The notice of withdrawal shall (a) be addressed to the Employer at the address named in the BDS, and (b) bear the contract name, the IFB number, and the words “Bid Withdrawal Notice.” Bid withdrawal notices received after the bid submission deadline will be ignored, and the submitted bid will be deemed to be a validly submitted bid. 19.4 No bid may be withdrawn in the interval between the bid submission deadline and the expiration of the bid validity period specified in ITB Clause 14. Withdrawal of a bid during this interval may result in the Bidder’s forfeiture of its bid security, pursuant to ITB Sub-Clause 13.6. |

E. Bid Opening and Evaluation

| 20. Opening of Bids by Employer | 20.1 The Employer will open the bids in public, including withdrawals and modifications made pursuant to ITB Clause 19, in the presence of bidders’ designated representatives and anyone who choose to attend, at the time, date, and location stipulated in the BDS. The bidders’ representatives who are present shall sign a register evidencing their attendance. 20.2 Envelopes marked “Withdrawal” shall be opened first and the name of the Bidder shall be read out. Bids for which an acceptable notice of withdrawal has been submitted pursuant to ITB Clause 19 shall not be opened. 20.3 The bidders’ names, the Bid Prices, including any alternative Bid Price or deviation, any discounts, bid modifications and withdrawals, the presence (or absence) of bid security, and any such other details as the Employer may consider appropriate, will be announced by the Employer at the opening. Subsequently, all envelopes marked “Modification” shall be opened and the submissions therein read out in appropriate detail. No bid shall be rejected at bid opening except for late bids pursuant to ITB Clause 18. 20.4 The Employer shall prepare minutes of the bid opening, including the information disclosed to those present in accordance with ITB Sub-Clause 20.3. 20.5 Bids not opened and read out at bid opening shall not be considered further for evaluation, irrespective of the circumstances. |
| --- | --- |
| 21. Contacting the Employer | 21.1 From the time of bid opening to the time of contract award, if any Bidder wishes to contact the Employer on any matter related to its bid, it should do so in writing. 21.2 Any effort by a Bidder to influence the Employer in the Employer’s bid evaluation, bid comparison or contract award decisions may result in rejection of the Bidder’s bid. |
| 22. Clarification of Bids | 22.1 During bid evaluation, the Employer may, at its discretion, ask the Bidder for a clarification of its bid. The request for clarification shall be in writing, and no change in the price or substance of the bid shall be sought, offered or permitted. The responses from bidders shall also be in writing. (Refer also to Guidelines, Appendix 3, para. 10.) No circumstances shall justify meetings or conversations between the Borrower (or its consultants) and bidders during the bid evaluation process. |
| 23. Preliminary Examination of Bids | 23.1 The Employer will examine the bids to determine whether they are complete, whether any computational errors have been made, whether required sureties have been furnished, whether the documents have been properly signed, and whether the bids are generally in order. 23.2 The Employer may waive any minor informality, nonconformity or irregularity in a bid that does not constitute a material deviation, and that does not prejudice or affect the relative ranking of any Bidder as a result of the technical and commercial evaluation, pursuant to ITB Clauses 25 and 27. |
| 24. Conversion to Single Currency | 24.1 To facilitate evaluation and comparison, the Employer will convert all bid prices expressed in the amounts in various currencies in which the bid price is payable to either (a) the currency of the Employer’s country at the selling exchange rate established for similar transactions by the central bank or by a commercial bank in the Employer’s country, or (b) a currency widely used in international trade, such as U.S. dollars, at the selling rate of exchange published in the international press for the amount payable in foreign currency, and at the selling exchange rate established for similar transactions by the central bank in the Employer’s country for the amount payable in the currency of the Employer’s country. 24.2 The currency selected for converting bid prices to a common base for the purpose of evaluation, along with the source and date of the exchange rate, is specified in the BDS. |
| 25. Technical Evaluation | 25.1 The Employer will carry out a detailed evaluation of the bids in order to determine whether the technical aspects are in accordance with the requirements set forth in the bidding documents. In order to reach such a determination, the Employer will examine the technical aspects of the bids on the basis of the information supplied by the bidders, taking into account the following factors: (a) overall completeness and compliance with the Technical Specifications and Drawings; suitability of the facilities offered in relation to the environmental and climatic conditions prevailing at the site; and quality, function and operation of any process control concept included in the bid. The bid that does not meet minimum acceptable standards of completeness, consistency and detail will be rejected for nonresponsiveness. (b) achievement of specified performance criteria by the facilities (c) type, quantity and long-term availability of mandatory and recommended spare parts and maintenance services (d) any other relevant factors, if any, listed in the BDS, or that the Employer deems necessary or prudent to take into consideration. 25.2 Where alternative technical solutions have been permitted and offered in Attachment 7 to the bid, the Employer will make a similar evaluation of the alternatives, which will be treated in the technical and commercial evaluations as if they were base bids. Where alternatives are not permitted, but have in any event been offered, they shall be ignored. |
| 26. Substantial Responsiveness | 26.1 Prior to the detailed evaluation, the Employer will determine whether each bid is of acceptable quality, is complete and is substantially responsive to the bidding documents. For purposes of this determination, a substantially responsive bid is one that conforms to all the terms, conditions and specifications of the bidding documents without material deviations, objections, conditionalities or reservations. A material deviation, objection, conditionality or reservation is one (i) that affects in any substantial way the scope, quality or performance of the contract; (ii) that limits in any substantial way, inconsistent with the bidding documents, the Employer’s rights or the successful Bidder’s obligations under the contract; or (iii) whose rectification would unfairly affect the competitive position of other bidders who are presenting substantially responsive bids. 26.2 If a bid is not substantially responsive, it will be rejected by the Employer, and may not subsequently be made responsive by the Bidder by correction of the nonconformity. The Employer’s determination of a bid’s responsiveness is to be based on the contents of the bid itself without recourse to extrinsic evidence. |
| 27. Commercial Evaluation and Comparison of Bids | 27.1 Arithmetical errors will be rectified on the following basis. If there is a discrepancy between the unit price and the total price, which is obtained by multiplying the unit price and quantity, or between subtotals and the total price, the unit or subtotal price shall prevail, and the total price shall be corrected. If there is a discrepancy between words and figures, the amount in words will prevail. If the Bidder does not accept the correction of errors, its bid will be rejected. 27.2 When evaluating a bid the Employer will take into account, the following costs and factors, using pricing information available to the Employer, in the manner and to the extent indicated in ITB Sub-Clause 27.3 and in the Technical Specifications: (a) the cost of all quantifiable deviations and omissions from the contractual and commercial conditions and the Technical Specifications, refer ITB Sub-Clause 26.1; (b) compliance with the time schedule called for in the corresponding Appendix to the Form of Contract Agreement and evidenced as needed in a milestone schedule provided in the bid; (c) the projected operating and maintenance costs during the life of the facilities; (d) the functional guarantees of the facilities offered; the extra cost of work, services, facilities, etc., required to be provided by the Employer or third parties; any other relevant factors listed in BDS. The estimated effect of the price adjustment provisions of the Conditions of Contract, applied over the period of execution of the contract, shall not be taken into account in bid evaluation. 27.3 Pursuant to ITB Sub-Clause 27.2, the following evaluation methods will be followed: (a) Contractual and commercial compliance The evaluation shall be based on the evaluated cost of fulfilling the contract in compliance with all commercial, contractual and technical obligations under this bidding document. (b) Time schedule (program of performance) Bidders shall base their price on the time schedule or completion date(s) given in the BDS. No credit will be given for earlier completion. Where an Alternative Time Schedule is explicitly invited, pursuant to ITB Sub-Clause 9.3 (g) (i), and where the completion date offered in the bid is within the limits specified in the BDS, bids offering a completion date beyond the minimum designated period shall be adjusted in the evaluation by adding an adjustment specified in the BDS to the bid price. Bids offering a completion date beyond the maximum designated period shall be rejected. (c) Operating and maintenance costs (i) The operating and maintenance costs of the facilities will be evaluated according to the principles given in the BDS, based on prices furnished by each Bidder in the Price Schedules as well as on past experience of the Employer or other employers similarly placed. Such costs shall be added to the bid price for evaluation. (ii) The price of recommended spare parts quoted in the Price Schedules shall not be considered for evaluation. (d) Functional Guarantees of the facilities (i) Bids offering plant and equipment with functional guarantees less (or more) than the minimum (or maximum) specified shall be rejected (ii) The adjustment specified in the BDS will be added to the bid price for each drop (or excess) in the responsive functional guarantees offered by the Bidder, below (or above) either a norm of one hundred (100) or the value committed in the responsive bid with the most performing functional guarantees, as specified in the BDS. (e) Work, services, facilities, etc., to be provided by the Employer Where bids include the undertaking of work or the provision of services or facilities by the Employer in excess of the provisions allowed for in the bidding documents, the Employer shall assess the costs of such additional work, services and/or facilities during the duration of the contract. Such costs shall be added to the bid price for evaluation. (f) Specific additional criteria The relevant evaluation method, if any, shall be detailed in the BDS and/or in the Technical Specifications. 27.4 Any adjustments in price that result from the above procedures shall be added, for purposes of comparative evaluation only, to arrive at an “Evaluated Bid Price.” Bid prices quoted by bidders shall remain unaltered. |
| 28. Domestic Preference | 28.1 There is no margin of domestic preference. |

F. Award of Contract

| 29. Post-qualification | 29.1 In the absence of prequalification, the Employer will determine to its satisfaction whether the Bidder selected as having submitted the lowest evaluated responsive bid is qualified to satisfactorily perform the contract. 29.2 The successful bidder shall meet the following qualifying criteria: average annual turnover in the last three years greater than the amount specified in the BDS; experience in the supply and installation of equipment of a nature and complexity similar to the Facilities of no less than the number of projects specified in the BDS, in the last five years; suitable key site management and installation personnel to fill the positions, qualifications and experience requirements specified in the BDS; a sound financial position for the past three years as confirmed by audited balance sheets or other financial statements acceptable to the Employer; liquid assets and/or credit facilities (net of other contractual commitments and exclusive of any advance payments which may be made under the Contract), for not less than the amount specified in the BDS. The determination will be based upon an examination of the documentary evidence of the Bidder’s qualifications submitted by the Bidder in Attachment 3 to the bid, as well as such other information as the Employer deems necessary and appropriate. 29.3 An affirmative determination will be a prerequisite for award of the contract to the Bidder. A negative determination will result in rejection of the Bidder’s bid, in which event the Employer will proceed to the next lowest evaluated bid to make a similar determination of that Bidder’s capabilities to perform satisfactorily. 29.4 The capabilities of the vendors and subcontractors proposed in Attachment 5 to the bid to be used by the lowest evaluated Bidder will also be evaluated for acceptability. Their participation should be confirmed with a letter of intent between the parties, as needed. Should a vendor or subcontractor be determined to be unacceptable, the bid will not be rejected, but the Bidder will be required to substitute an acceptable vendor or subcontractor without any change to the bid price. |
| --- | --- |
| 30. Award Criteria | 30.1 Subject to ITB Clause 31, the Employer will award the contract to the successful Bidder whose bid has been determined to be substantially responsive and to be the lowest evaluated bid, further provided that the Bidder is determined to be eligible in accordance with the provisions of ITB Clause 2 and qualified to perform the contract satisfactorily. |
| 31. Employer’s Right to Accept Any Bid and to Reject Any or All Bids | 31.1 The Employer reserves the right to accept or reject any bid, and to annul the bidding process and reject all bids at any time prior to award of contract, without thereby incurring any liability to the affected Bidder or bidders or any obligation to inform the affected Bidder or bidders of the grounds for the Employer’s action. |
| 32. Notification of Award | 32.1 Prior to the expiration of the period of bid validity, the Employer will notify the successful Bidder in writing, that its bid has been accepted. The notification of award will constitute the formation of the contract. 32.2 The Employer shall publish in UNDB online and in the dgMarket the results identifying the bid and lot numbers and the following information: (i) name of each Bidder who submitted a Bid; (ii) bid prices as read out at bid opening; (iii) name and evaluated prices of each Bid that was evaluated; (iv) name of bidders whose bids were rejected and the reasons for their rejection; and (v) name of the winning Bidder, and the price it offered, as well as the duration and summary scope of the contract awarded. After publication of the award, unsuccessful bidders may request in writing to the Employer for a debriefing seeking explanations on the grounds on which their bids were not selected. The Employer shall promptly respond in writing to any unsuccessful Bidder who, after Publication of contract award, requests a debriefing. |
| 33. Signing the Contract Agreement | 33.1 At the same time as the Employer notifies the successful Bidder that its bid has been accepted, the Employer will send the Bidder the Contract Agreement provided in the bidding documents, incorporating all agreements between the parties. 33.2 Within twenty-eight (28) days of receipt of the Contract Agreement, the successful Bidder shall sign and date the Contract Agreement and return it to the Employer. 33.3 Notwithstanding ITB 33.2 above, in case signing of the Contract Agreement is prevented by any export restrictions attributable to the Employer, to the country of the Employer, or to the use of the Plant and Installation Services to be supplied, where such export restrictions arise from trade regulations from a country supplying those Plant and Installation Services, the Bidder shall not be bound by its bid, always provided, however, that the Bidder can demonstrate to the satisfaction of the Employer and of the Bank that signing of the Contact Agreement has not been prevented by any lack of diligence on the part of the Bidder in completing any formalities, including applying for permits, authorizations and licenses necessary for the export of the Plant and Installation Services under the terms of the Contract. |
| 34. Debriefing | 34.1 If after notification of award, a bidder wishes to ascertain the grounds on which its bid was not selected, it should address its request in writing to the Employer. The Employer will promptly respond in writing to the unsuccessful bidder. |
| 35. Performance Security | 35.1 Within twenty-eight (28) days after receipt of the notification of award, the successful Bidder shall furnish the performance security in the amount given in the BDS and in the form provided in Section VII, Sample Forms and Procedures, of the bidding documents or in another form acceptable to the Employer. 35.2 Failure of the successful Bidder to comply with the requirements of ITB Clause 33 or Clause 35 shall constitute sufficient grounds for the annulment of the award and forfeiture of the bid security, in which event the Employer may make the award to the next lowest evaluated Bidder or call for new bids. |
| 36. Adjudicator | 36.1 The Employer proposes that the person named in the BDS be appointed as Adjudicator under the contract, at an hourly fee stated in the BDS. A résumé of the named person is attached to the BDS, as well as a description of the expenses that would be considered reimbursable. If a Bidder does not accept the Adjudicator proposed by the Employer, it should so state in its Bid Form and make a counterproposal of an Adjudicator and an hourly fee. If on the day the Contract Agreement is signed, the Employer and the Contractor have not agreed on the appointment of the Adjudicator, the Adjudicator shall be appointed, at the request of either party, by the Appointing Authority specified in the Special Conditions of Contract, pursuant to GCC Sub-Clause 6.1.4. |
| 37. Fraud and Corruption | 37.1 The Bank requires that Borrowers (including beneficiaries of Bank loans), as well as bidders, suppliers, contractors, and consultants under Bank-financed contracts, observe the highest standard of ethics during the procurement and execution of such contracts. In pursuit of this policy, the Bank: (a) defines, for the purposes of this provision, the terms set forth below as follows: (i) “corrupt practice” means the offering, giving, receiving, or soliciting, directly or indirectly, of anything of value to influence the action of a public official in the procurement process or in contract execution; (ii) “fraudulent practice” means a misrepresentation or omission of facts in order to influence a procurement process or the execution of a contract; (iii) “collusive practice” means a scheme or arrangement between two or more bidders, with or without the knowledge of the Borrower, designed to establish bid prices at artificial, noncompetitive levels; and (iv) “coercive practice” means harming or threatening to harm, directly or indirectly, persons or their property to influence their participation in the procurement process or affect the execution of a contract; (b) will reject a proposal for award if it determines that the Bidder recommended for award has, directly or through an agent, engaged in corrupt, fraudulent, collusive or coercive practices in competing for the Contract in question; (c) will cancel the portion of the loan allocated to a contract if it determines at any time that representatives of the Borrower or of a beneficiary of the loan engaged in corrupt, fraudulent, collusive or coercive practices during the procurement or the execution of that contract, without the Borrower having taken timely and appropriate action satisfactory to the Bank to remedy the situation; (d) will sanction a firm or individual, including declaring them ineligible, either indefinitely or for a stated period of time, to be awarded a Bank-financed contract if it at any time determines that they have, directly or through an agent, engaged, in corrupt, fraudulent, collusive or coercive practices in competing for, or in executing, a Bank-financed contract; and (e) will have the right to require that a provision be included in Bidding Documents and in contracts financed by a Bank loan, requiring bidders, suppliers, contractors and consultants to permit the Bank to inspect their accounts and records and other documents relating to the Bid submission and contract performance and to have them audited by auditors appointed by the Bank. |
|  | 37.2 Furthermore, bidders shall be aware of the provision stated in Sub-Clause 9.6 and Sub-Clause 42.2 of the General Conditions of Contract. |

TWO STAGE BIDDING

# Section II. Instructions to Bidders

Notes on the Instructions to Bidders This section of the bidding documents provides the information necessary for bidders to prepare responsive bids, in accordance with the requirements of the Employer. It also provides information on bid submission, opening and evaluation, and on contract award. Section II contains provisions that are to be used unchanged. Section III, the Bid Data Sheet, consists of provisions that supplement, amend, or specify in detail information or requirements included in Section II and that are specific to each procurement. Matters governing the performance of the Contractor, payments under the contract, or matters affecting the risks, rights, and obligations of the parties under the contract are not normally included in this section, but instead under Section IV, General Conditions of Contract, and/or Section V, Special Conditions of Contract. If duplication of a subject is inevitable in the other sections of the document prepared by the Employer, care must be exercised to avoid contradictions between clauses dealing with the same matter. These Instructions to Bidders will not be part of the contract.

## Table of Clauses

A. Introduction	4

1.	Source of Funds	4

2.	Eligible Bidders	4

3.	Eligible Plant, Equipment, and Services	5

4.	Cost of Bidding	5

B. The Bidding Documents	5

5.	Content of Bidding Documents	5

6.	Clarification of Bidding Documents; and Pre-Bid Meeting	6

7.	Amendment of Bidding Documents	7

C. Preparation of Bids	7

8.	Language of Bid	7

9.	Documents Comprising the Bid	7

10.	Bid Form and Price Schedules	10

11.	Bid Prices	10

12.	Bid Currencies	18

13.	Bid Security	19

14.	Period of Validity of Bid	21

15.	Format and Signing of Bid	21

D. Submission of Bids	21

16.	Sealing and Marking of Bids	21

17.	Deadline for Submission of Bids	22

18.	Late Bids	22

19.	Modification and Withdrawal of Bids	22

E. Bid Opening and Evaluation	23

20.	Opening of Bids by Employer	23

21.	Clarification of Bids	24

22.	Preliminary Examination of Bids	24

23.	Conversion to Single Currency	24

24.	Technical Evaluation	24

25.	Commercial Evaluation	26

26.	Domestic Preference	28

27.	Contacting the Employer	28

F. Award of Contract	28

28.	Post-qualification	28

29.	Award Criteria	28

30.	Employer’s Right to Accept Any Bid and to Reject Any or All Bids	28

31.	Notification of Award	28

32.	Signing the Contract Agreement	29

33.	Performance Security	29

34.	Adjudicator	30

35. Fraud and Corruption	30

Instructions to Bidders

A. Introduction

| 1. Source of Funds | 1.1 The Borrower named in the Bid Data Sheet (BDS) has received/applied for a loan/credit (hereafter called “loan”) from the National Bank of Egypt (hereafter called “the Bank”) of the U.S. dollar amount indicated in the BDS. The loan will be used in various currencies toward the cost of the Project named in the BDS. The Borrower intends to apply a portion of the proceeds of this loan to eligible payments under the contract for which these Bid Documents are issued. 1.2 Payment by the Bank will be made only at the request of the Borrower and upon approval by the Bank, in accordance with the terms and conditions of the loan agreement, and will be subject in all respects to the terms and conditions of that agreement. The loan agreement prohibits a withdrawal from the loan account for the purpose of any payment to persons or entities, or for any import of plant and equipment, if such payment or import, to the knowledge of the Bank, is prohibited by a decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations. No party other than the Borrower shall derive any rights from the loan agreement or have any claim to the loan proceeds. |
| --- | --- |
| 2. Eligible Bidders | 2.1 This Invitation for Bids, issued by the Employer named in the BDS, is open to all suppliers from eligible source countries as defined in Guidelines: Procurement under IBRD Loans and IDA Credits, October 2006, hereinafter referred to as the IBRD Guidelines for Procurement, and pursuant to Section VIII Eligibility for the Provision of Goods, Works and Services, except as provided hereinafter. 2.2 Bidders should not be associated, or have been associated in the past, directly or indirectly, with a firm or any of its affiliates: (a) that has provided consulting services related to the facilities to either the Employer or the Borrower during the preparatory stages of the Project of which the facilities form a part, or (b) that has been hired (or is proposed to be hired) by the Employer or Borrower as Project Manager for the contract. 2.3 Government-owned enterprises in the Borrower’s country may only participate on their own or as members of a joint venture if they are legally and financially autonomous, operate under commercial law, and are not dependent agencies of the Borrower or Sub-Borrower. 2.4 Bidders shall not be under a declaration of ineligibility for corrupt and fraudulent practices issued by the Bank in accordance with ITB Sub-Clause 37.1. 2.5 A firm that has been determined to be ineligible by the Bank in relation to the Bank Guidelines On Preventing and Combating Fraud and Corruption in Projects Financed by IBRD Loans and IDA Credits and Grants shall not be eligible to be awarded a contract. |
| 3. Eligible Plant, Equipment, and Services | 3.1 For the purposes of these bidding documents, the words “facilities,” “plant and equipment,” “installation services,” etc., shall be construed in accordance with the respective definitions given to them in the General Conditions of Contract. 3.2 All plant and equipment to be supplied and installed and services carried out under the contract shall have their origin in any country, defined in the IBRD Guidelines for Procurement, and pursuant to Section VIII Eligibility for the Provision of Goods, Works and Services, and all expenditures made under the contract will be limited to such plant, equipment, and services. 3.3 For purposes of this clause, “origin” means the place where the plant and equipment or component parts thereof are mined, grown, or produced. Plant and equipment are produced when, through manufacturing, processing or substantial and major assembling of components, a commercially recognized product results that is substantially different in basic characteristics or in purpose or utility from its components. 3.4 The origin of the plant, equipment, and services is distinct from the nationality of the Bidder. |
| 4. Cost of Bidding | 4.1 The Bidder shall bear all costs associated with the preparation and submission of its bid, and the Employer will in no case be responsible or liable for these costs, regardless of the conduct or outcome of the bidding process. |

B. The Bidding Documents

| 5. Content of Bidding Documents | 5.1 The Facilities required, bidding procedures, contract terms and technical requirements are prescribed in the bidding documents. The bidding documents include the following sections: Invitation for Bids (IFB) Instructions to Bidders (ITB) Bid Data Sheet (BDS) General Conditions of Contract (GCC) Special Conditions of Contract (SCC) Technical Specifications and Drawings (TS) Forms and Procedures (FP) 1. Bid Form and Price Schedules 2. Bid Security Form 3. Form of Contract Agreement 4. Performance Security Forms 5. Bank Guarantee Form for Advance Payment 6. Form of Completion Certificate 7. Form of Operational Acceptance Certificate Eligibility for the Provision of Goods, Works, and Services. 5.2 The Bidder is expected to examine all instructions, forms, terms, specifications and other information in the bidding documents. Failure to furnish all information required by the bidding documents or submission of a bid not substantially responsive to the bidding documents in every respect will be at the Bidder’s risk and may result in rejection of its bid. 5.3 These Instructions to Bidders shall not form part of the Bid or of the Contract. They are intended only to aid Bidders in the preparation of their Bid. |
| --- | --- |
| 6. Clarification of Bidding Documents; and Pre-Bid Meeting | 6.1 A prospective Bidder requiring any clarification of the bidding documents may notify the Employer in writing. The Employer will respond in writing to any request for clarification or modification of the bidding documents that it receives no later than twenty-eight (28) days prior to the deadline for submission of bids prescribed by the Employer. Written copies of the Employer’s response (including an explanation of the query but not identification of its source) will be sent to all prospective bidders that have received the bidding documents. 6.2 The Bidder is advised to visit and examine the site where the facilities are to be installed and its surroundings and obtain for itself on its own responsibility all information that may be necessary for preparing the bid and entering into a contract for supply and installation of the facilities. The costs of visiting the site shall be at the Bidder’s own expense. 6.3 The Bidder’s designated representative is invited to attend a pre-bid meeting, which, if convened, will take place at the venue and time stipulated in the BDS. The purpose of the meeting will be to clarify issues and to answer questions on any matter that may be raised at that stage. The Bidder is requested, as far as possible, to submit any question in writing or by cable, to reach the Employer not later than one week before the meeting. It may not be practicable at the meeting to answer questions received late, but questions and responses will be transmitted as indicated hereafter. Minutes of the meeting, including the text of the questions raised and the responses given, together with any responses prepared after the meeting will be transmitted without delay to all purchasers of the bidding documents. Any modification of the bidding documents listed in ITB Sub-Clause 5.1 which may become necessary as a result of the pre-bid meeting shall be made by the Employer exclusively through the issue of an Addendum pursuant to ITB Clause 7 and not through the minutes of the pre-bid meeting. |
| 7. Amendment of Bidding Documents | 7.1 At any time prior to the deadline for submission of bids, the Employer may, for any reason, whether at its own initiative, or in response to a clarification requested by a prospective Bidder, amend the bidding documents. 7.2 The amendment will be notified in writing or by cable to all prospective bidders that have purchased the bidding documents and will be binding on them. Bidders are required to immediately acknowledge receipt of any such amendment. 7.3 The Employer may, at its discretion, extend the deadline for the submission of bids, in which case, the Employer will notify all bidders in writing of the extended deadline. |

C1. First Stage Bids: Preparation

| 8. Language of Bid | 8.1 The bid prepared by the Bidder and all correspondence and documents related to the bid exchanged by the Bidder and the Employer shall be written in the language specified in the BDS, provided that any printed literature furnished by the Bidder may be written in another language, as long as such literature is accompanied by a translation of its pertinent passages in the language of the bid, in which case, for purposes of interpretation of the bid, the translation shall govern. |
| --- | --- |
| 9. Documents Comprising the Bid | 9.1 The First Stage bid submitted by the Bidder shall comprise the following documents: Bid Form–First Stage, duly completed and signed by the Bidder together with all Attachments identified in ITB Sub-Clause 9.3 below. First Stage bids are technical bids and shall contain no prices or price schedules or other reference to rates and prices for completing the facilities. First Stage bids containing such price information will be rejected. 9.2 Bidders shall note that they are permitted to propose technical alternatives or other alternative bids with their First Stage bids in addition to or in lieu of the requirements specified in the bidding documents, provided they can document that the proposed alternative bids are to the benefit of the Employer, that they fulfill the principal objectives of the contract, and that they meet the basic performance and technical criteria specified in the bidding documents. Any alternative bid proposed by bidders in their First Stage bid will be the subject of discussion during the clarification meeting with the Bidder, pursuant to ITB Clause 18. 9.3 Attachment to the First Stage bid Each Bidder shall submit with its bid the following attachments: (a) Attachment 1: Bidder’s Eligibility and Qualifications In the absence of prequalification, documentary evidence established in accordance with ITB Clause 2 that the Bidder is eligible to bid and is qualified to perform the contract if its bid is accepted. For details, see BDS. Bids submitted by a joint venture of two or more firms as partners shall comply with the following requirements: (i) The bid shall include all the information required for Attachment 1 as described above for each joint venture partner. (ii) The bid shall be signed so as to be legally binding on all partners. (iii) One of the partners responsible for performing a key component of the contract shall be designated as leader, this authorization shall be evidenced by submitting with the bid a power of attorney signed by legally authorized signatures. (iv) The leader shall be authorized to incur liabilities and receive instructions for and on behalf of any and all partners of the joint venture, and the entire execution of the contract, including payment, shall be done exclusively with the leader. (v) All partners of the joint venture shall be liable jointly and severally for the execution of the contract in accordance with the contract terms. (vi) A copy of the agreement entered into by the joint venture partners shall be submitted with the bid. In order for a joint venture to qualify, each of its partners or combination of partners must meet the minimum criteria listed in the BDS for an individual Bidder for the component of the contract they are designated to perform. Failure to comply with this requirement will result in rejection of the joint venture bid. A firm can be a partner in only one joint venture; bids submitted by joint ventures or consortia including the same firm as partner will be rejected. In the case of a Bidder who offers to supply and/or install plant and equipment under the contract that the Bidder did not manufacture or otherwise produce and/or install, the Bidder shall (i) have the financial and other capabilities necessary to perform the contract; (ii) have been duly authorized by the manufacturer or producer of the related plant and equipment or component to supply and/or install that item in the Employer’s country; and (iii) be responsible for ensuring that the manufacturer or producer complies with the requirements of ITB Sub-Clause 2.1 and meets the minimum criteria listed for an individual Bidder for that item. (b) Attachment 2: Eligibility and Conformity of the Facilities Documentary evidence established in accordance with ITB Clause 3 that the facilities offered by the Bidder in its bid or in any alternative bid (if permitted) are eligible and conform to the bidding documents. The documentary evidence of the eligibility of the facilities shall consist of a statement on the country of origin of the plant and equipment offered, which shall be confirmed by a certificate of origin issued at the time of shipment. The documentary evidence of the conformity of the facilities to the bidding documents may be in the form of literature, drawings and data, and shall furnish: (i) a detailed description of the essential technical and performance characteristics of the facilities; (ii) a list giving full particulars, including available sources, of all spare parts, special tools, etc., necessary for the proper and continuing functioning of the facilities for the period named in the BDS, following completion of facilities in accordance with provisions of contract; and (iii) a commentary on the Employer’s Technical Specifications and adequate evidence demonstrating the substantial responsiveness of the facilities to those specifications. Bidders shall note that standards for workmanship, materials and equipment designated by the Employer in the bidding documents are intended to be descriptive (establishing standards of quality and performance) only and not restrictive. The Bidder may substitute alternative standards, brand names and/or catalog numbers in its bid, provided that it demonstrates to the Employer’s satisfaction that the substitutions are substantially equivalent or superior to the standards designated in the Technical Specifications. (c) Attachment 3: Subcontractors Proposed by the Bidder With its bid, the Bidder shall include details of all major items of supply or services that it proposes purchasing or subletting, giving details of the name and nationality of the proposed Subcontractor, including vendors, for each of these items. The Bidder shall be responsible for ensuring that any Subcontractor proposed complies with the requirements of ITB Sub-Clause 2.1, and that any plant, equipment or services to be provided by the Subcontractor comply with the requirements of ITB Clause 3 and ITB Sub-Clause 9.3 (a). The Employer reserves the right to delete any proposed Subcontractor from the list prior to award of contract, and after discussion between the Employer and the Contractor, the corresponding Appendix to the form of Contract Agreement shall be completed, listing the approved Subcontractors for each item concerned. (d) Attachment 4: Deleted |
| 10. Bid Form | 10.1 The Bidder shall complete the first stage bid form furnished in the bidding documents as indicated therein and submit the same with its first stage bid. |
| 11. Format and Signing of Bid 11.1 The Bidder shall prepare an original and the number of copies/sets of the bid specified in the BDS, clearly marking each one as: “First Stage Bid—Original,” “First Stage Bid—Copy No. 1,” “First Stage Bid—Copy No. 2,” etc., as appropriate. In the event of any discrepancy between the original and any copy, the original shall govern When so specified in the BDS, bidders shall have the option of submitting their bids electronically. Bidders submitting bids electronically shall follow the procedures specified in the BDS. 11.2 The original and all copies of the bid shall be typed or written in indelible ink and shall be signed by the Bidder or a person or persons duly authorized to bind the Bidder to the contract. All pages of the bid, except for unamended printed literature, shall be initialed by the person or persons signing the bid. 11.3 The bid shall contain no alterations, omissions or additions, unless such corrections are initialed by the person or persons signing the bid. | 11.1 The Bidder shall prepare an original and the number of copies/sets of the bid specified in the BDS, clearly marking each one as: “First Stage Bid—Original,” “First Stage Bid—Copy No. 1,” “First Stage Bid—Copy No. 2,” etc., as appropriate. In the event of any discrepancy between the original and any copy, the original shall govern. 11.2 The original and all copies of the bid shall be typed or written in indelible ink and shall be signed by the Bidder or a person or persons duly authorized to bind the Bidder to the contract. All pages of the bid, except for unamended printed literature, shall be initialed by the person or persons signing the bid. 11.3 The bid shall contain no alterations, omissions or additions, unless such corrections are initialed by the person or persons signing the bid. C2. First Stage Bids: Submission |
| 12. Sealing and Marking of First Stage Bids | 12.1 A firm shall submit only one bid either individually or as a partner of a joint venture. A firm which submits or participates as a bidder in more than one bid will cause all the proposals with the firm's participation to be disqualified. A firm may participate in more than one bid only as a sub-contractor. 12.2 The Bidder shall seal the original first stage bid and each copy of the bid in separate envelopes, each containing the documents specified in ITB Clause 9, and shall mark the envelopes as “First Stage Bid—Original” and “First Stage Bid—Copies,” all duly marked as required in ITB Sub-Clause 11.1. The envelopes shall be sealed in an outer envelope. 12.3 The inner and outer envelopes shall (a) be addressed to the Employer at the address given in the BDS, and (b) bear the contract name, the Invitation for Bids (IFB) title and number, and the words “First Stage Bid. Do Not Open Before [date]______,” to be completed with the time and date specified in the BDS, pursuant to ITB Sub-Clause 14.1. 12.4 The inner envelopes shall each indicate the name and address of the Bidder to enable the bid to be returned unopened in case it is declared “late.” 12.5 If the outer envelope is not sealed and marked as required by ITB Sub-Clauses 12.2 and 12.3, the Employer will assume no responsibility for the bid’s misplacement or premature opening. If the outer envelope discloses the Bidder’s identity, the Employer will not guarantee the anonymity of the bid submission, but this disclosure will not constitute grounds for bid rejection. |
| 13. Deadline for Submission of Bids | 13.1 First Stage bids must be received by the Employer at the address specified and no later than the time and date stated in the BDS or as extended pursuant to ITB Sub-Clause 7.3. Late bids will be rejected. |
| C3. First Stage Bids: Opening and Evaluation |
| 14. Opening of First Stage Bids by Employer | 14.1 The Employer will open the First Stage bids in public on the date of bid submission and at the time and place indicated in the BDS. Bidder’s representatives and anyone may attend the opening and shall sign a register as proof of their attendance. 14.2 The names of all bidders who submitted First Stage bids will be read out, and other such details as the Employer, at its discretion, may consider appropriate, will be announced at the opening. 14.3 The Employer will prepare minutes of the bid opening. |
| 15. Preliminary Examination of First Stage Bids | 15.1 The Employer will examine the bids to determine whether they are complete, whether the documents have been properly signed and whether the bids are generally in order. Any bids found to be nonresponsive or not meeting the minimum levels of the performance or other criteria specified in the bidding documents will be rejected by the Employer and not included for further consideration. The Employer will also carry out a preliminary examination of any alternative bids submitted by bidders. |
| 16. Technical Evaluation of First Stage Bid | 16.1 The Employer will carry out a detailed evaluation of the bids in order to determine whether the technical aspects are substantially responsive to the requirements set forth in the bidding documents. In order to reach such a determination, the Employer will examine the information supplied by the bidders, pursuant to ITB Clause 9, and other requirements in the bidding documents, taking into account the following factors: (a) overall completeness and compliance with the Technical Specifications and Drawings; the technical merits of alternatives offered and deviations from the Technical Specifications; suitability of the facilities offered in relation to the environmental and climatic conditions prevailing at the site; quality, function and operation of any process control concept included in the bid (b) achievement of specified performance criteria by the facilities (c) compliance with the time schedule called for in the corresponding Appendix to the Form of Contract Agreement and any alternative time schedules offered by bidders, as evidenced by a milestone schedule provided in the bid (d) type, quantity, and long-term availability of spare parts and maintenance services (e) any other relevant technical factors that the Employer deems necessary or prudent to take into consideration (f) any deviations to the commercial and contractual provisions stipulated in the bidding documents. 16.2 The Employer will also review complete technical alternative bids, if any, offered by the Bidder, pursuant to ITB Sub-Clause 9.2, to determine whether such alternatives may constitute an acceptable basis for a Second Stage bid to be submitted on its own merits. |
| 17. Qualification | 17.1 In the absence of prequalification, the Employer will ascertain to its satisfaction whether bidders determined as having submitted responsive First Stage bids are qualified to satisfactorily perform the contract. 17.2 The determination will take into account the Bidder’s financial, technical and production capabilities and past performance. It will be based upon an examination of the documentary evidence of the Bidder’s qualifications submitted by the Bidder, pursuant to ITB Sub-Clause 9.3 (a), as well as such other information as the Employer deems necessary and appropriate. 17.3 An affirmative determination will be a prerequisite for the Employer to invite the Bidder to a clarification meeting in accordance with ITB Clause 18. A negative determination will result in rejection of the Bidder’s bid. |
| D. Clarification Meeting |
| 18. Clarification of First Stage Bids and Review of Bidders' Alternative Solutions | 18.1 The Employer may conduct clarification meetings with each or any Bidder to clarify any aspects of its First Stage bid that require explanation at this stage of the evaluation. During these meetings, the Employer may bring to the attention of the Bidder any matters, technical or otherwise, where for whatever reason, it requires amendments or changes to be made to the First Stage bid. All such amendments or changes required by the Employer will be listed in an Annex to the Memorandum documenting the clarification meeting entitled “Changes Required Pursuant to First Stage Evaluation” and will be formally notified to the Bidder as part of the invitation to submit the Second Stage bid. 18.2 The Employer will advise the Bidder of any exceptions or deviations in the First Stage bid, , that are unacceptable and that are to be withdrawn in the Second Stage bid. 18.3 The Employer will also advise the Bidder whether the proposed alternative bid, if any, is acceptable, and will identify the degree (if any) to which such an alternative bid may be incorporated in the Bidder’s Second Stage bid. |
| 19. Invitation to Submit Second Stage Bids | 19.1 At the end of the First Stage evaluation and after holding clarification meetings, (a) the Employer may issue an amendment to the bidding documents modifying, inter alia and as needed, the evaluation criteria or other sections of the Instructions to Bidders, the Special Conditions of Contract, and the Technical Specifications resulting from the First Stage evaluation and clarification meetings, with the objective of improving competition without compromising essential project objectives and/or (b) the Employer will either (i) invite a Bidder to submit an updated technical and commercial Second Stage bid based on the updated Technical Specifications and Drawings and any other technical revisions required for the First Stage bid as recorded in the Annex to the Memorandum entitled “Changes Required Pursuant to First Stage Evaluation” of the clarification meeting, or (ii) invite a Bidder to submit an updated technical and commercial Second Stage bid based on an alternative bid proposed by the Bidder in its First Stage taking into account the updated Technical Specifications and Drawings and any other technical revisions required for the First Stage bid as recorded in the Memorandum entitled “Changes Required Pursuant to First Stage Evaluation”of the clarification meeting, or (iii) notify a Bidder that its bid has been rejected on the grounds of being substantially nonresponsive, or that the Bidder does not meet the minimum qualification requirements set forth in the bidding documents. 19.2 Bidders are not allowed to form joint venture(s) with other bidders, nor change the partner or structure of the joint venture if the Bidder in the First Stage was a joint venture . 19.3 The deadline for submission of Second Stage bids will be specified in the invitation to submit Second Stage bids. |
| E1. Second Stage Bids: Preparation |
| 20. Documents Comprising the Second Stage Bid | 20.1 When submitting the Second Stage bid in accordance with ITB Part E2 (Second Stage Bids: Submission) of these Instructions to Bidders, the documents to be submitted are the following: (a) A copy of the Memorandum of clarification meetings held with the Bidder; (b) The commercial bid, consisting of (i) Bid Form—Second Stage duly completed and signed by Bidder, together with all Attachments identified in subparagraph (d) below (ii) Price Schedules duly completed by the Bidder; (c) The updated technical bid, consisting of Updated Technical Specifications and Drawings and any other technical revisions required for the First Stage bid as recorded in the Memorandum of the clarification meeting; (d) Attachments to the Second Stage bid: (i) Attachment 1: Bid Security (if required) A bid security furnished in accordance with ITB Clause 24. (ii) Attachment 2: Power of Attorney A power of attorney, duly notarized, indicating that the person(s) signing the bid has(ve) the authority to sign the bid and thus that the bid is binding upon the Bidder during the full period of its validity, in accordance with ITB Clause 25. (iii) Attachment 3: Bidder’s Eligibility and Qualifications Any changes that may have occurred between the time of submitting the First and Second Stage bids that have any material effect on the Bidder’s eligibility and qualifications to perform the Contract. (iv) Attachment 4: Eligibility and Conformity of the Facilities Documentary evidence established in accordance with ITB Clause 3 that any additional or varied facilities to be supplied and installed by the Bidder, in accordance with the requirements of the Memorandum of the clarification meetings, are technically acceptable. The documentary evidence of the eligibility of the additional facilities shall consist of a statement on the country of origin of the plant and equipment offered, which shall be confirmed by a certificate of origin issued at the time of shipment. The documentary evidence of the conformity of the facilities to the requirements of the Memorandum of the clarification meetings may be in the form of literature, drawings and data. Bidders shall state the functional guarantees (e.g., performance, efficiency, consumption) of the proposed facilities specified in BDS in response to the Technical Specifications. Plant and equipment offered shall have a minimum (or maximum, as the case may be) level of functional guarantees specified in the BDS and Technical Specifications to be considered responsive. Bids offering plant and equipment with functional guarantees less (or more) than the minimum (or maximum) specified shall be rejected. (v) Attachment 5: Subcontractors proposed by the Bidder If the Bidder proposes to engage any Subcontractors additional to those named in its First Stage bid, it shall give details of the name and nationality of the proposed Subcontractor, including vendors, and the part of the facilities it proposes subletting to them or purchasing from them. Bidders are free to list more than one Subcontractor against each item of the facilities. Quoted rates and prices will be deemed to apply to whichever Subcontractor is appointed, and no adjustment of the rates and prices will be permitted. The Employer reserves the right to delete any proposed Subcontractor from the list prior to award of contract, and after discussion between the Employer and the Contractor, the corresponding Appendix to the Form of Contract Agreement shall be completed listing the approved Subcontractors for each item of work. |
| 21. Bid Form and Price Schedules | 21.1 The Bidder shall complete the Bid Form—Second Stage and the appropriate Price Schedules furnished in the bidding documents in the manner and detail indicated therein, following the requirements of ITB Clauses 22 and 23. |
| 22. Bid Prices | 22.1 Unless otherwise specified in the Technical Specifications, bidders shall quote for the entire facilities on a “single responsibility” basis such that the total bid price covers all the Contractor’s obligations mentioned in, or to be reasonably inferred from, the bidding documents. Items against which no price is entered by the Bidder will not be paid for by the Employer when executed and shall be deemed to be covered by the prices for other items. 22.2 Bidders shall give a breakdown of the prices in the manner and detail called for in the Price Schedules. 22.3 In the Schedules, bidders shall give the required details and a breakdown of their prices as follows: (a) Plant and equipment to be supplied from abroad (Schedule No. 1) shall be quoted on a CIP-named place of destination as specified in BDS; [note: The named place destination shall be the site(s) where the equipment will be installed. If it is different from the site of installation (project site) it shall be clearly stated in the BDS] (b) Plant and equipment manufactured or fabricated within the Employer’s country (Schedule No. 2) shall be quoted on an EXW (ex factory, ex works, ex warehouse or off-the-shelf, as applicable) basis and shall be inclusive of all costs as well as duties and taxes paid or payable on components and raw materials incorporated or to be incorporated in the facilities; (c) Local transportation to named place of destination as specified in BDS, insurance and other services incidental to delivery of the plant and equipment including any local taxes for transportation services payable in the Employer’s country as of twenty-eight (28) days prior to the deadline for submission of bids (Schedule No. 3); [Note: When the named place of destination is the project site, the transportation costs for Schedule No. 1 items are covered under CIP and therefore will not be stated here. This schedule will cover only for items in Schedule No.2. If the named place of destination is different from the site of installation (project site), then the transport cost from the named place of destination to project site for Schedule No.1 shall be also included here.] (d) Installation Services shall be quoted separately (Schedule No. 4) and shall include rates and prices for all labor, Contractor’s equipment, temporary works, materials, consumable and all matters and things of whatsoever nature, including operations and maintenance services, the provision of operations and maintenance manuals, training, etc., where identified in the bidding documents, as necessary for the proper execution of the Installation Services; including all taxes, duties, levies and charges payable in the Employer’s country as of twenty-eight (28) days prior to the deadline for submission of bids. (e) Recommended spare parts shall be quoted separately (Schedule No. 6) as specified in either subparagraph (a) or (b) above, in accordance with the origin of the spare parts. 22.4 The terms EXW, CIF, CIP, etc., shall be governed by the rules prescribed in the current edition of Incoterms, published by the International Chamber of Commerce, 38 Cours Albert 1er , 75008 Paris, France. 22.5 The prices quoted by the Bidder shall be fixed during the Bidder’s performance of the Contract and shall not be subject to adjustment due to rises and falls in the cost of labour, materials and other inputs to the Facilities. A bid submitted with an adjustable price quotation will be treated as nonresponsive and rejected. |
| 23. Bid Currencies | 23.1 Prices shall be quoted in the following currencies: (a) Plant and equipment covered under ITB Sub-Clause 22.3 (a) to be supplied from abroad shall be quoted in the currency of any country. If the Bidder wishes to be paid in a combination of amounts in different currencies, it may quote its price accordingly, but use no more than three foreign currencies. (b) Plant and equipment covered under ITB Sub-Clause 22.3 (b) to be supplied from within the Employer’s country shall be quoted in the currency of the Employer’s country, unless otherwise specified in the BDS. (c) Unless otherwise specified in the BDS, local transportation, insurance and other services incidental to delivery of the plant and equipment covered under ITB Sub-Clause 22.3 (c) and installation services covered under ITB Sub-Clause 22.3 (d) shall be quoted in either foreign and/or local currency, depending upon the currency in which the costs are to be incurred and in accordance with the provisions of ITB Sub-Clause 22.3 (a) and (b) above. |
| 24. Bid Security | 24.1 The Bidder shall furnish, as part of its bid, a bid security, as specified in the BDS. The bid security shall be in the amount stipulated in the BDS in the currency of the Employer’s country, or in the equivalent amount in a freely convertible currency. 24.2 The bid security shall, at the Bidder’s option, be in the form of either a letter of credit or a bank guarantee from a reputable banking institution, or a bond issued by a surety selected by the Bidder and located in any country. If the institution issuing the bond is located outside the Employer’s Country, it shall have a correspondent financial institution located in the Employer’s Country to make it enforceable. The format of the bank guarantee/ bond shall be in accordance with the forms included in the bidding documents; other formats may be permitted, subject to the prior approval of the Employer. Bid security shall remain valid for a period of twenty-eight (28) days beyond the original bid validity period, and beyond any extension subsequently requested under ITB Sub-Clause 25.2. 24.3 Any bid not accompanied by an acceptable bid security, if required, shall be rejected by the Employer as being nonresponsive, pursuant to ITB Clause 32.5. The bid security of a joint venture must be in the name of all the partners in the joint venture submitting the bid. 24.4 The bid securities of unsuccessful bidders will be returned as promptly as possible, but not later than twenty-eight (28) days after the expiration of the bid validity period. 24.5 The bid security of the successful Bidder will be returned when the Bidder has signed the Contract Agreement, pursuant to ITB Clause 42, and has furnished the required performance security, pursuant to ITB Clause 43. 24.6 The bid security may be forfeited (or the Bid-Securing Declaration executed) (a) if the Bidder withdraws its bid during the period of bid validity specified by the Bidder in the Bid Form (b) in the case of a successful Bidder, if the Bidder fails within the specified time limit (i) to sign the Contract Agreement, in accordance with ITB Clause 42, or (ii) to furnish the required performance security, in accordance with ITB Clause 43. |
| 25. Period of Validity of Bid | 25.1 Bids shall remain valid for the period named in the BDS after the closing date prescribed by the Employer for the receipt of bids, pursuant to ITB Sub-Clause 28.1. A bid valid for a shorter period shall be rejected by the Employer as being nonresponsive. 25.2 In exceptional circumstances, the Employer may solicit the Bidders' consent to an extension of the bid validity period. The request and responses thereto shall be made in writing. If a Bidder accepts to prolong the period of validity, the bid security shall also be suitably extended. A Bidder may refuse the request without forfeiting its bid security. A Bidder granting the request will not be required or permitted to modify its bid |
| 26. Format and Signing of Bid | 26.1 The Bidder shall prepare an original and the number of copies/sets of the bid specified in the BDS, clearly marking each one as “Original Bid,” “Copy No. 1,” “Copy No. 2,” etc., as appropriate. In the event of any discrepancy between them, the original shall govern. 26.2 The original and all copies of the bid, each consisting of the documents listed in ITB Sub-Clause 20.1, shall be typed or written in indelible ink and shall be signed by the Bidder or a person or persons duly authorized to bind the Bidder to the contract. The latter authorization shall be indicated by written power of attorney accompanying the bid and submitted as Attachment 2 to the Bid under ITB Sub-Clause 20.1. All pages of the bid, except for unamended printed literature, shall be initialed by the person or persons signing the bid. 26.3 The bid shall contain no alterations, omissions or additions, unless such corrections are initialed by the person or persons signing the bid. 26.4 The Bidder shall furnish information as described in the last paragraph of the Form of Bid on commissions or gratuities, if any, paid or to be paid to agents relating to this bid, and to contract execution if the Bidder is awarded the contract. |

E2. Second Stage Bids: Submission

| 27. Sealing and Marking of Second Stage Bids | 27.1 The Bidder shall seal the original and each copy of the bid in separate envelopes, duly marking the envelopes as “Second Stage Bid - Original” and “Second Stage Bid-Copies” The envelopes shall then be sealed in an outer envelope. 27.2 The inner and outer envelopes shall (a) be addressed to the Employer at the address given in the BDS, and (b) bear the contract name indicated in the BDS, the Invitation for Bids title and number indicated in the BDS, and the statement “Do Not Open Before [date],” to be completed with the time and date specified in the BDS, pursuant to ITB Sub-Clause 31.1. 27.3 The inner envelopes shall also indicate the name and address of the Bidder so that the bid can be returned unopened in case it is declared “late.” 27.4 If the outer envelope is not sealed and marked as required by ITB Sub-Clause 27.2 above, the Employer will assume no responsibility for the bid’s misplacement or premature opening. If the outer envelope discloses the Bidder’s identity, the Employer will not guarantee the anonymity of the bid submission, but this disclosure will not constitute grounds for bid rejection. |
| --- | --- |
| 28. Deadline for Submission of Bids | 28.1 Second Stage bids must be received by the Employer at the address specified under ITB Sub-Clause 27.2 no later than the time and date stated in the invitation to submit a Second Stage bid or as extended pursuant to ITB Sub-Clause 7.3. |
| 29. Late Bids | 29.1 Any bid received by the Employer after the bid submission deadline prescribed by the Employer, pursuant to ITB Clause 27, will be rejected and returned unopened to the Bidder. |
| 30. Modification and Withdrawal of Bids | 30.1 The Bidder may modify or withdraw its Second Stage bid after submission, provided that written notice of the modification or withdrawal is received by the Employer prior to the deadline prescribed for bid submission. 30.2 The Bidder’s modifications shall be prepared, sealed, marked and dispatched as follows: (a) The Bidders shall provide an original and the number of copies specified in the BDS of any modifications to its bid, clearly identified as such, in two inner envelopes duly marked “Second Stage Bid Modifications—Original” and “Second Stage Bid Modifications—Copies.” The inner envelopes shall be sealed in an outer envelope, which shall be duly marked “Second Stage Bid Modifications.” (b) Other provisions concerning the marking and dispatch of bid modifications shall be in accordance with ITB Sub-Clauses 27.2, 27.3 and 27.4. 30.3 A Bidder wishing to withdraw its bid shall notify the Employer in writing prior to the deadline prescribed for bid submission. The notice of withdrawal shall (a) be addressed to the Employer at the address named in the BDS, and (b) bear the contract name, the IFB number, and the words “Second Stage Bid Withdrawal Notice.” Bid withdrawal notices received after the bid submission deadline will be ignored, and the submitted bid will be deemed to be a validly submitted bid. 30.4 No Second Stage bid may be withdrawn in the interval between the bid submission deadline and the expiration of the bid validity period specified in ITB Clause 25. Withdrawal of a Second Stage bid during this interval may result in the Bidder’s forfeiture of its bid security, pursuant to ITB Sub-Clause 24.6. |

E3. Second Stage Bids: Opening and Evaluation

| 31. Opening of Bids by Employer | 31.1 The Employer will open the bids in public, including withdrawals and modifications made pursuant to ITB Clause 30, in the presence of bidders’ designated representatives and anyone who choose to attend, at the time, date, and location stipulated in the BDS. The bidders’ representatives who are present shall sign a register evidencing their attendance. 31.2 Envelopes marked “Withdrawal” shall be opened first and the name of the Bidder shall be read out. Bids for which an acceptable notice of withdrawal has been submitted pursuant to ITB Clause 30 shall not be opened. 31.3 The bidders’ names, the Bid Prices, including any alternative Bid Price or deviation, any discounts, bid modifications and withdrawals, the presence (or absence) of bid security, and any such other details as the Employer may consider appropriate, will be announced by the Employer at the opening. Subsequently, all envelopes marked “Modification” shall be opened and the submissions therein read out in appropriate detail. No bid shall be rejected at bid opening except for late bids pursuant to ITB Clause 29. 31.4 The Employer shall prepare minutes of the bid opening, including the information disclosed to those present in accordance with ITB Sub-Clause 31.3. 31.5 Bids not opened and read out at bid opening shall not be considered further for evaluation, irrespective of the circumstances. |
| --- | --- |
| 32. Contacting the Employer | 32.1 From the time of bid opening to the time of contract award, if any Bidder wishes to contact the Employer on any matter related to its bid, it should do so in writing. 32.2 Any effort by a Bidder to influence the Employer in the Employer’s bid evaluation, bid comparison or contract award decisions may result in rejection of the Bidder’s bid. |
| 33. Clarification of Bids | 33.1 During bid evaluation, the Employer may, at its discretion, ask the Bidder for a clarification of its bid. The request for clarification shall be in writing, and no change in the price or substance of the bid shall be sought, offered or permitted. The responses from bidders shall also be in writing. (Refer also to Guidelines, Appendix 3, para. 10.) No circumstances shall justify meetings or conversations between the Borrower (or its consultants) and bidders during the bid evaluation process. |
| 34. Preliminary Examination of Second Stage Bids | 34.1 The Employer will examine the Second Stage bids to determine whether they are complete, whether any computational errors have been made, whether required sureties have been furnished, whether the documents have been properly signed, and whether the bids are generally in order. 34.2 The Employer may waive any minor informality, nonconformity or irregularity in a bid that does not constitute a material deviation, and that does not prejudice or affect the relative ranking of any Bidder as a result of the technical and commercial evaluation, pursuant to ITB Clauses 36 and 38. |
| 35. Conversion to Single Currency | 35.1 To facilitate evaluation and comparison, the Employer will convert all bid prices expressed in the amounts in various currencies in which the bid price is payable to either (a) the currency of the Employer’s country at the selling exchange rate established for similar transactions by the central bank or by a commercial bank in the Employer’s country, or (b) a currency widely used in international trade, such as U.S. dollars, at the selling rate of exchange published in the international press for the amount payable in foreign currency, and at the selling exchange rate established for similar transactions by the central bank in the Employer’s country for the amount payable in the currency of the Employer’s country. 35.2 The currency selected for converting bid prices to a common base for the purpose of evaluation, along with the source and date of the exchange rate, is specified in the BDS. |
| 36. Technical Evaluation of Second Stage Bids | 36.1 The Employer will carry out a detailed evaluation of the Second Stage bids in order to determine whether the technical aspects concerning the modifications to the technically acceptable base or alternative bid detailed in the "Changes Required Pursuant to First Stage Evaluation," pursuant to ITB Sub-Clause 19.1, have been properly addressed and are substantially responsive to the requirements set forth in the bidding documents. In order to reach such a determination, the Employer will examine the technical aspects of the bids on the basis of the information supplied by the bidders, taking into account the following factors: (a) overall completeness and compliance with the Technical Specifications and Drawings; suitability of the facilities offered in relation to the environmental and climatic conditions prevailing at the site; and quality, function and operation of any process control concept included in the bid. The bid that does not meet minimum acceptable standards of completeness, consistency and detail will be rejected for nonresponsiveness. (b) achievement of specified performance criteria by the facilities (c) type, quantity and long-term availability of mandatory and recommended spare parts and maintenance services (d) any other relevant factors, if any, listed in the BDS, or that the Employer deems necessary or prudent to take into consideration. 36.2 Where alternative bids pursuant to Sub-Clause 19.1 (b) (ii) have not been invited, but have in any event been offered, they shall be ignored. |
| 37. Substantial Responsiveness | 37.1 Prior to the detailed evaluation, the Employer will determine whether each bid is of acceptable quality, is complete and is substantially responsive to the bidding documents. For purposes of this determination, a substantially responsive bid is one that conforms to all the terms, conditions and specifications of the bidding documents without material deviations, objections, conditionalities or reservations. A material deviation, objection, conditionality or reservation is one (i) that affects in any substantial way the scope, quality or performance of the contract; (ii) that limits in any substantial way, inconsistent with the bidding documents, the Employer’s rights or the successful Bidder’s obligations under the contract; or (iii) whose rectification would unfairly affect the competitive position of other bidders who are presenting substantially responsive bids. 37.2 If a bid is not substantially responsive, it will be rejected by the Employer, and may not subsequently be made responsive by the Bidder by correction of the nonconformity. The Employer’s determination of a bid’s responsiveness is to be based on the contents of the bid itself without recourse to extrinsic evidence. |
| 38. Commercial Evaluation of Second Stage Bids | 38.1 Arithmetical errors will be rectified on the following basis. If there is a discrepancy between the unit price and the total price, which is obtained by multiplying the unit price and quantity, or between subtotals and the total price, the unit or subtotal price shall prevail, and the total price shall be corrected. If there is a discrepancy between words and figures, the amount in words will prevail. If the Bidder does not accept the correction of errors, its bid will be rejected. 38.2 When evaluating a bid the Employer will take into account, the following costs and factors, using pricing information available to the Employer, in the manner and to the extent indicated in ITB Sub-Clause 38.3 and in the Technical Specifications: (a) compliance with the time schedule called for in the corresponding Appendix to the Form of Contract Agreement and evidenced as needed in a milestone schedule provided in the bid; (b) the projected operating and maintenance costs during the life of the facilities; (c) the functional guarantees of the facilities offered; (d) the extra cost of work, services, facilities, etc., required to be provided by the Employer or third parties; any other relevant factors listed in BDS or in the invitation for the Second Stage bid, or factors that the Employer deems necessary or prudent to consider. The estimated effect of the price adjustment provisions of the Conditions of Contract, applied over the period of execution of the contract, shall not be taken into account in bid evaluation. 38.3 Pursuant to ITB Sub-Clause 38.2, the following evaluation methods will be followed: (a) Time schedule (program of performance) Bidders shall base their price on the time schedule or completion date(s) given in the BDS. No credit will be given for earlier completion. Where an Alternative Time Schedule is explicitly invited, pursuant to ITB Sub-Clause 9.3 (g) (i), and where the completion date offered in the bid is within the limits specified in the BDS, bids offering a completion date beyond the minimum designated period shall be adjusted in the evaluation by adding an adjustment specified in the BDS to the bid price. Bids offering a completion date beyond the maximum designated period shall be rejected. (b) Operating and Maintenance Costs (i) The operating and maintenance costs of the Facilities will be evaluated according to the principles given in the BDS, based on prices furnished by each Bidder in the Price Schedules as well as on past experience of the Employer or other employers similarly placed. Such costs shall be added to the bid price for evaluation. (ii) The price of recommended spare parts quoted in the Price Schedules shall not be considered for evaluation. (c) Functional Guarantees of theFacilities (i) Bids offering plant and equipment with functional guarantees less (or more) than the minimum (or maximum) specified shall be rejected (ii) The adjustment specified in the BDS will be added to the bid price for each drop (or excess) in the responsive functional guarantees offered by the Bidder, below (or above) either a norm of one hundred (100) or the value committed in the responsive bid with the most performing functional guarantees, as specified in the BDS. (d) Work,Services, Facilities, etc., to be Provided by the Employer Where bids include the undertaking of work or the provision of services or facilities by the Employer in excess of the provisions allowed for in the bidding documents, the Employer shall assess the costs of such additional work, services and/or facilities during the duration of the contract. Such costs shall be added to the bid price for evaluation. (e) Specific AdditionalCriteria The relevant evaluation method, if any, shall be detailed in the BDS and/or in the Technical Specifications. 38.4 Any adjustments in price that result from the above procedures shall be added, for purposes of comparative evaluation only, to arrive at an “Evaluated Bid Price.” Bid prices quoted by bidders shall remain unaltered. |
| 39. Domestic Preference | 39.1 There is no margin of domestic preference. |

F. Award of Contract

| 40. Changes in Qualification Status | 40.1 Prior to proceeding with the award of contract, the Employer will determine to its satisfaction that no circumstances, in particular the Bidder’s contract work in hand, future commitments and current litigation, have arisen or intervened during the period between the submission of the First and Second Stage bids that would change the Employer’s opinion as to whether the Bidder determined as having submitted the lowest evaluated and responsive Second Stage bid is still qualified to satisfactorily perform the contract. 40.2 An affirmative determination will be a prerequisite for award of the contract to the Bidder. A negative determination will result in rejection of the Bidder’s bid, in which event the Employer will proceed to the next lowest evaluated bid to make a similar determination of that Bidder’s capabilities to perform satisfactorily. 40.3 The capabilities of the vendors and subcontractors proposed in Attachment 5 to the bid to be used by the lowest evaluated Bidder will also be evaluated for acceptability. Their participation should be confirmed with a letter of intent between the parties, as needed. Should a vendor or subcontractor be determined to be unacceptable, the bid will not be rejected, but the Bidder will be required to substitute an acceptable vendor or subcontractor without any change to the bid price. |
| --- | --- |
| 41. Award Criteria | 41.1 Subject to ITB Clause 42, the Employer will award the contract to the successful Bidder whose bid has been determined to be substantially responsive and to be the lowest evaluated bid, further provided that the Bidder is determined to be eligible in accordance with the provisions of ITB Clause 2 and qualified to perform the contract satisfactorily. |
| 42. Employer’s Right to Accept Any Bid and to Reject Any or All Bids | 42.1 The Employer reserves the right to accept or reject any bid, and to annul the bidding process and reject all bids at any time prior to award of contract, without thereby incurring any liability to the affected Bidder or bidders or any obligation to inform the affected Bidder or bidders of the grounds for the Employer’s action. |
| 43. Notification of Award | 43.1 Prior to the expiration of the period of bid validity, the Employer will notify the successful Bidder in writing, that its bid has been accepted. The notification of award will constitute the formation of the contract. 43.2 The Employer shall publish in UNDB online and in the dgMarket the results identifying the bid and lot numbers and the following information: (i) name of each Bidder who submitted a Bid; (ii) bid prices as read out at bid opening; (iii) name and evaluated prices of each Bid that was evaluated; (iv) name of bidders whose bids were rejected and the reasons for their rejection; and (v) name of the winning Bidder, and the price it offered, as well as the duration and summary scope of the contract awarded. After publication of the award, unsuccessful bidders may request in writing to the Employer for a debriefing seeking explanations on the grounds on which their bids were not selected. The Employer shall promptly respond in writing to any unsuccessful Bidder who, after Publication of contract award, requests a debriefing. |
| 44. Signing the Contract Agreement | 44.1 At the same time as the Employer notifies the successful Bidder that its bid has been accepted, the Employer will send the Bidder the Contract Agreement provided in the bidding documents, incorporating all agreements between the parties. 44.2 Within twenty-eight (28) days of receipt of the Contract Agreement, the successful Bidder shall sign and date the Contract Agreement and return it to the Employer. 44.3 Notwithstanding ITB 44.2 above, in case signing of the Contract Agreement is prevented by any export restrictions attributable to the Employer, to the country of the Employer, or to the use of the Plant and Installation Services to be supplied, where such export restrictions arise from trade regulations from a country supplying those Plant and Installation Services, the Bidder shall not be bound by its bid, always provided, however, that the Bidder can demonstrate to the satisfaction of the Employer and of the Bank that signing of the Contact Agreement has not been prevented by any lack of diligence on the part of the Bidder in completing any formalities, including applying for permits, authorizations and licenses necessary for the export of the Plant and Installation Services under the terms of the Contract. |
| 45. Debriefing | 45.1 If after notification of award, a bidder wishes to ascertain the grounds on which its bid was not selected, it should address its request in writing to the Employer. The Employer will promptly respond in writing to the unsuccessful bidder. |
| 46. Performance Security | 46.1 Within twenty-eight (28) days after receipt of the notification of award, the successful Bidder shall furnish the performance security in the amount given in the BDS and in the form provided in Section VII, Sample Forms and Procedures, of the bidding documents or in another form acceptable to the Employer. 46.2 Failure of the successful Bidder to comply with the requirements of ITB Clause 44 or Clause 46 shall constitute sufficient grounds for the annulment of the award and forfeiture of the bid security, in which event the Employer may make the award to the next lowest evaluated Bidder or call for new bids. |
| 47. Adjudicator | 47.1 The Employer proposes that the person named in the BDS be appointed as Adjudicator under the contract, at an hourly fee stated in the BDS. A résumé of the named person is attached to the BDS, as well as a description of the expenses that would be considered reimbursable. If a Bidder does not accept the Adjudicator proposed by the Employer, it should so state in its Bid Form and make a counterproposal of an Adjudicator and an hourly fee. If on the day the Contract Agreement is signed, the Employer and the Contractor have not agreed on the appointment of the Adjudicator, the Adjudicator shall be appointed, at the request of either party, by the Appointing Authority specified in the Special Conditions of Contract, pursuant to GCC Sub-Clause 6.1.4. |
| 48. Fraud and Corruption | 48.1 The Bank requires that Borrowers (including beneficiaries of Bank loans), as well as bidders, suppliers, contractors, and consultants under Bank-financed contracts, observe the highest standard of ethics during the procurement and execution of such contracts. In pursuit of this policy, the Bank: (a) defines, for the purposes of this provision, the terms set forth below as follows: (i) “corrupt practice” means the offering, giving, receiving, or soliciting, directly or indirectly, of anything of value to influence the action of a public official in the procurement process or in contract execution; (ii) “fraudulent practice” means a misrepresentation or omission of facts in order to influence a procurement process or the execution of a contract; (iii) “collusive practice” means a scheme or arrangement between two or more bidders, with or without the knowledge of the Borrower, designed to establish bid prices at artificial, noncompetitive levels; and (iv) “coercive practice” means harming or threatening to harm, directly or indirectly, persons or their property to influence their participation in the procurement process or affect the execution of a contract; (b) will reject a proposal for award if it determines that the Bidder recommended for award has, directly or through an agent, engaged in corrupt, fraudulent, collusive or coercive practices in competing for the Contract in question; (c) will cancel the portion of the loan allocated to a contract if it determines at any time that representatives of the Borrower or of a beneficiary of the loan engaged in corrupt, fraudulent, collusive or coercive practices during the procurement or the execution of that contract, without the Borrower having taken timely and appropriate action satisfactory to the Bank to remedy the situation; (d) will sanction a firm or individual, including declaring them ineligible, either indefinitely or for a stated period of time, to be awarded a Bank-financed contract if it at any time determines that they have, directly or through an agent, engaged, in corrupt, fraudulent, collusive or coercive practices in competing for, or in executing, a Bank-financed contract; and (e) will have the right to require that a provision be included in Bidding Documents and in contracts financed by a Bank loan, requiring bidders, suppliers, contractors and consultants to permit the Bank to inspect their accounts and records and other documents relating to the Bid submission and contract performance and to have them audited by auditors appointed by the Bank. |
|  | 48.2 Furthermore, bidders shall be aware of the provision stated in Sub-Clause 9.6 and Sub-Clause 42.2 of the General Conditions of Contract. |

# Section III. Bid Data Sheet

Notes on the Bid Data Sheet Section III is intended to assist the Employer in providing the specific information in relation to corresponding clauses in the Instructions to Bidders included in Section II, and has to be prepared for each specific procurement. The Employer should specify in the Bid Data Sheet information and requirements specific to the circumstances of the Employer, the processing of the procurement, the applicable rules regarding bid price and currency, and the bid evaluation criteria that will apply to the bids. In preparing Section III, the following aspects should be checked: (a) Information that specifies and complements provisions of Section II must be incorporated. (b) Amendments and/or supplements, if any, to provisions of Section II, as necessitated by the circumstances of the specific procurement, must also be incorporated.

Bid Data Sheet

The following bid-specific data for the plant and equipment to be procured shall amend and/or supplement the provisions in the Instructions to Bidders (ITB). Whenever there is a conflict, the provisions herein shall prevail over those in the ITB.

[The notes in italics provide instructions for completing the Bid Data Sheet for the relevant ITB Clauses.]

| INTRODUCTION |
| --- |
| ITB 1.1 | Name of the Borrower: [insert name of Borrower] |
| ITB 1.1 | Loan or credit number: [insert loan or credit number] Loan or credit amount: [when applicable, insert loan or credit amount] |
| ITB 1.1 | Name of Project [insert name of Project] |
| ITB 1.1 | Name of Contract: [insert name of Contract] |
| ITB 2.1 | Name of Employer: [insert name of Employer] |
| ITB 6.1 | For Clarification of bid purposes only, the Employer’s address is: Attention: [insert name and room number of Project Officer] Address: [insert street name and number] [insert floor and room number, if applicable] City: [insert name of city or town] ZIP Code: [insert postal (ZIP) code, if applicable] Country: [insert name of country]] Telephone: [insert telephone number including country and city codes] Facsimile number: [insert fax number including country and city codes] Electronic mail address: [insert e-mail address of Project Officer] |
| ITB 6.3 | Venue, time and date of pre-bid meeting [Insert address of venue, or indicate that the meeting will not take place. The meeting should take place not later than four weeks before the deadline for bid submission. It should take place concurrently with the site visit, if any (see ITB Sub-Clause 6.2).] |
| ITB 8.1 | Language of bid is: [Insert “English”or “Spanish” or “French”] [Note: In Countries that the Bank has agreed with the Borrower that in addition to one internationally used language, bids may be also issued in the language of the Borrower's Country (or the language used nation-wide in the Borrower's Country for commercial transactions, the following text shall be added): “In addition to the above indicated language, these Bidding Documents have been issued in [insert the language of the Borrower's Country or the language used nation-wide in the Borrower's Country for commercial transactions]. Bidders are permitted, at their choice, to submit their bids in one of the two languages. Bidders shall not submit bids in more than one language. The Contract to be signed with the winning Bidder shall be written in the language in which the Bid was submitted, which will be the language that shall govern the contractual relations between the Employer and the winning Bidder. A Bidder shall not sign a translated version of its Contract. ”] |
| ITB 9.3 (c) & (e); 29.2 | Qualification requirements for bidders, including members of joint ventures, subcontractors or vendors: Minimum criteria :……………………. Specific minimum requirements for components of the contract: ………………………………. [Minimum acceptable levels with regard to Bidder’s experience in supplying and installing facilities with comparable technical parameters, its manufacturing and installation capacity, its financial capability and other factors. If bidders were prequalified, this Item should include a request to update the information provided for prequalification.] |
| ITB 9.3 (d) (ii) | The period is: [insert duration in months or years] Spares required for operation; number of years following completion |
| ITB 9.3 (d) (iv) | (iv) Functional Guarantees: [as required in the Technical specifications e.g. performance, efficiency, consumption] Minimum (or Maximum as appropriate) requirement for the above functional guarantees |
| ITB 9.3 (g) | Alternative bids are accepted under Item (i) and/or (iii). or Alternative bids are acceptable under Item (ii). [Delete the inapplicable option. Where alternative bids are accepted, the Employer should specify the type(s) of alternative accepted in relation to Items (i) and (iii) of ITB 9.3(g).] |
| BID PRICE AND CURRENCY |
| ITB 11.3 (a) | (i) Named place of destination is [insert place of destination] [note: The named place destination shall be the site where the equipment will be installed. If it is different from the site of installation (project site) state (ii) The project site where the equipment will be installed is…………] |
| ITB 11.3 (c) | (i) Named place of destination is [insert place of destination] [note: The named place destination shall be the site where the equipment will be installed. If it is different from the site of installation (project site) state (ii) The project site where the equipment will be installed is…………] |
| ITB 11.5 | The price shall be fixed Or The price shall be adjustable [Delete the inapplicable option.] |
| ITB 12.1 (b) | [If the Bidder is permitted to use foreign currencies for pricing and payment for plant and equipment from within the Employer’s country, state the following:] The choice of currencies in ITB Sub-Clause 12.1 (a) shall apply to all plant and equipment. |
| ITB 12.1 (c) | [If the Bidder is permitted to use foreign currencies for pricing and payment of the services referred to in ITB Sub-Clause 12.1 (c), state the following:] The choice of curencies in ITB Sub-Clause 12.1 (a) shall apply to all services referred to in ITB Sub-Clause 12.1 (c). |
| BID PREPARATION AND SUBMISSION |
| ITB 13.1 | Bid shall include a Bid Security (issued by bank or surety) included in Section VII Bidding Forms [This amount should be the same as that quoted in the Invitation for Bids. To avoid disclosure of bidders’ prices originating in the financial institution issuing the security, a fixed sum should be specified, preferably to a percentage of the bid price. The sum should range from the equivalent of one percent (1%) of the estimated cost of the facilities, for contracts of over US$100 million, three percent (3%) of the estimated cost, for small contracts. Alternatively, if the Employer wishes to specify a percentage of the bid price, the percentage should be indicated as a “minimum of ______ percent (___%),” to enable bidders to provide in excess of the minimum and thus conceal their prices.]. |
| ITB 14.1 | Bid validity period [The period should be sufficient to permit the completion of evaluation and comparison of bids, the review of the recommended selection with the Bank (if so required), and the obtainment of all necessary approvals and notifications of award. Normally, the validity period should be one hundred twenty (120) days. A realistic period should be specified in order to avoid the need for extensions.] |
| ITB 15.1 & 19.2 | Original and ______ copies |
| ITB 17.1 | For bid submission purposes, the Employer’s address is: Attention: [insert full name of person, if applicable, or insert name of the Project Officer] Address: [insert street name and number] Floor-Room number: [insert floor and room number, if applicable] [important to avoid delays or misplacement of bids] City: [insert name of city or town] ZIP Code: [insert postal (ZIP) code, if applicable] Country: [insert name of country] The deadline for the submission of bids is: Date: [insert day, month, and year, i.e. 15 June, 2001] Time: [insert time, and identify if a.m. or p.m., i.e. 10:30 a.m.] |
| ITB 20.1 | Location, time and date of bid opening [Should be the same as in ITB 17.1 or immediately afterwards.] |
| BID EVALUATION |
| ITB 24.2 | Currency chosen for the purpose of converting to a common currency: [Specify either the local currency or a convertible currency, for example, U.S. dollars.] Source of exchange rate: [If the common currency is other than the local currency, for example, U.S. dollars, indicate the name of an internationally circulated newspaper that lists daily currency exchange rates —e.g., The Financial Times—that will be used for converting prices in foreign currencies. For prices in local currency, and if the common currency selected above is the local currency, specify either the central bank or a commercial bank located in the Employer’s country.] Date of exchange rate: [Select a date that will not be earlier than four (4) weeks prior to the original deadline for the receipt of bids, as specified in ITB Sub-Clause 17.1, and that will be no later than the original date of expiration of the bid validity period, as specified in ITB Sub-Clause 14.1.] |
| ITB 25.1 (d) | Optional: The following additional criteria will be used in the evaluation in the manner stated and to the extent indicated in the BDS under ITB Sub-Clause 25.3 (f); [list of additional criteria]. |
| ITB 27.2 (f) | Other relevant factors:………………………. |
| ITB 27.3 (b) | Time schedule: Time to complete the facilities from the effective date specified in Article 3 of the Contract Agreement for determining time for completion of precommissioning activities [The time period for completion shall be for the entire facilities or for parts or sections of the facilities.] If no time schedule is given in the Appenix to Form of Contract Agreement as stated above, the completion date(s):………………. or [where alternative time schedule is accepted, pursuant to ITB Sub-Clause 9.3(g)] Time to complete the facilities from the effective date specified in Article 3 of the Contract Agreement for determining time for completion of precommissioning activities shall be between [date or days] minimum and [date or days] maximum. The adjustment rate in the event of completion beyond the minimum period shall be [percent (%)] for each week of delay from that minimum period. [One-fifth of a percent (0.2%) per week is a reasonable figure. Alternatively, the rate may be a fixed amount per month, or pro rata per week, of delay related to the loss of benefits to the Employer. The accepted period between the minimum and maximum time for completion should be such that the percentage or amount corresponding to the maximum period for completion should be less than or equal to the percentage or amount of liquidated damages specified in the SCC in relation to GCC Sub-Clause 26.1.] |
| ITB 27.3 (c) | Operating and maintenance costs factors for calculation of the life cycle (i) number of years for life cycle [It is recommended that the life cycle period not exceed the usual period before a major overhaul of the facilities.] (ii) operating costs [e.g., fuel and/or other input, unit cost, annual and total operational requirements] (iii) maintenance costs, including the cost of spare parts for the initial period of operation, to be specified by the Bidder (iv) rate, in percent, to be used to discount to present value, all annual future costs calculated under (ii) and (iii) above for the period specified in (i) or Reference to the methodology specified in the Technical Specifications or elsewhere in the bidding documents [Delete the inapplicable option.] |
| ITB 27.3 (d) | (ii) Adjustment factor used for bid evaluation will be [amount in the currency of bid evaluation] for each one percent (1%) or prorated for less than one percent [drop or excess] of [select either the norm specified in the Technical Specifications (reference) or the value committed in the responsive bid with the most performing functional guarantees] |
| ITB 27.3 (f) | Optional: Additional details, as appropriate, on the evaluation method or reference to the Technical Specifications |
| CONTRACT AWARD |
| ITB 35 | Amount of performance security [Performance security amount shall normally be ten percent (10%) of the contract price.] |
| ITB 36 | Name of the Adjudicator proposed by the Employer [A résumé of the named person should be attached to the BDS.] Hourly fee for the Adjudicator |

# 2-STAGE BIDDING

# Section III. Bid Data Sheet

Notes on the Bid Data Sheet Section III is intended to assist the Employer in providing the specific information in relation to corresponding clauses in the Instructions to Bidders included in Section II, and has to be prepared for each specific procurement. The Employer should specify in the Bid Data Sheet information and requirements specific to the circumstances of the Employer, the processing of the procurement, the applicable rules regarding bid price and currency, and the bid evaluation criteria that will apply to the bids. In preparing Section III, the following aspects should be checked: (a) Information that specifies and complements provisions of Section II must be incorporated. (b) Amendments and/or supplements, if any, to provisions of Section II, as necessitated by the circumstances of the specific procurement, must also be incorporated.

Bid Data Sheet

The following bid-specific data for the plant and equipment to be procured shall amend and/or supplement the provisions in the Instructions to Bidders (ITB). Whenever there is a conflict, the provisions herein shall prevail over those in the ITB.

[The notes in italics provide instructions for completing the Bid Data Sheet for the relevant ITB Clauses.]

| INTRODUCTION |
| --- |
| ITB 1.1 | Name of the Borrower: [insert name of Borrower] |
| ITB 1.1 | Loan or credit number: [insert loan or credit number] Loan or credit amount: [when applicable, insert loan or credit amount] |
| ITB 1.1 | Name of Project [insert name of Project] |
| ITB 1.1 | Name of Contract: [insert name of Contract] |
| ITB 2.1 | Name of Employer: [insert name of Employer] |
| ITB 6.3 | For Clarification of bid purposes only, the Employer’s address is: Attention: [insert name and room number of Project Officer] Address: [insert street name and number] [insert floor and room number, if applicable] City: [insert name of city or town] ZIP Code: [insert postal (ZIP) code, if applicable] Country: [insert name of country]] Telephone: [insert telephone number including country and city codes] Facsimile number: [insert fax number including country and city codes] Electronic mail address: [insert e-mail address of Project Officer] |
| ITB 6.3 | Venue, time and date of pre-bid meeting [Insert address of venue, or indicate that the meeting will not take place. The meeting should take place not later than four weeks before the deadline for bid submission. It should take place concurrently with the site visit, if any (see ITB Sub-Clause 6.2).] |
| ITB 8.1 | Language of bid is: [Insert “English”or “Spanish” or “French”] [Note: In Countries that the Bank has agreed with the Borrower that in addition to one internationally used language, bids may be also issued in the language of the Borrower's Country (or the language used nation-wide in the Borrower's Country for commercial transactions, the following text shall be added): “In addition to the above indicated language, these Bidding Documents have been issued in [insert the language of the Borrower's Country or the language used nation-wide in the Borrower's Country for commercial transactions]. Bidders are permitted, at their choice, to submit their bids in one of the two languages. Bidders shall not submit bids in more than one language. The Contract to be signed with the winning Bidder shall be written in the language in which the Bid was submitted, which will be the language that shall govern the contractual relations between the Employer and the winning Bidder. A Bidder shall not sign a translated version of its Contract. ”] |
| ITB 9.3 (a) & (c) | Qualification requirements for bidders, including members of joint ventures, subcontractors or vendors: Minimum criteria :……………………. Specific minimum requirements for components of the contract: ………………………………. [Minimum acceptable levels with regard to Bidder’s experience in supplying and installing facilities with comparable technical parameters, its manufacturing and installation capacity, its financial capability and other factors. If bidders were prequalified, this Item should include a request to update the information provided for prequalification.] |
| ITB 9.3 (b) (ii) | The period is: [insert duration in months or years] Spares required for operation; number of years following completion |
| FIRST STAGE BIDS |
| ITB 11.1 | Number of copies: [insert number] Bidders shall not have the option of submitting their bids electronically. |
| ITB 12.3 (a) & 27.2 | For bid submission purposes, the Employer’s address is: Attention: [insert full name of person, if applicable, or insert name of the Project Officer] Address: [insert street name and number] Floor-Room number: [insert floor and room number, if applicable] [important to avoid delays or misplacement of bids] City: [insert name of city or town] ZIP Code: [insert postal (ZIP) code, if applicable] Country: [insert name of country] The deadline for the submission of bids is: Date: [insert day, month, and year, i.e. 15 June, 2001] Time: [insert time, and identify if a.m. or p.m., i.e. 10:30 a.m.] |
| ITB 14.1 | Location, time and date for First Stage bid opening |
| ITB 16.1 (e) | [Optional]: The following additional criteria will be used in the evaluation in the manner stated and to the extent indicated below or in the Technical Specifications. [Specify details below or indicate reference to Technical Specifications, otherwise insert “None”. |
| SECOND STAGE BID: PRICE AND CURRENCY |
| ITB 22.3 (a) | (i) Named place of destination is [insert place of destination] [note: The named place destination shall be the site where the equipment will be installed. If it is different from the site of installation (project site) state (ii) The project site where the equipment will be installed is…………] |
| ITB 22.3 (c) | (i) Named place of destination is [insert place of destination] [note: The named place destination shall be the site where the equipment will be installed. If it is different from the site of installation (project site) state (ii) The project site where the equipment will be installed is…………] |
| ITB 23.1 (b) | [If the Bidder is permitted to use foreign currencies for pricing and payment for plant and equipment from within the Employer’s country, state the following:] The choice of currencies in ITB Sub-Clause 23.1 (a) shall apply to all plant and equipment. |
| ITB 23.1 (c) | [If the Bidder is permitted to use foreign currencies for pricing and payment of the services referred to in ITB Sub-Clause 23.1 (c), state the following:] The choice of curencies in ITB Sub-Clause 23.1 (a) shall apply to all services referred to in ITB Sub-Clause 23.1 (c). |
| SECOND STAGE BIDS: PREPARATION AND SUBMISSION |
| ITB 20.1 (d) (iv) & 38.3 (c) | (iv) Functional Guarantees: [as required in the Technical specifications e.g. performance, efficiency, consumption] Minimum (or Maximum as appropriate) requirement for the above functional guarantees |
| ITB 24.1 | Bid shall include a Bid Security (issued by bank or surety) included in Section VII Bidding Forms Amount of bid security: [This amount should be the same as that quoted in the Invitation for Bids. To avoid disclosure of bidders’ prices originating in the financial institution issuing the security, a fixed sum should be specified, preferably to a percentage of the bid price. The sum should range from the equivalent of one percent (1%) of the estimated cost of the facilities, for contracts of over US$100 million, three percent (3%) of the estimated cost, for small contracts. Alternatively, if the Employer wishes to specify a percentage of the bid price, the percentage should be indicated as a “minimum of ______ percent (___%),” to enable bidders to provide in excess of the minimum and thus conceal their prices.]. |
| ITB 25.1 | Bid validity period [The period should be sufficient to permit the completion of evaluation and comparison of bids, the review of the recommended selection with the Bank (if so required), and the obtainment of all necessary approvals and notifications of award. Normally, the validity period should be one hundred twenty (120) days. A realistic period should be specified in order to avoid the need for extensions.] |
| ITB 26.1 & 30.2 (a) | Original and ______ copies |
| SECOND STAGE BIDS: EVALUATION |
| ITB 31.1 | Location, time and date of bid opening [Should be the same as in ITB 17.1 or immediately afterwards.] |
| ITB 35.2 | Currency chosen for the purpose of converting to a common currency: [Specify either the local currency or a convertible currency, for example, U.S. dollars.] Source of exchange rate: [If the common currency is other than the local currency, for example, U.S. dollars, indicate the name of an internationally circulated newspaper that lists daily currency exchange rates (e.g., The Financial Times), which will be used in converting prices in foreign currencies. For prices in local currency, and if the common currency selected above is the local currency, specify either the central bank or a commercial bank located in the Employer’s country.] Date of exchange rate: [Select a date that will not be earlier than 4 weeks prior to the original deadline for the receipt of bids, as specified in ITB Sub-Clause 28.1, and that will be no later than the original date of expiration of the bid validity period, as specified in ITB Sub-Clause 25.1.] |
| ITB 36.1 (d) | Optional: The following additional criteria will be used in the evaluation in the manner stated and to the extent indicated in the BDS under ITB Sub-Clause 38.2 (e); [Insert additional criteria which may also be included as amendments in the invitation for the Second Stage bid, otherwise insert “None”.]. |
| ITB 38.2 (e) | Other relevant factors:………………………. |
| ITB 38.3 (a) | Time schedule: Time to complete the facilities from the effective date specified in Article 3 of the Contract Agreement for determining time for completion of precommissioning activities [The time period for completion shall be for the entire facilities or for parts or sections of the facilities.] If no time schedule is given in the Appendix to Form of Contract Agreement as stated above, the completion date(s):………………. or [optional] Time to complete the facilities from the effective date specified in Article 3 of the Contract Agreement for determining time for completion of precommissioning activities shall be between [date or days] minimum and [date or days] maximum. The adjustment rate in the event of completion beyond the minimum period shall be [percent (%)] for each week of delay from that minimum period. [One-fifth of a percent (0.2%) per week is a reasonable figure. Alternatively, the rate may be a fixed amount per month, or pro rata per week, of delay related to the loss of benefits to the Employer. The accepted period between the minimum and maximum time for completion should be such that the percentage or amount corresponding to the maximum period for completion should be less than or equal to the percentage or amount of liquidated damages specified in the SCC in relation to GCC Sub-Clause 26.1.] |
| ITB 38.3 (b) | Operating and maintenance costs factors for calculation of the life cycle (i) number of years for life cycle [It is recommended that the life cycle period not exceed the usual period before a major overhaul of the facilities.] (ii) operating costs [e.g., fuel and/or other input, unit cost, annual and total operational requirements] (iii) maintenance costs, including the cost of spare parts for the initial period of operation, to be specified by the Bidder (iv) rate, in percent, to be used to discount to present value, all annual future costs calculated under (ii) and (iii) above for the period specified in (i) or Reference to the methodology specified in the Technical Specifications or elsewhere in the bidding documents [Delete the inapplicable option.] |
| ITB 38.3 (c) ii | (ii) Adjustment factor used for bid evaluation will be: [amount in the currency of bid evaluation] for each one percent (1%)—or pro rata for less than one percent—[drop or excess] of [select either the norm specified in the Technical Specifications (reference) or the value committed in the responsive bid with the most performing functional guarantees.] |
| ITB 38.3 (e) | Optional: Additional details, as appropriate, on the evaluation method or reference to the Technical Specifications [Details may also be included as amendments in the invitation for the Second Stage bid.] |
| CONTRACT AWARD |
| ITB 46.1 | Amount of performance security [Performance security amount shall normally be ten percent (10%) of the contract price.] |
| ITB 47.1 | Name of the Adjudicator proposed by the Employer [A résumé of the named person should be attached to the BDS.] Hourly fee for the Adjudicator |

# Section IV. General Conditions of Contract

## Table of Clauses

0HA. Contract and Interpretation	184H4

1H1.	Definitions	185H4

2H2.	Contract Documents	186H7

3H3.	Interpretation	187H7

4H4.	Notices	188H8

5H5.	Governing Law	189H8

6H6.	Settlement of Disputes	190H8

7HB. Subject Matter of Contract	191H10

8H7.	Scope of Facilities	192H10

9H8.	Time for Commencement and Completion	193H11

10H9.	Contractor’s Responsibilities	194H11

11H10.	Employer’s Responsibilities	195H12

12HC. Payment	196H13

13H11.	Contract Price	197H13

14H12.	Terms of Payment	198H14

15H13.	Securities	199H14

16H14.	Taxes and Duties	200H15

17HD. Intellectual Property	201H16

18H15.	Copyright	202H16

19H16.	Confidential Information	203H16

20HE.  Execution of the Facilities	204H17

21H17.	Representatives	205H17

22H18.	Work Program	206H18

23H19.	Subcontracting	207H20

24H20.	Design and Engineering	208H20

25H21.	Procurement	209H22

26H22.	Installation	210H23

27H23.	Test and Inspection	211H26

28H24.	Completion of the Facilities	212H28

29H25.	Commissioning and Operational Acceptance	213H30

30HF. Guarantees and Liabilities	214H32

31H26.	Completion Time Guarantee	215H32

32H27.	Defect Liability	216H32

33H28.	Functional Guarantees	217H35

34H29.	Patent Indemnity	218H36

35H30.	Limitation of Liability	219H37

36HG. Risk Distribution	220H37

37H31.	Transfer of Ownership	221H37

38H32.	Care of Facilities	222H38

39H33.	Loss of or Damage to Property; Accident or Injury to Workers; Indemnification	223H39

40H34.	Insurance	224H40

41H35.	Unforeseen Conditions	225H42

42H36.	Change in Laws and Regulations	226H44

43H37.	Force Majeure	227H44

44H38.	War Risks	228H45

45HH. Change in Contract Elements	229H47

46H39.	Change in the Facilities	230H47

47H40.	Extension of Time for Completion	231H49

48H41.	Suspension	232H50

49H42.	Termination	233H51

50H43.	Assignment	234H58

51H44.	Export Restriction	235H58

General Conditions of Contract

A. Contract and Interpretation

| 1. Definitions | 1.1 The following words and expressions shall have the meanings hereby assigned to them: (a) “Adjudicator” means the person or persons named as such in the SCC appointed by agreement between the Employer and the Contractor to make a decision on or to settle any dispute or difference between the Employer and the Contractor referred to him or her by the parties pursuant to GCC Sub-Clause 6.1 (Adjudicator) hereof. (b) “Commissioning” means operation of the Facilities or any part thereof by the Contractor following Completion, which operation is to be carried out by the Contractor as provided in GCC Sub-Clause 25.1 (Commissioning) hereof, for the purpose of carrying out Guarantee Test(s). (c) “Completion” means that the Facilities (or a specific part thereof where specific parts are specified in the SCC) have been completed operationally and structurally and put in a tight and clean condition, and that all work in respect of Precommissioning of the Facilities or such specific part thereof has been completed; in other words, that the Facilities or specific part thereof are ready for Commissioning as provided in GCC Clause 24 (Completion) hereof. (d) “Contract” means the Contract Agreement entered into between the Employer and the Contractor, together with the Contract Documents referred to therein; they shall constitute the Contract, and the term “the Contract” shall in all such documents be construed accordingly. (e) “Contract Documents” means the documents listed in Article 1.1 (Contract Documents) of the Form of Contract Agreement (including any amendments thereto). (f) “Contract Price” means the sum specified in Article 2.1 (Contract Price) of the Contract Agreement, subject to such additions and adjustments thereto or deductions therefrom, as may be made pursuant to the Contract. (g) “Contractor” means the person(s) whose bid to perform the Contract has been accepted by the Employer and is named as such in the Contract Agreement and SCC, and includes the legal successors or permitted assigns of the Contractor. (h) “Contractor’s Equipment” means all plant, facilities, equipment, machinery, tools, apparatus, appliances or things of every kind required in or for installation, completion and maintenance of Facilities that are to be provided by the Contractor, but does not include Plant and Equipment, or other things intended to form or forming part of the Facilities. (i) “Contractor’s Representative” means any person nominated by the Contractor and named as such in the SCC and approved by the Employer in the manner provided in GCC Sub-Clause 17.2 (Contractor’s Representative and Construction Manager) hereof to perform the duties delegated by the Contractor. (j) “Country of Origin” means the countries and territories eligible under the rules of the World Bank as further elaborated in the SCC. (k) “Day” means calendar day of the Gregorian Calendar. (l) “Defect Liability Period” means the period of validity of the warranties given by the Contractor commencing at Completion of the Facilities or a part thereof, during which the Contractor is responsible for defects with respect to the Facilities (or the relevant part thereof) as provided in GCC Clause 27 (Defect Liability) hereof. (m) “Effective Date” means the date of fulfillment of all conditions stated in Article 3 (Effective Date for Determining Time for Completion) of the Form of Contract Agreement, for the purpose of determining the Time for Completion. (n) “Employer” means the person named as such in the SCC and includes the legal successors or permitted assigns of the Employer. (o) “Facilities” means the Plant and Equipment to be supplied and installed, as well as all the Installation Services to be carried out by the Contractor under the Contract. (p) “GCC” means the General Conditions of Contract hereof. (q) “Guarantee Test(s)” means the test(s) specified in the Technical Specifications to be carried out to ascertain whether the Facilities or a specified part thereof is able to attain the Functional Guarantees specified in the Technical Specifications in accordance with the provisions of GCC Sub-Clause 25.2 (Guarantee Test) hereof. (r) “Installation Services” means all those services ancillary to the supply of the Plant and Equipment for the Facilities, to be provided by the Contractor under the Contract; e.g., transportation and provision of marine or other similar insurance, inspection, expediting, site preparation works (including the provision and use of Contractor’s Equipment and the supply of all construction materials required), installation, testing, precommissioning, commissioning, operations, maintenance, the provision of operations and maintenance manuals, training, etc. (s) “Month” means calendar month of the Gregorian Calendar. (t) “Operational Acceptance” means the acceptance by the Employer of the Facilities (or any part of the Facilities where the Contract provides for acceptance of the Facilities in parts), which certifies the Contractor’s fulfillment of the Contract in respect of Functional Guarantees of the Facilities (or the relevant part thereof) in accordance with the provisions of GCC Clause 28 (Functional Guarantees) hereof and shall include deemed acceptance in accordance with GCC Clause 25 (Commissioning and Operational Acceptance) hereof. (u) “Plant and Equipment” means permanent plant, equipment, machinery, apparatus, articles and things of all kinds to be provided and incorporated in the Facilities by the Contractor under the Contract (including the spare parts to be supplied by the Contractor under GCC Sub-Clause 7.3 hereof), but does not include Contractor’s Equipment. (v) “Precommissioning” means the testing, checking and other requirements specified in the Technical Specifications that are to be carried out by the Contractor in preparation for Commissioning as provided in GCC Clause 24 (Completion) hereof. (w) “Project Manager” means the person appointed by the Employer in the manner provided in GCC Sub-Clause 17.1 (Project Manager) hereof and named as such in the SCC to perform the duties delegated by the Employer. (x) “SCC” means the Special Conditions of Contract. (y) “Site” means the land and other places upon which the Facilities are to be installed, and such other land or places as may be specified in the Contract as forming part of the Site. (z) “Subcontractor,” including vendors, means any person to whom execution of any part of the Facilities, including preparation of any design or supply of any Plant and Equipment, is sub-contracted directly or indirectly by the Contractor, and includes its legal successors or permitted assigns. (aa) “Time for Completion” means the time within which Completion of the Facilities as a whole (or of a part of the Facilities where a separate Time for Completion of such part has been prescribed) is to be attained in accordance with the specifications in the SCC and the relevant provisions of the Contract. (bb) “The World Bank” means the International Bank for Reconstruction and Development (IBRD) or the International Development Association (IDA). |
| --- | --- |
| 2. Contract Documents | 2.1 Subject to Article 1.2 (Order of Precedence) of the Contract Agreement, all documents forming part of the Contract (and all parts thereof) are intended to be correlative, complementary and mutually explanatory. The Contract shall be read as a whole. |
| 3. Interpretation | 3.1 Language 3.1.1 The ruling language of the Contract shall be specified in the SCC. 3.1.2 The language for communications shall be that stated in the SCC. If no language is ststed there, the language for communications shall be the ruling language of the Contract. 3.2 Incoterms Unless inconsistent with any provision of the Contract, the meaning of any trade term and the rights and obligations of parties thereunder shall be as prescribed by Incoterms. Incoterms means international rules for interpreting trade terms published by the International Chamber of Commerce (latest edition), 38 Cours Albert 1er, 75008 Paris, France. 3.3 Joint Venture If the Contractor is a joint venture of two or more persons, all such firms shall be jointly and severally bound to the Employer for the fulfillment of the provisions of the Contract and shall designate one of such persons to act as a leader with authority to bind the joint venture . The composition or the constitution of the joint venture shall not be altered without the prior consent of the Employer. 3.4 Country of Origin “Origin” means the place where the materials, equipment and other supplies for the Facilities are mined, grown, produced or manufactured, and from which the services are provided. |
| 4. Notices | 4.1 Unless otherwise stated in the Contract, all notices to be given under the Contract shall be in writing, and shall be sent by personal delivery, airmail post, special courier, cable, telegraph, telex, facsimile or Electronic Data Interchange (EDI) to the address of the relevant party set out in the SCC. 4.2 Notices shall be deemed to include any approvals, consents, instructions, orders and certificates to be given under the Contract. |
| 5. Governing Law | 5.1 The Contract shall be governed by and interpreted in accordance with the laws of Egypt. |
| 6. Settlement of Disputes | 6.1 Adjudicator 6.1.1 If any dispute of any kind whatsoever shall arise between the Employer and the Contractor in connection with or arising out of the Contract, including without prejudice to the generality of the foregoing, any question regarding its existence, validity or termination, or the execution of the Facilities—whether during the progress of the Facilities or after their completion and whether before or after the termination, abandonment or breach of the Contract—the parties shall seek to resolve any such dispute or difference by mutual consultation. If the parties fail to resolve such a dispute or difference by mutual consultation, then the dispute shall be referred in writing by either party to the Adjudicator, with a copy to the other party. 6.1.2 The Adjudicator shall give its decision in writing to both parties within twenty-eight (28) days of a dispute being referred to it. If the Adjudicator has done so, and no notice of intention to commence arbitration has been given by either the Employer or the Contractor within fifty-six (56) days of such reference, the decision shall become final and binding upon the Employer and the Contractor. Any decision that has become final and binding shall be implemented by the parties forthwith. 6.1.3 The Adjudicator shall be paid an hourly fee at the rate specified in the SCC plus reasonable expenditures incurred in the execution of its duties as Adjudicator, and these costs shall be divided equally between the Employer and the Contractor. 6.1.4 Should the Adjudicator resign or die, or should the Employer and the Contractor agree that the Adjudicator is not fulfilling its functions in accordance with the provisions of the Contract, a new Adjudicator shall be jointly appointed by the Employer and the Contractor. Failing agreement of the appointment of a new adjudicator between the two within twenty-eight (28) days, the new Adjudicator shall be appointed at the request of either party by the Appointing Authority specified in the SCC. 6.2 Arbitration 6.2.1 If either the Employer or the Contractor is dissatisfied with the Adjudicator’s decision, or if the Adjudicator fails to give a decision within twenty-eight (28) days of a dispute being referred to it, then either the Employer or the Contractor may, within fifty-six (56) days of such reference, give notice to the other party, with a copy for information to the Adjudicator, of its intention to commence arbitration, as hereinafter provided, as to the matter in dispute, and no arbitration in respect of this matter may be commenced unless such notice is given. 6.2.2 Any dispute in respect of which a notice of intention to commence arbitration has been given, in accordance with GCC Sub-Clause 6.2.1, shall be finally settled by arbitration. Arbitration may be commenced prior to or after completion of the Facilities. 6.2.3 Arbitration proceedings shall be conducted in accordance with the rules of procedure designated in the SCC. 6.3 Notwithstanding any reference to the Adjudicator or arbitration herein, (a) the parties shall continue to perform their respective obligations under the Contract unless they otherwise agree (b) the Employer shall pay the Contractor any monies due the Contractor. |

B. Subject Matter of Contract

| 7. Scope of Facilities | 7.1 Unless otherwise expressly limited in the Technical Specifications, the Contract is for the provision of all Plant and Equipment and the performance of all Installation Services required for the design, the manufacture (including procurement, quality assurance, construction, installation, associated civil works, Precommissioning and delivery) of the Plant and Equipment and the installation, completion and commissioning of the Facilities in accordance with the plans, procedures, specifications, drawings, codes and any other documents as specified in the Technical Specifications. Such specifications include, but are not limited to, the provision of supervision and engineering services; the supply of labor, materials, equipment, spare parts (as specified in GCC Sub-Clause 7.2 below) and accessories; Contractor’s Equipment; construction utilities and supplies; temporary materials, structures and facilities; transportation (including, without limitation, unloading and hauling to, from and at the Site); and storage, except for those supplies, works and services that will be provided or performed by the Employer, as set forth in the corresponding Appendix (Scope of Works and Supply by the Employer) to the Contract Agreement. 7.2 In addition to the supply of Mandatory Spare Parts included in the Contract, the Contractor agrees to supply spare parts required for the operation and maintenance of the Facilities for the period specified in the SCC. However, the identity, specifications and quantities of such spare parts and the terms and conditions relating to the supply thereof are to be agreed between the Employer and the Contractor, and the price of such spare parts shall be that given in Price Schedule No. 6, which shall be added to the Contract Price. The price of such spare parts shall include the purchase price therefor and other costs and expenses (including the Contractor’s fees) relating to the supply of spare parts. |
| --- | --- |
| 8. Time for Commencement and Completion | 8.1 The Contractor shall commence work on the Facilities within the period specified in the SCC and without prejudice to GCC Sub-Clause 26.2 hereof, the Contractor shall thereafter proceed with the Facilities without delay and in accordance with the time schedule specified in the corresponding Appendix (Time Schedule) to the Contract Agreement. 8.2 The Contractor shall attain Completion of the Facilities (or of a part where a separate time for Completion of such part is specified in the Contract) within the time stated in the SCC or within such extended time to which the Contractor shall be entitled under GCC Clause 40 hereof. |
| 9. Contractor’s Responsibilities | 9.1 The Contractor shall design, execute and complete the Facilities with due care and diligence in accordance with the Contract, and shall remedy any defects in the Facilities. When completed, the Facilities shall be fit for the purposes for which the Facilities are intended as defined in the Contract. 9.2 The Contractor confirms that it has entered into this Contract on the basis of a proper examination of the data relating to the Facilities (including any data as to boring tests) provided by the Employer, and on the basis of information that the Contractor could have obtained from a visual inspection of the Site (if access thereto was available) and of other data readily available to it relating to the Facilities as of the date twenty-eight (28) days prior to bid submission. The Contractor acknowledges that any failure to acquaint itself with all such data and information shall not relieve its responsibility for properly estimating the difficulty or cost of successfully performing the Facilities. 9.3 The Contractor shall, unless specifically excluded in the Contract, perform all such work and/or supply all such items and materials not specifically mentioned in the Contract but that can be reasonably inferred from the Contract as being required for attaining Completion of the Facilities as if such work and/or items and materials were expressly mentioned in the Contract. 9.4 The Employer, through the Project Manager appointed in accordance with GCC Sub-Clause 17.1, may issue to the Contractor (at any time) instructions which may be necessay for the execution of the Works and the remedying of defects, all in accordance with the Contract. If an instruction constitutes a Variation, GCC Clause 39 shall apply. The Contractor shall comply with the instructions given by the Project Manager. These instructions shall be given in writing. All notices, instructions, information and other communications given by the Contractor to the Employer under the Contract shall be given to the Project Manager, except as herein otherwise provided. 9.5 Unless otherwise stated in the Special Conditions the Contractor shall give all notices, pay all taxes, duties and fees, and obtain all permits, licences and approvals, as reauired by the Laws in relation to the design, execution and completion of the Facilities and the remedying of any defects; and the Contractor shall indemnify and hold the Employer harmless against and from the consequences of any failure to do so. The Contractor shall, in performing the Contract, comply with applicable Laws. The Contractor shall indemnify and hold harmless the Employer from and against any and all liabilities, damages, claims, fines, penalties and expenses of whatever nature arising or resulting from the violation of such laws by the Contractor or its personnel, including the Subcontractors and their personnel, but without prejudice to GCC Sub-Clause 10.1 hereof. 9.6 The Contractor shall permit the World Bank to inspect the Contractor’s accounts and records relating to the performance of the Contractor and to have them audited by auditors appointed by the World Bank, if so required by the World Bank. |
| 10. Employer’s Responsibilities | 10.1 The Employer shall be responsible for acquiring and providing legal and physical possession of the Site and access thereto, and for providing possession of and access to all other areas reasonably required for the proper execution of the Contract, including all requisite rights of way, as specified in the corresponding Appendix (Scope of Works and Supply by the Employer) to the Contract Agreement. The Employer shall give full possession of and accord all rights of access thereto on or before the date(s) specified in that Appendix. 10.2 The Employer shall acquire and pay for all permits, approvals and/or licenses from all local, state or national government authorities or public service undertakings in the country where the Site is located. Such authorities or undertakings require the Employer to obtain them in the Employer’s name, are necessary for the execution of the Contract (they include those required for the performance by both the Contractor and the Employer of their respective obligations under the Contract), and are specified in the corresponding Appendix (Scope of Works and Supply by the Employer) to the Contract Agreement. 10.3 If requested by the Contractor, the Employer shall use its best endeavors to assist the Contractor in obtaining in a timely and expeditious manner all permits, approvals and/or licenses necessary for the execution of the Contract from all local, state or national government authorities or public service undertakings that such authorities or undertakings require the Contractor or Subcontractors or the personnel of the Contractor or Subcontractors, as the case may be, to obtain, including those permits related to the export of Contractor's Equipment imported by the Contractor for use in the execution of the Contract that is no longer required for the execution of the Contract.. 10.4 Unless otherwise specified in the Contract or agreed upon by the Employer and the Contractor, the Employer shall provide sufficient, properly qualified operating and maintenance personnel; shall supply and make available all raw materials, utilities, lubricants, chemicals, catalysts, other materials and facilities; and shall perform all work and services of whatsoever nature, including those required by the Contractor to properly carry out Precommissioning, Commissioning and Guarantee Tests, all in accordance with the provisions of the corresponding Appendix (Scope of Works and Supply by the Employer) to the Contract Agreement at or before the time specified in the program furnished by the Contractor under GCC Sub-Clause 18.2 hereof and in the manner thereupon specified or as otherwise agreed upon by the Employer and the Contractor. |

C. Payment

| 11. Contract Price | 11.1 The Contract Price shall be as specified in Article 2 (Contract Price and Terms of Payment) of the Form of Contract Agreement. 11.2 Unless indicated otherwise in the SCC, the Contract Price shall be a firm lump sum not subject to any alteration, except in the event of a Change in the Facilities or as otherwise provided in the Contract. |
| --- | --- |
| 12. Terms of Payment | 12.1 The Contract Price shall be paid as specified in the corresponding Appendix (Terms and Procedures of Payment) to the Contract Agreement. The procedures to be followed in making application for and processing payments shall be those outlined in the same Appendix. 12.2 No payment made by the Employer herein shall be deemed to constitute acceptance by the Employer of the Facilities or any part(s) thereof. 12.3 In the event that the Employer fails to make any payment by its respective due date or within the period set forth in the Contract, the Employer shall pay to the Contractor interest on the amount of such delayed payment at the rate(s) shown in the corresponding Appendix (Terms and Procedures of Payment) to the Contract Agreement for the period of delay until payment has been made in full, whether before or after judgment or arbitrage award. 12.4 The currency or currencies in which payments are made to the Contractor under this Contract shall be specified in the corresponding Appendix (Terms and Procedures of Payment) to the Contract Agreement, subject to the general principle that payments will be made in the currency or currencies in which the Contract Price has been stated in the Contractor’s bid. |
| 13. Securities | 13.1 Issuance of Securities The Contractor shall provide the securities specified below in favor of the Employer at the times, and in the amount, manner and form specified below. 13.2 Advance Payment Security 13.2.1 If an Advance Payment is required by the Contractor, it shall, within twenty-eight (28) days of the notification of contract award, provide a security in an amount equal to the advance payment calculated in accordance with the corresponding Appendix (Terms and Procedures of Payment) to the Contract Agreement, and in the same currency or currencies. 13.2.2 The security shall be in the form provided in the bidding documents or in another form acceptable to the Employer. The amount of the security shall be reduced in proportion to the value of the Facilities executed by and paid to the Contractor from time to time, and shall automatically become null and void when the full amount of the advance payment has been recovered by the Employer. The security shall be returned to the Contractor immediately after its expiration. 13.3 Performance Security 13.3.1 The Contractor shall, within twenty-eight (28) days of the notification of contract award, provide a security for the due performance of the Contract in the amount specified in the SCC. 13.3.2 The security shall be denominated in the currency or currencies of the Contract, or in a freely convertible currency acceptable to the Employer, and shall be in one of the forms of bank guarantees provided in the bidding documents, as stipulated by the Employer in the SCC, or in another form acceptable to the Employer. 13.3.3 The security shall automatically be reduced by half on the date of the Operational Acceptance and shall become null and void, eighteen (18) months after Completion of the Facilities or twelve (12) months after Operational Acceptance of the Facilities, whichever occurs first; provided, however, that if the Defects Liability Period has been extended on any part of the Facilities pursuant to GCC Sub-Clause 27.7 hereof, the Contractor shall issue an additional security in an amount proportionate to the Contract Price of that part. The security shall be returned to the Contractor immediately after its expiration, provided, however, that if the Contractor, pursuant to GCC Sub-Clause 27.9, is liable for an extended warranty obligation, the performance security shall be extended for the period and up to the amount specified in the SCC. |
| 14. Taxes and Duties | 14.1 Notwithstanding GCC Sub-Clause 9.5 above, the Employer shall bear and promptly pay (a) all customs and import duties for the Plant and Equipment specified in Price Schedule No. 1; and (b) other domestic taxes such as , sales tax and value added tax (VAT) on the Plant and Equipment specified in Price Schedules No.1 & 2 and that are to be incorporated into the Facilities, and on the finished goods, imposed by the law of Egypt . |

D. Intellectual Property

| 15. Copyright | 15.1 The copyright in all drawings, documents and other materials containing data and information furnished to the Employer by the Contractor herein shall remain vested in the Contractor or, if they are furnished to the Employer directly or through the Contractor by any third party, including suppliers of materials, the copyright in such materials shall remain vested in such third party. |
| --- | --- |
| 16. Confidential Information | 16.1 The Employer and the Contractor shall keep confidential and shall not, without the written consent of the other party hereto, divulge to any third party any documents, data or other information furnished directly or indirectly by the other party hereto in connection with the Contract, whether such information has been furnished prior to, during or following termination of the Contract. Notwithstanding the above, the Contractor may furnish to its Subcontractor(s) such documents, data and other information it receives from the Employer to the extent required for the Subcontractor(s) to perform its work under the Contract, in which event the Contractor shall obtain from such Subcontractor(s) an undertaking of confidentiality similar to that imposed on the Contractor under this GCC Clause 16. 16.2 The Employer shall not use such documents, data and other information received from the Contractor for any purpose other than the operation and maintenance of the Facilities. Similarly, the Contractor shall not use such documents, data and other information received from the Employer for any purpose other than the design, procurement of Plant and Equipment, construction or such other work and services as are required for the performance of the Contract. 16.3 The obligation of a party under GCC Sub-Clauses 16.1 and 16.2 above, however, shall not apply to that information which (a) now or hereafter enters the public domain through no fault of that party (b) can be proven to have been possessed by that party at the time of disclosure and which was not previously obtained, directly or indirectly, from the other party hereto (c) otherwise lawfully becomes available to that party from a third party that has no obligation of confidentiality. 16.4 The above provisions of this GCC Clause 16 shall not in any way modify any undertaking of confidentiality given by either of the parties hereto prior to the date of the Contract in respect of the Facilities or any part thereof. 16.5 The provisions of this GCC Clause 16 shall survive termination, for whatever reason, of the Contract. |

E.  Execution of the Facilities

| 17. Representatives | 17.1 One of the Employer's personnel shall have authority to act for him. This authorized person shall be designated as Project Manager as notified by the Employer to the Contractor. The Employer shall notify the Contractor accordingly within 14 days of the Effective Date. 17.2 Contractor’s Representative & Construction Manager 17.2.1 If the Contractor’s Representative is not named in the Contract, then within fourteen (14) days of the Effective Date, the Contractor shall appoint the Contractor’s Representative and shall request the Employer in writing to approve the person so appointed. If the Employer makes no objection to the appointment within fourteen (14) days, the Contractor’s Representative shall be deemed to have been approved. 17.2.2 The Contractor’s Representative shall represent and act for the Contractor at all times during the currency of the Contract and shall give to the Project Manager all the Contractor’s notices, instructions, information and all other communications under the Contract. All notices, instructions, information and all other communications given by the Employer or the Project Manager to the Contractor under the Contract shall be given to the Contractor’s Representative. If the Employer consents thereto, the Contractor shall appoint some other person as the Contractor’s Representative, pursuant to the procedure set out in GCC Sub-Clause 17.2.1. 17.2.3 From the commencement of installation of the Facilities at the Site until Completion, the Contractor’s Representative shall appoint a suitable person as the construction manager (hereinafter referred to as “the Construction Manager”). The Construction Manager shall supervise all work done at the Site by the Contractor and shall be present at the Site throughout normal working hours except when on leave, sick or absent for reasons connected with the proper performance of the Contract. Whenever the Construction Manager is absent from the Site, a suitable person shall be appointed to act as his or her deputy. 17.2.4 The Employer may by notice to the Contractor object to any representative or person employed by the Contractor in the execution of the Contract who, in the reasonable opinion of the Employer, may behave inappropriately, may be incompetent or negligent, or may commit a serious breach of the Site regulations provided under GCC Sub-Clause 22.3. 17.2.5 If any representative or person employed by the Contractor is removed in accordance with GCC Sub-Clause 17.2.4, the Contractor shall, where required, promptly appoint a replacement. |
| --- | --- |
| 18. Work Program | 18.1 Contractor’s Organization Within 28 days of the Effective Date the Contractor shall supply to the Employer and the Project Manager a chart showing the proposed organization to be established by the Contractor for carrying out work on the Facilities. The chart shall include the identities of the key personnel together with the curricula vitae of such key personnel to be employed on the Contract works. The Contractor shall promptly inform the Employer and the Project Manager in writing of any revision or alteration of such an organization chart. 18.2 Program of Performance Within twenty-eight (28) days after the date of signing the Contract Agreement, the Contractor shall prepare and submit to the Project Manager a detailed program of performance of the Contract, made in the form specified in the SCC and showing the sequence in which it proposes to design, manufacture, transport, assemble, install and precommission the Facilities, as well as the date by which the Contractor reasonably requires that the Employer shall have fulfilled its obligations under the Contract so as to enable the Contractor to execute the Contract in accordance with the program and to achieve Completion, Commissioning and Acceptance of the Facilities in accordance with the Contract. The program so submitted by the Contractor shall accord with the Time Schedule included in the corresponding Appendix (Time Schedule) to the Contract Agreement and any other dates and periods specified in the Contract. The Contractor shall update and revise the program as and when appropriate or when required by the Project Manager, but without modification in the Times for Completion given in the SCC and any extension granted in accordance with GCC Clause 40, and shall submit all such revisions to the Project Manager. Unless the Project Manager, within 21 days after receiving a programme, gives notice to the Contractor stating the extent to which it does not comply with the Contract, the Contractor shall proceed in accordance with the programme with due expedition and without delay, subject to his other obligations under the Contract. 18.3 Progress Report The Contractor shall monitor progress of all the activities specified in the program referred to in GCC Sub-Clause 18.2 above, and supply a progress report to the Project Manager every month. The progress report shall be in a form acceptable to the Project Manager and shall indicate: (a) percentage completion achieved compared with the planned percentage completion for each activity; and (b) where any activity is behind the program, giving comments and likely consequences and stating the corrective action being taken. 18.4 Progress of Performance If at any time in the opinion of the Employer the Contractor’s actual progress falls behind the program referred to in GCC Sub-Clause 18.2, or it becomes apparent that it will so fall behind, the Contractor shall, at the request of the Employer or the Project Manager, prepare and submit to the Project Manager a revised program, taking into account the prevailing circumstances, and shall notify the Project Manager of the steps being taken to expedite progress so as to attain Completion of the Facilities within the Time for Completion under GCC Sub-Clause 8.2 or any extension thereof entitled under GCC Sub-Clause 40.1. |
| 19. Subcontracting | 19.1 The Contractor shall not subcontract the whole of the Works. The Contractor shall not subcontract any part of the Works without the approval of the Employer. The corresponding Appendix (List of Approved Subcontractors) to the Contract Agreement specifies major items of supply or services and a list of approved Subcontractors against each item, including vendors. 19.2 The Contractor shall select and employ its Subcontractors for such major items from those listed in the lists referred to in GCC Sub-Clause 19.1. 19.3 For items or parts of the Facilities not specified in the corresponding Appendix (List of Approved Subcontractors) to the Contract Agreement, the Contractor may employ such Subcontractors as it may select, at its discretion. 19.4 The Contractor shall be responsible for the acts or defaults of any Subcontractor, his agents or employees, as if they were the acts or defaults of the Contractor. |
| 20. Design and Engineering | 20.1 Specifications and Drawings 20.1.1 The Contractor shall execute the basic and detailed design and the engineering work in compliance with the provisions of the Contract, or where not so specified, in accordance with good engineering practice. The Contractor shall be responsible for any discrepancies, errors or omissions in the specifications, drawings and other technical documents that it has prepared, whether such specifications, drawings and other documents have been approved by the Project Manager or not. 20.1.2 The Contractor shall be entitled to disclaim responsibility for any design, data, drawing, specification or other document, or any modification thereof provided or designated by or on behalf of the Employer, by giving a notice of such disclaimer to the Project Manager. 20.2 Codes and Standards Wherever references are made in the Contract to codes and standards in accordance with which the Contract shall be executed, the edition or the revised version of such codes and standards current at the date twenty-eight (28) days prior to date of bid submission shall apply unless otherwise specified. During Contract execution, any changes in such codes and standards shall be applied after approval by the Employer and shall be treated in accordance with GCC Clause 39. 20.3 Approval/Review of Technical Documents by Project Manager 20.3.1 The Contractor shall prepare (or cause its Subcontractors to prepare) and furnish to the Project Manager the documents listed in the corresponding Appendix (List of Documents for Approval or Review) to the Contract Agreement for its approval or review as specified and in accordance with the requirements of GCC Sub-Clause 18.2 (Program of Performance).Any part of the Facilities covered by or related to the documents to be approved by the Project Manager shall be executed only after the Project Manager’s approval thereof.GCC Sub-Clauses 20.3.2 through 20.3.7 shall apply to those documents requiring the Project Manager’s approval, but not to those furnished to the Project Manager for its review only. 20.3.2 Within fourteen (14) days after receipt by the Project Manager of any document requiring the Project Manager’s approval in accordance with GCC Sub-Clause 20.3.1, the Project Manager shall either return one copy thereof to the Contractor with its approval endorsed thereon or shall notify the Contractor in writing of its disapproval thereof and the reasons therefor and the modifications that the Project Manager proposes. If the Project Manager fails to take such action within the said fourteen (14) days, then the said document shall be deemed to have been approved by the Project Manager. 20.3.3 The Project Manager shall not disapprove any document, except on the grounds that the document does not comply with some specified provision of the Contract or that it is contrary to good engineering practice. 20.3.4 If the Project Manager disapproves the document, the Contractor shall modify the document and resubmit it for the Project Manager’s approval in accordance with GCC Sub-Clause 20.3.2. If the Project Manager approves the document subject to modification(s), the Contractor shall make the required modification(s), whereupon the document shall be deemed to have been approved. 20.3.5 If any dispute or difference occurs between the Employer and the Contractor in connection with or arising out of the disapproval by the Project Manager of any document and/or any modification(s) thereto that cannot be settled between the parties within a reasonable period, then such dispute or difference may be referred to an Adjudicator for determination in accordance with GCC Sub-Clause 6.1 hereof. If such dispute or difference is referred to an Adjudicator, the Project Manager shall give instructions as to whether and if so, how, performance of the Contract is to proceed. The Contractor shall proceed with the Contract in accordance with the Project Manager’s instructions, provided that if the Adjudicator upholds the Contractor’s view on the dispute and if the Employer has not given notice under GCC Sub-Clause 6.1.2 hereof, then the Contractor shall be reimbursed by the Employer for any additional costs incurred by reason of such instructions and shall be relieved of such responsibility or liability in connection with the dispute and the execution of the instructions as the Adjudicator shall decide, and the Time for Completion shall be extended accordingly. 20.3.6 The Project Manager’s approval, with or without modification of the document furnished by the Contractor, shall not relieve the Contractor of any responsibility or liability imposed upon it by any provisions of the Contract except to the extent that any subsequent failure results from modifications required by the Project Manager. |
| 21. Procurement | 21.1 Plant and Equipment Subject to GCC Sub-Clause 14.2, the Contractor shall manufacture or procure and transport all the Plant and Equipment in an expeditious and orderly manner to the Site. 21.2 Transportation 21.2.1 The Contractor shall at its own risk and expense transport all the Plant and Equipment and the Contractor’s Equipment to the Site by the mode of transport that the Contractor judges most suitable under all the circumstances. 21.2.3 Upon dispatch of each shipment of the Plant and Equipment and the Contractor’s Equipment, the Contractor shall notify the Employer by telex, cable, facsimile or Electronic Data Interchange (EDI) of the description of the Plant and Equipment and of the Contractor’s Equipment, the point and means of dispatch, and the estimated time and point of arrival in the country where the Site is located, if applicable, and at the Site. The Contractor shall furnish the Employer with relevant shipping documents to be agreed upon between the parties. 21.3.4 The Contractor shall indemnify and hold harmless the Employer from and against any claim for damage to roads, bridges or any other traffic facilities that may be caused by the transport of the Plant and Equipment and the Contractor’s Equipment to the Site. 21.4 Customs Clearance In the event of delays in customs clearance that are not the fault of the Contractor, the Contractor shall be entitled to an extension in the Time for Completion, pursuant to GCC Clause 40. |
| 22. Installation | 22.1 Setting Out/Supervision/Labor 22.1.1 Bench Mark: The Contractor shall be responsible for the true and proper setting-out of the Facilities in relation to bench marks, reference marks and lines provided to it in writing by or on behalf of the Employer. If, at any time during the progress of installation of the Facilities, any error shall appear in the position, level or alignment of the Facilities, the Contractor shall forthwith notify the Project Manager of such error and, at its own expense, immediately rectify such error to the reasonable satisfaction of the Project Manager. If such error is based on incorrect data provided in writing by or on behalf of the Employer, the expense of rectifying the same shall be borne by the Employer. 22.1.2 Contractor’s Supervision: The Contractor shall give or provide all necessary superintendence during the installation of the Facilities, and the Construction Manager or its deputy shall be constantly on the Site to provide full-time superintendence of the installation. The Contractor shall provide and employ only technical personnel who are skilled and experienced in their respective callings and supervisory staff who are competent to adequately supervise the work at hand. 22.1.3 Labor: (a) The Contractor shall provide and employ on the Site in the installation of the Facilities such skilled, semi-skilled and unskilled labor as is necessary for the proper and timely execution of the Contract. The Contractor is encouraged to use local labor that has the necessary skills. (b) Unless otherwise provided in the Contract, the Contractor shall be responsible for the recruitment, transportation, accommodation and catering of all labor, local or expatriate, required for the execution of the Contract and for all payments in connection therewith. (c) The Contractor shall be responsible for obtaining all necessary permit(s) and/or visa(s) from the appropriate authorities for the entry of all labor and personnel to be employed on the Site into the country where the Site is located. (d) The Contractor shall at its own expense provide the means of repatriation to all of its and its Subcontractor’s personnel employed on the Contract at the Site to their various home countries. It shall also provide suitable temporary maintenance of all such persons from the cessation of their employment on the Contract to the date programmed for their departure. In the event that the Contractor defaults in providing such means of transportation and temporary maintenance, the Employer may provide the same to such personnel and recover the cost of doing so from the Contractor. 22.2 Contractor’s Equipment 22.2.1 All Contractor’s Equipment brought by the Contractor onto the Site shall be deemed to be intended to be used exclusively for the execution of the Contract. The Contractor shall not remove the same from the Site without the Project Manager’s consent. 22.2.2 Unless otherwise specified in the Contract, upon completion of the Facilities, the Contractor shall remove from the Site all Equipment brought by the Contractor onto the Site and any surplus materials remaining thereon. 22.3 Site Regulations and Safety The Employer and the Contractor shall establish Site regulations setting out the rules to be observed in the execution of the Contract at the Site and shall comply therewith. The Contractor shall prepare and submit to the Employer, with a copy to the Project Manager, proposed Site regulations for the Employer’s approval, which approval shall not be unreasonably withheld. Such Site regulations shall include, but shall not be limited to, rules in respect of security, safety of the Facilities, gate control, sanitation, medical care, and fire prevention. 22.4 Opportunities for Other Contractors 22.4.1 The Contractor shall, upon written request from the Employer or the Project Manager, give all reasonable opportunities for carrying out the work to any other contractors employed by the Employer on or near the Site. 22.4.2 The Contractor shall notify the Project Manager promptly of any defects in the other contractors’ work that come to its notice, and that could affect the Contractor’s work. 22.5 Emergency Work If, by reason of an emergency arising in connection with and during the execution of the Contract, any protective or remedial work is necessary as a matter of urgency to prevent damage to the Facilities, the Contractor shall immediately carry out such work. If the Contractor is unable or unwilling to do such work immediately, the Employer may do or cause such work to be done as the Employer may determine is necessary in order to prevent damage to the Facilities. In such event the Employer shall, as soon as practicable after the occurrence of any such emergency, notify the Contractor in writing of such emergency, the work done and the reasons therefor. If the work done or caused to be done by the Employer is work that the Contractor was liable to do at its own expense under the Contract, the reasonable costs incurred by the Employer in connection therewith shall be paid by the Contractor to the Employer. Otherwise, the cost of such remedial work shall be borne by the Employer. 22.6 Site Clearance 22.6.1 Site Clearance in Course of Performance: In the course of carrying out the Contract, the Contractor shall keep the Site reasonably free from all unnecessary obstruction, store or remove any surplus materials, clear away any wreckage, rubbish or temporary works from the Site, and remove any Contractor’s Equipment no longer required for execution of the Contract. 22.6.2 Clearance of Site after Completion: After Completion of all parts of the Facilities, the Contractor shall clear away and remove all wreckage, rubbish and debris of any kind from the Site, and shall leave the Site and Facilities clean and safe. 22.7 Watching and Lighting The Contractor shall provide and maintain at its own expense all lighting, fencing, and watching when and where necessary for the proper execution and the protection of the Facilities, or for the safety of the owners and occupiers of adjacent property and for the safety of the public. |
| 23. Test and Inspection | 23.1 The Contractor shall at its own expense carry out at the place of manufacture and/or on the Site all such tests and/or inspections of the Plant and Equipment and any part of the Facilities as are specified in the Contract. 23.2 The Employer and the Project Manager or their designated representatives shall be entitled to attend the aforesaid test and/or inspection, provided that the Employer shall bear all costs and expenses incurred in connection with such attendance including, but not limited to, all traveling and board and lodging expenses. 23.2 Whenever the Contractor is ready to carry out any such test and/or inspection, the Contractor shall give a reasonable advance notice of such test and/or inspection and of the place and time thereof to the Project Manager. The Contractor shall obtain from any relevant third party or manufacturer any necessary permission or consent to enable the Employer and the Project Manager (or their designated representatives) to attend the test and/or inspection. 23.3 The Contractor shall provide the Project Manager with a certified report of the results of any such test and/or inspection. If the Employer or Project Manager (or their designated representatives) fails to attend the test and/or inspection, or if it is agreed between the parties that such persons shall not do so, then the Contractor may proceed with the test and/or inspection in the absence of such persons. 23.4 If any Plant and Equipment or any part of the Facilities fails to pass any test and/or inspection, the Contractor shall either rectify or replace such Plant and Equipment or part of the Facilities and shall repeat the test and/or inspection upon giving a notice under GCC Sub-Clause 23.2. 23.5 The Contractor shall afford the Employer and the Project Manager, at the Employer’s expense, access at any reasonable time to any place where the Plant and Equipment are being manufactured or the Facilities are being installed, in order to inspect the progress and the manner of manufacture or installation, provided that the Project Manager shall give the Contractor a reasonable prior notice. 23.6 The Contractor agrees that neither the execution of a test and/or inspection of Plant and Equipment or any part of the Facilities, nor the attendance by the Employer or the Project Manager, nor the issue of any test certificate pursuant to GCC Sub-Clause 23.3, shall release the Contractor from any other responsibilities under the Contract. 23.7 No part of the Facilities or foundations shall be covered up on the Site without the Contractor carrying out any test and/or inspection required under the Contract. The Contractor shall give a reasonable notice to the Project Manager whenever any such part of the Facilities or foundations are ready or about to be ready for test and/or inspection; such test and/or inspection and notice thereof shall be subject to the requirements of the Contract. 23.8 The Contractor shall uncover any part of the Facilities or foundations, or shall make openings in or through the same as the Project Manager may from time to time require at the Site, and shall reinstate and make good such part or parts. If any parts of the Facilities or foundations have been covered up at the Site after compliance with the requirement of GCC Sub-Clause 23.8 and are found to be executed in accordance with the Contract, the expenses of uncovering, making openings in or through, reinstating, and making good the same shall be borne by the Employer, and the Time for Completion shall be reasonably adjusted to the extent that the Contractor has thereby been delayed or impeded in the performance of any of its obligations under the Contract. |
| 24. Completion of the Facilities | 24.1 As soon as the Facilities or any part thereof has, in the opinion of the Contractor, been completed operationally and structurally and put in a tight and clean condition as specified in the Technical Specifications, excluding minor items not materially affecting the operation or safety of the Facilities, the Contractor shall so notify the Employer in writing. 24.2 Within seven (7) days after receipt of the notice from the Contractor under GCC Sub-Clause 24.1, the Employer shall supply the operating and maintenance personnel specified in the corresponding Appendix (Scope of Works and Supply by the Employer) to the Contract Agreement for Precommissioning of the Facilities or any part thereof. Pursuant to the corresponding Appendix (Scope of Works and Supply by the Employer) to the Contract Agreement, the Employer shall also provide, within the said seven (7) day period, the raw materials, utilities, lubricants, chemicals, catalysts, facilities, services and other matters required for Precommissioning of the Facilities or any part thereof. 24.3 As soon as reasonably practicable after the operating and maintenance personnel have been supplied by the Employer and the raw materials, utilities, lubricants, chemicals, catalysts, facilities, services and other matters have been provided by the Employer in accordance with GCC Sub-Clause 24.2, the Contractor shall commence Precommissioning of the Facilities or the relevant part thereof in preparation for Commissioning. 24.4 As soon as all works in respect of Precommissioning are completed and, in the opinion of the Contractor, the Facilities or any part thereof is ready for Commissioning, the Contractor shall so notify the Project Manager in writing. 24.5 The Project Manager shall, within fourteen (14) days after receipt of the Contractor’s notice under GCC Sub-Clause 24.4, either issue a Completion Certificate in the form specified in the Sample Forms and Procedures section in the bidding documents, stating that the Facilities or that part thereof have reached Completion as of the date of the Contractor’s notice under GCC Sub-Clause 24.4, or notify the Contractor in writing of any defects and/or deficiencies. If the Project Manager notifies the Contractor of any defects and/or deficiencies, the Contractor shall then correct such defects and/or deficiencies, and shall repeat the procedure described in GCC Sub-Clause 24.4.If the Project Manager is satisfied that the Facilities or that part thereof have reached Completion, the Project Manager shall, within seven (7) days after receipt of the Contractor’s repeated notice, issue a Completion Certificate stating that the Facilities or that part thereof have reached Completion as of the date of the Contractor’s repeated notice.If the Project Manager is not so satisfied, then it shall notify the Contractor in writing of any defects and/or deficiencies within seven (7) days after receipt of the Contractor’s repeated notice, and the above procedure shall be repeated. 24.6 If the Project Manager fails to issue the Completion Certificate and fails to inform the Contractor of any defects and/or deficiencies within fourteen (14) days after receipt of the Contractor’s notice under GCC Sub-Clause 24.4 or within seven (7) days after receipt of the Contractor’s repeated notice under GCC Sub-Clause 24.5, or if the Employer makes use of the Facilities or part thereof, then the Facilities or that part thereof shall be deemed to have reached Completion as of the date of the Contractor’s notice or repeated notice, or as of the Employer’s use of the Facilities, as the case may be. 24.7 As soon as possible after Completion, the Contractor shall complete all outstanding minor items so that the Facilities are fully in accordance with the requirements of the Contract, failing which the Employer will undertake such completion and deduct the costs thereof from any monies owing to the Contractor. 24.8 Upon Completion, the Employer shall be responsible for the care and custody of the Facilities or the relevant part thereof, together with the risk of loss or damage thereto, and shall thereafter take over the Facilities or the relevant part thereof. |
| 25. Commissioning and Operational Acceptance | 25.1 Commissioning 25.1.1 Commissioning of the Facilities or any part thereof shall be commenced by the Contractor immediately after issue of the Completion Certificate by the Project Manager, pursuant to GCC Sub-Clause 24.5, or immediately after issue of the deemed Completion, under GCC Sub-Clause 24.6. 25.1.2 The Employer shall supply the operating and maintenance personnel and all raw materials, utilities, lubricants, chemicals, catalysts, facilities, services and other matters required for Commissioning. 25.2 Guarantee Test 25.2.1 The Guarantee Test (and repeats thereof) shall be conducted by the Contractor during Commissioning of the Facilities or the relevant part thereof to ascertain whether the Facilities or the relevant part can attain the Functional Guarantees specified in the Technical Specifications. The Contractor’s and Project Manager’s advisory personnel shall attend the Guarantee Test, and shall advise and assist the Employer. The Employer shall promptly provide the Contractor with such information as the Contractor may reasonably require in relation to the conduct and results of the Guarantee Test (and any repeats thereof). 25.2.2 If for reasons not attributable to the Contractor, the Guarantee Test of the Facilities or the relevant part thereof cannot be successfully completed within the period from the date of Completion specified in the SCC or any other period agreed upon by the Employer and the Contractor, the Contractor shall be deemed to have fulfilled its obligations with respect to the Functional Guarantees, and GCC Sub-Clauses 28.2 and 28.3 shall not apply. 25.3 Operational Acceptance 25.3.1 Subject to GCC Sub-Clause 25.4 below, Operational Acceptance shall occur in respect of the Facilities or any part thereof when (a) the Guarantee Test has been successfully completed and the Functional Guarantees are met; or (b) the Guarantee Test has not been successfully completed or has not been carried out for reasons not attributable to the Contractor within the period from the date of Completion specified in the SCC or any other agreed upon period as specified in GCC Sub-Clause 25.2.2 above; or (c) the Contractor has paid the liquidated damages specified in GCC Sub-Clause 28.3 hereof; and (d) any minor items mentioned in GCC Sub-Clause 24.7 hereof relevant to the Facilities or that part thereof have been completed. 25.3.2 At any time after any of the events set out in GCC Sub-Clause 25.3.1 have occurred, the Contractor may give a notice to the Project Manager requesting the issue of an Operational Acceptance Certificate in the form provided in the Bidding Documents or in another form acceptable to the Employer in respect of the Facilities or the part thereof specified in such notice as of the date of such notice. 25.3.3 The Project Manager shall, after consultation with the Employer, and within seven (7) days after receipt of the Contractor’s notice, issue an Operational Acceptance Certificate. 25.3.4 If within seven (7) days after receipt of the Contractor’s notice, the Project Manager fails to issue the Operational Acceptance Certificate or fails to inform the Contractor in writing of the justifiable reasons why the Project Manager has not issued the Operational Acceptance Certificate, the Facilities or the relevant part thereof shall be deemed to have been accepted as of the date of the Contractor’s said notice. 25.4 Partial Acceptance 25.4.1 If the Contract specifies that Completion and Commissioning shall be carried out in respect of parts of the Facilities, the provisions relating to Completion and Commissioning including the Guarantee Test shall apply to each such part of the Facilities individually, and the Operational Acceptance Certificate shall be issued accordingly for each such part of the Facilities. 25.4.2 If a part of the Facilities comprises facilities such as buildings, for which no Commissioning or Guarantee Test is required, then the Project Manager shall issue the Operational Acceptance Certificate for such facility when it attains Completion, subject always to the procedure in GCC Sub-Clause 24.5. |

F. Guarantees and Liabilities

| 26. Completion Time Guarantee | 26.1 If the Contractor fails to attain Completion of the Facilities or any part thereof within the Time for Completion or any extension thereof under GCC Clause 40, the Contractor shall pay to the Employer liquidated damages in the amount specified in the SCC as a percentage rate of the Contract Price, or the relevant part thereof. The aggregate amount of such liquidated damages shall in no event exceed the amount specified as “Maximum” in the SCC. Once the “Maximum” is reached, the Employer may consider termination of the Contract, pursuant to GCC Sub-Clause 42.2.2.Such payment shall completely satisfy the Contractor’s obligation to attain Completion of the Facilities or the relevant part thereof within the Time for Completion or any extension thereof under GCC Clause 40. Save for liquidated damages payable under this GCC Sub-Clause 26.1, the failure by the Contractor to attain any milestone or other act, matter or thing by any date specified in the corresponding Appendix (Time Schedule) to the Contract Agreement and/or other program of work prepared pursuant to GCC Sub-Clause 18.2 shall not render the Contractor liable for any loss or damage thereby suffered by the Employer. However, the payment of liquidated damages shall not in any way relieve the Contractor from any of its obligations to complete the Facilities or from any other obligations and liabilities of the Contractor under the Contract. |
| --- | --- |
| 27. Defect Liability | 27.1 The Contractor warrants that the Facilities or any part thereof shall be free from defects in the design, engineering, materials and workmanship of the Plant and Equipment supplied and of the work executed. 27.2 The Defect Liability Period shall be eighteen (18) months from the date of Completion of the Facilities (or any part thereof) or twelve (12) months from the date of Operational Acceptance of the Facilities (or any part thereof), whichever first occurs, unless specified otherwise in the SCC. If during the Defect Liability Period any defect should be found in the design, engineering, materials and workmanship of the Plant and Equipment supplied or of the work executed by the Contractor. The Employer shall give the Contractor a notice stating the nature of any such defect together with all available evidence thereof, promptly following the discovery thereof. The Employer shall afford all reasonable opportunity for the Contractor to inspect any such defect. The Contractor shall promptly, in consultation and agreement with the Employer regarding appropriate remedying of the defects, and at its cost, repair, replace or otherwise make good (as the Contractor shall, at its discretion, determine) such defect as well as any damage to the Facilities caused by such defect. The Contractor shall not be responsible for the repair, replacement or making good of any defect or of any damage to the Facilities arising out of or resulting from any of the following causes: (a) improper operation or maintenance of the Facilities by the Employer (b) operation of the Facilities outside specifications provided in the Contract (c) normal wear and tear. 27.3 The Contractor’s obligations under this GCC Clause 27 shall not apply to (a) any materials that are supplied by the Employer, are normally consumed in operation, or have a normal life shorter than the Defect Liability Period stated herein (b) any designs, specifications or other data designed, supplied or specified by or on behalf of the Employer or any matters for which the Contractor has disclaimed responsibility herein (c) any other materials supplied or any other work executed by or on behalf of the Employer, except for the work executed by the Employer under GCC Sub-Clause 27.6. 27.4 The Employer shall afford the Contractor all necessary access to the Facilities and the Site to enable the Contractor to perform its obligations under this GCC Clause 27.The Contractor may, with the consent of the Employer, remove from the Site any Plant and Equipment or any part of the Facilities that are defective if the nature of the defect, and/or any damage to the Facilities caused by the defect, is such that repairs cannot be expeditiously carried out at the Site. 27.5 If the repair, replacement or making good is of such a character that it may affect the efficiency of the Facilities or any part thereof, the Employer may give to the Contractor a notice requiring that tests of the defective part of the Facilities shall be made by the Contractor immediately upon completion of such remedial work, whereupon the Contractor shall carry out such tests. If such part fails the tests, the Contractor shall carry out further repair, replacement or making good (as the case may be) until that part of the Facilities passes such tests. The tests shall be determined by the Employer based on the Technical Specification.. 27.6 If the Contractor fails to commence the work necessary to remedy such defect or any damage to the Facilities caused by such defect within a reasonable time (which shall in no event be considered to be less than fifteen (15) days), the Employer may, following notice to the Contractor, proceed to do such work, and the reasonable costs incurred by the Employer in connection therewith shall be paid to the Employer by the Contractor or may be deducted by the Employer from any monies due the Contractor or claimed under the Performance Security. 27.7 If the Facilities or any part thereof cannot be used by reason of such defect and/or making good of such defect, the Defect Liability Period of the Facilities or such part, as the case may be, shall be extended by a period equal to the period during which the Facilities or such part cannot be used by the Employer because of any of the aforesaid reasons. 27.8 Except as provided in GCC Clauses 27 and 33, the Contractor shall be under no liability whatsoever and howsoever arising, and whether under the Contract or at law, in respect of defects in the Facilities or any part thereof, the Plant and Equipment, design or engineering or work executed that appear after Completion of the Facilities or any part thereof, except where such defects are the result of the gross negligence, fraud, criminal or willful action of the Contractor. 27.9 In addition, the Contractor shall also provide an extended warranty for any such component of the Facilities and during the period of time as may be specified in the SCC. Such obligation shall be in addition to the defect liability specified under GCC Sub-Clause 27.2. |
| 28. Functional Guarantees | 28.1 The Contractor guarantees that during the Guarantee Test, the Facilities and all parts thereof shall attain the Functional Guarantees specified in the corresponding Appendix (Functional Guarantees) to the Contract Agreement, subject to and upon the conditions therein specified. 28.2 If, for reasons attributable to the Contractor, the minimum level of the Functional Guarantees specified in the corresponding Appendix (Functional Guarantees) to the Contract Agreement are not met either in whole or in part, the Contractor shall at its cost and expense make such changes, modifications and/or additions to the Plant or any part thereof as may be necessary to meet at least the minimum level of such Guarantees. The Contractor shall notify the Employer upon completion of the necessary changes, modifications and/or additions, and shall request the Employer to repeat the Guarantee Test until the minimum level of the Guarantees has been met. If the Contractor eventually fails to meet the minimum level of Functional Guarantees, the Employer may consider termination of the Contract, pursuant to GCC Sub-Clause 42.2.2. 28.3 If, for reasons attributable to the Contractor, the Functional Guarantees specified in the corresponding Appendix (Functional Guarantees) to the Contract Agreement are not attained either in whole or in part, but the minimum level of the Functional Guarantees specified in the said Appendix to the Contract Agreement is met, the Contractor shall, at the Contractor’s option, either (a) make such changes, modifications and/or additions to the Facilities or any part thereof that are necessary to attain the Functional Guarantees at its cost and expense, and shall request the Employer (for permission?)to repeat the Guarantee Test or (b) pay liquidated damages to the Employer in respect of the failure to meet the Functional Guarantees in accordance with the provisions in the corresponding Appendix (Functional Guarantees) to the Contract Agreement. 28.4 The payment of liquidated damages under GCC Sub-Clause 28.3, up to the limitation of liability specified in the SCC, shall completely satisfy the Contractor’s guarantees under GCC Sub-Clause 28.3, and the Contractor shall have no further liability whatsoever to the Employer in respect thereof. Upon the payment of such liquidated damages by the Contractor, the Project Manager shall issue the Operational Acceptance Certificate for the Facilities or any part thereof in respect of which the liquidated damages have been so paid. |
| 29. Patent Indemnity | 29.1 The Contractor shall, subject to the Employer’s compliance with GCC Sub-Clause 29.2, indemnify and hold harmless the Employer and its employees and officers from and against any and all suits, actions or administrative proceedings, claims, demands, losses, damages, costs, and expenses of whatsoever nature, including attorney’s fees and expenses, which the Employer may suffer as a result of any infringement or alleged infringement of any patent, utility model, registered design, trademark, copyright or other intellectual property right registered or otherwise existing at the date of the Contract by reason of: (a) the installation of the Facilities by the Contractor or the use of the Facilities in the country where the Site is located; and (b) the sale of the products produced by the Facilities in any country. Such indemnity shall not cover any use of the Facilities or any part thereof other than for the purpose indicated by or to be reasonably inferred from the Contract, any infringement resulting from the use of the Facilities or any part thereof, or any products produced thereby in association or combination with any other equipment, plant or materials not supplied by the Contractor, pursuant to the Contract Agreement. 29.2 If any proceedings are brought or any claim is made against the Employer arising out of the matters referred to in GCC Sub-Clause 29.1, the Employer shall promptly give the Contractor a notice thereof, and the Contractor may at its own expense and in the Employer’s name conduct such proceedings or claim and any negotiations for the settlement of any such proceedings or claim. If the Contractor fails to notify the Employer within twenty-eight (28) days after receipt of such notice that it intends to conduct any such proceedings or claim, then the Employer shall be free to conduct the same on its own behalf. Unless the Contractor has so failed to notify the Employer within the twenty-eight (28) day period, the Employer shall make no admission that may be prejudicial to the defense of any such proceedings or claim. The Employer shall, at the Contractor’s request, afford all available assistance to the Contractor in conducting such proceedings or claim, and shall be reimbursed by the Contractor for all reasonable expenses incurred in so doing. 29.3 The Employer shall indemnify and hold harmless the Contractor and its employees, officers and Subcontractors from and against any and all suits, actions or administrative proceedings, claims, demands, losses, damages, costs, and expenses of whatsoever nature, including attorney’s fees and expenses, which the Contractor may suffer as a result of any infringement or alleged infringement of any patent, utility model, registered design, trademark, copyright or other intellectual property right registered or otherwise existing at the date of the Contract arising out of or in connection with any design, data, drawing, specification, or other documents or materials provided or designed by or on behalf of the Employer. |
| 30. Limitation of Liability | 30.1 Except in cases of criminal negligence or willful misconduct the aggregate liability of the Contractor to the Employer, whether under the Contract, in tort or otherwise, shall not exceed the total Contract Price, provided that this limitation shall not apply to the cost of repairing or replacing defective equipment, or to any obligation of the Contractor to indemnify the Employer with respect to patent infringement. |

G. Risk Distribution

| 31. Transfer of Ownership | 31.1 Ownership of the Plant and Equipment (including spare parts) to be imported into the country where the Site is located shall be transferred to the Employer upon loading on to the mode of transport to be used to convey the Plant and Equipment from the country of origin to that country. 31.2 Ownership of the Plant and Equipment (including spare parts) procured in the country where the Site is located shall be transferred to the Employer when the Plant and Equipment are brought on to the Site. 31.3 Ownership of the Contractor’s Equipment used by the Contractor and its Subcontractors in connection with the Contract shall remain with the Contractor or its Subcontractors. 31.4 Ownership of any Plant and Equipment in excess of the requirements for the Facilities shall revert to the Contractor upon Completion of the Facilities or at such earlier time when the Employer and the Contractor agree that the Plant and Equipment in question are no longer required for the Facilities. 31.5 Notwithstanding the transfer of ownership of the Plant and Equipment, the responsibility for care and custody thereof together with the risk of loss or damage thereto shall remain with the Contractor pursuant to GCC Clause 32 (Care of Facilities) hereof until Completion of the Facilities or the part thereof in which such Plant and Equipment are incorporated. |
| --- | --- |
| 32. Care of Facilities | 32.1 The Contractor shall be responsible for the care and custody of the Facilities or any part thereof until the date of Completion of the Facilities pursuant to GCC Clause 24 or, where the Contract provides for Completion of the Facilities in parts, until the date of Completion of the relevant part, and shall make good at its own cost any loss or damage that may occur to the Facilities or the relevant part thereof from any cause whatsoever during such period. 32.2 If any loss or damage occurs to the Facilities or any part thereof or to the Contractor’s temporary facilities by reason of (a) (insofar as they relate to the country where the Site is located) nuclear reaction, nuclear radiation, radioactive contamination, pressure wave caused by aircraft or other aerial objects, or any other occurrences that an experienced contractor could not reasonably foresee, or if reasonably foreseeable could not reasonably make provision for or insure against, insofar as such risks are not normally insurable on the insurance market and are mentioned in the general exclusions of the policy of insurance, including War Risks and Political Risks, taken out under GCC Clause 34 hereof (b) any use or occupation by the Employer or any third party (other than a Subcontractor) authorized by the Employer of any part of the Facilities (c) any use of or reliance upon any design, data or specification provided or designated by or on behalf of the Employer, or any such matter for which the Contractor has disclaimed responsibility herein, the Employer shall pay to the Contractor all sums payable in respect of the Facilities executed, notwithstanding that the same be lost, destroyed or damaged, and will pay to the Contractor the replacement value of all temporary facilities and all parts thereof lost, destroyed or damaged. |
| 33. Loss of or Damage to Property; Accident or Injury to Workers; Indemnification | 33.1 Subject to GCC Sub-Clause 33.3, the Contractor shall indemnify and hold harmless the Employer and its employees and officers from and against any and all suits, actions or administrative proceedings, claims, demands, losses, damages, costs, and expenses of whatsoever nature, including attorney’s fees and expenses, in respect of the death or injury of any person or loss of or damage to any property (other than the Facilities whether accepted or not), arising in connection with the supply and installation of the Facilities and by reason of the negligence of the Contractor or its Subcontractors, or their employees, officers or agents, except any injury, death or property damage caused by the negligence of the Employer, its contractors, employees, officers or agents. 33.2 If any proceedings are brought or any claim is made against the Employer that might subject the Contractor to liability under GCC Sub-Clause 33.1, the Employer shall promptly give the Contractor a notice thereof and the Contractor may at its own expense and in the Employer’s name conduct such proceedings or claim and any negotiations for the settlement of any such proceedings or claim. If the Contractor fails to notify the Employer within twenty-eight (28) days after receipt of such notice that it intends to conduct any such proceedings or claim, then the Employer shall be free to conduct the same on its own behalf. Unless the Contractor has so failed to notify the Employer within the twenty-eight (28) day period, the Employer shall make no admission that may be prejudicial to the defense of any such proceedings or claim. The Employer shall, at the Contractor’s request, afford all available assistance to the Contractor in conducting such proceedings or claim, and shall be reimbursed by the Contractor for all reasonable expenses incurred in so doing. 33.3 The Employer shall indemnify and hold harmless the Contractor and its employees, officers and Subcontractors from any liability for loss of or damage to property of the Employer, other than the Facilities not yet taken over, that is caused by fire, explosion or any other perils, in excess of the amount recoverable from insurances procured under GCC Clause 34, provided that such fire, explosion or other perils were not caused by any act or failure of the Contractor. 33.4 The party entitled to the benefit of an indemnity under this GCC Clause 33 shall take all reasonable measures to mitigate any loss or damage which has occurred. If the party fails to take such measures, the other party’s liabilities shall be correspondingly reduced. |
| 34. Insurance | 34.1 To the extent specified in the corresponding Appendix (Insurance Requirements) to the Contract Agreement, the Contractor shall at its expense take out and maintain in effect, or cause to be taken out and maintained in effect, during the performance of the Contract, the insurances set forth below in the sums and with the deductibles and other conditions specified in the said Appendix. The identity of the insurers and the form of the policies shall be subject to the approval of the Employer, who should not unreasonably withhold such approval. (a) Cargo Insurance During Transport Covering loss or damage occurring while in transit from the Contractor’s or Subcontractor’s works or stores until arrival at the Site, to the Plant and Equipment (including spare parts therefor) and to the Contractor’s Equipment. (b) Installation All Risks Insurance Covering physical loss or damage to the Facilities at the Site, occurring prior to Completion of the Facilities, with an extended maintenance coverage for the Contractor’s liability in respect of any loss or damage occurring during the Defect Liability Period while the Contractor is on the Site for the purpose of performing its obligations during the Defect Liability Period. (c) Third Party Liability Insurance Covering bodily injury or death suffered by third parties (including the Employer’s personnel) and loss of or damage to property occurring in connection with the supply and installation of the Facilities. (d) Automobile Liability Insurance Covering use of all vehicles used by the Contractor or its Subcontractors (whether or not owned by them) in connection with the execution of the Contract. (e) Workers’ Compensation In accordance with the statutory requirements applicable in any country where the Contract or any part thereof is executed. (f) Employer’s Liability In accordance with the statutory requirements applicable in any country where the Contract or any part thereof is executed. (g) Other Insurances Such other insurances as may be specifically agreed upon by the parties hereto as listed in the said the corresponding Appendix. 34.2 The Employer shall be named as co-insured under all insurance policies taken out by the Contractor pursuant to GCC Sub-Clause 34.1, except for the Third Party Liability, Workers’ Compensation and Employer’s Liability Insurances, and the Contractor’s Subcontractors shall be named as co-insureds under all insurance policies taken out by the Contractor pursuant to GCC Sub-Clause 34.1 except for the Cargo Insurance During Transport, Workers’ Compensation and Employer’s Liability Insurances. All insurer’s rights of subrogation against such co-insureds for losses or claims arising out of the performance of the Contract shall be waived under such policies. 34.3 The Contractor shall, in accordance with the provisions of the corresponding Appendix (Insurance Requirements) to the Contract Agreement, deliver to the Employer certificates of insurance (or copies of the insurance policies) as evidence that the required policies are in full force and effect. The certificates shall provide that no less than twenty-one (21) days’ notice shall be given to the Employer by insurers prior to cancellation or material modification of a policy. 34.4 The Contractor shall ensure that, where applicable, its Subcontractor(s) shall take out and maintain in effect adequate insurance policies for their personnel and vehicles and for work executed by them under the Contract, unless such Subcontractors are covered by the policies taken out by the Contractor. 34.5 The Employer shall at its expense take out and maintain in effect during the performance of the Contract those insurances specified in the corresponding Appendix (Insurance Requirements) to the Contract Agreement, in the sums and with the deductibles and other conditions specified in the said Appendix. The Contractor and the Contractor’s Subcontractors shall be named as co-insureds under all such policies. All insurers’ rights of subrogation against such co-insureds for losses or claims arising out of the performance of the Contract shall be waived under such policies. The Employer shall deliver to the Contractor satisfactory evidence that the required insurances are in full force and effect. The policies shall provide that not less than twenty-one (21) days’ notice shall be given to the Contractor by all insurers prior to any cancellation or material modification of the policies. If so requested by the Contractor, the Employer shall provide copies of the policies taken out by the Employer under this GCC Sub-Clause 34.5. 34.6 If the Contractor fails to take out and/or maintain in effect the insurances referred to in GCC Sub-Clause 34.1, the Employer may take out and maintain in effect any such insurances and may from time to time deduct from any amount due the Contractor under the Contract any premium that the Employer shall have paid to the insurer, or may otherwise recover such amount as a debt due from the Contractor. If the Employer fails to take out and/or maintain in effect the insurances referred to in GCC 34.5, the Contractor may take out and maintain in effect any such insurances and may from time to time deduct from any amount due the Employer under the Contract any premium that the Contractor shall have paid to the insurer, or may otherwise recover such amount as a debt due from the Employer. If the Contractor fails to or is unable to take out and maintain in effect any such insurances, the Contractor shall nevertheless have no liability or responsibility towards the Employer, and the Contractor shall have full recourse against the Employer for any and all liabilities of the Employer herein. |
| 35. Unforeseen Conditions | 35.1 If, during the execution of the Contract, the Contractor shall encounter on the Site any physical conditions (other than climatic conditions) or artificial obstructions that in the opinion of the Contractor could not have been reasonably foreseen prior to the date of the Contract Agreement by an experienced contractor on the basis of reasonable examination of the data relating to the Facilities (including any data as to boring tests) provided by the Employer, and on the basis of information that it could have obtained from a visual inspection of the Site (if access thereto was available) or other data readily available to it relating to the Facilities, and if the Contractor determines that it will in consequence of such conditions or obstructions incur additional cost and expense or require additional time to perform its obligations under the Contract that would not have been required if such physical conditions or artificial obstructions had not been encountered, the Contractor shall promptly, and before performing additional work or using additional Plant and Equipment or Contractor’s Equipment, notify the Project Manager in writing of (a) the physical conditions or artificial obstructions on the Site that could not have been reasonably foreseen (b) the additional work and/or Plant and Equipment and/or Contractor’s Equipment required, including the steps which the Contractor will or proposes to take to overcome such conditions or obstructions (c) the extent of the anticipated delay (d) the additional cost and expense that the Contractor is likely to incur. On receiving any notice from the Contractor under this GCC Sub-Clause 35.1, the Project Manager shall promptly consult with the Employer and Contractor and decide upon the actions to be taken to overcome the physical conditions or artificial obstructions encountered. Following such consultations, the Project Manager shall instruct the Contractor, with a copy to the Employer, of the actions to be taken. 35.2 If the Employer agreed that the physical conditions or artificial obstructions could not have been reasonably foreseen by an experienced contractor, any reasonable additional cost and expense incurred by the Contractor in following the instructions from the Project Manager to overcome such physical conditions or artificial obstructions referred to in GCC Sub-Clause 35.1 shall be paid by the Employer to the Contractor as an addition to the Contract Price. 35.3 If the Contractor is delayed or impeded in the performance of the Contract because of any such physical conditions or artificial obstructions referred to in GCC Sub-Clause 35.2, the Time for Completion shall be extended in accordance with GCC Clause 40. |
| 36. Change in Laws and Regulations | 36.1 If, after the date twenty-eight (28) days prior to the date of Bid submission, in the country where the Site is located, any law, regulation, ordinance, order or by-law having the force of law is enacted, promulgated, abrogated or changed (which shall be deemed to include any change in interpretation or application by the competent authorities) that subsequently affects the costs and expenses of the Contractor and/or the Time for Completion, the Contract Price shall be correspondingly increased or decreased, and/or the Time for Completion shall be reasonably adjusted to the extent that the Contractor has thereby been affected in the performance of any of its obligations under the Contract. Notwithstanding the foregoing, such additional or reduced costs shall not be separately paid or credited if the same has already been accounted for in the price adjustment provisions where applicable, in accordance with the SCC. |
| 37. Force Majeure | 37.1 “Force Majeure” shall mean any event beyond the reasonable control of the Employer or of the Contractor, as the case may be, and which is unavoidable notwithstanding the reasonable care of the party affected, and shall include, without limitation, the following: (a) war, hostilities or warlike operations (whether a state of war be declared or not), invasion, act of foreign enemy and civil war, (b) rebellion, revolution, insurrection, mutiny, usurpation of civil or military government, conspiracy, riot, civil commotion and terrorist acts, (c) confiscation, nationalization, mobilization, commandeering or requisition by or under the order of any government or de jure or de facto authority or ruler or any other act or failure to act of any local state or national government authority, (d) shortage of labor, materials or utilities where caused by circumstances that are themselves Force Majeure. 37.2 If either party is prevented, hindered or delayed from or in performing any of its obligations under the Contract by an event of Force Majeure, then it shall notify the other in writing of the occurrence of such event and the circumstances thereof within fourteen (14) days after the occurrence of such event. 37.3 The party who has given such notice shall be excused from the performance or punctual performance of its obligations under the Contract for so long as the relevant event of Force Majeure continues and to the extent that such party’s performance is prevented, hindered or delayed. 37.4 The party or parties affected by the event of Force Majeure shall use reasonable efforts to mitigate the effect thereof upon its or their performance of the Contract and to fulfill its or their obligations under the Contract, but without prejudice to either party’s right to terminate the Contract under GCC Sub-Clause 37.6 37.5 No delay or nonperformance by either party hereto caused by the occurrence of any event of Force Majeure shall (a) constitute a default or breach of the Contract, (b) (subject to GCC Sub-Clauses 32.2, 38.3 and 38.4) give rise to any claim for damages or additional cost or expense occasioned thereby if and to the extent that such delay or nonperformance is caused by the occurrence of an event of Force Majeure. 37.6 If the performance of the Contract is substantially prevented, hindered or delayed for a single period of more than sixty (60) days or an aggregate period of more than one hundred and twenty (120) days on account of one or more events of Force Majeure during the currency of the Contract, the parties will attempt to develop a mutually satisfactory solution, failing which either party may terminate the Contract by giving a notice to the other. 37.7 In the event of termination pursuant to GCC Sub-Clause 37.6, the rights and obligations of the Employer and the Contractor shall be as specified in GCC Sub-Clauses 42.1.2 and 42.1.3. 37.8 Notwithstanding GCC Sub-Clause 37.5, Force Majeure shall not apply to any obligation of the Employer to make payments to the Contractor herein. |
| 38. War Risks | 38.1 “War Risks” shall mean any event specified in paragraphs (a) and (b) of GCC Sub-Clause 37.1 and any explosion or impact of any mine, bomb, shell, grenade or other projectile, missile, munitions or explosive of war, occurring or existing in or near the country (or countries) where the Site is located. 38.2 Notwithstanding anything contained in the Contract, the Contractor shall have no liability whatsoever for or with respect to; (a) destruction of or damage to Facilities, Plant and Equipment, or any part thereof, (b) destruction of or damage to property of the Employer or any third party, (c) injury or loss of life if such destruction, damage, injury or loss of life is caused by any War Risks, and the Employer shall indemnify and hold the Contractor harmless from and against any and all claims, liabilities, actions, lawsuits, damages, costs, charges or expenses arising in consequence of or in connection with the same. 38.3 If the Facilities or any Plant and Equipment or Contractor’s Equipment or any other property of the Contractor used or intended to be used for the purposes of the Facilities shall sustain destruction or damage by reason of any War Risks, the Employer shall pay the Contractor for; (a) any part of the Facilities or the Plant and Equipment so destroyed or damaged (to the extent not already paid for by the Employer), (b) replacing or making good any Contractor’s Equipment or other property of the Contractor so destroyed or damaged, (c) replacing or making good any such destruction or damage to the Facilities or the Plant and Equipment or any part thereof, so far as may be required by the Employer, and as may be necessary for completion of the Facilities. If the Employer does not require the Contractor to replace or make good any such destruction or damage to the Facilities, the Employer shall either request a change in accordance with GCC Clause 39, excluding the performance of that part of the Facilities thereby destroyed or damaged or, where the loss, destruction or damage affects a substantial part of the Facilities, shall terminate the Contract, pursuant to GCC Sub-Clause 42.1. 38.4 Notwithstanding anything contained in the Contract, the Employer shall pay the Contractor for any increased costs or incidentals to the execution of the Contract that are in any way attributable to, consequent on, resulting from, or in any way connected with any War Risks, provided that the Contractor shall as soon as practicable notify the Employer in writing of any such increased cost. 38.5 If during the performance of the Contract any War Risks shall occur that financially or otherwise materially affect the execution of the Contract by the Contractor, the Contractor shall use its reasonable efforts to execute the Contract with due and proper consideration given to the safety of its and its Subcontractors’ personnel engaged in the work on the Facilities, provided, however, that if the execution of the work on the Facilities becomes impossible or is substantially prevented for a single period of more than sixty (60) days or an aggregate period of more than one hundred and twenty (120) days on account of any War Risks, the parties will attempt to develop a mutually satisfactory solution, failing which either party may terminate the Contract by giving a notice to the other. 38.6 In the event of termination pursuant to GCC Sub-Clauses 38.3 or 38.5, the rights and obligations of the Employer and the Contractor shall be specified in GCC Sub-Clauses 42.1.2 and 42.1.3. |

H. Change in Contract Elements

| 39. Variations | 39.1 Right to Vary Variations may be initiated by the Employer at any time prior to the issue of the Completion Certificate for the Facilities, either by an instruction or by a request for the Contractor to submit a proposal. The Contractor shall execute and be bound by each Variation, unless the Contractor promptly gives notice to the Engineer stating (with supporting particulars) that (i) the Contractor cannot readily obtain the Goods required for the Variation, (ii) it will reduce the safety or suitability of the Facilities, or (iii) it will have an adverse impact on the achievement of the Schedule of Guarantees. Upon receiving this notice, the Employer shall cancel, confirm or vary the instruction. 39.2 The Contractor may from time to time during its performance of the Contract propose to the Employer (with a copy to the Project Manager) any Change that the Contractor considers necessary or desirable to improve the quality, efficiency or safety of the Facilities. The Employer may at its discretion approve or reject any Change proposed by the Contractor, provided that the Employer shall approve any Change proposed by the Contractor to ensure the safety of the Facilities. 39.3 Notwithstanding GCC Sub-Clauses 39.1 and 39.2, no change made necessary because of any default of the Contractor in the performance of its obligations under the Contract shall be deemed to be a Variation, and such variation shall not result in any adjustment of the Contract Price or the Time for Completion. 39.4 Variation Procedure If the Employer requests a proposal, prior to instructing a Variation, the Contractor shall respond in writing as soon as practicable, either by giving reasons why he cannot comply (if this is the case) or by submitting: (a) a description of the proposed design and/or work to be performed and a programme for its execution (b) the Contractor’s proposal for any necessary modifications to the programme according to Sub-Clause 18.2 (Programme) and to the Time for Completion, and ( c ) the Contractor’s proposal for adjustment to the Contract Price The Employer shall, as soon as practicable after receiving such proposal, respond with approval, disapproval or comments. The Contractor shall not delay any work whilst awaiting a response. Each instruction to execute a Variation, with any requirements for the recording of Costs, shall be issued by the Project Manager to the Contractor’s Representative, who shall acknowledge receipt. Upon instructing or approving a Variation, the Employer shall proceed to agree or determine adjustments to the Contract Price and any Schedule of Payment. These adjustments shall include reasonable profit. |
| --- | --- |
| 40. Extension of Time for Completion | 40.1 The Time(s) for Completion specified in the SCC shall be extended if the Contractor is delayed or impeded in the performance of any of its obligations under the Contract by reason of any of the following: (a) any Change in the Facilities as provided in GCC Clause 39 (b) any occurrence of Force Majeure as provided in GCC Clause 37, unforeseen conditions as provided in GCC Clause 35, or other occurrence of any of the matters specified or referred to in paragraphs (a), (b) and (c) of GCC Sub-Clause 32.2 (c) any suspension order given by the Employer under GCC Clause 41 hereof or reduction in the rate of progress pursuant to GCC Sub-Clause 41.2 or (d) any changes in laws and regulations as provided in GCC Clause 36 or (e) any default or breach of the Contract by the Employer, specifically including failure to supply the items listed in the corresponding Appendix (Scope of Works and Supply by the Employer) to the Contract Agreement, or any activity, act or omission of any other contractors employed by the Employer or (f) delays attributable to the Employer or caused by customs or (g) any other matter specifically mentioned in the Contract by such period as shall be fair and reasonable in all the circumstances and as shall fairly reflect the delay or impediment sustained by the Contractor. 40.2 Except where otherwise specifically provided in the Contract, the Contractor shall submit to the Project Manager a notice of a claim for an extension of the Time for Completion, together with particulars of the event or circumstance justifying such extension as soon as reasonably practicable after the commencement of such event or circumstance. As soon as reasonably practicable after receipt of such notice and supporting particulars of the claim, the Employer and the Contractor shall agree upon the period of such extension. In the event that the Contractor does not accept the Employer’s estimate of a fair and reasonable time extension, the Contractor shall be entitled to refer the matter to an Adjudicator, pursuant to GCC Sub-Clause 6.1. |
| 41. Suspension | 41.1 The Employer may request the Project Manager, by notice to the Contractor, to order the Contractor to suspend performance of any or all of its obligations under the Contract. Such notice shall specify the obligation of which performance is to be suspended, the effective date of the suspension and the reasons therefor. The Contractor shall thereupon suspend performance of such obligation (except those obligations necessary for the care or preservation of the Facilities) until ordered in writing to resume such performance by the Project Manager. If, by virtue of a suspension order given by the Project Manager, other than by reason of the Contractor’s default or breach of the Contract, the Contractor’s performance of any of its obligations is suspended for an aggregate period of more than ninety (90) days, then at any time thereafter and provided that at that time such performance is still suspended, the Contractor may give a notice to the Project Manager requiring that the Employer shall, within twenty-eight (28) days of receipt of the notice, order the resumption of such performance or request and subsequently order a change in accordance with GCC Clause 39, excluding the performance of the suspended obligations from the Contract. If the Employer fails to do so within such period, the Contractor may, by a further notice to the Project Manager, elect to treat the suspension, where it affects a part only of the Facilities, as a deletion of such part in accordance with GCC Clause 39 or, where it affects the whole of the Facilities, as termination of the Contract under GCC Sub-Clause 42.1. 41.2 If (a) the Employer has failed to pay the Contractor any sum due under the Contract within the specified period, has failed to approve any invoice or supporting documents without just cause pursuant to the corresponding Appendix (Terms and Procedures of Payment) to the Contract Agreement, or commits a substantial breach of the Contract, the Contractor may give a notice to the Employer that requires payment of such sum, with interest thereon as stipulated in GCC Sub-Clause 12.3, requires approval of such invoice or supporting documents, or specifies the breach and requires the Employer to remedy the same, as the case may be. If the Employer fails to pay such sum together with such interest, fails to approve such invoice or supporting documents or give its reasons for withholding such approval, or fails to remedy the breach or take steps to remedy the breach within fourteen (14) days after receipt of the Contractor’s notice or (b) the Contractor is unable to carry out any of its obligations under the Contract for any reason attributable to the Employer, including but not limited to the Employer’s failure to provide possession of or access to the Site or other areas in accordance with GCC Sub-Clause 10.2, or failure to obtain any governmental permit necessary for the execution and/or completion of the Facilities, then the Contractor may by fourteen (14) days’ notice to the Employer suspend performance of all or any of its obligations under the Contract, or reduce the rate of progress. 41.3 If the Contractor’s performance of its obligations is suspended or the rate of progress is reduced pursuant to this GCC Clause 41, then the Time for Completion shall be extended in accordance with GCC Sub-Clause 40.1, and any and all additional costs or expenses incurred by the Contractor as a result of such suspension or reduction shall be paid by the Employer to the Contractor in addition to the Contract Price, except in the case of suspension order or reduction in the rate of progress by reason of the Contractor’s default or breach of the Contract. 41.4 During the period of suspension, the Contractor shall not remove from the Site any Plant and Equipment, any part of the Facilities or any Contractor’s Equipment, without the prior written consent of the Employer. |
| 42. Termination | 42.1 Termination for Employer’s Convenience 42.1.1 The Employer may at any time terminate the Contract for any reason by giving the Contractor a notice of termination that refers to this GCC Sub-Clause 42.1. 42.1.2 Upon receipt of the notice of termination under GCC Sub-Clause 42.1.1, the Contractor shall either immediately or upon the date specified in the notice of termination (a) cease all further work, except for such work as the Employer may specify in the notice of termination for the sole purpose of protecting that part of the Facilities already executed, or any work required to leave the Site in a clean and safe condition (b) terminate all subcontracts, except those to be assigned to the Employer pursuant to paragraph (d) (ii) below (c) remove all Contractor’s Equipment from the Site, repatriate the Contractor’s and its Subcontractors’ personnel from the Site, remove from the Site any wreckage, rubbish and debris of any kind, and leave the whole of the Site in a clean and safe condition (d) In addition, the Contractor, subject to the payment specified in GCC Sub-Clause 42.1.3, shall (i) deliver to the Employer the parts of the Facilities executed by the Contractor up to the date of termination (ii) to the extent legally possible, assign to the Employer all right, title and benefit of the Contractor to the Facilities and to the Plant and Equipment as of the date of termination, and, as may be required by the Employer, in any subcontracts concluded between the Contractor and its Subcontractors (iii) deliver to the Employer all non-proprietary drawings, specifications and other documents prepared by the Contractor or its Subcontractors as at the date of termination in connection with the Facilities. 42.1.3 In the event of termination of the Contract under GCC Sub-Clause 42.1.1, the Employer shall pay to the Contractor the following amounts: (a) the Contract Price, properly attributable to the parts of the Facilities executed by the Contractor as of the date of termination (b) the costs reasonably incurred by the Contractor in the removal of the Contractor’s Equipment from the Site and in the repatriation of the Contractor’s and its Subcontractors’ personnel (c) any amounts to be paid by the Contractor to its Subcontractors in connection with the termination of any subcontracts, including any cancellation charges (d) costs incurred by the Contractor in protecting the Facilities and leaving the Site in a clean and safe condition pursuant to paragraph (a) of GCC Sub-Clause 42.1.2 (e) the cost of satisfying all other obligations, commitments and claims that the Contractor may in good faith have undertaken with third parties in connection with the Contract and that are not covered by paragraphs (a) to (d) above. 42.2 Termination for Contractor’s Default 42.2.1 The Employer, without prejudice to any other rights or remedies it may possess, may terminate the Contract forthwith by giving a notice of termination and its reasons therefor to the Contractor, referring to this GCC Sub-Clause 42.2: (a) if the Contractor becomes bankrupt or insolvent, has a receiving order issued against it, compounds with its creditors, or, if the Contractor is a corporation, a resolution is passed or order is made for its winding up (other than a voluntary liquidation for the purposes of amalgamation or reconstruction), a receiver is appointed over any part of its undertaking or assets, or if the Contractor takes or suffers any other analogous action in consequence of debt (b) if the Contractor, in the judgment of the Employer has engaged in corrupt or fraudulent practices in competing for or in executing the Contract. For the purpose of this Sub-Clause: “corrupt practice” means the offering, giving, receiving or soliciting of any thing of value to influence the action of a public official in the procurement process or in contract execution. “fraudulent practice” means a misrepresentation of facts in order to influence a procurement process or the execution of a contract to the detriment of the Employer, and includes collusive practice among bidders (prior to or after bid submission) designed to establish bid prices at artificial non-competitive levels and to deprive the Employer of the benefits of free and open competition. “collusive practice” means a scheme or arrangement between two or more Bidders, with or without the knowledge of the Borrower, designed to establish bid prices at artificial, non competitive levels; and; “coercive practice” means harming or threatening to harm, directly or indirectly, persons or their property to influence their participation in the procurement process or affect the execution of a contract. 42.2.2 If the Contractor (a) has has abandoned or repudiated the Contract (b) refuses or fails to comply with a valid instruction by the Employer (c) fails to proceed expeditiously and without delay (d) is, despite a written complaint, in breach of the Contract, the Employer may give notice referring to this Sub-Clause and stating the default. If the Contractor has not taken all practicable steps to remedy the default within 14 days after the Contractor's receipt of the Employer's notice, the Employer may, by a second notice given within a further 21 days, terminate the Contract. 42.2.3 Upon receipt of the notice of termination under GCC Sub-Clauses 42.2.1 or 42.2.2, the Contractor shall, either immediately or upon such date as is specified in the notice of termination, (a) cease all further work, except for such work as the Employer may specify in the notice of termination for the sole purpose of protecting that part of the Facilities already executed, or any work required to leave the Site in a clean and safe condition (b) deliver to the Employer the parts of the Facilities executed by the Contractor up to the date of termination (c) to the extent legally possible, assign to the Employer all right, title and benefit of the Contractor to the Facilities and to the Plant and Equipment as of the date of termination (d) deliver to the Employer all drawings, specifications and other documents prepared by the Contractor or its Subcontractors as of the date of termination in connection with the Facilities. 42.2.4 The Employer may enter upon the Site, expel the Contractor, and complete the Facilities itself or by employing any third party. The Employer may, to the exclusion of any right of the Contractor over the same, take over and use with the payment of a fair rental rate to the Contractor, with all the maintenance costs to the account of the Employer and with an indemnification by the Employer for all liability including damage or injury to persons arising out of the Employer’s use of such equipment, any Contractor’s Equipment owned by the Contractor and on the Site in connection with the Facilities for such reasonable period as the Employer considers expedient for the supply and installation of the Facilities. Upon completion of the Facilities or at such earlier date as the Employer thinks appropriate, the Employer shall give notice to the Contractor that such Contractor’s Equipment will be returned to the Contractor at or near the Site and shall return such Contractor’s Equipment to the Contractor in accordance with such notice. The Contractor shall thereafter without delay and at its cost remove or arrange removal of the same from the Site. 42.2.5 Subject to GCC Sub-Clause 42.2.6, the Contractor shall be entitled to be paid the Contract Price attributable to the Facilities executed as of the date of termination, the value of any unused or partially used Plant and Equipment on the Site, and the costs, if any, incurred in protecting the Facilities and in leaving the Site in a clean and safe condition pursuant to paragraph (a) of GCC Sub-Clause 42.2.3. Any sums due the Employer from the Contractor accruing prior to the date of termination shall be deducted from the amount to be paid to the Contractor under this Contract. 42.2.6 If the Employer completes the Facilities, the cost of completing the Facilities by the Employer shall be determined. If the sum that the Contractor is entitled to be paid, pursuant to GCC Sub-Clause 42.2.5, plus the reasonable costs incurred by the Employer in completing the Facilities, exceeds the Contract Price, the Contractor shall be liable for such excess. If such excess is greater than the sums due the Contractor under GCC Sub-Clause 42.2.5, the Contractor shall pay the balance to the Employer, and if such excess is less than the sums due the Contractor under GCC Sub-Clause 42.2.5, the Employer shall pay the balance to the Contractor. The Employer and the Contractor shall agree, in writing, on the computation described above and the manner in which any sums shall be paid. 42.3 Termination by Contractor 42.3.1 If the Employer fails to pay in accordance with the Contract, or is, despite a written complaint, in breach of the Contract, the Contractor may give notice referring to this Sub-Clause and stating the default. If the default is not remedied within 7 days after the Employer's receipt of this notice, the Contractor may suspend the execution of all or parts of the Works. If the default is not remedied within 28 days after the Employer's receipt of the Contractor's notice, the Contractor may by a second notice given within a further 21 days, terminate the Contract. 42.3.2 The Contractor may terminate the Contract forthwith by giving a notice to the Employer to that effect, referring to this GCC Sub-Clause 42.3.2, if the Employer becomes bankrupt or insolvent, has a receiving order issued against it, compounds with its creditors, or, being a corporation, if a resolution is passed or order is made for its winding up (other than a voluntary liquidation for the purposes of amalgamation or reconstruction), a receiver is appointed over any part of its undertaking or assets, or if the Employer takes or suffers any other analogous action in consequence of debt. 42.3.3 If the Contract is terminated under GCC Sub-Clauses 42.3.1 or 42.3.2, then the Contractor shall immediately (a) cease all further work, except for such work as may be necessary for the purpose of protecting that part of the Facilities already executed, or any work required to leave the Site in a clean and safe condition (b) remove all Contractor’s Equipment from the Site and repatriate the Contractor’s and its Subcontractors’ personnel from the Site. (c) In addition, the Contractor, subject to the payment specified in GCC Sub-Clause 42.3.4, shall (i) deliver to the Employer the parts of the Facilities executed by the Contractor up to the date of termination (ii) to the extent legally possible, assign to the Employer all right, title and benefit of the Contractor to the Facilities and to the Plant and Equipment as of the date of termination (iii) deliver to the Employer all drawings, specifications and other documents prepared by the Contractor or its Subcontractors as of the date of termination in connection with the Facilities. 42.3.4 If the Contract is terminated under GCC Sub-Clauses 42.3.1 or 42.3.2, the Employer shall pay to the Contractor all payments specified in GCC Sub-Clause 42.1.3, and reasonable compensation for all loss, except for loss of profit, or damage sustained by the Contractor arising out of, in connection with or in consequence of such termination. 42.3.5 Termination by the Contractor pursuant to this GCC Sub-Clause 42.3 is without prejudice to any other rights or remedies of the Contractor that may be exercised in lieu of or in addition to rights conferred by GCC Sub-Clause 42.3. 42.4 In this GCC Clause 42, the expression “Facilities executed” shall include all work executed, Installation Services provided, and all Plant and Equipment acquired (or subject to a legally binding obligation to purchase) by the Contractor and used or intended to be used for the purpose of the Facilities, up to and including the date of termination. 42.5 In this GCC Clause 42, in calculating any monies due from the Employer to the Contractor, account shall be taken of any sum previously paid by the Employer to the Contractor under the Contract, including any advance payment paid pursuant to the corresponding Appendix (Terms and Procedures of Payment) to the Contract Agreement. |
| 43. Assignment | 43.1 Neither the Employer nor the Contractor shall, without the express prior written consent of the other party (which consent shall not be unreasonably withheld), assign to any third party the Contract or any part thereof, or any right, benefit, obligation or interest therein or thereunder, except that the Contractor shall be entitled to assign either absolutely or by way of charge any monies due and payable to it or that may become due and payable to it under the Contract. |
| 44. Export Restriction | 44.1 Notwithstanding any obligation under the Contract to complete all export formalities, any export restrictions attributable to the Purchaser, to the country of the Purchaser, or to the use of the products/goods, systems or services to be supplied, which arise from trade regulations from a country supplying those products/goods, systems or services, and which substantially impede the Supplier from meeting its obligations under the Contract, shall release the Supplier from the obligation to provide deliveries or services, always provided, however, that the Supplier can demonstrate to the satisfaction of the Purchaser and of the Bank that it has completed all formalities in a timely manner, including applying for permits, authorizations and licenses necessary for the export of the products/goods, systems or services under the terms of the Contract. Termination of the Contract under this basis shall be for the Employer’s convenience pursuant to Sub-Clause 42.1. |

# Section IV. General Conditions of Contract

## Table of Clauses

0HA. Contract and Interpretation	184H4

1H1.	Definitions	185H4

2H2.	Contract Documents	186H7

3H3.	Interpretation	187H7

4H4.	Notices	188H8

5H5.	Governing Law	189H8

6H6.	Settlement of Disputes	190H8

7HB. Subject Matter of Contract	191H10

8H7.	Scope of Facilities	192H10

9H8.	Time for Commencement and Completion	193H11

10H9.	Contractor’s Responsibilities	194H11

11H10.	Employer’s Responsibilities	195H12

12HC. Payment	196H13

13H11.	Contract Price	197H13

14H12.	Terms of Payment	198H14

15H13.	Securities	199H14

16H14.	Taxes and Duties	200H15

17HD. Intellectual Property	201H16

18H15.	Copyright	202H16

19H16.	Confidential Information	203H16

20HE.  Execution of the Facilities	204H17

21H17.	Representatives	205H17

22H18.	Work Program	206H18

23H19.	Subcontracting	207H20

24H20.	Design and Engineering	208H20

25H21.	Procurement	209H22

26H22.	Installation	210H23

27H23.	Test and Inspection	211H26

28H24.	Completion of the Facilities	212H28

29H25.	Commissioning and Operational Acceptance	213H30

30HF. Guarantees and Liabilities	214H32

31H26.	Completion Time Guarantee	215H32

32H27.	Defect Liability	216H32

33H28.	Functional Guarantees	217H35

34H29.	Patent Indemnity	218H36

35H30.	Limitation of Liability	219H37

36HG. Risk Distribution	220H37

37H31.	Transfer of Ownership	221H37

38H32.	Care of Facilities	222H38

39H33.	Loss of or Damage to Property; Accident or Injury to Workers; Indemnification	223H39

40H34.	Insurance	224H40

41H35.	Unforeseen Conditions	225H42

42H36.	Change in Laws and Regulations	226H44

43H37.	Force Majeure	227H44

44H38.	War Risks	228H45

45HH. Change in Contract Elements	229H47

46H39.	Change in the Facilities	230H47

47H40.	Extension of Time for Completion	231H49

48H41.	Suspension	232H50

49H42.	Termination	233H51

50H43.	Assignment	234H58

51H44.	Export Restriction	235H58

General Conditions of Contract

A. Contract and Interpretation

| 1. Definitions | 1.1 The following words and expressions shall have the meanings hereby assigned to them: (a) “Adjudicator” means the person or persons named as such in the SCC appointed by agreement between the Employer and the Contractor to make a decision on or to settle any dispute or difference between the Employer and the Contractor referred to him or her by the parties pursuant to GCC Sub-Clause 6.1 (Adjudicator) hereof. (b) “Commissioning” means operation of the Facilities or any part thereof by the Contractor following Completion, which operation is to be carried out by the Contractor as provided in GCC Sub-Clause 25.1 (Commissioning) hereof, for the purpose of carrying out Guarantee Test(s). (c) “Completion” means that the Facilities (or a specific part thereof where specific parts are specified in the SCC) have been completed operationally and structurally and put in a tight and clean condition, and that all work in respect of Precommissioning of the Facilities or such specific part thereof has been completed; in other words, that the Facilities or specific part thereof are ready for Commissioning as provided in GCC Clause 24 (Completion) hereof. (d) “Contract” means the Contract Agreement entered into between the Employer and the Contractor, together with the Contract Documents referred to therein; they shall constitute the Contract, and the term “the Contract” shall in all such documents be construed accordingly. (e) “Contract Documents” means the documents listed in Article 1.1 (Contract Documents) of the Form of Contract Agreement (including any amendments thereto). (f) “Contract Price” means the sum specified in Article 2.1 (Contract Price) of the Contract Agreement, subject to such additions and adjustments thereto or deductions therefrom, as may be made pursuant to the Contract. (g) “Contractor” means the person(s) whose bid to perform the Contract has been accepted by the Employer and is named as such in the Contract Agreement and SCC, and includes the legal successors or permitted assigns of the Contractor. (h) “Contractor’s Equipment” means all plant, facilities, equipment, machinery, tools, apparatus, appliances or things of every kind required in or for installation, completion and maintenance of Facilities that are to be provided by the Contractor, but does not include Plant and Equipment, or other things intended to form or forming part of the Facilities. (i) “Contractor’s Representative” means any person nominated by the Contractor and named as such in the SCC and approved by the Employer in the manner provided in GCC Sub-Clause 17.2 (Contractor’s Representative and Construction Manager) hereof to perform the duties delegated by the Contractor. (j) “Country of Origin” means the countries and territories eligible under the rules of the World Bank as further elaborated in the SCC. (k) “Day” means calendar day of the Gregorian Calendar. (l) “Defect Liability Period” means the period of validity of the warranties given by the Contractor commencing at Completion of the Facilities or a part thereof, during which the Contractor is responsible for defects with respect to the Facilities (or the relevant part thereof) as provided in GCC Clause 27 (Defect Liability) hereof. (m) “Effective Date” means the date of fulfillment of all conditions stated in Article 3 (Effective Date for Determining Time for Completion) of the Form of Contract Agreement, for the purpose of determining the Time for Completion. (n) “Employer” means the person named as such in the SCC and includes the legal successors or permitted assigns of the Employer. (o) “Facilities” means the Plant and Equipment to be supplied and installed, as well as all the Installation Services to be carried out by the Contractor under the Contract. (p) “GCC” means the General Conditions of Contract hereof. (q) “Guarantee Test(s)” means the test(s) specified in the Technical Specifications to be carried out to ascertain whether the Facilities or a specified part thereof is able to attain the Functional Guarantees specified in the Technical Specifications in accordance with the provisions of GCC Sub-Clause 25.2 (Guarantee Test) hereof. (r) “Installation Services” means all those services ancillary to the supply of the Plant and Equipment for the Facilities, to be provided by the Contractor under the Contract; e.g., transportation and provision of marine or other similar insurance, inspection, expediting, site preparation works (including the provision and use of Contractor’s Equipment and the supply of all construction materials required), installation, testing, precommissioning, commissioning, operations, maintenance, the provision of operations and maintenance manuals, training, etc. (s) “Month” means calendar month of the Gregorian Calendar. (t) “Operational Acceptance” means the acceptance by the Employer of the Facilities (or any part of the Facilities where the Contract provides for acceptance of the Facilities in parts), which certifies the Contractor’s fulfillment of the Contract in respect of Functional Guarantees of the Facilities (or the relevant part thereof) in accordance with the provisions of GCC Clause 28 (Functional Guarantees) hereof and shall include deemed acceptance in accordance with GCC Clause 25 (Commissioning and Operational Acceptance) hereof. (u) “Plant and Equipment” means permanent plant, equipment, machinery, apparatus, articles and things of all kinds to be provided and incorporated in the Facilities by the Contractor under the Contract (including the spare parts to be supplied by the Contractor under GCC Sub-Clause 7.3 hereof), but does not include Contractor’s Equipment. (v) “Precommissioning” means the testing, checking and other requirements specified in the Technical Specifications that are to be carried out by the Contractor in preparation for Commissioning as provided in GCC Clause 24 (Completion) hereof. (w) “Project Manager” means the person appointed by the Employer in the manner provided in GCC Sub-Clause 17.1 (Project Manager) hereof and named as such in the SCC to perform the duties delegated by the Employer. (x) “SCC” means the Special Conditions of Contract. (y) “Site” means the land and other places upon which the Facilities are to be installed, and such other land or places as may be specified in the Contract as forming part of the Site. (z) “Subcontractor,” including vendors, means any person to whom execution of any part of the Facilities, including preparation of any design or supply of any Plant and Equipment, is sub-contracted directly or indirectly by the Contractor, and includes its legal successors or permitted assigns. (aa) “Time for Completion” means the time within which Completion of the Facilities as a whole (or of a part of the Facilities where a separate Time for Completion of such part has been prescribed) is to be attained in accordance with the specifications in the SCC and the relevant provisions of the Contract. (bb) “The World Bank” means the International Bank for Reconstruction and Development (IBRD) or the International Development Association (IDA). |
| --- | --- |
| 2. Contract Documents | 2.1 Subject to Article 1.2 (Order of Precedence) of the Contract Agreement, all documents forming part of the Contract (and all parts thereof) are intended to be correlative, complementary and mutually explanatory. The Contract shall be read as a whole. |
| 3. Interpretation | 3.1 Language 3.1.1 The ruling language of the Contract shall be specified in the SCC. 3.1.2 The language for communications shall be that stated in the SCC. If no language is ststed there, the language for communications shall be the ruling language of the Contract. 3.2 Incoterms Unless inconsistent with any provision of the Contract, the meaning of any trade term and the rights and obligations of parties thereunder shall be as prescribed by Incoterms. Incoterms means international rules for interpreting trade terms published by the International Chamber of Commerce (latest edition), 38 Cours Albert 1er, 75008 Paris, France. 3.3 Joint Venture If the Contractor is a joint venture of two or more persons, all such firms shall be jointly and severally bound to the Employer for the fulfillment of the provisions of the Contract and shall designate one of such persons to act as a leader with authority to bind the joint venture . The composition or the constitution of the joint venture shall not be altered without the prior consent of the Employer. 3.4 Country of Origin “Origin” means the place where the materials, equipment and other supplies for the Facilities are mined, grown, produced or manufactured, and from which the services are provided. |
| 4. Notices | 4.1 Unless otherwise stated in the Contract, all notices to be given under the Contract shall be in writing, and shall be sent by personal delivery, airmail post, special courier, cable, telegraph, telex, facsimile or Electronic Data Interchange (EDI) to the address of the relevant party set out in the SCC. 4.2 Notices shall be deemed to include any approvals, consents, instructions, orders and certificates to be given under the Contract. |
| 5. Governing Law | 5.1 The Contract shall be governed by and interpreted in accordance with the laws of Egypt. |
| 6. Settlement of Disputes | 6.1 Adjudicator 6.1.1 If any dispute of any kind whatsoever shall arise between the Employer and the Contractor in connection with or arising out of the Contract, including without prejudice to the generality of the foregoing, any question regarding its existence, validity or termination, or the execution of the Facilities—whether during the progress of the Facilities or after their completion and whether before or after the termination, abandonment or breach of the Contract—the parties shall seek to resolve any such dispute or difference by mutual consultation. If the parties fail to resolve such a dispute or difference by mutual consultation, then the dispute shall be referred in writing by either party to the Adjudicator, with a copy to the other party. 6.1.2 The Adjudicator shall give its decision in writing to both parties within twenty-eight (28) days of a dispute being referred to it. If the Adjudicator has done so, and no notice of intention to commence arbitration has been given by either the Employer or the Contractor within fifty-six (56) days of such reference, the decision shall become final and binding upon the Employer and the Contractor. Any decision that has become final and binding shall be implemented by the parties forthwith. 6.1.3 The Adjudicator shall be paid an hourly fee at the rate specified in the SCC plus reasonable expenditures incurred in the execution of its duties as Adjudicator, and these costs shall be divided equally between the Employer and the Contractor. 6.1.4 Should the Adjudicator resign or die, or should the Employer and the Contractor agree that the Adjudicator is not fulfilling its functions in accordance with the provisions of the Contract, a new Adjudicator shall be jointly appointed by the Employer and the Contractor. Failing agreement of the appointment of a new adjudicator between the two within twenty-eight (28) days, the new Adjudicator shall be appointed at the request of either party by the Appointing Authority specified in the SCC. 6.2 Arbitration 6.2.1 If either the Employer or the Contractor is dissatisfied with the Adjudicator’s decision, or if the Adjudicator fails to give a decision within twenty-eight (28) days of a dispute being referred to it, then either the Employer or the Contractor may, within fifty-six (56) days of such reference, give notice to the other party, with a copy for information to the Adjudicator, of its intention to commence arbitration, as hereinafter provided, as to the matter in dispute, and no arbitration in respect of this matter may be commenced unless such notice is given. 6.2.2 Any dispute in respect of which a notice of intention to commence arbitration has been given, in accordance with GCC Sub-Clause 6.2.1, shall be finally settled by arbitration. Arbitration may be commenced prior to or after completion of the Facilities. 6.2.3 Arbitration proceedings shall be conducted in accordance with the rules of procedure designated in the SCC. 6.3 Notwithstanding any reference to the Adjudicator or arbitration herein, (a) the parties shall continue to perform their respective obligations under the Contract unless they otherwise agree (b) the Employer shall pay the Contractor any monies due the Contractor. |

B. Subject Matter of Contract

| 7. Scope of Facilities | 7.1 Unless otherwise expressly limited in the Technical Specifications, the Contract is for the provision of all Plant and Equipment and the performance of all Installation Services required for the design, the manufacture (including procurement, quality assurance, construction, installation, associated civil works, Precommissioning and delivery) of the Plant and Equipment and the installation, completion and commissioning of the Facilities in accordance with the plans, procedures, specifications, drawings, codes and any other documents as specified in the Technical Specifications. Such specifications include, but are not limited to, the provision of supervision and engineering services; the supply of labor, materials, equipment, spare parts (as specified in GCC Sub-Clause 7.2 below) and accessories; Contractor’s Equipment; construction utilities and supplies; temporary materials, structures and facilities; transportation (including, without limitation, unloading and hauling to, from and at the Site); and storage, except for those supplies, works and services that will be provided or performed by the Employer, as set forth in the corresponding Appendix (Scope of Works and Supply by the Employer) to the Contract Agreement. 7.2 In addition to the supply of Mandatory Spare Parts included in the Contract, the Contractor agrees to supply spare parts required for the operation and maintenance of the Facilities for the period specified in the SCC. However, the identity, specifications and quantities of such spare parts and the terms and conditions relating to the supply thereof are to be agreed between the Employer and the Contractor, and the price of such spare parts shall be that given in Price Schedule No. 6, which shall be added to the Contract Price. The price of such spare parts shall include the purchase price therefor and other costs and expenses (including the Contractor’s fees) relating to the supply of spare parts. |
| --- | --- |
| 8. Time for Commencement and Completion | 8.1 The Contractor shall commence work on the Facilities within the period specified in the SCC and without prejudice to GCC Sub-Clause 26.2 hereof, the Contractor shall thereafter proceed with the Facilities without delay and in accordance with the time schedule specified in the corresponding Appendix (Time Schedule) to the Contract Agreement. 8.2 The Contractor shall attain Completion of the Facilities (or of a part where a separate time for Completion of such part is specified in the Contract) within the time stated in the SCC or within such extended time to which the Contractor shall be entitled under GCC Clause 40 hereof. |
| 9. Contractor’s Responsibilities | 9.1 The Contractor shall design, execute and complete the Facilities with due care and diligence in accordance with the Contract, and shall remedy any defects in the Facilities. When completed, the Facilities shall be fit for the purposes for which the Facilities are intended as defined in the Contract. 9.2 The Contractor confirms that it has entered into this Contract on the basis of a proper examination of the data relating to the Facilities (including any data as to boring tests) provided by the Employer, and on the basis of information that the Contractor could have obtained from a visual inspection of the Site (if access thereto was available) and of other data readily available to it relating to the Facilities as of the date twenty-eight (28) days prior to bid submission. The Contractor acknowledges that any failure to acquaint itself with all such data and information shall not relieve its responsibility for properly estimating the difficulty or cost of successfully performing the Facilities. 9.3 The Contractor shall, unless specifically excluded in the Contract, perform all such work and/or supply all such items and materials not specifically mentioned in the Contract but that can be reasonably inferred from the Contract as being required for attaining Completion of the Facilities as if such work and/or items and materials were expressly mentioned in the Contract. 9.4 The Employer, through the Project Manager appointed in accordance with GCC Sub-Clause 17.1, may issue to the Contractor (at any time) instructions which may be necessay for the execution of the Works and the remedying of defects, all in accordance with the Contract. If an instruction constitutes a Variation, GCC Clause 39 shall apply. The Contractor shall comply with the instructions given by the Project Manager. These instructions shall be given in writing. All notices, instructions, information and other communications given by the Contractor to the Employer under the Contract shall be given to the Project Manager, except as herein otherwise provided. 9.5 Unless otherwise stated in the Special Conditions the Contractor shall give all notices, pay all taxes, duties and fees, and obtain all permits, licences and approvals, as reauired by the Laws in relation to the design, execution and completion of the Facilities and the remedying of any defects; and the Contractor shall indemnify and hold the Employer harmless against and from the consequences of any failure to do so. The Contractor shall, in performing the Contract, comply with applicable Laws. The Contractor shall indemnify and hold harmless the Employer from and against any and all liabilities, damages, claims, fines, penalties and expenses of whatever nature arising or resulting from the violation of such laws by the Contractor or its personnel, including the Subcontractors and their personnel, but without prejudice to GCC Sub-Clause 10.1 hereof. 9.6 The Contractor shall permit the World Bank to inspect the Contractor’s accounts and records relating to the performance of the Contractor and to have them audited by auditors appointed by the World Bank, if so required by the World Bank. |
| 10. Employer’s Responsibilities | 10.1 The Employer shall be responsible for acquiring and providing legal and physical possession of the Site and access thereto, and for providing possession of and access to all other areas reasonably required for the proper execution of the Contract, including all requisite rights of way, as specified in the corresponding Appendix (Scope of Works and Supply by the Employer) to the Contract Agreement. The Employer shall give full possession of and accord all rights of access thereto on or before the date(s) specified in that Appendix. 10.2 The Employer shall acquire and pay for all permits, approvals and/or licenses from all local, state or national government authorities or public service undertakings in the country where the Site is located. Such authorities or undertakings require the Employer to obtain them in the Employer’s name, are necessary for the execution of the Contract (they include those required for the performance by both the Contractor and the Employer of their respective obligations under the Contract), and are specified in the corresponding Appendix (Scope of Works and Supply by the Employer) to the Contract Agreement. 10.3 If requested by the Contractor, the Employer shall use its best endeavors to assist the Contractor in obtaining in a timely and expeditious manner all permits, approvals and/or licenses necessary for the execution of the Contract from all local, state or national government authorities or public service undertakings that such authorities or undertakings require the Contractor or Subcontractors or the personnel of the Contractor or Subcontractors, as the case may be, to obtain, including those permits related to the export of Contractor's Equipment imported by the Contractor for use in the execution of the Contract that is no longer required for the execution of the Contract.. 10.4 Unless otherwise specified in the Contract or agreed upon by the Employer and the Contractor, the Employer shall provide sufficient, properly qualified operating and maintenance personnel; shall supply and make available all raw materials, utilities, lubricants, chemicals, catalysts, other materials and facilities; and shall perform all work and services of whatsoever nature, including those required by the Contractor to properly carry out Precommissioning, Commissioning and Guarantee Tests, all in accordance with the provisions of the corresponding Appendix (Scope of Works and Supply by the Employer) to the Contract Agreement at or before the time specified in the program furnished by the Contractor under GCC Sub-Clause 18.2 hereof and in the manner thereupon specified or as otherwise agreed upon by the Employer and the Contractor. |

C. Payment

| 11. Contract Price | 11.1 The Contract Price shall be as specified in Article 2 (Contract Price and Terms of Payment) of the Form of Contract Agreement. 11.2 Unless indicated otherwise in the SCC, the Contract Price shall be a firm lump sum not subject to any alteration, except in the event of a Change in the Facilities or as otherwise provided in the Contract. |
| --- | --- |
| 12. Terms of Payment | 12.1 The Contract Price shall be paid as specified in the corresponding Appendix (Terms and Procedures of Payment) to the Contract Agreement. The procedures to be followed in making application for and processing payments shall be those outlined in the same Appendix. 12.2 No payment made by the Employer herein shall be deemed to constitute acceptance by the Employer of the Facilities or any part(s) thereof. 12.3 In the event that the Employer fails to make any payment by its respective due date or within the period set forth in the Contract, the Employer shall pay to the Contractor interest on the amount of such delayed payment at the rate(s) shown in the corresponding Appendix (Terms and Procedures of Payment) to the Contract Agreement for the period of delay until payment has been made in full, whether before or after judgment or arbitrage award. 12.4 The currency or currencies in which payments are made to the Contractor under this Contract shall be specified in the corresponding Appendix (Terms and Procedures of Payment) to the Contract Agreement, subject to the general principle that payments will be made in the currency or currencies in which the Contract Price has been stated in the Contractor’s bid. |
| 13. Securities | 13.1 Issuance of Securities The Contractor shall provide the securities specified below in favor of the Employer at the times, and in the amount, manner and form specified below. 13.2 Advance Payment Security 13.2.1 If an Advance Payment is required by the Contractor, it shall, within twenty-eight (28) days of the notification of contract award, provide a security in an amount equal to the advance payment calculated in accordance with the corresponding Appendix (Terms and Procedures of Payment) to the Contract Agreement, and in the same currency or currencies. 13.2.2 The security shall be in the form provided in the bidding documents or in another form acceptable to the Employer. The amount of the security shall be reduced in proportion to the value of the Facilities executed by and paid to the Contractor from time to time, and shall automatically become null and void when the full amount of the advance payment has been recovered by the Employer. The security shall be returned to the Contractor immediately after its expiration. 13.3 Performance Security 13.3.1 The Contractor shall, within twenty-eight (28) days of the notification of contract award, provide a security for the due performance of the Contract in the amount specified in the SCC. 13.3.2 The security shall be denominated in the currency or currencies of the Contract, or in a freely convertible currency acceptable to the Employer, and shall be in one of the forms of bank guarantees provided in the bidding documents, as stipulated by the Employer in the SCC, or in another form acceptable to the Employer. 13.3.3 The security shall automatically be reduced by half on the date of the Operational Acceptance and shall become null and void, eighteen (18) months after Completion of the Facilities or twelve (12) months after Operational Acceptance of the Facilities, whichever occurs first; provided, however, that if the Defects Liability Period has been extended on any part of the Facilities pursuant to GCC Sub-Clause 27.7 hereof, the Contractor shall issue an additional security in an amount proportionate to the Contract Price of that part. The security shall be returned to the Contractor immediately after its expiration, provided, however, that if the Contractor, pursuant to GCC Sub-Clause 27.9, is liable for an extended warranty obligation, the performance security shall be extended for the period and up to the amount specified in the SCC. |
| 14. Taxes and Duties | 14.1 Notwithstanding GCC Sub-Clause 9.5 above, the Employer shall bear and promptly pay (a) all customs and import duties for the Plant and Equipment specified in Price Schedule No. 1; and (b) other domestic taxes such as , sales tax and value added tax (VAT) on the Plant and Equipment specified in Price Schedules No.1 & 2 and that are to be incorporated into the Facilities, and on the finished goods, imposed by the law of Egypt . |

D. Intellectual Property

| 15. Copyright | 15.1 The copyright in all drawings, documents and other materials containing data and information furnished to the Employer by the Contractor herein shall remain vested in the Contractor or, if they are furnished to the Employer directly or through the Contractor by any third party, including suppliers of materials, the copyright in such materials shall remain vested in such third party. |
| --- | --- |
| 16. Confidential Information | 16.1 The Employer and the Contractor shall keep confidential and shall not, without the written consent of the other party hereto, divulge to any third party any documents, data or other information furnished directly or indirectly by the other party hereto in connection with the Contract, whether such information has been furnished prior to, during or following termination of the Contract. Notwithstanding the above, the Contractor may furnish to its Subcontractor(s) such documents, data and other information it receives from the Employer to the extent required for the Subcontractor(s) to perform its work under the Contract, in which event the Contractor shall obtain from such Subcontractor(s) an undertaking of confidentiality similar to that imposed on the Contractor under this GCC Clause 16. 16.2 The Employer shall not use such documents, data and other information received from the Contractor for any purpose other than the operation and maintenance of the Facilities. Similarly, the Contractor shall not use such documents, data and other information received from the Employer for any purpose other than the design, procurement of Plant and Equipment, construction or such other work and services as are required for the performance of the Contract. 16.3 The obligation of a party under GCC Sub-Clauses 16.1 and 16.2 above, however, shall not apply to that information which (a) now or hereafter enters the public domain through no fault of that party (b) can be proven to have been possessed by that party at the time of disclosure and which was not previously obtained, directly or indirectly, from the other party hereto (c) otherwise lawfully becomes available to that party from a third party that has no obligation of confidentiality. 16.4 The above provisions of this GCC Clause 16 shall not in any way modify any undertaking of confidentiality given by either of the parties hereto prior to the date of the Contract in respect of the Facilities or any part thereof. 16.5 The provisions of this GCC Clause 16 shall survive termination, for whatever reason, of the Contract. |

E.  Execution of the Facilities

| 17. Representatives | 17.1 One of the Employer's personnel shall have authority to act for him. This authorized person shall be designated as Project Manager as notified by the Employer to the Contractor. The Employer shall notify the Contractor accordingly within 14 days of the Effective Date. 17.2 Contractor’s Representative & Construction Manager 17.2.1 If the Contractor’s Representative is not named in the Contract, then within fourteen (14) days of the Effective Date, the Contractor shall appoint the Contractor’s Representative and shall request the Employer in writing to approve the person so appointed. If the Employer makes no objection to the appointment within fourteen (14) days, the Contractor’s Representative shall be deemed to have been approved. 17.2.2 The Contractor’s Representative shall represent and act for the Contractor at all times during the currency of the Contract and shall give to the Project Manager all the Contractor’s notices, instructions, information and all other communications under the Contract. All notices, instructions, information and all other communications given by the Employer or the Project Manager to the Contractor under the Contract shall be given to the Contractor’s Representative. If the Employer consents thereto, the Contractor shall appoint some other person as the Contractor’s Representative, pursuant to the procedure set out in GCC Sub-Clause 17.2.1. 17.2.3 From the commencement of installation of the Facilities at the Site until Completion, the Contractor’s Representative shall appoint a suitable person as the construction manager (hereinafter referred to as “the Construction Manager”). The Construction Manager shall supervise all work done at the Site by the Contractor and shall be present at the Site throughout normal working hours except when on leave, sick or absent for reasons connected with the proper performance of the Contract. Whenever the Construction Manager is absent from the Site, a suitable person shall be appointed to act as his or her deputy. 17.2.4 The Employer may by notice to the Contractor object to any representative or person employed by the Contractor in the execution of the Contract who, in the reasonable opinion of the Employer, may behave inappropriately, may be incompetent or negligent, or may commit a serious breach of the Site regulations provided under GCC Sub-Clause 22.3. 17.2.5 If any representative or person employed by the Contractor is removed in accordance with GCC Sub-Clause 17.2.4, the Contractor shall, where required, promptly appoint a replacement. |
| --- | --- |
| 18. Work Program | 18.1 Contractor’s Organization Within 28 days of the Effective Date the Contractor shall supply to the Employer and the Project Manager a chart showing the proposed organization to be established by the Contractor for carrying out work on the Facilities. The chart shall include the identities of the key personnel together with the curricula vitae of such key personnel to be employed on the Contract works. The Contractor shall promptly inform the Employer and the Project Manager in writing of any revision or alteration of such an organization chart. 18.2 Program of Performance Within twenty-eight (28) days after the date of signing the Contract Agreement, the Contractor shall prepare and submit to the Project Manager a detailed program of performance of the Contract, made in the form specified in the SCC and showing the sequence in which it proposes to design, manufacture, transport, assemble, install and precommission the Facilities, as well as the date by which the Contractor reasonably requires that the Employer shall have fulfilled its obligations under the Contract so as to enable the Contractor to execute the Contract in accordance with the program and to achieve Completion, Commissioning and Acceptance of the Facilities in accordance with the Contract. The program so submitted by the Contractor shall accord with the Time Schedule included in the corresponding Appendix (Time Schedule) to the Contract Agreement and any other dates and periods specified in the Contract. The Contractor shall update and revise the program as and when appropriate or when required by the Project Manager, but without modification in the Times for Completion given in the SCC and any extension granted in accordance with GCC Clause 40, and shall submit all such revisions to the Project Manager. Unless the Project Manager, within 21 days after receiving a programme, gives notice to the Contractor stating the extent to which it does not comply with the Contract, the Contractor shall proceed in accordance with the programme with due expedition and without delay, subject to his other obligations under the Contract. 18.3 Progress Report The Contractor shall monitor progress of all the activities specified in the program referred to in GCC Sub-Clause 18.2 above, and supply a progress report to the Project Manager every month. The progress report shall be in a form acceptable to the Project Manager and shall indicate: (a) percentage completion achieved compared with the planned percentage completion for each activity; and (b) where any activity is behind the program, giving comments and likely consequences and stating the corrective action being taken. 18.4 Progress of Performance If at any time in the opinion of the Employer the Contractor’s actual progress falls behind the program referred to in GCC Sub-Clause 18.2, or it becomes apparent that it will so fall behind, the Contractor shall, at the request of the Employer or the Project Manager, prepare and submit to the Project Manager a revised program, taking into account the prevailing circumstances, and shall notify the Project Manager of the steps being taken to expedite progress so as to attain Completion of the Facilities within the Time for Completion under GCC Sub-Clause 8.2 or any extension thereof entitled under GCC Sub-Clause 40.1. |
| 19. Subcontracting | 19.1 The Contractor shall not subcontract the whole of the Works. The Contractor shall not subcontract any part of the Works without the approval of the Employer. The corresponding Appendix (List of Approved Subcontractors) to the Contract Agreement specifies major items of supply or services and a list of approved Subcontractors against each item, including vendors. 19.2 The Contractor shall select and employ its Subcontractors for such major items from those listed in the lists referred to in GCC Sub-Clause 19.1. 19.3 For items or parts of the Facilities not specified in the corresponding Appendix (List of Approved Subcontractors) to the Contract Agreement, the Contractor may employ such Subcontractors as it may select, at its discretion. 19.4 The Contractor shall be responsible for the acts or defaults of any Subcontractor, his agents or employees, as if they were the acts or defaults of the Contractor. |
| 20. Design and Engineering | 20.1 Specifications and Drawings 20.1.1 The Contractor shall execute the basic and detailed design and the engineering work in compliance with the provisions of the Contract, or where not so specified, in accordance with good engineering practice. The Contractor shall be responsible for any discrepancies, errors or omissions in the specifications, drawings and other technical documents that it has prepared, whether such specifications, drawings and other documents have been approved by the Project Manager or not. 20.1.2 The Contractor shall be entitled to disclaim responsibility for any design, data, drawing, specification or other document, or any modification thereof provided or designated by or on behalf of the Employer, by giving a notice of such disclaimer to the Project Manager. 20.2 Codes and Standards Wherever references are made in the Contract to codes and standards in accordance with which the Contract shall be executed, the edition or the revised version of such codes and standards current at the date twenty-eight (28) days prior to date of bid submission shall apply unless otherwise specified. During Contract execution, any changes in such codes and standards shall be applied after approval by the Employer and shall be treated in accordance with GCC Clause 39. 20.3 Approval/Review of Technical Documents by Project Manager 20.3.1 The Contractor shall prepare (or cause its Subcontractors to prepare) and furnish to the Project Manager the documents listed in the corresponding Appendix (List of Documents for Approval or Review) to the Contract Agreement for its approval or review as specified and in accordance with the requirements of GCC Sub-Clause 18.2 (Program of Performance).Any part of the Facilities covered by or related to the documents to be approved by the Project Manager shall be executed only after the Project Manager’s approval thereof.GCC Sub-Clauses 20.3.2 through 20.3.7 shall apply to those documents requiring the Project Manager’s approval, but not to those furnished to the Project Manager for its review only. 20.3.2 Within fourteen (14) days after receipt by the Project Manager of any document requiring the Project Manager’s approval in accordance with GCC Sub-Clause 20.3.1, the Project Manager shall either return one copy thereof to the Contractor with its approval endorsed thereon or shall notify the Contractor in writing of its disapproval thereof and the reasons therefor and the modifications that the Project Manager proposes. If the Project Manager fails to take such action within the said fourteen (14) days, then the said document shall be deemed to have been approved by the Project Manager. 20.3.3 The Project Manager shall not disapprove any document, except on the grounds that the document does not comply with some specified provision of the Contract or that it is contrary to good engineering practice. 20.3.4 If the Project Manager disapproves the document, the Contractor shall modify the document and resubmit it for the Project Manager’s approval in accordance with GCC Sub-Clause 20.3.2. If the Project Manager approves the document subject to modification(s), the Contractor shall make the required modification(s), whereupon the document shall be deemed to have been approved. 20.3.5 If any dispute or difference occurs between the Employer and the Contractor in connection with or arising out of the disapproval by the Project Manager of any document and/or any modification(s) thereto that cannot be settled between the parties within a reasonable period, then such dispute or difference may be referred to an Adjudicator for determination in accordance with GCC Sub-Clause 6.1 hereof. If such dispute or difference is referred to an Adjudicator, the Project Manager shall give instructions as to whether and if so, how, performance of the Contract is to proceed. The Contractor shall proceed with the Contract in accordance with the Project Manager’s instructions, provided that if the Adjudicator upholds the Contractor’s view on the dispute and if the Employer has not given notice under GCC Sub-Clause 6.1.2 hereof, then the Contractor shall be reimbursed by the Employer for any additional costs incurred by reason of such instructions and shall be relieved of such responsibility or liability in connection with the dispute and the execution of the instructions as the Adjudicator shall decide, and the Time for Completion shall be extended accordingly. 20.3.6 The Project Manager’s approval, with or without modification of the document furnished by the Contractor, shall not relieve the Contractor of any responsibility or liability imposed upon it by any provisions of the Contract except to the extent that any subsequent failure results from modifications required by the Project Manager. |
| 21. Procurement | 21.1 Plant and Equipment Subject to GCC Sub-Clause 14.2, the Contractor shall manufacture or procure and transport all the Plant and Equipment in an expeditious and orderly manner to the Site. 21.2 Transportation 21.2.1 The Contractor shall at its own risk and expense transport all the Plant and Equipment and the Contractor’s Equipment to the Site by the mode of transport that the Contractor judges most suitable under all the circumstances. 21.2.3 Upon dispatch of each shipment of the Plant and Equipment and the Contractor’s Equipment, the Contractor shall notify the Employer by telex, cable, facsimile or Electronic Data Interchange (EDI) of the description of the Plant and Equipment and of the Contractor’s Equipment, the point and means of dispatch, and the estimated time and point of arrival in the country where the Site is located, if applicable, and at the Site. The Contractor shall furnish the Employer with relevant shipping documents to be agreed upon between the parties. 21.3.4 The Contractor shall indemnify and hold harmless the Employer from and against any claim for damage to roads, bridges or any other traffic facilities that may be caused by the transport of the Plant and Equipment and the Contractor’s Equipment to the Site. 21.4 Customs Clearance In the event of delays in customs clearance that are not the fault of the Contractor, the Contractor shall be entitled to an extension in the Time for Completion, pursuant to GCC Clause 40. |
| 22. Installation | 22.1 Setting Out/Supervision/Labor 22.1.1 Bench Mark: The Contractor shall be responsible for the true and proper setting-out of the Facilities in relation to bench marks, reference marks and lines provided to it in writing by or on behalf of the Employer. If, at any time during the progress of installation of the Facilities, any error shall appear in the position, level or alignment of the Facilities, the Contractor shall forthwith notify the Project Manager of such error and, at its own expense, immediately rectify such error to the reasonable satisfaction of the Project Manager. If such error is based on incorrect data provided in writing by or on behalf of the Employer, the expense of rectifying the same shall be borne by the Employer. 22.1.2 Contractor’s Supervision: The Contractor shall give or provide all necessary superintendence during the installation of the Facilities, and the Construction Manager or its deputy shall be constantly on the Site to provide full-time superintendence of the installation. The Contractor shall provide and employ only technical personnel who are skilled and experienced in their respective callings and supervisory staff who are competent to adequately supervise the work at hand. 22.1.3 Labor: (a) The Contractor shall provide and employ on the Site in the installation of the Facilities such skilled, semi-skilled and unskilled labor as is necessary for the proper and timely execution of the Contract. The Contractor is encouraged to use local labor that has the necessary skills. (b) Unless otherwise provided in the Contract, the Contractor shall be responsible for the recruitment, transportation, accommodation and catering of all labor, local or expatriate, required for the execution of the Contract and for all payments in connection therewith. (c) The Contractor shall be responsible for obtaining all necessary permit(s) and/or visa(s) from the appropriate authorities for the entry of all labor and personnel to be employed on the Site into the country where the Site is located. (d) The Contractor shall at its own expense provide the means of repatriation to all of its and its Subcontractor’s personnel employed on the Contract at the Site to their various home countries. It shall also provide suitable temporary maintenance of all such persons from the cessation of their employment on the Contract to the date programmed for their departure. In the event that the Contractor defaults in providing such means of transportation and temporary maintenance, the Employer may provide the same to such personnel and recover the cost of doing so from the Contractor. 22.2 Contractor’s Equipment 22.2.1 All Contractor’s Equipment brought by the Contractor onto the Site shall be deemed to be intended to be used exclusively for the execution of the Contract. The Contractor shall not remove the same from the Site without the Project Manager’s consent. 22.2.2 Unless otherwise specified in the Contract, upon completion of the Facilities, the Contractor shall remove from the Site all Equipment brought by the Contractor onto the Site and any surplus materials remaining thereon. 22.3 Site Regulations and Safety The Employer and the Contractor shall establish Site regulations setting out the rules to be observed in the execution of the Contract at the Site and shall comply therewith. The Contractor shall prepare and submit to the Employer, with a copy to the Project Manager, proposed Site regulations for the Employer’s approval, which approval shall not be unreasonably withheld. Such Site regulations shall include, but shall not be limited to, rules in respect of security, safety of the Facilities, gate control, sanitation, medical care, and fire prevention. 22.4 Opportunities for Other Contractors 22.4.1 The Contractor shall, upon written request from the Employer or the Project Manager, give all reasonable opportunities for carrying out the work to any other contractors employed by the Employer on or near the Site. 22.4.2 The Contractor shall notify the Project Manager promptly of any defects in the other contractors’ work that come to its notice, and that could affect the Contractor’s work. 22.5 Emergency Work If, by reason of an emergency arising in connection with and during the execution of the Contract, any protective or remedial work is necessary as a matter of urgency to prevent damage to the Facilities, the Contractor shall immediately carry out such work. If the Contractor is unable or unwilling to do such work immediately, the Employer may do or cause such work to be done as the Employer may determine is necessary in order to prevent damage to the Facilities. In such event the Employer shall, as soon as practicable after the occurrence of any such emergency, notify the Contractor in writing of such emergency, the work done and the reasons therefor. If the work done or caused to be done by the Employer is work that the Contractor was liable to do at its own expense under the Contract, the reasonable costs incurred by the Employer in connection therewith shall be paid by the Contractor to the Employer. Otherwise, the cost of such remedial work shall be borne by the Employer. 22.6 Site Clearance 22.6.1 Site Clearance in Course of Performance: In the course of carrying out the Contract, the Contractor shall keep the Site reasonably free from all unnecessary obstruction, store or remove any surplus materials, clear away any wreckage, rubbish or temporary works from the Site, and remove any Contractor’s Equipment no longer required for execution of the Contract. 22.6.2 Clearance of Site after Completion: After Completion of all parts of the Facilities, the Contractor shall clear away and remove all wreckage, rubbish and debris of any kind from the Site, and shall leave the Site and Facilities clean and safe. 22.7 Watching and Lighting The Contractor shall provide and maintain at its own expense all lighting, fencing, and watching when and where necessary for the proper execution and the protection of the Facilities, or for the safety of the owners and occupiers of adjacent property and for the safety of the public. |
| 23. Test and Inspection | 23.1 The Contractor shall at its own expense carry out at the place of manufacture and/or on the Site all such tests and/or inspections of the Plant and Equipment and any part of the Facilities as are specified in the Contract. 23.2 The Employer and the Project Manager or their designated representatives shall be entitled to attend the aforesaid test and/or inspection, provided that the Employer shall bear all costs and expenses incurred in connection with such attendance including, but not limited to, all traveling and board and lodging expenses. 23.2 Whenever the Contractor is ready to carry out any such test and/or inspection, the Contractor shall give a reasonable advance notice of such test and/or inspection and of the place and time thereof to the Project Manager. The Contractor shall obtain from any relevant third party or manufacturer any necessary permission or consent to enable the Employer and the Project Manager (or their designated representatives) to attend the test and/or inspection. 23.3 The Contractor shall provide the Project Manager with a certified report of the results of any such test and/or inspection. If the Employer or Project Manager (or their designated representatives) fails to attend the test and/or inspection, or if it is agreed between the parties that such persons shall not do so, then the Contractor may proceed with the test and/or inspection in the absence of such persons. 23.4 If any Plant and Equipment or any part of the Facilities fails to pass any test and/or inspection, the Contractor shall either rectify or replace such Plant and Equipment or part of the Facilities and shall repeat the test and/or inspection upon giving a notice under GCC Sub-Clause 23.2. 23.5 The Contractor shall afford the Employer and the Project Manager, at the Employer’s expense, access at any reasonable time to any place where the Plant and Equipment are being manufactured or the Facilities are being installed, in order to inspect the progress and the manner of manufacture or installation, provided that the Project Manager shall give the Contractor a reasonable prior notice. 23.6 The Contractor agrees that neither the execution of a test and/or inspection of Plant and Equipment or any part of the Facilities, nor the attendance by the Employer or the Project Manager, nor the issue of any test certificate pursuant to GCC Sub-Clause 23.3, shall release the Contractor from any other responsibilities under the Contract. 23.7 No part of the Facilities or foundations shall be covered up on the Site without the Contractor carrying out any test and/or inspection required under the Contract. The Contractor shall give a reasonable notice to the Project Manager whenever any such part of the Facilities or foundations are ready or about to be ready for test and/or inspection; such test and/or inspection and notice thereof shall be subject to the requirements of the Contract. 23.8 The Contractor shall uncover any part of the Facilities or foundations, or shall make openings in or through the same as the Project Manager may from time to time require at the Site, and shall reinstate and make good such part or parts. If any parts of the Facilities or foundations have been covered up at the Site after compliance with the requirement of GCC Sub-Clause 23.8 and are found to be executed in accordance with the Contract, the expenses of uncovering, making openings in or through, reinstating, and making good the same shall be borne by the Employer, and the Time for Completion shall be reasonably adjusted to the extent that the Contractor has thereby been delayed or impeded in the performance of any of its obligations under the Contract. |
| 24. Completion of the Facilities | 24.1 As soon as the Facilities or any part thereof has, in the opinion of the Contractor, been completed operationally and structurally and put in a tight and clean condition as specified in the Technical Specifications, excluding minor items not materially affecting the operation or safety of the Facilities, the Contractor shall so notify the Employer in writing. 24.2 Within seven (7) days after receipt of the notice from the Contractor under GCC Sub-Clause 24.1, the Employer shall supply the operating and maintenance personnel specified in the corresponding Appendix (Scope of Works and Supply by the Employer) to the Contract Agreement for Precommissioning of the Facilities or any part thereof. Pursuant to the corresponding Appendix (Scope of Works and Supply by the Employer) to the Contract Agreement, the Employer shall also provide, within the said seven (7) day period, the raw materials, utilities, lubricants, chemicals, catalysts, facilities, services and other matters required for Precommissioning of the Facilities or any part thereof. 24.3 As soon as reasonably practicable after the operating and maintenance personnel have been supplied by the Employer and the raw materials, utilities, lubricants, chemicals, catalysts, facilities, services and other matters have been provided by the Employer in accordance with GCC Sub-Clause 24.2, the Contractor shall commence Precommissioning of the Facilities or the relevant part thereof in preparation for Commissioning. 24.4 As soon as all works in respect of Precommissioning are completed and, in the opinion of the Contractor, the Facilities or any part thereof is ready for Commissioning, the Contractor shall so notify the Project Manager in writing. 24.5 The Project Manager shall, within fourteen (14) days after receipt of the Contractor’s notice under GCC Sub-Clause 24.4, either issue a Completion Certificate in the form specified in the Sample Forms and Procedures section in the bidding documents, stating that the Facilities or that part thereof have reached Completion as of the date of the Contractor’s notice under GCC Sub-Clause 24.4, or notify the Contractor in writing of any defects and/or deficiencies. If the Project Manager notifies the Contractor of any defects and/or deficiencies, the Contractor shall then correct such defects and/or deficiencies, and shall repeat the procedure described in GCC Sub-Clause 24.4.If the Project Manager is satisfied that the Facilities or that part thereof have reached Completion, the Project Manager shall, within seven (7) days after receipt of the Contractor’s repeated notice, issue a Completion Certificate stating that the Facilities or that part thereof have reached Completion as of the date of the Contractor’s repeated notice.If the Project Manager is not so satisfied, then it shall notify the Contractor in writing of any defects and/or deficiencies within seven (7) days after receipt of the Contractor’s repeated notice, and the above procedure shall be repeated. 24.6 If the Project Manager fails to issue the Completion Certificate and fails to inform the Contractor of any defects and/or deficiencies within fourteen (14) days after receipt of the Contractor’s notice under GCC Sub-Clause 24.4 or within seven (7) days after receipt of the Contractor’s repeated notice under GCC Sub-Clause 24.5, or if the Employer makes use of the Facilities or part thereof, then the Facilities or that part thereof shall be deemed to have reached Completion as of the date of the Contractor’s notice or repeated notice, or as of the Employer’s use of the Facilities, as the case may be. 24.7 As soon as possible after Completion, the Contractor shall complete all outstanding minor items so that the Facilities are fully in accordance with the requirements of the Contract, failing which the Employer will undertake such completion and deduct the costs thereof from any monies owing to the Contractor. 24.8 Upon Completion, the Employer shall be responsible for the care and custody of the Facilities or the relevant part thereof, together with the risk of loss or damage thereto, and shall thereafter take over the Facilities or the relevant part thereof. |
| 25. Commissioning and Operational Acceptance | 25.1 Commissioning 25.1.1 Commissioning of the Facilities or any part thereof shall be commenced by the Contractor immediately after issue of the Completion Certificate by the Project Manager, pursuant to GCC Sub-Clause 24.5, or immediately after issue of the deemed Completion, under GCC Sub-Clause 24.6. 25.1.2 The Employer shall supply the operating and maintenance personnel and all raw materials, utilities, lubricants, chemicals, catalysts, facilities, services and other matters required for Commissioning. 25.2 Guarantee Test 25.2.1 The Guarantee Test (and repeats thereof) shall be conducted by the Contractor during Commissioning of the Facilities or the relevant part thereof to ascertain whether the Facilities or the relevant part can attain the Functional Guarantees specified in the Technical Specifications. The Contractor’s and Project Manager’s advisory personnel shall attend the Guarantee Test, and shall advise and assist the Employer. The Employer shall promptly provide the Contractor with such information as the Contractor may reasonably require in relation to the conduct and results of the Guarantee Test (and any repeats thereof). 25.2.2 If for reasons not attributable to the Contractor, the Guarantee Test of the Facilities or the relevant part thereof cannot be successfully completed within the period from the date of Completion specified in the SCC or any other period agreed upon by the Employer and the Contractor, the Contractor shall be deemed to have fulfilled its obligations with respect to the Functional Guarantees, and GCC Sub-Clauses 28.2 and 28.3 shall not apply. 25.3 Operational Acceptance 25.3.1 Subject to GCC Sub-Clause 25.4 below, Operational Acceptance shall occur in respect of the Facilities or any part thereof when (a) the Guarantee Test has been successfully completed and the Functional Guarantees are met; or (b) the Guarantee Test has not been successfully completed or has not been carried out for reasons not attributable to the Contractor within the period from the date of Completion specified in the SCC or any other agreed upon period as specified in GCC Sub-Clause 25.2.2 above; or (c) the Contractor has paid the liquidated damages specified in GCC Sub-Clause 28.3 hereof; and (d) any minor items mentioned in GCC Sub-Clause 24.7 hereof relevant to the Facilities or that part thereof have been completed. 25.3.2 At any time after any of the events set out in GCC Sub-Clause 25.3.1 have occurred, the Contractor may give a notice to the Project Manager requesting the issue of an Operational Acceptance Certificate in the form provided in the Bidding Documents or in another form acceptable to the Employer in respect of the Facilities or the part thereof specified in such notice as of the date of such notice. 25.3.3 The Project Manager shall, after consultation with the Employer, and within seven (7) days after receipt of the Contractor’s notice, issue an Operational Acceptance Certificate. 25.3.4 If within seven (7) days after receipt of the Contractor’s notice, the Project Manager fails to issue the Operational Acceptance Certificate or fails to inform the Contractor in writing of the justifiable reasons why the Project Manager has not issued the Operational Acceptance Certificate, the Facilities or the relevant part thereof shall be deemed to have been accepted as of the date of the Contractor’s said notice. 25.4 Partial Acceptance 25.4.1 If the Contract specifies that Completion and Commissioning shall be carried out in respect of parts of the Facilities, the provisions relating to Completion and Commissioning including the Guarantee Test shall apply to each such part of the Facilities individually, and the Operational Acceptance Certificate shall be issued accordingly for each such part of the Facilities. 25.4.2 If a part of the Facilities comprises facilities such as buildings, for which no Commissioning or Guarantee Test is required, then the Project Manager shall issue the Operational Acceptance Certificate for such facility when it attains Completion, subject always to the procedure in GCC Sub-Clause 24.5. |

F. Guarantees and Liabilities

| 26. Completion Time Guarantee | 26.1 If the Contractor fails to attain Completion of the Facilities or any part thereof within the Time for Completion or any extension thereof under GCC Clause 40, the Contractor shall pay to the Employer liquidated damages in the amount specified in the SCC as a percentage rate of the Contract Price, or the relevant part thereof. The aggregate amount of such liquidated damages shall in no event exceed the amount specified as “Maximum” in the SCC. Once the “Maximum” is reached, the Employer may consider termination of the Contract, pursuant to GCC Sub-Clause 42.2.2.Such payment shall completely satisfy the Contractor’s obligation to attain Completion of the Facilities or the relevant part thereof within the Time for Completion or any extension thereof under GCC Clause 40. Save for liquidated damages payable under this GCC Sub-Clause 26.1, the failure by the Contractor to attain any milestone or other act, matter or thing by any date specified in the corresponding Appendix (Time Schedule) to the Contract Agreement and/or other program of work prepared pursuant to GCC Sub-Clause 18.2 shall not render the Contractor liable for any loss or damage thereby suffered by the Employer. However, the payment of liquidated damages shall not in any way relieve the Contractor from any of its obligations to complete the Facilities or from any other obligations and liabilities of the Contractor under the Contract. |
| --- | --- |
| 27. Defect Liability | 27.1 The Contractor warrants that the Facilities or any part thereof shall be free from defects in the design, engineering, materials and workmanship of the Plant and Equipment supplied and of the work executed. 27.2 The Defect Liability Period shall be eighteen (18) months from the date of Completion of the Facilities (or any part thereof) or twelve (12) months from the date of Operational Acceptance of the Facilities (or any part thereof), whichever first occurs, unless specified otherwise in the SCC. If during the Defect Liability Period any defect should be found in the design, engineering, materials and workmanship of the Plant and Equipment supplied or of the work executed by the Contractor. The Employer shall give the Contractor a notice stating the nature of any such defect together with all available evidence thereof, promptly following the discovery thereof. The Employer shall afford all reasonable opportunity for the Contractor to inspect any such defect. The Contractor shall promptly, in consultation and agreement with the Employer regarding appropriate remedying of the defects, and at its cost, repair, replace or otherwise make good (as the Contractor shall, at its discretion, determine) such defect as well as any damage to the Facilities caused by such defect. The Contractor shall not be responsible for the repair, replacement or making good of any defect or of any damage to the Facilities arising out of or resulting from any of the following causes: (a) improper operation or maintenance of the Facilities by the Employer (b) operation of the Facilities outside specifications provided in the Contract (c) normal wear and tear. 27.3 The Contractor’s obligations under this GCC Clause 27 shall not apply to (a) any materials that are supplied by the Employer, are normally consumed in operation, or have a normal life shorter than the Defect Liability Period stated herein (b) any designs, specifications or other data designed, supplied or specified by or on behalf of the Employer or any matters for which the Contractor has disclaimed responsibility herein (c) any other materials supplied or any other work executed by or on behalf of the Employer, except for the work executed by the Employer under GCC Sub-Clause 27.6. 27.4 The Employer shall afford the Contractor all necessary access to the Facilities and the Site to enable the Contractor to perform its obligations under this GCC Clause 27.The Contractor may, with the consent of the Employer, remove from the Site any Plant and Equipment or any part of the Facilities that are defective if the nature of the defect, and/or any damage to the Facilities caused by the defect, is such that repairs cannot be expeditiously carried out at the Site. 27.5 If the repair, replacement or making good is of such a character that it may affect the efficiency of the Facilities or any part thereof, the Employer may give to the Contractor a notice requiring that tests of the defective part of the Facilities shall be made by the Contractor immediately upon completion of such remedial work, whereupon the Contractor shall carry out such tests. If such part fails the tests, the Contractor shall carry out further repair, replacement or making good (as the case may be) until that part of the Facilities passes such tests. The tests shall be determined by the Employer based on the Technical Specification.. 27.6 If the Contractor fails to commence the work necessary to remedy such defect or any damage to the Facilities caused by such defect within a reasonable time (which shall in no event be considered to be less than fifteen (15) days), the Employer may, following notice to the Contractor, proceed to do such work, and the reasonable costs incurred by the Employer in connection therewith shall be paid to the Employer by the Contractor or may be deducted by the Employer from any monies due the Contractor or claimed under the Performance Security. 27.7 If the Facilities or any part thereof cannot be used by reason of such defect and/or making good of such defect, the Defect Liability Period of the Facilities or such part, as the case may be, shall be extended by a period equal to the period during which the Facilities or such part cannot be used by the Employer because of any of the aforesaid reasons. 27.8 Except as provided in GCC Clauses 27 and 33, the Contractor shall be under no liability whatsoever and howsoever arising, and whether under the Contract or at law, in respect of defects in the Facilities or any part thereof, the Plant and Equipment, design or engineering or work executed that appear after Completion of the Facilities or any part thereof, except where such defects are the result of the gross negligence, fraud, criminal or willful action of the Contractor. 27.9 In addition, the Contractor shall also provide an extended warranty for any such component of the Facilities and during the period of time as may be specified in the SCC. Such obligation shall be in addition to the defect liability specified under GCC Sub-Clause 27.2. |
| 28. Functional Guarantees | 28.1 The Contractor guarantees that during the Guarantee Test, the Facilities and all parts thereof shall attain the Functional Guarantees specified in the corresponding Appendix (Functional Guarantees) to the Contract Agreement, subject to and upon the conditions therein specified. 28.2 If, for reasons attributable to the Contractor, the minimum level of the Functional Guarantees specified in the corresponding Appendix (Functional Guarantees) to the Contract Agreement are not met either in whole or in part, the Contractor shall at its cost and expense make such changes, modifications and/or additions to the Plant or any part thereof as may be necessary to meet at least the minimum level of such Guarantees. The Contractor shall notify the Employer upon completion of the necessary changes, modifications and/or additions, and shall request the Employer to repeat the Guarantee Test until the minimum level of the Guarantees has been met. If the Contractor eventually fails to meet the minimum level of Functional Guarantees, the Employer may consider termination of the Contract, pursuant to GCC Sub-Clause 42.2.2. 28.3 If, for reasons attributable to the Contractor, the Functional Guarantees specified in the corresponding Appendix (Functional Guarantees) to the Contract Agreement are not attained either in whole or in part, but the minimum level of the Functional Guarantees specified in the said Appendix to the Contract Agreement is met, the Contractor shall, at the Contractor’s option, either (a) make such changes, modifications and/or additions to the Facilities or any part thereof that are necessary to attain the Functional Guarantees at its cost and expense, and shall request the Employer (for permission?)to repeat the Guarantee Test or (b) pay liquidated damages to the Employer in respect of the failure to meet the Functional Guarantees in accordance with the provisions in the corresponding Appendix (Functional Guarantees) to the Contract Agreement. 28.4 The payment of liquidated damages under GCC Sub-Clause 28.3, up to the limitation of liability specified in the SCC, shall completely satisfy the Contractor’s guarantees under GCC Sub-Clause 28.3, and the Contractor shall have no further liability whatsoever to the Employer in respect thereof. Upon the payment of such liquidated damages by the Contractor, the Project Manager shall issue the Operational Acceptance Certificate for the Facilities or any part thereof in respect of which the liquidated damages have been so paid. |
| 29. Patent Indemnity | 29.1 The Contractor shall, subject to the Employer’s compliance with GCC Sub-Clause 29.2, indemnify and hold harmless the Employer and its employees and officers from and against any and all suits, actions or administrative proceedings, claims, demands, losses, damages, costs, and expenses of whatsoever nature, including attorney’s fees and expenses, which the Employer may suffer as a result of any infringement or alleged infringement of any patent, utility model, registered design, trademark, copyright or other intellectual property right registered or otherwise existing at the date of the Contract by reason of: (a) the installation of the Facilities by the Contractor or the use of the Facilities in the country where the Site is located; and (b) the sale of the products produced by the Facilities in any country. Such indemnity shall not cover any use of the Facilities or any part thereof other than for the purpose indicated by or to be reasonably inferred from the Contract, any infringement resulting from the use of the Facilities or any part thereof, or any products produced thereby in association or combination with any other equipment, plant or materials not supplied by the Contractor, pursuant to the Contract Agreement. 29.2 If any proceedings are brought or any claim is made against the Employer arising out of the matters referred to in GCC Sub-Clause 29.1, the Employer shall promptly give the Contractor a notice thereof, and the Contractor may at its own expense and in the Employer’s name conduct such proceedings or claim and any negotiations for the settlement of any such proceedings or claim. If the Contractor fails to notify the Employer within twenty-eight (28) days after receipt of such notice that it intends to conduct any such proceedings or claim, then the Employer shall be free to conduct the same on its own behalf. Unless the Contractor has so failed to notify the Employer within the twenty-eight (28) day period, the Employer shall make no admission that may be prejudicial to the defense of any such proceedings or claim. The Employer shall, at the Contractor’s request, afford all available assistance to the Contractor in conducting such proceedings or claim, and shall be reimbursed by the Contractor for all reasonable expenses incurred in so doing. 29.3 The Employer shall indemnify and hold harmless the Contractor and its employees, officers and Subcontractors from and against any and all suits, actions or administrative proceedings, claims, demands, losses, damages, costs, and expenses of whatsoever nature, including attorney’s fees and expenses, which the Contractor may suffer as a result of any infringement or alleged infringement of any patent, utility model, registered design, trademark, copyright or other intellectual property right registered or otherwise existing at the date of the Contract arising out of or in connection with any design, data, drawing, specification, or other documents or materials provided or designed by or on behalf of the Employer. |
| 30. Limitation of Liability | 30.1 Except in cases of criminal negligence or willful misconduct the aggregate liability of the Contractor to the Employer, whether under the Contract, in tort or otherwise, shall not exceed the total Contract Price, provided that this limitation shall not apply to the cost of repairing or replacing defective equipment, or to any obligation of the Contractor to indemnify the Employer with respect to patent infringement. |

G. Risk Distribution

| 31. Transfer of Ownership | 31.1 Ownership of the Plant and Equipment (including spare parts) to be imported into the country where the Site is located shall be transferred to the Employer upon loading on to the mode of transport to be used to convey the Plant and Equipment from the country of origin to that country. 31.2 Ownership of the Plant and Equipment (including spare parts) procured in the country where the Site is located shall be transferred to the Employer when the Plant and Equipment are brought on to the Site. 31.3 Ownership of the Contractor’s Equipment used by the Contractor and its Subcontractors in connection with the Contract shall remain with the Contractor or its Subcontractors. 31.4 Ownership of any Plant and Equipment in excess of the requirements for the Facilities shall revert to the Contractor upon Completion of the Facilities or at such earlier time when the Employer and the Contractor agree that the Plant and Equipment in question are no longer required for the Facilities. 31.5 Notwithstanding the transfer of ownership of the Plant and Equipment, the responsibility for care and custody thereof together with the risk of loss or damage thereto shall remain with the Contractor pursuant to GCC Clause 32 (Care of Facilities) hereof until Completion of the Facilities or the part thereof in which such Plant and Equipment are incorporated. |
| --- | --- |
| 32. Care of Facilities | 32.1 The Contractor shall be responsible for the care and custody of the Facilities or any part thereof until the date of Completion of the Facilities pursuant to GCC Clause 24 or, where the Contract provides for Completion of the Facilities in parts, until the date of Completion of the relevant part, and shall make good at its own cost any loss or damage that may occur to the Facilities or the relevant part thereof from any cause whatsoever during such period. 32.2 If any loss or damage occurs to the Facilities or any part thereof or to the Contractor’s temporary facilities by reason of (a) (insofar as they relate to the country where the Site is located) nuclear reaction, nuclear radiation, radioactive contamination, pressure wave caused by aircraft or other aerial objects, or any other occurrences that an experienced contractor could not reasonably foresee, or if reasonably foreseeable could not reasonably make provision for or insure against, insofar as such risks are not normally insurable on the insurance market and are mentioned in the general exclusions of the policy of insurance, including War Risks and Political Risks, taken out under GCC Clause 34 hereof (b) any use or occupation by the Employer or any third party (other than a Subcontractor) authorized by the Employer of any part of the Facilities (c) any use of or reliance upon any design, data or specification provided or designated by or on behalf of the Employer, or any such matter for which the Contractor has disclaimed responsibility herein, the Employer shall pay to the Contractor all sums payable in respect of the Facilities executed, notwithstanding that the same be lost, destroyed or damaged, and will pay to the Contractor the replacement value of all temporary facilities and all parts thereof lost, destroyed or damaged. |
| 33. Loss of or Damage to Property; Accident or Injury to Workers; Indemnification | 33.1 Subject to GCC Sub-Clause 33.3, the Contractor shall indemnify and hold harmless the Employer and its employees and officers from and against any and all suits, actions or administrative proceedings, claims, demands, losses, damages, costs, and expenses of whatsoever nature, including attorney’s fees and expenses, in respect of the death or injury of any person or loss of or damage to any property (other than the Facilities whether accepted or not), arising in connection with the supply and installation of the Facilities and by reason of the negligence of the Contractor or its Subcontractors, or their employees, officers or agents, except any injury, death or property damage caused by the negligence of the Employer, its contractors, employees, officers or agents. 33.2 If any proceedings are brought or any claim is made against the Employer that might subject the Contractor to liability under GCC Sub-Clause 33.1, the Employer shall promptly give the Contractor a notice thereof and the Contractor may at its own expense and in the Employer’s name conduct such proceedings or claim and any negotiations for the settlement of any such proceedings or claim. If the Contractor fails to notify the Employer within twenty-eight (28) days after receipt of such notice that it intends to conduct any such proceedings or claim, then the Employer shall be free to conduct the same on its own behalf. Unless the Contractor has so failed to notify the Employer within the twenty-eight (28) day period, the Employer shall make no admission that may be prejudicial to the defense of any such proceedings or claim. The Employer shall, at the Contractor’s request, afford all available assistance to the Contractor in conducting such proceedings or claim, and shall be reimbursed by the Contractor for all reasonable expenses incurred in so doing. 33.3 The Employer shall indemnify and hold harmless the Contractor and its employees, officers and Subcontractors from any liability for loss of or damage to property of the Employer, other than the Facilities not yet taken over, that is caused by fire, explosion or any other perils, in excess of the amount recoverable from insurances procured under GCC Clause 34, provided that such fire, explosion or other perils were not caused by any act or failure of the Contractor. 33.4 The party entitled to the benefit of an indemnity under this GCC Clause 33 shall take all reasonable measures to mitigate any loss or damage which has occurred. If the party fails to take such measures, the other party’s liabilities shall be correspondingly reduced. |
| 34. Insurance | 34.1 To the extent specified in the corresponding Appendix (Insurance Requirements) to the Contract Agreement, the Contractor shall at its expense take out and maintain in effect, or cause to be taken out and maintained in effect, during the performance of the Contract, the insurances set forth below in the sums and with the deductibles and other conditions specified in the said Appendix. The identity of the insurers and the form of the policies shall be subject to the approval of the Employer, who should not unreasonably withhold such approval. (a) Cargo Insurance During Transport Covering loss or damage occurring while in transit from the Contractor’s or Subcontractor’s works or stores until arrival at the Site, to the Plant and Equipment (including spare parts therefor) and to the Contractor’s Equipment. (b) Installation All Risks Insurance Covering physical loss or damage to the Facilities at the Site, occurring prior to Completion of the Facilities, with an extended maintenance coverage for the Contractor’s liability in respect of any loss or damage occurring during the Defect Liability Period while the Contractor is on the Site for the purpose of performing its obligations during the Defect Liability Period. (c) Third Party Liability Insurance Covering bodily injury or death suffered by third parties (including the Employer’s personnel) and loss of or damage to property occurring in connection with the supply and installation of the Facilities. (d) Automobile Liability Insurance Covering use of all vehicles used by the Contractor or its Subcontractors (whether or not owned by them) in connection with the execution of the Contract. (e) Workers’ Compensation In accordance with the statutory requirements applicable in any country where the Contract or any part thereof is executed. (f) Employer’s Liability In accordance with the statutory requirements applicable in any country where the Contract or any part thereof is executed. (g) Other Insurances Such other insurances as may be specifically agreed upon by the parties hereto as listed in the said the corresponding Appendix. 34.2 The Employer shall be named as co-insured under all insurance policies taken out by the Contractor pursuant to GCC Sub-Clause 34.1, except for the Third Party Liability, Workers’ Compensation and Employer’s Liability Insurances, and the Contractor’s Subcontractors shall be named as co-insureds under all insurance policies taken out by the Contractor pursuant to GCC Sub-Clause 34.1 except for the Cargo Insurance During Transport, Workers’ Compensation and Employer’s Liability Insurances. All insurer’s rights of subrogation against such co-insureds for losses or claims arising out of the performance of the Contract shall be waived under such policies. 34.3 The Contractor shall, in accordance with the provisions of the corresponding Appendix (Insurance Requirements) to the Contract Agreement, deliver to the Employer certificates of insurance (or copies of the insurance policies) as evidence that the required policies are in full force and effect. The certificates shall provide that no less than twenty-one (21) days’ notice shall be given to the Employer by insurers prior to cancellation or material modification of a policy. 34.4 The Contractor shall ensure that, where applicable, its Subcontractor(s) shall take out and maintain in effect adequate insurance policies for their personnel and vehicles and for work executed by them under the Contract, unless such Subcontractors are covered by the policies taken out by the Contractor. 34.5 The Employer shall at its expense take out and maintain in effect during the performance of the Contract those insurances specified in the corresponding Appendix (Insurance Requirements) to the Contract Agreement, in the sums and with the deductibles and other conditions specified in the said Appendix. The Contractor and the Contractor’s Subcontractors shall be named as co-insureds under all such policies. All insurers’ rights of subrogation against such co-insureds for losses or claims arising out of the performance of the Contract shall be waived under such policies. The Employer shall deliver to the Contractor satisfactory evidence that the required insurances are in full force and effect. The policies shall provide that not less than twenty-one (21) days’ notice shall be given to the Contractor by all insurers prior to any cancellation or material modification of the policies. If so requested by the Contractor, the Employer shall provide copies of the policies taken out by the Employer under this GCC Sub-Clause 34.5. 34.6 If the Contractor fails to take out and/or maintain in effect the insurances referred to in GCC Sub-Clause 34.1, the Employer may take out and maintain in effect any such insurances and may from time to time deduct from any amount due the Contractor under the Contract any premium that the Employer shall have paid to the insurer, or may otherwise recover such amount as a debt due from the Contractor. If the Employer fails to take out and/or maintain in effect the insurances referred to in GCC 34.5, the Contractor may take out and maintain in effect any such insurances and may from time to time deduct from any amount due the Employer under the Contract any premium that the Contractor shall have paid to the insurer, or may otherwise recover such amount as a debt due from the Employer. If the Contractor fails to or is unable to take out and maintain in effect any such insurances, the Contractor shall nevertheless have no liability or responsibility towards the Employer, and the Contractor shall have full recourse against the Employer for any and all liabilities of the Employer herein. |
| 35. Unforeseen Conditions | 35.1 If, during the execution of the Contract, the Contractor shall encounter on the Site any physical conditions (other than climatic conditions) or artificial obstructions that in the opinion of the Contractor could not have been reasonably foreseen prior to the date of the Contract Agreement by an experienced contractor on the basis of reasonable examination of the data relating to the Facilities (including any data as to boring tests) provided by the Employer, and on the basis of information that it could have obtained from a visual inspection of the Site (if access thereto was available) or other data readily available to it relating to the Facilities, and if the Contractor determines that it will in consequence of such conditions or obstructions incur additional cost and expense or require additional time to perform its obligations under the Contract that would not have been required if such physical conditions or artificial obstructions had not been encountered, the Contractor shall promptly, and before performing additional work or using additional Plant and Equipment or Contractor’s Equipment, notify the Project Manager in writing of (a) the physical conditions or artificial obstructions on the Site that could not have been reasonably foreseen (b) the additional work and/or Plant and Equipment and/or Contractor’s Equipment required, including the steps which the Contractor will or proposes to take to overcome such conditions or obstructions (c) the extent of the anticipated delay (d) the additional cost and expense that the Contractor is likely to incur. On receiving any notice from the Contractor under this GCC Sub-Clause 35.1, the Project Manager shall promptly consult with the Employer and Contractor and decide upon the actions to be taken to overcome the physical conditions or artificial obstructions encountered. Following such consultations, the Project Manager shall instruct the Contractor, with a copy to the Employer, of the actions to be taken. 35.2 If the Employer agreed that the physical conditions or artificial obstructions could not have been reasonably foreseen by an experienced contractor, any reasonable additional cost and expense incurred by the Contractor in following the instructions from the Project Manager to overcome such physical conditions or artificial obstructions referred to in GCC Sub-Clause 35.1 shall be paid by the Employer to the Contractor as an addition to the Contract Price. 35.3 If the Contractor is delayed or impeded in the performance of the Contract because of any such physical conditions or artificial obstructions referred to in GCC Sub-Clause 35.2, the Time for Completion shall be extended in accordance with GCC Clause 40. |
| 36. Change in Laws and Regulations | 36.1 If, after the date twenty-eight (28) days prior to the date of Bid submission, in the country where the Site is located, any law, regulation, ordinance, order or by-law having the force of law is enacted, promulgated, abrogated or changed (which shall be deemed to include any change in interpretation or application by the competent authorities) that subsequently affects the costs and expenses of the Contractor and/or the Time for Completion, the Contract Price shall be correspondingly increased or decreased, and/or the Time for Completion shall be reasonably adjusted to the extent that the Contractor has thereby been affected in the performance of any of its obligations under the Contract. Notwithstanding the foregoing, such additional or reduced costs shall not be separately paid or credited if the same has already been accounted for in the price adjustment provisions where applicable, in accordance with the SCC. |
| 37. Force Majeure | 37.1 “Force Majeure” shall mean any event beyond the reasonable control of the Employer or of the Contractor, as the case may be, and which is unavoidable notwithstanding the reasonable care of the party affected, and shall include, without limitation, the following: (a) war, hostilities or warlike operations (whether a state of war be declared or not), invasion, act of foreign enemy and civil war, (b) rebellion, revolution, insurrection, mutiny, usurpation of civil or military government, conspiracy, riot, civil commotion and terrorist acts, (c) confiscation, nationalization, mobilization, commandeering or requisition by or under the order of any government or de jure or de facto authority or ruler or any other act or failure to act of any local state or national government authority, (d) shortage of labor, materials or utilities where caused by circumstances that are themselves Force Majeure. 37.2 If either party is prevented, hindered or delayed from or in performing any of its obligations under the Contract by an event of Force Majeure, then it shall notify the other in writing of the occurrence of such event and the circumstances thereof within fourteen (14) days after the occurrence of such event. 37.3 The party who has given such notice shall be excused from the performance or punctual performance of its obligations under the Contract for so long as the relevant event of Force Majeure continues and to the extent that such party’s performance is prevented, hindered or delayed. 37.4 The party or parties affected by the event of Force Majeure shall use reasonable efforts to mitigate the effect thereof upon its or their performance of the Contract and to fulfill its or their obligations under the Contract, but without prejudice to either party’s right to terminate the Contract under GCC Sub-Clause 37.6 37.5 No delay or nonperformance by either party hereto caused by the occurrence of any event of Force Majeure shall (a) constitute a default or breach of the Contract, (b) (subject to GCC Sub-Clauses 32.2, 38.3 and 38.4) give rise to any claim for damages or additional cost or expense occasioned thereby if and to the extent that such delay or nonperformance is caused by the occurrence of an event of Force Majeure. 37.6 If the performance of the Contract is substantially prevented, hindered or delayed for a single period of more than sixty (60) days or an aggregate period of more than one hundred and twenty (120) days on account of one or more events of Force Majeure during the currency of the Contract, the parties will attempt to develop a mutually satisfactory solution, failing which either party may terminate the Contract by giving a notice to the other. 37.7 In the event of termination pursuant to GCC Sub-Clause 37.6, the rights and obligations of the Employer and the Contractor shall be as specified in GCC Sub-Clauses 42.1.2 and 42.1.3. 37.8 Notwithstanding GCC Sub-Clause 37.5, Force Majeure shall not apply to any obligation of the Employer to make payments to the Contractor herein. |
| 38. War Risks | 38.1 “War Risks” shall mean any event specified in paragraphs (a) and (b) of GCC Sub-Clause 37.1 and any explosion or impact of any mine, bomb, shell, grenade or other projectile, missile, munitions or explosive of war, occurring or existing in or near the country (or countries) where the Site is located. 38.2 Notwithstanding anything contained in the Contract, the Contractor shall have no liability whatsoever for or with respect to; (a) destruction of or damage to Facilities, Plant and Equipment, or any part thereof, (b) destruction of or damage to property of the Employer or any third party, (c) injury or loss of life if such destruction, damage, injury or loss of life is caused by any War Risks, and the Employer shall indemnify and hold the Contractor harmless from and against any and all claims, liabilities, actions, lawsuits, damages, costs, charges or expenses arising in consequence of or in connection with the same. 38.3 If the Facilities or any Plant and Equipment or Contractor’s Equipment or any other property of the Contractor used or intended to be used for the purposes of the Facilities shall sustain destruction or damage by reason of any War Risks, the Employer shall pay the Contractor for; (a) any part of the Facilities or the Plant and Equipment so destroyed or damaged (to the extent not already paid for by the Employer), (b) replacing or making good any Contractor’s Equipment or other property of the Contractor so destroyed or damaged, (c) replacing or making good any such destruction or damage to the Facilities or the Plant and Equipment or any part thereof, so far as may be required by the Employer, and as may be necessary for completion of the Facilities. If the Employer does not require the Contractor to replace or make good any such destruction or damage to the Facilities, the Employer shall either request a change in accordance with GCC Clause 39, excluding the performance of that part of the Facilities thereby destroyed or damaged or, where the loss, destruction or damage affects a substantial part of the Facilities, shall terminate the Contract, pursuant to GCC Sub-Clause 42.1. 38.4 Notwithstanding anything contained in the Contract, the Employer shall pay the Contractor for any increased costs or incidentals to the execution of the Contract that are in any way attributable to, consequent on, resulting from, or in any way connected with any War Risks, provided that the Contractor shall as soon as practicable notify the Employer in writing of any such increased cost. 38.5 If during the performance of the Contract any War Risks shall occur that financially or otherwise materially affect the execution of the Contract by the Contractor, the Contractor shall use its reasonable efforts to execute the Contract with due and proper consideration given to the safety of its and its Subcontractors’ personnel engaged in the work on the Facilities, provided, however, that if the execution of the work on the Facilities becomes impossible or is substantially prevented for a single period of more than sixty (60) days or an aggregate period of more than one hundred and twenty (120) days on account of any War Risks, the parties will attempt to develop a mutually satisfactory solution, failing which either party may terminate the Contract by giving a notice to the other. 38.6 In the event of termination pursuant to GCC Sub-Clauses 38.3 or 38.5, the rights and obligations of the Employer and the Contractor shall be specified in GCC Sub-Clauses 42.1.2 and 42.1.3. |

H. Change in Contract Elements

| 39. Variations | 39.1 Right to Vary Variations may be initiated by the Employer at any time prior to the issue of the Completion Certificate for the Facilities, either by an instruction or by a request for the Contractor to submit a proposal. The Contractor shall execute and be bound by each Variation, unless the Contractor promptly gives notice to the Engineer stating (with supporting particulars) that (i) the Contractor cannot readily obtain the Goods required for the Variation, (ii) it will reduce the safety or suitability of the Facilities, or (iii) it will have an adverse impact on the achievement of the Schedule of Guarantees. Upon receiving this notice, the Employer shall cancel, confirm or vary the instruction. 39.2 The Contractor may from time to time during its performance of the Contract propose to the Employer (with a copy to the Project Manager) any Change that the Contractor considers necessary or desirable to improve the quality, efficiency or safety of the Facilities. The Employer may at its discretion approve or reject any Change proposed by the Contractor, provided that the Employer shall approve any Change proposed by the Contractor to ensure the safety of the Facilities. 39.3 Notwithstanding GCC Sub-Clauses 39.1 and 39.2, no change made necessary because of any default of the Contractor in the performance of its obligations under the Contract shall be deemed to be a Variation, and such variation shall not result in any adjustment of the Contract Price or the Time for Completion. 39.4 Variation Procedure If the Employer requests a proposal, prior to instructing a Variation, the Contractor shall respond in writing as soon as practicable, either by giving reasons why he cannot comply (if this is the case) or by submitting: (a) a description of the proposed design and/or work to be performed and a programme for its execution (b) the Contractor’s proposal for any necessary modifications to the programme according to Sub-Clause 18.2 (Programme) and to the Time for Completion, and ( c ) the Contractor’s proposal for adjustment to the Contract Price The Employer shall, as soon as practicable after receiving such proposal, respond with approval, disapproval or comments. The Contractor shall not delay any work whilst awaiting a response. Each instruction to execute a Variation, with any requirements for the recording of Costs, shall be issued by the Project Manager to the Contractor’s Representative, who shall acknowledge receipt. Upon instructing or approving a Variation, the Employer shall proceed to agree or determine adjustments to the Contract Price and any Schedule of Payment. These adjustments shall include reasonable profit. |
| --- | --- |
| 40. Extension of Time for Completion | 40.1 The Time(s) for Completion specified in the SCC shall be extended if the Contractor is delayed or impeded in the performance of any of its obligations under the Contract by reason of any of the following: (a) any Change in the Facilities as provided in GCC Clause 39 (b) any occurrence of Force Majeure as provided in GCC Clause 37, unforeseen conditions as provided in GCC Clause 35, or other occurrence of any of the matters specified or referred to in paragraphs (a), (b) and (c) of GCC Sub-Clause 32.2 (c) any suspension order given by the Employer under GCC Clause 41 hereof or reduction in the rate of progress pursuant to GCC Sub-Clause 41.2 or (d) any changes in laws and regulations as provided in GCC Clause 36 or (e) any default or breach of the Contract by the Employer, specifically including failure to supply the items listed in the corresponding Appendix (Scope of Works and Supply by the Employer) to the Contract Agreement, or any activity, act or omission of any other contractors employed by the Employer or (f) delays attributable to the Employer or caused by customs or (g) any other matter specifically mentioned in the Contract by such period as shall be fair and reasonable in all the circumstances and as shall fairly reflect the delay or impediment sustained by the Contractor. 40.2 Except where otherwise specifically provided in the Contract, the Contractor shall submit to the Project Manager a notice of a claim for an extension of the Time for Completion, together with particulars of the event or circumstance justifying such extension as soon as reasonably practicable after the commencement of such event or circumstance. As soon as reasonably practicable after receipt of such notice and supporting particulars of the claim, the Employer and the Contractor shall agree upon the period of such extension. In the event that the Contractor does not accept the Employer’s estimate of a fair and reasonable time extension, the Contractor shall be entitled to refer the matter to an Adjudicator, pursuant to GCC Sub-Clause 6.1. |
| 41. Suspension | 41.1 The Employer may request the Project Manager, by notice to the Contractor, to order the Contractor to suspend performance of any or all of its obligations under the Contract. Such notice shall specify the obligation of which performance is to be suspended, the effective date of the suspension and the reasons therefor. The Contractor shall thereupon suspend performance of such obligation (except those obligations necessary for the care or preservation of the Facilities) until ordered in writing to resume such performance by the Project Manager. If, by virtue of a suspension order given by the Project Manager, other than by reason of the Contractor’s default or breach of the Contract, the Contractor’s performance of any of its obligations is suspended for an aggregate period of more than ninety (90) days, then at any time thereafter and provided that at that time such performance is still suspended, the Contractor may give a notice to the Project Manager requiring that the Employer shall, within twenty-eight (28) days of receipt of the notice, order the resumption of such performance or request and subsequently order a change in accordance with GCC Clause 39, excluding the performance of the suspended obligations from the Contract. If the Employer fails to do so within such period, the Contractor may, by a further notice to the Project Manager, elect to treat the suspension, where it affects a part only of the Facilities, as a deletion of such part in accordance with GCC Clause 39 or, where it affects the whole of the Facilities, as termination of the Contract under GCC Sub-Clause 42.1. 41.2 If (a) the Employer has failed to pay the Contractor any sum due under the Contract within the specified period, has failed to approve any invoice or supporting documents without just cause pursuant to the corresponding Appendix (Terms and Procedures of Payment) to the Contract Agreement, or commits a substantial breach of the Contract, the Contractor may give a notice to the Employer that requires payment of such sum, with interest thereon as stipulated in GCC Sub-Clause 12.3, requires approval of such invoice or supporting documents, or specifies the breach and requires the Employer to remedy the same, as the case may be. If the Employer fails to pay such sum together with such interest, fails to approve such invoice or supporting documents or give its reasons for withholding such approval, or fails to remedy the breach or take steps to remedy the breach within fourteen (14) days after receipt of the Contractor’s notice or (b) the Contractor is unable to carry out any of its obligations under the Contract for any reason attributable to the Employer, including but not limited to the Employer’s failure to provide possession of or access to the Site or other areas in accordance with GCC Sub-Clause 10.2, or failure to obtain any governmental permit necessary for the execution and/or completion of the Facilities, then the Contractor may by fourteen (14) days’ notice to the Employer suspend performance of all or any of its obligations under the Contract, or reduce the rate of progress. 41.3 If the Contractor’s performance of its obligations is suspended or the rate of progress is reduced pursuant to this GCC Clause 41, then the Time for Completion shall be extended in accordance with GCC Sub-Clause 40.1, and any and all additional costs or expenses incurred by the Contractor as a result of such suspension or reduction shall be paid by the Employer to the Contractor in addition to the Contract Price, except in the case of suspension order or reduction in the rate of progress by reason of the Contractor’s default or breach of the Contract. 41.4 During the period of suspension, the Contractor shall not remove from the Site any Plant and Equipment, any part of the Facilities or any Contractor’s Equipment, without the prior written consent of the Employer. |
| 42. Termination | 42.1 Termination for Employer’s Convenience 42.1.1 The Employer may at any time terminate the Contract for any reason by giving the Contractor a notice of termination that refers to this GCC Sub-Clause 42.1. 42.1.2 Upon receipt of the notice of termination under GCC Sub-Clause 42.1.1, the Contractor shall either immediately or upon the date specified in the notice of termination (a) cease all further work, except for such work as the Employer may specify in the notice of termination for the sole purpose of protecting that part of the Facilities already executed, or any work required to leave the Site in a clean and safe condition (b) terminate all subcontracts, except those to be assigned to the Employer pursuant to paragraph (d) (ii) below (c) remove all Contractor’s Equipment from the Site, repatriate the Contractor’s and its Subcontractors’ personnel from the Site, remove from the Site any wreckage, rubbish and debris of any kind, and leave the whole of the Site in a clean and safe condition (d) In addition, the Contractor, subject to the payment specified in GCC Sub-Clause 42.1.3, shall (i) deliver to the Employer the parts of the Facilities executed by the Contractor up to the date of termination (ii) to the extent legally possible, assign to the Employer all right, title and benefit of the Contractor to the Facilities and to the Plant and Equipment as of the date of termination, and, as may be required by the Employer, in any subcontracts concluded between the Contractor and its Subcontractors (iii) deliver to the Employer all non-proprietary drawings, specifications and other documents prepared by the Contractor or its Subcontractors as at the date of termination in connection with the Facilities. 42.1.3 In the event of termination of the Contract under GCC Sub-Clause 42.1.1, the Employer shall pay to the Contractor the following amounts: (a) the Contract Price, properly attributable to the parts of the Facilities executed by the Contractor as of the date of termination (b) the costs reasonably incurred by the Contractor in the removal of the Contractor’s Equipment from the Site and in the repatriation of the Contractor’s and its Subcontractors’ personnel (c) any amounts to be paid by the Contractor to its Subcontractors in connection with the termination of any subcontracts, including any cancellation charges (d) costs incurred by the Contractor in protecting the Facilities and leaving the Site in a clean and safe condition pursuant to paragraph (a) of GCC Sub-Clause 42.1.2 (e) the cost of satisfying all other obligations, commitments and claims that the Contractor may in good faith have undertaken with third parties in connection with the Contract and that are not covered by paragraphs (a) to (d) above. 42.2 Termination for Contractor’s Default 42.2.1 The Employer, without prejudice to any other rights or remedies it may possess, may terminate the Contract forthwith by giving a notice of termination and its reasons therefor to the Contractor, referring to this GCC Sub-Clause 42.2: (a) if the Contractor becomes bankrupt or insolvent, has a receiving order issued against it, compounds with its creditors, or, if the Contractor is a corporation, a resolution is passed or order is made for its winding up (other than a voluntary liquidation for the purposes of amalgamation or reconstruction), a receiver is appointed over any part of its undertaking or assets, or if the Contractor takes or suffers any other analogous action in consequence of debt (b) if the Contractor, in the judgment of the Employer has engaged in corrupt or fraudulent practices in competing for or in executing the Contract. For the purpose of this Sub-Clause: “corrupt practice” means the offering, giving, receiving or soliciting of any thing of value to influence the action of a public official in the procurement process or in contract execution. “fraudulent practice” means a misrepresentation of facts in order to influence a procurement process or the execution of a contract to the detriment of the Employer, and includes collusive practice among bidders (prior to or after bid submission) designed to establish bid prices at artificial non-competitive levels and to deprive the Employer of the benefits of free and open competition. “collusive practice” means a scheme or arrangement between two or more Bidders, with or without the knowledge of the Borrower, designed to establish bid prices at artificial, non competitive levels; and; “coercive practice” means harming or threatening to harm, directly or indirectly, persons or their property to influence their participation in the procurement process or affect the execution of a contract. 42.2.2 If the Contractor (a) has has abandoned or repudiated the Contract (b) refuses or fails to comply with a valid instruction by the Employer (c) fails to proceed expeditiously and without delay (d) is, despite a written complaint, in breach of the Contract, the Employer may give notice referring to this Sub-Clause and stating the default. If the Contractor has not taken all practicable steps to remedy the default within 14 days after the Contractor's receipt of the Employer's notice, the Employer may, by a second notice given within a further 21 days, terminate the Contract. 42.2.3 Upon receipt of the notice of termination under GCC Sub-Clauses 42.2.1 or 42.2.2, the Contractor shall, either immediately or upon such date as is specified in the notice of termination, (a) cease all further work, except for such work as the Employer may specify in the notice of termination for the sole purpose of protecting that part of the Facilities already executed, or any work required to leave the Site in a clean and safe condition (b) deliver to the Employer the parts of the Facilities executed by the Contractor up to the date of termination (c) to the extent legally possible, assign to the Employer all right, title and benefit of the Contractor to the Facilities and to the Plant and Equipment as of the date of termination (d) deliver to the Employer all drawings, specifications and other documents prepared by the Contractor or its Subcontractors as of the date of termination in connection with the Facilities. 42.2.4 The Employer may enter upon the Site, expel the Contractor, and complete the Facilities itself or by employing any third party. The Employer may, to the exclusion of any right of the Contractor over the same, take over and use with the payment of a fair rental rate to the Contractor, with all the maintenance costs to the account of the Employer and with an indemnification by the Employer for all liability including damage or injury to persons arising out of the Employer’s use of such equipment, any Contractor’s Equipment owned by the Contractor and on the Site in connection with the Facilities for such reasonable period as the Employer considers expedient for the supply and installation of the Facilities. Upon completion of the Facilities or at such earlier date as the Employer thinks appropriate, the Employer shall give notice to the Contractor that such Contractor’s Equipment will be returned to the Contractor at or near the Site and shall return such Contractor’s Equipment to the Contractor in accordance with such notice. The Contractor shall thereafter without delay and at its cost remove or arrange removal of the same from the Site. 42.2.5 Subject to GCC Sub-Clause 42.2.6, the Contractor shall be entitled to be paid the Contract Price attributable to the Facilities executed as of the date of termination, the value of any unused or partially used Plant and Equipment on the Site, and the costs, if any, incurred in protecting the Facilities and in leaving the Site in a clean and safe condition pursuant to paragraph (a) of GCC Sub-Clause 42.2.3. Any sums due the Employer from the Contractor accruing prior to the date of termination shall be deducted from the amount to be paid to the Contractor under this Contract. 42.2.6 If the Employer completes the Facilities, the cost of completing the Facilities by the Employer shall be determined. If the sum that the Contractor is entitled to be paid, pursuant to GCC Sub-Clause 42.2.5, plus the reasonable costs incurred by the Employer in completing the Facilities, exceeds the Contract Price, the Contractor shall be liable for such excess. If such excess is greater than the sums due the Contractor under GCC Sub-Clause 42.2.5, the Contractor shall pay the balance to the Employer, and if such excess is less than the sums due the Contractor under GCC Sub-Clause 42.2.5, the Employer shall pay the balance to the Contractor. The Employer and the Contractor shall agree, in writing, on the computation described above and the manner in which any sums shall be paid. 42.3 Termination by Contractor 42.3.1 If the Employer fails to pay in accordance with the Contract, or is, despite a written complaint, in breach of the Contract, the Contractor may give notice referring to this Sub-Clause and stating the default. If the default is not remedied within 7 days after the Employer's receipt of this notice, the Contractor may suspend the execution of all or parts of the Works. If the default is not remedied within 28 days after the Employer's receipt of the Contractor's notice, the Contractor may by a second notice given within a further 21 days, terminate the Contract. 42.3.2 The Contractor may terminate the Contract forthwith by giving a notice to the Employer to that effect, referring to this GCC Sub-Clause 42.3.2, if the Employer becomes bankrupt or insolvent, has a receiving order issued against it, compounds with its creditors, or, being a corporation, if a resolution is passed or order is made for its winding up (other than a voluntary liquidation for the purposes of amalgamation or reconstruction), a receiver is appointed over any part of its undertaking or assets, or if the Employer takes or suffers any other analogous action in consequence of debt. 42.3.3 If the Contract is terminated under GCC Sub-Clauses 42.3.1 or 42.3.2, then the Contractor shall immediately (a) cease all further work, except for such work as may be necessary for the purpose of protecting that part of the Facilities already executed, or any work required to leave the Site in a clean and safe condition (b) remove all Contractor’s Equipment from the Site and repatriate the Contractor’s and its Subcontractors’ personnel from the Site. (c) In addition, the Contractor, subject to the payment specified in GCC Sub-Clause 42.3.4, shall (i) deliver to the Employer the parts of the Facilities executed by the Contractor up to the date of termination (ii) to the extent legally possible, assign to the Employer all right, title and benefit of the Contractor to the Facilities and to the Plant and Equipment as of the date of termination (iii) deliver to the Employer all drawings, specifications and other documents prepared by the Contractor or its Subcontractors as of the date of termination in connection with the Facilities. 42.3.4 If the Contract is terminated under GCC Sub-Clauses 42.3.1 or 42.3.2, the Employer shall pay to the Contractor all payments specified in GCC Sub-Clause 42.1.3, and reasonable compensation for all loss, except for loss of profit, or damage sustained by the Contractor arising out of, in connection with or in consequence of such termination. 42.3.5 Termination by the Contractor pursuant to this GCC Sub-Clause 42.3 is without prejudice to any other rights or remedies of the Contractor that may be exercised in lieu of or in addition to rights conferred by GCC Sub-Clause 42.3. 42.4 In this GCC Clause 42, the expression “Facilities executed” shall include all work executed, Installation Services provided, and all Plant and Equipment acquired (or subject to a legally binding obligation to purchase) by the Contractor and used or intended to be used for the purpose of the Facilities, up to and including the date of termination. 42.5 In this GCC Clause 42, in calculating any monies due from the Employer to the Contractor, account shall be taken of any sum previously paid by the Employer to the Contractor under the Contract, including any advance payment paid pursuant to the corresponding Appendix (Terms and Procedures of Payment) to the Contract Agreement. |
| 43. Assignment | 43.1 Neither the Employer nor the Contractor shall, without the express prior written consent of the other party (which consent shall not be unreasonably withheld), assign to any third party the Contract or any part thereof, or any right, benefit, obligation or interest therein or thereunder, except that the Contractor shall be entitled to assign either absolutely or by way of charge any monies due and payable to it or that may become due and payable to it under the Contract. |
| 44. Export Restriction | 44.1 Notwithstanding any obligation under the Contract to complete all export formalities, any export restrictions attributable to the Purchaser, to the country of the Purchaser, or to the use of the products/goods, systems or services to be supplied, which arise from trade regulations from a country supplying those products/goods, systems or services, and which substantially impede the Supplier from meeting its obligations under the Contract, shall release the Supplier from the obligation to provide deliveries or services, always provided, however, that the Supplier can demonstrate to the satisfaction of the Purchaser and of the Bank that it has completed all formalities in a timely manner, including applying for permits, authorizations and licenses necessary for the export of the products/goods, systems or services under the terms of the Contract. Termination of the Contract under this basis shall be for the Employer’s convenience pursuant to Sub-Clause 42.1. |

# Section V. Special Conditions of Contract

Notes on the Special Conditions of Contract Similar to the clauses in the Bid Data Sheet in Section III, the clauses in this Section V are intended to help the Employer to provide contract-specific information in relation to corresponding clauses in the General Conditions of Contract. The provisions of Section V complement the General Conditions of Contract included in Section IV, specifying contractual requirements linked to the special circumstances of the Employer, the Employer’s country, the sector, and the facilities installed. In preparing Section V, the following aspects should be checked: (a) Information that complements provisions of Section IV must be incorporated. (b) Amendments and/or supplements to provisions of Section IV, as necessitated by the circumstances of the specific contract, must also be incorporated.

Special Conditions of Contract

The following Special Conditions of Contract (SCC) shall supplement the General Conditions of Contract (GCC). Whenever there is a conflict, the provisions herein shall prevail over those in the GCC. The corresponding clause number of the GCC is indicated in parentheses.

[Instructions for completing the Special Conditions of Contract are provided, as needed, in the notes in italics mentioned for the relevant Special Conditions. Where sample provisions are furnished, they are only illustrative of the provisions that the Employer should draft specifically for each procurement. Several provisions and related information shall be either completed or modified in accordance with the information provided by the Bidder whose bid has been accepted by the Employer or agreed between that Bidder and the Employer.]

| GCC 1.1 (a) | The Adjudicator is: [Name, address, and telephone, cable and facsimile numbers] |
| --- | --- |
| GCC 1.1 (g) | The Contractor is: [Name, address, and telephone, cable and facsimile numbers] |
| GCC 1.1 (i) | The Contractor’s Representative is: [Name, address, and telephone, cable and facsimile numbers] |
| GCC 1.1 (j) | Country of Origin: all countries and territories as indicated in the section of the bidding documents, Eligibility for the Provision of Goods, Works and Services in Bank-Financed Procurement. |
| GCC 1.1 (n) | The Employer is: [Name, address, and telephone, cable and facsimile numbers] |
| GCC 1.1 (w) | The Project Manager is: [Name, address, and telephone, cable and facsimile numbers] |
| GCC 1.1 (aa) | Time for Completion: Sample Provision Time for Completion for all Facilities: [The time shall be specified in days, weeks or months, as appropriate, and shall be written in words and figures.], or Time for Completion for parts of the Facilities: Description Time for Completion [Each part of the Facilities subject to a specific Time for Completion shall be listed and briefly described with its respective Time for Completion specified in days, weeks or months, as appropriate, in words and figures.] |
| GCC 3.1.1 | Ruling language shall be: |
| GCC 3.1.2 | Language for communications shall be: |
| GCC 4.1 | For notices, the Employer’s address shall be: Attention: [ insert full name of person, if applicable] Street Address: [insert street address and number] Floor/ Room number: [insert floor and room number, if applicable] City: [insert name of city or town] ZIP Code: [insert postal ZIP code, if applicable] Country: [insert name of country] Telephone: [include telephone number, including country and city codes] Facsimile number: [insert facsimile number, including country and city codes] Electronic mail address: [insert e-mail address, if applicable] Contractor’s address for notice purposes: Attention: [ insert full name of person, if applicable] Street Address: [insert street address and number] Floor/ Room number: [insert floor and room number, if applicable] City: [insert name of city or town] ZIP Code: [insert postal ZIP code, if applicable] Country: [insert name of country] Telephone: [include telephone number, including country and city codes] Facsimile number: [insert facsimile number, including country and city codes] Electronic mail address: [insert e-mail address, if applicable] |
| GCC 5.1 | Sample Provision The Contract shall be interpreted in accordance with the laws of the Employer’s country. |
| GCC 6.1.3 | Adjudicator’s hourly fee: [The fee shall be specified in a convertible currency.] |
| GCC 6.1.4 | Appointing Authority for Adjudicator: [The Appointing Authority should be an impartial organization recognized in the sector.] |
| GCC 6.2.3 | Rules of procedure for arbitration proceedings: (a) Contracts with foreign contractors: [For contracts entered into with foreign contractors, International commercial arbitration may have practical advantages over other dispute settlement methods. The World Bank should not be named as arbitrator, nor should it be asked to name an arbitrator. Among the rules to govern the arbitration proceedings, the Employer may wish to consider the United Nations Commission on International Trade Law (UNCITRAL) Arbitration Rules of 1976, the Rules of Conciliation and Arbitration of the International Chamber of Commerce (ICC), the Rules of the London Court of International Arbitration or the Rules of Arbitration Institute of the Stockholm Chamber of Commerce.] If the Employer chooses the UNCITRAL Arbitration Rules, the following sample clause should be inserted: GCC 6.2.3 (a)--Any dispute, controversy or claim arising out of or relating to this Contract, or breach, termination or invalidity thereof, shall be settled by arbitration in accordance with the UNCITRAL Arbitration Rules as at present in force. If the Employer chooses the Rules of ICC, the following sample clause should be inserted: GCC 6.2.3 (a)--All disputes arising in connection with the present Contract shall be finally settled under the Rules of Conciliation and Arbitration of the International Chamber of Commerce by one or more arbitrators appointed in accordance with said Rules. If the Employer chooses the Rules of Arbitration Institute of Stockholm Chamber of Commerce, the following sample clause should be inserted: GCC 6.2.3 (a)--Any dispute, controversy or claim arising out of or in connection with this Contract, or the breach termination or invalidity thereof, shall be settled by arbitration in accordance with the Rules of the Arbitration Institute of the Stockholm Chamber of Commerce. If the Employer chooses the Rules of the London Court of International Arbitration, the following clause should be inserted: GCC 6.2.3 (a)--Any dispute arising out of or in connection with this Contract, including any question regarding its existence, validity or termination shall be referred to and finally resolved by arbitration under the Rules of the London Court of International Arbitration, which rules are deemed to be incorporated by reference to this clause. The place of arbitration shall not be in the Employer’s or Contractor’s country. (b) Contracts with contractors national of the Employer’s country: [For contracts entered into with a national of the Employer’s country, the Contract may provide for adjudication/arbitration in accordance with the law of the Employer’s country.] For such contracts, the following sample clause should be inserted: GCC 6.2.3 (b)--Any dispute between the Employer and a Contractor who is a national of the Employer’s country arising in connection with the present Contract shall be referred to adjudication or arbitration in accordance with the laws of the Employer’s country. [The bidding documents should contain one clause to be retained in the event of a Contract with a foreign Contractor and one clause to be retained in the event of a Contract with a Contractor who is a national of the Employer’s country. At the time of finalizing the Contract, the respective applicable clause should be retained in the Contract. The following explanatory note should therefore be inserted as a header to GCC 6.2.3 in the bidding document. “Clause 6.2.3 (a) shall be retained in the case of a Contract with a foreign Contractor and clause 6.2.3 (b) shall be retained in the case of a Contract with a national of the Employer’s country.”] |
| GCC 7.2 | The Contractor agrees to supply spare parts for a period of years: [A reasonable number of years should be specified in words and figures.] Sample Clause The Contractor shall carry sufficient inventories to ensure an ex-stock supply of consumable spares for the plant and equipment. Other spare parts and components shall be supplied as promptly as possible, but at the most within six (6) months of placing the order and opening the letter of credit. In addition, in the event of termination of the production of spare parts, advance notification will be made to the Employer of the pending termination, with sufficient time to permit the Employer to procure the needed requirement. Following such termination, the Contractor will furnish to the extent possible and at no cost to the Employer the blueprints, drawings and specifications of the spare parts, if requested. |
| GCC 8.1 | The Contractor shall commence work on the Facilities from the Effective Date for determining Time for Completion as specified in the Contract Agreement. |
| GCC 8.2 | The Completion of the Facilities shall be attained within ______ [weeks or months in words and figures]. [Parts and times for respective Completions shall be specified where applicable.] |
| GCC 11.2 | Sample Provision The Contract Price shall be adjusted in accordance with the provisions of the corresponding Appendix (Price Adjustment) to the Contract Agreement [to be inserted only if Contract Price is subject to adjustment]. |
| GCC 13.3.1 | The amount of performance security, as a percentage of the Contract Price for the Facility or for the part of the Facility for which a separate time for Completion is provided, shall be: [The amount should not exceed ten percent (10%) in any case.] |
| GCC 13.3.2 | The performance security shall be in the form of the [insert Conditional Guarantee] attached hereto in the section on Sample Forms and Procedures. (The following provision should be used when the Facilities have warranty obligations beyond the Defect Liability Period, pursuant to the provisions in the SCC under GCC Clause 12.) |
| GCC 13.3.3 | The performance security shall be reduced to ten percent (10%) of the value of the component covered by the extended warranty to cover the Contractor’s extended warranty in accordance with the provision in the SCC, pursuant to GCC Sub-Clause 27.10. [To be inserted only when an extended warranty is requested.] |
| GCC 18.2 | The form of the program of performance of the Contract shall be: [Program of performance shall usually be in the form of the critical path method (CPM), the PERT network, or other internationally used programs.] |
| GCC 25.2.2 | The Guarantee Test of the Facilities shall be successfully completed within ______ [days or weeks, written in words and figures] from the date of Completion. [Parts and separate times for the respective Guarantee Tests shall be specified where applicable.] |
| GCC 26.1 | Applicable rate for liquidated damages: Maximum deduction for liquidated damages: [The percentage shall be at least equivalent to the percentage specified in the Bid Data Sheet, with reference to either ITB Sub-Clause 25.3 (d), in Single Stage Bidding, or ITB Sub-Clause 35.3 (c), in Two Stage Bidding. The applicable rate shall not exceed one-half percent (0.5%) per week, and the maximum shall not exceed ten percent (10%) of the Contract Price.] Sample Clause The above rate and maximum apply to the price of the part of the Facilities, as quoted in the Price Schedule, for that part for which the Contractor fails to achieve Completion within the particular Time for Completion. [The above provision may be used where separate Times for Completion have been prescribed for parts of the Facilities.] |
| GCC 27.9 | [The Employer should not extend the Defect Liability Period beyond the period prescribed in GCC Sub-Clause 27.2, except where it is commercial practice for that type of Facilities, and in which case the relevant period shall be specified in the SCC under GCC Sub-Clause 27.9.] The critical components covered under the extended warranty are [the components should either be mentioned herein or a reference should be made to the related paragraph in the Technical Specifications], and the period shall be [number of years, which shall not exceed five (5) years] (to be inserted only when an extended warranty is requested). |
| GCC Clauses 24.3 and 25.2 | Sample Provision 1. In the event that the Contractor is unable to proceed with the Precommissioning of the Facilities pursuant to Sub-Clause 24.3, or with the Guarantee Test pursuant to Sub-Clause 25.2, for reasons attributable to the Employer either on account of nonavailability of other facilities under the responsibilities of other contractor(s), or for reasons beyond the Employer’s control, the provisions leading to “deemed” completion of activities such as Completion, pursuant to GCC Sub-Clause 24.6, and Operational Acceptance, pursuant to GCC Sub-Clause 25.3.4, and Contractor’s obligations regarding Defect Liability Period, pursuant to GCC Sub-Clause 27.2, Functional Guarantee, pursuant to GCC Clause 28, and Care of Facilities, pursuant to GCC Clause 32, and GCC Clause 41.1, Suspension, shall not apply. In this case, the following provisions shall apply. 2. When the Contractor is notified by the Project Manager that he will be unable to proceed with the activities and obligations pursuant to above para. 1, the Contractor shall be entitled to the following: (a) the Time of Completion shall be extended for the period of suspension without imposition of liquidated damages pursuant to GCC Sub-Clause 26.1; (b) payments due to the Contractor in accordance with the provision specified in the corresponding Appendix (Terms and Procedures of Payment) to the Contract Agreement, which would not have been payable in normal circumstances due to non-completion of the subject activities, shall be released to the Contractor against submission of a security in the form of a bank guarantee of equivalent amount acceptable to the Employer, and which shall become null and void when the Contractor will have complied with its obligations regarding those payments, subject to the provision of para.3 below; (c) the expenses towards the above security and extension of other securities under the contract, of which validity needs to be extended, shall be reimbursed to the Contractor by the Employer; (d) the additional charges towards the care of the Facilities pursuant to GCC Sub-Clause 32.1 shall be reimbursed to the Contractor by the Employer for the period between the notification mentioned above and the notification mentioned in para.4 below. The provision of GCC Sub-Clause 33.2 shall apply to the Facilities during the same period. 3. In the event that the period of suspension under above para.1 actually exceeds one hundred eighty (180) days, the Employer and Contractor shall mutually agree to any additional compensation payable to the Contractor. 4. When the Contractor is notified by the Project Manager that the plant is ready for Precommissioning, the Contractor shall proceed without delay in performing all the specified activities and obligations under the contract. [The above paras. 1 through 4 may be used when performance of Precommissioning activities and/or Functional Guarantees will be tied to the completion of other facilities which are not under the responsibilities of the Contractor (e.g., completion of transmission lines to connect to the grid a power plant constructed under the Contract).] |

# Section V. Special Conditions of Contract

Notes on the Special Conditions of Contract Similar to the clauses in the Bid Data Sheet in Section III, the clauses in this Section V are intended to help the Employer to provide contract-specific information in relation to corresponding clauses in the General Conditions of Contract. The provisions of Section V complement the General Conditions of Contract included in Section IV, specifying contractual requirements linked to the special circumstances of the Employer, the Employer’s country, the sector, and the facilities installed. In preparing Section V, the following aspects should be checked: (a) Information that complements provisions of Section IV must be incorporated. (b) Amendments and/or supplements to provisions of Section IV, as necessitated by the circumstances of the specific contract, must also be incorporated.

Special Conditions of Contract

The following Special Conditions of Contract (SCC) shall supplement the General Conditions of Contract (GCC). Whenever there is a conflict, the provisions herein shall prevail over those in the GCC. The corresponding clause number of the GCC is indicated in parentheses.

[Instructions for completing the Special Conditions of Contract are provided, as needed, in the notes in italics mentioned for the relevant Special Conditions. Where sample provisions are furnished, they are only illustrative of the provisions that the Employer should draft specifically for each procurement. Several provisions and related information shall be either completed or modified in accordance with the information provided by the Bidder whose bid has been accepted by the Employer or agreed between that Bidder and the Employer.]

| GCC 1.1 (a) | The Adjudicator is: [Name, address, and telephone, cable and facsimile numbers] |
| --- | --- |
| GCC 1.1 (g) | The Contractor is: [Name, address, and telephone, cable and facsimile numbers] |
| GCC 1.1 (i) | The Contractor’s Representative is: [Name, address, and telephone, cable and facsimile numbers] |
| GCC 1.1 (j) | Country of Origin: all countries and territories as indicated in the section of the bidding documents, Eligibility for the Provision of Goods, Works and Services in Bank-Financed Procurement. |
| GCC 1.1 (n) | The Employer is: [Name, address, and telephone, cable and facsimile numbers] |
| GCC 1.1 (w) | The Project Manager is: [Name, address, and telephone, cable and facsimile numbers] |
| GCC 1.1 (aa) | Time for Completion: Sample Provision Time for Completion for all Facilities: [The time shall be specified in days, weeks or months, as appropriate, and shall be written in words and figures.], or Time for Completion for parts of the Facilities: Description Time for Completion [Each part of the Facilities subject to a specific Time for Completion shall be listed and briefly described with its respective Time for Completion specified in days, weeks or months, as appropriate, in words and figures.] |
| GCC 3.1.1 | Ruling language shall be: |
| GCC 3.1.2 | Language for communications shall be: |
| GCC 4.1 | For notices, the Employer’s address shall be: Attention: [ insert full name of person, if applicable] Street Address: [insert street address and number] Floor/ Room number: [insert floor and room number, if applicable] City: [insert name of city or town] ZIP Code: [insert postal ZIP code, if applicable] Country: [insert name of country] Telephone: [include telephone number, including country and city codes] Facsimile number: [insert facsimile number, including country and city codes] Electronic mail address: [insert e-mail address, if applicable] Contractor’s address for notice purposes: Attention: [ insert full name of person, if applicable] Street Address: [insert street address and number] Floor/ Room number: [insert floor and room number, if applicable] City: [insert name of city or town] ZIP Code: [insert postal ZIP code, if applicable] Country: [insert name of country] Telephone: [include telephone number, including country and city codes] Facsimile number: [insert facsimile number, including country and city codes] Electronic mail address: [insert e-mail address, if applicable] |
| GCC 5.1 | Sample Provision The Contract shall be interpreted in accordance with the laws of the Employer’s country. |
| GCC 6.1.3 | Adjudicator’s hourly fee: [The fee shall be specified in a convertible currency.] |
| GCC 6.1.4 | Appointing Authority for Adjudicator: [The Appointing Authority should be an impartial organization recognized in the sector.] |
| GCC 6.2.3 | Rules of procedure for arbitration proceedings: (a) Contracts with foreign contractors: [For contracts entered into with foreign contractors, International commercial arbitration may have practical advantages over other dispute settlement methods. The World Bank should not be named as arbitrator, nor should it be asked to name an arbitrator. Among the rules to govern the arbitration proceedings, the Employer may wish to consider the United Nations Commission on International Trade Law (UNCITRAL) Arbitration Rules of 1976, the Rules of Conciliation and Arbitration of the International Chamber of Commerce (ICC), the Rules of the London Court of International Arbitration or the Rules of Arbitration Institute of the Stockholm Chamber of Commerce.] If the Employer chooses the UNCITRAL Arbitration Rules, the following sample clause should be inserted: GCC 6.2.3 (a)--Any dispute, controversy or claim arising out of or relating to this Contract, or breach, termination or invalidity thereof, shall be settled by arbitration in accordance with the UNCITRAL Arbitration Rules as at present in force. If the Employer chooses the Rules of ICC, the following sample clause should be inserted: GCC 6.2.3 (a)--All disputes arising in connection with the present Contract shall be finally settled under the Rules of Conciliation and Arbitration of the International Chamber of Commerce by one or more arbitrators appointed in accordance with said Rules. If the Employer chooses the Rules of Arbitration Institute of Stockholm Chamber of Commerce, the following sample clause should be inserted: GCC 6.2.3 (a)--Any dispute, controversy or claim arising out of or in connection with this Contract, or the breach termination or invalidity thereof, shall be settled by arbitration in accordance with the Rules of the Arbitration Institute of the Stockholm Chamber of Commerce. If the Employer chooses the Rules of the London Court of International Arbitration, the following clause should be inserted: GCC 6.2.3 (a)--Any dispute arising out of or in connection with this Contract, including any question regarding its existence, validity or termination shall be referred to and finally resolved by arbitration under the Rules of the London Court of International Arbitration, which rules are deemed to be incorporated by reference to this clause. The place of arbitration shall not be in the Employer’s or Contractor’s country. (b) Contracts with contractors national of the Employer’s country: [For contracts entered into with a national of the Employer’s country, the Contract may provide for adjudication/arbitration in accordance with the law of the Employer’s country.] For such contracts, the following sample clause should be inserted: GCC 6.2.3 (b)--Any dispute between the Employer and a Contractor who is a national of the Employer’s country arising in connection with the present Contract shall be referred to adjudication or arbitration in accordance with the laws of the Employer’s country. [The bidding documents should contain one clause to be retained in the event of a Contract with a foreign Contractor and one clause to be retained in the event of a Contract with a Contractor who is a national of the Employer’s country. At the time of finalizing the Contract, the respective applicable clause should be retained in the Contract. The following explanatory note should therefore be inserted as a header to GCC 6.2.3 in the bidding document. “Clause 6.2.3 (a) shall be retained in the case of a Contract with a foreign Contractor and clause 6.2.3 (b) shall be retained in the case of a Contract with a national of the Employer’s country.”] |
| GCC 7.2 | The Contractor agrees to supply spare parts for a period of years: [A reasonable number of years should be specified in words and figures.] Sample Clause The Contractor shall carry sufficient inventories to ensure an ex-stock supply of consumable spares for the plant and equipment. Other spare parts and components shall be supplied as promptly as possible, but at the most within six (6) months of placing the order and opening the letter of credit. In addition, in the event of termination of the production of spare parts, advance notification will be made to the Employer of the pending termination, with sufficient time to permit the Employer to procure the needed requirement. Following such termination, the Contractor will furnish to the extent possible and at no cost to the Employer the blueprints, drawings and specifications of the spare parts, if requested. |
| GCC 8.1 | The Contractor shall commence work on the Facilities from the Effective Date for determining Time for Completion as specified in the Contract Agreement. |
| GCC 8.2 | The Completion of the Facilities shall be attained within ______ [weeks or months in words and figures]. [Parts and times for respective Completions shall be specified where applicable.] |
| GCC 11.2 | Sample Provision The Contract Price shall be adjusted in accordance with the provisions of the corresponding Appendix (Price Adjustment) to the Contract Agreement [to be inserted only if Contract Price is subject to adjustment]. |
| GCC 13.3.1 | The amount of performance security, as a percentage of the Contract Price for the Facility or for the part of the Facility for which a separate time for Completion is provided, shall be: [The amount should not exceed ten percent (10%) in any case.] |
| GCC 13.3.2 | The performance security shall be in the form of the [insert Conditional Guarantee] attached hereto in the section on Sample Forms and Procedures. (The following provision should be used when the Facilities have warranty obligations beyond the Defect Liability Period, pursuant to the provisions in the SCC under GCC Clause 12.) |
| GCC 13.3.3 | The performance security shall be reduced to ten percent (10%) of the value of the component covered by the extended warranty to cover the Contractor’s extended warranty in accordance with the provision in the SCC, pursuant to GCC Sub-Clause 27.10. [To be inserted only when an extended warranty is requested.] |
| GCC 18.2 | The form of the program of performance of the Contract shall be: [Program of performance shall usually be in the form of the critical path method (CPM), the PERT network, or other internationally used programs.] |
| GCC 25.2.2 | The Guarantee Test of the Facilities shall be successfully completed within ______ [days or weeks, written in words and figures] from the date of Completion. [Parts and separate times for the respective Guarantee Tests shall be specified where applicable.] |
| GCC 26.1 | Applicable rate for liquidated damages: Maximum deduction for liquidated damages: [The percentage shall be at least equivalent to the percentage specified in the Bid Data Sheet, with reference to either ITB Sub-Clause 25.3 (d), in Single Stage Bidding, or ITB Sub-Clause 35.3 (c), in Two Stage Bidding. The applicable rate shall not exceed one-half percent (0.5%) per week, and the maximum shall not exceed ten percent (10%) of the Contract Price.] Sample Clause The above rate and maximum apply to the price of the part of the Facilities, as quoted in the Price Schedule, for that part for which the Contractor fails to achieve Completion within the particular Time for Completion. [The above provision may be used where separate Times for Completion have been prescribed for parts of the Facilities.] |
| GCC 27.9 | [The Employer should not extend the Defect Liability Period beyond the period prescribed in GCC Sub-Clause 27.2, except where it is commercial practice for that type of Facilities, and in which case the relevant period shall be specified in the SCC under GCC Sub-Clause 27.9.] The critical components covered under the extended warranty are [the components should either be mentioned herein or a reference should be made to the related paragraph in the Technical Specifications], and the period shall be [number of years, which shall not exceed five (5) years] (to be inserted only when an extended warranty is requested). |
| GCC Clauses 24.3 and 25.2 | Sample Provision 1. In the event that the Contractor is unable to proceed with the Precommissioning of the Facilities pursuant to Sub-Clause 24.3, or with the Guarantee Test pursuant to Sub-Clause 25.2, for reasons attributable to the Employer either on account of nonavailability of other facilities under the responsibilities of other contractor(s), or for reasons beyond the Employer’s control, the provisions leading to “deemed” completion of activities such as Completion, pursuant to GCC Sub-Clause 24.6, and Operational Acceptance, pursuant to GCC Sub-Clause 25.3.4, and Contractor’s obligations regarding Defect Liability Period, pursuant to GCC Sub-Clause 27.2, Functional Guarantee, pursuant to GCC Clause 28, and Care of Facilities, pursuant to GCC Clause 32, and GCC Clause 41.1, Suspension, shall not apply. In this case, the following provisions shall apply. 2. When the Contractor is notified by the Project Manager that he will be unable to proceed with the activities and obligations pursuant to above para. 1, the Contractor shall be entitled to the following: (a) the Time of Completion shall be extended for the period of suspension without imposition of liquidated damages pursuant to GCC Sub-Clause 26.1; (b) payments due to the Contractor in accordance with the provision specified in the corresponding Appendix (Terms and Procedures of Payment) to the Contract Agreement, which would not have been payable in normal circumstances due to non-completion of the subject activities, shall be released to the Contractor against submission of a security in the form of a bank guarantee of equivalent amount acceptable to the Employer, and which shall become null and void when the Contractor will have complied with its obligations regarding those payments, subject to the provision of para.3 below; (c) the expenses towards the above security and extension of other securities under the contract, of which validity needs to be extended, shall be reimbursed to the Contractor by the Employer; (d) the additional charges towards the care of the Facilities pursuant to GCC Sub-Clause 32.1 shall be reimbursed to the Contractor by the Employer for the period between the notification mentioned above and the notification mentioned in para.4 below. The provision of GCC Sub-Clause 33.2 shall apply to the Facilities during the same period. 3. In the event that the period of suspension under above para.1 actually exceeds one hundred eighty (180) days, the Employer and Contractor shall mutually agree to any additional compensation payable to the Contractor. 4. When the Contractor is notified by the Project Manager that the plant is ready for Precommissioning, the Contractor shall proceed without delay in performing all the specified activities and obligations under the contract. [The above paras. 1 through 4 may be used when performance of Precommissioning activities and/or Functional Guarantees will be tied to the completion of other facilities which are not under the responsibilities of the Contractor (e.g., completion of transmission lines to connect to the grid a power plant constructed under the Contract).] |

# Section VI. Technical Specifications and Drawings

Notes on Preparing the Technical Specifications and Drawings The text of the Technical Specifications shall be inserted into the bidding documents by the Employer, as applicable to each Contract. Reference to brand names, catalogue numbers or other details that limit any materials or items to a specific manufacturer should be avoided as far as possible. Where unavoidable, such item description should always be followed by the words “or substantially equivalent.” Where standard specifications or codes of practice are referred to, a statement should follow that other national or international standards that ensure substantial equivalence will also be acceptable. Unless specifically indicated to the contrary, the latest available edition of any named standards and codes will be deemed to apply. Technical Specifications shall normally be fully descriptive and give the full requirements in respect of, but not limited to, the following: (a) Standards of materials and workmanship required (b) Details of all factory tests required (type and number) (c) Details of all work required to achieve completion (d) Details of all precommissioning and commissioning activities to be performed by the Contractor (e) Details of all functional guarantees required and liquidated damages to be applied in the event that such guarantees are not met It is recommended that essential technical and performance characteristics and requirements, including maximum or minimum acceptable values, as appropriate, be summarized in a specific section, to be completed by the Bidder and attached as an Attachment to the Bid Form. Attention is also drawn to the Appendixes to the Form of Contract Agreement in the bidding documents. There shall be consistency in the requirements specified in both sections. Where the bidders are to provide part or all of the technical specifications, technical schedules, or other technical information, the nature and extent of the required details and the manner in which they are to be presented by the bidders in their bids shall be clearly identified. It is essential that, attached to the Technical Specifications, there shall be a List of Drawings showing all drawings supplied by the Employer and issued with and forming part of the bidding documents.

# Section VI. Technical Specifications and Drawings

Notes on Preparing the Technical Specifications and Drawings The text of the Technical Specifications shall be inserted into the bidding documents by the Employer, as applicable to each Contract. Reference to brand names, catalogue numbers or other details that limit any materials or items to a specific manufacturer should be avoided as far as possible. Where unavoidable, such item description should always be followed by the words “or substantially equivalent.” Where standard specifications or codes of practice are referred to, a statement should follow that other national or international standards that ensure substantial equivalence will also be acceptable. Unless specifically indicated to the contrary, the latest available edition of any named standards and codes will be deemed to apply. Technical Specifications shall normally be fully descriptive and give the full requirements in respect of, but not limited to, the following: (a) Standards of materials and workmanship required (b) Details of all factory tests required (type and number) (c) Details of all work required to achieve completion (d) Details of all precommissioning and commissioning activities to be performed by the Contractor (e) Details of all functional guarantees required and liquidated damages to be applied in the event that such guarantees are not met It is recommended that essential technical and performance characteristics and requirements, including maximum or minimum acceptable values, as appropriate, be summarized in a specific section, to be completed by the Bidder and attached as an Attachment to the Bid Form. Attention is also drawn to the Appendixes to the Form of Contract Agreement in the bidding documents. There shall be consistency in the requirements specified in both sections. Where the bidders are to provide part or all of the technical specifications, technical schedules, or other technical information, the nature and extent of the required details and the manner in which they are to be presented by the bidders in their bids shall be clearly identified. It is essential that, attached to the Technical Specifications, there shall be a List of Drawings showing all drawings supplied by the Employer and issued with and forming part of the bidding documents.

# Section VII. Sample Forms and Procedures

Notes on the Sample Forms and Procedures The Bidder shall complete and submit with its bid the Bid Form and Price Schedules, in accordance with the requirements included in the bidding documents. These forms shall be included unamended for the Bidder to complete, sign and submit with the Bid. The price breakdown given in the sample Price Schedules is the breakdown required for application of the domestic preference. Employers are free to choose whether they fill in the Item/Description details prior to issuing the bidding documents (desirable when the Facilities and Installation Services to be executed can be easily identified and defined), or whether bidders are required to fill in Item/Description details (may be more suitable when details are not easily identifiable). The Bidder shall provide the Bid Security, either in the form included hereafter or in another form acceptable to the Employer, pursuant to the provisions in the Instructions to Bidders. The Form of Contract Agreement shall be used unamended, except for the need to complete Article 1.1 (Contract Documents) and Article 3 (Effective Date), as appropriate. The form shall also include the Appendixes listed, as required, which should be completed according to the instructions for their completion provided at the beginning of each Appendix. If required, the Price Schedule deemed to form part of the Contract should be modified according to any corrections or modifications to the accepted bid resulting from price corrections, pursuant to the provisions of the Instructions to Bidders. The Performance Security and Bank Guarantee for Advance Payment forms should not be completed by the bidders at the time of their bid preparation. The Employer shall include in the bidding documents the type of performance security form, pursuant to GCC Sub-Clause 13.2.2. Only the successful Bidder will be required to provide performance security and a bank guarantee for advance payment, according to one of the forms indicated herein or in another form acceptable to the Employer and pursuant to the provisions of the General and Special Conditions of Contract, respectively. Recommended Sample Forms for Completion and Operational Acceptance are included herein. Unless the Employer has good reason to require different procedures for those recommended, or to require different wording in the certificates, the procedures and forms shall be included unamended. If the Employer wishes to amend the recommended procedures and/or certificates, it may propose alternatives for the approval of the Bank before incorporation in the bidding documents.

Table of Sample Forms and Procedures

1. 	Bid Forms and Price Schedules	234H234H236H186

2. 	Form of Bid Security (Bank Guarantee)	235H235H237H200

3. 	Form of Bid Security (Bid Bond)	236H236H238H201

5.  	Form of Contract Agreement	238H238H240H203

6. 	Performance Security Forms	239H239H241H222

7. 	Bank Guarantee Form for Advance Payment	240H240H242H227

8. 	Form of Completion Certificate	241H241H243H229

9. 	Form of Operational Acceptance Certificate	242H242H244H230

### 1. Bid Forms and Price Schedules

1.1 Bid Form—Single Stage Bidding

Date:

Loan/Credit No:

IFB No:

[Name of Contract]

To: [Name and address of Employer]

Ladies and/or Gentlemen,

Having examined the bidding documents, including Addendum Nos. [insert numbers], the receipt of which is hereby acknowledged, we, the undersigned, offer to design, manufacture, test, deliver, install, precommission and commission the Facilities under the above-named Contract in full conformity with the said bidding documents for the sum of: [amount of foreign currency in words], [amount in figures], and [amount of local currency in words], [amount in figures] or such other sums as may be determined in accordance with the terms and conditions of the Contract. The above amounts are in accordance with the Price Schedules attached herewith and are made part of this bid.

We undertake, if our bid is accepted, to commence the Facilities and to achieve Completion within the respective times stated in the bidding documents.

If our bid is accepted, we undertake to provide an advance payment security and a performance security in the form, in the amounts, and within the times specified in the bidding documents.

We accept the appointment of [name proposed in Bid Data Sheet] as the Adjudicator.

or

We do not accept the appointment of [name proposed in Bid Data Sheet] as the Adjudicator, and we propose instead that [name] be appointed as Adjudicator, whose résumé and hourly fees are attached.

We agree to abide by this bid, which consists of this letter and Attachments 1 through [number] hereto, for a period of [number] days from the date fixed for submission of bids as stipulated in the bidding documents, and it shall remain binding upon us and may be accepted by you at any time before the expiration of that period.

Commissions or gratuities, if any, paid or to be paid by us to agents relating to this Bid, and to contract execution if we are awarded the contract, are listed below

| Name and address of agent |  | Amount and Currency |  | Purpose of Commission or gratuity |
| --- | --- | --- | --- | --- |
| (if none, state “none”). |

Until a formal contract is prepared and executed between us, this bid, together with your written acceptance thereof and your notification of award, shall constitute a binding contract between us.

We understand that you are not bound to accept the lowest or any bid you may receive.

Dated this 	 day of 	, 19

[signature]

In the capacity of

[position]

Duly authorized to sign this bid for and on behalf of

[name of Bidder]

Attachments: [In accordance with ITB Sub-Clause 9.3, plus any additional attachment either specified by the Employer in the Bid Data Sheet or included by the Bidder. In this regard, the Employer may include in the bidding document, as an Attachment to the Bid Form, a list of “Bidding Data,” including the most important data to be provided by the Bidder (e.g., Time for Completion, Functional Guarantees, etc.).]

1.4 Price Schedules

In order to receive consistent and responsive bids, it is recommended that Employers include a PREAMBLE to the Price Schedules indicating exactly what is required of bidders when completing and pricing their bids.

The following Preamble is given as an example only. Employers are responsible for ensuring that the Preamble included in the bidding documents is complete and appropriate for the contract in question.

PREAMBLE

General

1.	The Price Schedules are divided into separate Schedules as follows:

Schedule No. 1	Plant and Equipment (including Mandatory Spare Parts) Supplied from Abroad

Schedule No. 2	Plant and Equipment (including Mandatory Spare Parts) Supplied from within the Employer’s Country

Schedule No. 3	Local Transportation

Schedule No. 4	Installation Services

Schedule No. 5	Grand Summary

Schedule No. 6	Recommended Spare Parts

Add any other Schedules as appropriate

2.	The Schedules do not generally give a full description of the plant and equipment to be supplied and the services to be performed under each item. Bidders shall be deemed to have read the Technical Specifications and other sections of the bidding documents and reviewed the Drawings to ascertain the full scope of the requirements included in each item prior to filling in the rates and prices. The entered rates and prices shall be deemed to include for the full scope as aforesaid, including overheads and profit.

3.	If bidders are unclear or uncertain as to the scope of any item, they shall seek clarification in accordance with the Instructions to Bidders in the bidding documents prior to submitting their bid.

Pricing

4.	Prices shall be filled in indelible ink, and any alterations necessary due to errors, etc., shall be initialed by the Bidder.

As specified in the Bid Data Sheet and Special Conditions of Contract, prices shall be fixed and firm for the duration of the Contract, or prices shall be subject to adjustment in accordance with the corresponding Appendix (Price Adjustment) to the Contract Agreement.

5.	Bid prices shall be quoted in the manner indicated and in the currencies specified in the Instructions to Bidders in the bidding documents.

For each item, bidders shall complete each appropriate column in the respective Schedules, giving the price breakdown as indicated in the Schedules.

Prices given in the Schedules against each item shall be for the scope covered by that item as detailed in the Technical Specifications, Drawings or elsewhere in the bidding documents.

6.	Where there are errors between the total of the amounts given under the column for the price breakdown and the amount given under the Total Price, the former shall prevail and the latter will be corrected accordingly.

Where there are errors between the total of the amounts of Schedule Nos. 1 to 4 and the amount given in Schedule No. 5 (Grand Summary), the former shall prevail and the latter will be corrected accordingly.

Where there are discrepancies between amounts stated in figures and amounts stated in words, the amounts stated in words shall prevail.

7.	Payments will be made to the Contractor in the currency or currencies indicated under each respective item.

8.	Items left blank will be deemed to have been included in other items. The TOTAL for each Schedule and the TOTAL of the Grand Summary shall be deemed to be the total price for executing the Facilities and sections thereof in complete accordance with the Contract, whether or not each individual item has been priced.

9.	When requested by the Employer for the purposes of making payments or part payments, valuing variations or evaluating claims, or for such other purposes as the Employer may reasonably require, the Contractor shall provide the Employer with a breakdown of any composite or lump sum items included in the Schedules.

Schedules of Rates and Prices

Schedule No. 1. Plant, Equipment, and Mandatory Spare Parts Supplied from Abroad

| Item | Description | Code1 | Qty. | Unit Price2 | Total Price2 |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | CIP |  |
|  |  |  | (1) | (2) | (1) x (2) |
| Total (to Schedule No. 5 Grand Summary) |  |
| Code | Country |  |  |  |  |
|  |  |  | Name of Bidder _______________________ |
|  |  |  | Signature of Bidder ____________________ |

Schedule No. 2. Plant, Equipment, and Mandatory Spare Parts Supplied from Within the Employer’s Country

| Item | Description | Qty. | Unit Price1 | Total Price1 |
| --- | --- | --- | --- | --- |
|  |  |  | EXW |  |
|  |  | (1) | (2) | (1) x (2) |
| TOTAL (to Schedule No. 5. Grand Summary) |  |
|  |  |  | Name of Bidder |  |
|  |  |  | Signature of Bidder |  |
| 1 Specify currency in accordance with specifications in Bid Data Sheet under ITB Sub-Clause 12.1 (b) in Single Stage Bid, or ITB Sub-Clause 23.1 (b) in Two Stage Bid. |

Schedule No. 3. Local Transportation, Insurance and Other Incidental Services

[including local taxes ]

| Item | Description | Qty. | Unit Price1 | Total Price1 |
| --- | --- | --- | --- | --- |
|  |  |  | Local Currency Portion |  |
|  |  | (1) | (2) | (1) x (2) |
| TOTAL (to Schedule No. 5. Grand Summary) |  |
|  |  |  | Name of Bidder |  |
|  |  |  | Signature of Bidder |  |
| 1 Specify currency in accordance with specifications in Bid Data Sheet under ITB Sub-Clause 12.1 (c) in Single Stage Bid, or ITB Sub-Clause 23.1 (c) in Two Stage Bid. |

[Note: This schedule will cover only for items in Schedule No.2.  When the named place of destination is the project site, the transportation costs for Schedule No. 1 items are coverd under CIP and therefore will not be stated here. If the named place of destination is different from the site of installation (project site), then the transport cost from the named place of destination to project site for Schedule No.1   shall be also included here.]

Schedule No. 4. Installation Services

| Item | Description | Qty. | Unit Price1 | Total Price1 |
| --- | --- | --- | --- | --- |
|  |  |  | Foreign Currency Portion | Local Currency Portion | Foreign | Local |
|  |  | (1) | (2) | (3) | (1) x (2) | (1) x (3) |
| TOTAL (to Schedule No. 5. Grand Summary) |  |
|  |  |  | Name of Bidder |  |
|  |  |  | Signature of Bidder |  |
| 1 Specify currency in accordance with specifications in Bid Data Sheet under ITB Sub-Clause 12.1 (c) in Single Stage Bid, or ITB Sub-Clause 23.1 (c) in Two Stage Bid. |

Schedule No. 5. Grand Summary

| Item | Description | Total Price1 |
| --- | --- | --- |
|  |  | Foreign | Local |
|  | Total Schedule No. 1. Plant, Equipment, and Mandatory Spare Parts Supplied from Abroad |  |  |
|  | Total Schedule No. 2. Plant, Equipment, and Mandatory Spare Parts Supplied from Within the Employer’s Country |  |  |
|  | Total Schedule No. 3. Local Transportation, Insurance and Other Incidental Services |  |  |
|  | Total Schedule No. 4. Installation Services |  |  |
| TOTAL (to Bid Form) |  |
|  |  |  | Name of Bidder |  |
|  |  |  | Signature of Bidder |  |
| 1 Specify currency in accordance with specifications in Bid Data Sheet under ITB Sub-Clause 12.1 in Single Stage Bid, or ITB Sub-Clause 23.1 in Two Stage Bid. |

Schedule No. 6. Recommended Spare Parts

| Item | Description | Qty. | Unit Price | Total Price |
| --- | --- | --- | --- | --- |
|  |  |  | CIP (foreign parts) | EXW (local parts) |  |
|  |  | (1) | (2) | (3) | (1) x (2) or(3) |
|  |  |  | Name of Bidder |  |
|  |  |  | Signature of Bidder |  |

### 2. Form of Bid Security (Bank Guarantee)

________________________________
[Bank’s Name, and Address of Issuing Branch or Office]

Beneficiary:	___________________ [Name and Address of Employer]

Date:	________________

BID GUARANTEE No.:	_________________

We have been informed that [name of the Bidder] (hereinafter called "the Bidder") has submitted to you its bid dated (hereinafter called “the Bid”) for the execution of [name of contract] under Invitation for Bids No. [IFB number] (“the IFB”).

Furthermore, we understand that, according to your conditions, bids must be supported by a bid guarantee.

At the request of the Bidder, we [name of Bank] hereby irrevocably undertake to pay you any sum or sums not exceeding in total an amount of [amount in figures] ([amount in words]) upon receipt by us of your first demand in writing accompanied by a written statement stating that the Bidder is in breach of its obligation(s) under the bid conditions, because the Bidder:

(a) 	has withdrawn its Bid during the period of bid validity specified by the Bidder in the Form of Bid; or

(b) 	having been notified of the acceptance of its Bid by the Employer during the period of bid validity, (i) fails or refuses to execute the Contract Form, if required, or (ii) fails or refuses to furnish the performance security, in accordance with the Instructions  to Bidders.

This guarantee will expire: (a) if the Bidder is the successful bidder, upon our receipt of copies of the contract signed by the Bidder and the performance security issued to you upon the instruction of the Bidder; or (b) if the Bidder is not the successful bidder, upon the earlier of (i) our receipt of a copy of your notification to the Bidder of the name of the successful bidder; or (ii) twenty-eight days after the expiration of the Bidder’s Bid.

Consequently, any demand for payment under this guarantee must be received by us at the office on or before that date.

This guarantee is subject to the Uniform Rules for Demand Guarantees, ICC Publication No. 458.

_____________________________

[signature(s)]

### 3. Form of Bid Security (Bid Bond)

BOND NO. ______________________

BY THIS BOND [name of Bidder] as Principal (hereinafter called “the Principal”), and [name, legal title, and address of surety], authorized to transact business in [name of country of Employer], as Surety (hereinafter called “the Surety”), are held and firmly bound unto [name of Employer] as Obligee (hereinafter called “the Employer”) in the sum of [amount of Bond]0F0F0F [amount in words], for the payment of which sum, well and truly to be made, we, the said Principal and Surety, bind ourselves, our successors and assigns, jointly and severally, firmly by these presents.

WHEREAS the Principal has submitted a written Bid to the Employer dated the ___ day of ______, 20__, for the construction of [name of Contract] (hereinafter called the “Bid”).

NOW, THEREFORE, THE CONDITION OF THIS OBLIGATION is such that if the Principal:

- withdraws its Bid during the period of bid validity specified in the Form of Bid; or

- having been notified of the acceptance of its Bid by the Employer during the period of Bid validity; (i) fails or refuses to execute the Contract Form, if required; or (ii) fails or refuses to furnish the Performance Security in accordance with the Instructions to Bidders;

then the Surety undertakes to immediately pay to the Employer up to the above amount upon receipt of the Employer’s first written demand, without the Employer having to substantiate its demand, provided that in its demand the Employer shall state that the demand arises from the occurrence of any of the above events, specifying which event(s) has occurred.

The Surety hereby agrees that its obligation will remain in full force and effect up to and including the date 28 days after the date of expiration of the Bid validity as stated in the Invitation to Bid or extended by the Employer at any time prior to this date, notice of which extension(s) to the Surety being hereby waived.

IN TESTIMONY WHEREOF, the Principal and the Surety have caused these presents to be executed in their respective names this ____ day of ____________ 20__.

Principal: _______________________	Surety: _____________________________
	Corporate Seal (where appropriate)

_______________________________	____________________________________
(Signature)	(Signature)

(Printed name and title)	(Printed name and title)

### 5.  Form of Contract Agreement

THIS CONTRACT AGREEMENT is made the 	 day of 	, 19	.

BETWEEN

(1) [Name of Employer], a corporation incorporated under the laws of [country of Employer] and having its principal place of business at [address of Employer] (hereinafter called “the Employer”), and (2) [name of Contractor], a corporation incorporated under the laws of [country of Contractor] and having its principal place of business at [address of Contractor] (hereinafter called “the Contractor”).

WHEREAS the Employer desires to engage the Contractor to design, manufacture, test, deliver, install, complete and commission certain Facilities, viz. [list of facilities] (“the Facilities”) and the Contractor have agreed to such engagement upon and subject to the terms and conditions hereinafter appearing.

NOW IT IS HEREBY AGREED as follows:

| Article 1. Contract Documents | 1.1 Contract Documents (Reference GCC Clause 2) The following documents shall constitute the Contract between the Employer and the Contractor, and each shall be read and construed as an integral part of the Contract: (a) This Contract Agreement and the Appendixes hereto (b) Bid and Price Schedules submitted by the Contractor (c) Special Conditions of Contract (d) General Conditions of Contract (e) Technical Specifications and Drawings (f) Procedures (as listed) (g) Any other documents shall be added here 1.2 Order of Precedence (Reference GCC Clause 2) In the event of any ambiguity or conflict between the Contract Documents listed above, the order of precedence shall be the order in which the Contract Documents are listed in Article 1.1 (Contract Documents) above. 1.3 Definitions (Reference GCC Clause 1) Capitalized words and phrases used herein shall have the same meanings as are ascribed to them in the General Conditions of Contract. |
| --- | --- |
| Article 2. Contract Price and Terms of Payment | 2.1 Contract Price (Reference GCC Clause 11) The Employer hereby agrees to pay to the Contractor the Contract Price in consideration of the performance by the Contractor of its obligations hereunder. The Contract Price shall be the aggregate of: [amount of foreign currency in words], [amount in figures] as specified in Price Schedule No. 5 (Grand Summary), and [amount of local currency in words], [amount in figures], or such other sums as may be determined in accordance with the terms and conditions of the Contract. 2.2 Terms of Payment (Reference GCC Clause 12) The terms and procedures of payment according to which the Employer will reimburse the Contractor are given in the corresponding Appendix (Terms and Procedures of Payment) hereto. The Employer shall instruct its bank to issue an irrevocable confirmed documentary credit made available to the Contractor in a bank in the country of the Contractor. The credit shall be for an amount of [insert an amount equal to the total named in Schedule 1 less the advance payment to be made for Plant and Equipment supplied from abroad]; and shall be subject to the Uniform Customs and Practice for Documentary Credits 1993 Revision, ICC Publication No. 600. In the event that the amount payable under Schedule No. 1 is adjusted in accordance with GCC 11.2 or with any of the other terms of the Contract, the Employer shall arrange for the documentary credit to be amended accordingly. [The Employer may want to insert a similar provision for the payment of the items listed in Schedule 2.] |
| Article 3. Effective Date for Determining Time for Completion | 3.1 Effective Date (Reference GCC Clause 1) The Time of Completion of the Facilities shall be determined from the date when all of the following conditions have been fulfilled: (a) This Contract Agreement has been duly executed for and on behalf of the Employer and the Contractor; (b) The Contractor has submitted to the Employer the performance security and the advance payment guarantee; (c) The Employer has paid the Contractor the advance payment (d) The Contractor has been advised that the documentary credit referred to in Article 2.2 above has been issued in its favor. Each party shall use its best efforts to fulfill the above conditions for which it is responsible as soon as practicable. 3.2 If the conditions listed under 3.1 are not fulfilled within two (2) months from the date of this Contract notification because of reasons not attributable to the Contractor, the parties shall discuss and agree on an equitable adjustment to the Contract Price and the Time for Completion and/or other relevant conditions of the Contract. |
| Article 4. Appendixes | 4.1 The Appendixes listed in the attached List of Appendixes shall be deemed to form an integral part of this Contract Agreement. 4.2 Reference in the Contract to any Appendix shall mean the Appendixes attached hereto, and the Contract shall be read and construed accordingly. |

IN WITNESS WHEREOF the Employer and the Contractor have caused this Agreement to be duly executed by their duly authorized representatives the day and year first above written.

Signed by, for and on behalf of the Employer

[Signature]

[Title]

in the presence of

Signed by, for and on behalf of the Contractor

[Signature]

[Title]

in the presence of

APPENDIXES

Appendix 1	Terms and Procedures of Payment

Appendix 3	Insurance Requirements

Appendix 4	Time Schedule

Appendix 5	List of Approved Subcontractors

Appendix 6	Scope of Works and Supply by the Employer

Appendix 7	List of Documents for Approval or Review

Appendix 8	Functional Guarantees

Appendix 1. Terms and Procedures of Payment

[This is a Sample]

The following Terms and Procedures of Payment are given as a guideline suitable for Supply and Installation Contracts. In the event that the Employer wishes to introduce different terms of payment to the following, it shall first obtain the written approval of the Bank for the terms it intends to use. If additional Price Schedules are introduced, suitable terms of payment in respect of such additional schedules must be added.

In accordance with the provisions of GCC Clause 12 (Terms of Payment), the Employer shall pay the Contractor in the following manner and at the following times, on the basis of the Price Breakdown given in the section on Price Schedules. Payments will be made in the currencies quoted by the Bidder. Applications for payment in respect of part deliveries may be made by the Contractor as work proceeds.

TERMS OF PAYMENT

Schedule No. 1. Plant and Equipment Supplied from Abroad

In respect of plant and equipment supplied from abroad, the following payments shall be made:

Ten percent (10%) of the total CIP amount as an advance payment against receipt of invoice and an irrevocable advance payment security for the equivalent amount made out in favor of the Employer. The advance payment security may be reduced in proportion to the value of the plant and equipment delivered to the site, as evidenced by shipping and delivery documents.

Eighty percent (80%) of the total or pro rata CIP amount upon Incoterm “CIP,” upon delivery to the carrier within forty-five (45) days after receipt of invoice and documents [Employer to state the required documents, such as a negotiable bill of lading, a non-neegotiable sea way bill, an airway bill, a railway consignment note, a road consignment note, insurance certificate etc.] .

Five percent (5%) of the total or pro rata CIP amount upon issue of the Completion Certificate, within forty-five (45) days after receipt of invoice.

Five percent (5%) of the total or pro rata CIP amount upon issue of the Operational Acceptance Certificate, within forty-five (45) days after receipt of invoice.

Schedule No. 2. Plant and Equipment Supplied from within the Employer’s Country

In respect of plant and equipment supplied from within the Employer’s country, the following payments shall be made:

Ten percent (10%) of the total EXW amount as an advance payment against receipt of invoice, and an irrevocable advance payment security for the equivalent amount made out in favor of the Employer. The advance payment security may be reduced in proportion to the value of the plant and equipment delivered to the site, as evidenced by shipping and delivery documents.

Eighty percent (80%) of the total or pro rata EXW  amount upon Incoterm “Ex-Works,” upon delivery to the carrier within forty-five (45) days after receipt of invoice and documents [Employer to state the required documents, such as a  railway consignment note, a road consignment note, insurance certificate etc.].

Five percent (5%) of the total or pro rata EXW amount upon issue of the Completion Certificate, within forty-five (45) days after receipt of invoice.

Five percent (5%) of the total or pro rata EXW amount upon issue of the Operational Acceptance Certificate, within forty-five (45) days after receipt of invoice.

Schedule No. 3. Local Transportation

In respect of local transportation for both the foreign currency (where applicable) and the local currency portions, the following payments shall be made:

Ten percent (10%) of the total local transportation amount as an advance payment against receipt of invoice, and an irrevocable advance payment security for the equivalent amount made out in favor of the Employer. The advance payment security may be reduced in proportion to the value of the Plant and Equipment delivered to the site, as evidenced by shipping and delivery documents.

Ninety percent (90%) of the total or pro rata local transportation amount upon delivery to the site within forty-five (45) days after receipt of invoice.

Schedule No. 4. Installation Services

In respect of installation services for both the foreign and local currency portions, the following payments shall be made:

Ten percent (10%) of the total installation services amount as an advance payment against receipt of invoice, and an irrevocable advance payment security for the equivalent amount made out in favor of the Employer. The advance payment security may be reduced in proportion to the value of work performed by the Contractor as evidenced by the invoices for installation services.

Eighty percent (80%) of the measured value of work performed by the Contractor, as identified in the said Program of Performance, during the preceding month, as evidenced by the Employer’s authorization of the Contractor’s application, will be made monthly within forty-five (45) days after receipt of invoice.

Five percent (5%) of the total or pro rata value of installation services performed by the Contractor as evidenced by the Employer’s authorization of the Contractor’s monthly applications, upon issue of the Completion Certificate, within forty-five (45) days after receipt of invoice.

Five percent (5%) of the total or pro rata value of installation services performed by the Contractor as evidenced by the Employer’s authorization of the Contractor’s monthly applications, upon issue of the Operational Acceptance Certificate, within forty-five (45) days after receipt of invoice.

In the event that the Employer fails to make any payment on its respective due date, the Employer shall pay to the Contractor interest on the amount of such delayed payment at the rate of [insert a figure that may be different for the foreign and local currency portions and a figure that reflects the cost of money in the respective currencies] percent (__%) per month for period of delay until payment has been made in full.

PAYMENT PROCEDURES

The procedures to be followed in applying for certification and making payments shall be as follows:

Appropriate procedures, normally through letters of credit, are to be inserted (including forms and certificates annexed as appropriate) by the Employer in the bidding documents.

Appendix 3. Insurance Requirements

Details to be completed by the Employer prior to issuing the bidding documents. In the event that the Employer provides any insurances under the Contract, appropriate details must also be given.

Insurances To Be Taken Out By The Contractor

In accordance with the provisions of GCC Clause 34, the Contractor shall at its expense take out and maintain in effect, or cause to be taken out and maintained in effect, during the performance of the Contract, the insurances set forth below in the sums and with the deductibles and other conditions specified. The identity of the insurers and the form of the policies shall be subject to the approval of the Employer, such approval not to be unreasonably withheld.

(a)	Cargo Insurance

Covering loss or damage occurring, while in transit from the supplier’s or manufacturer’s works or stores until arrival at the Site, to the Facilities (including spare parts therefor) and to the construction equipment to be provided by the Contractor or its Subcontractors.

Amount	Deductible limits	Parties insured	From	To

[in currency(ies)]	[names]	[place]	[place]

(b)	Installation All Risks Insurance

Covering physical loss or damage to the Facilities at the Site, occurring prior to completion of the Facilities, with an extended maintenance coverage for the Contractor’s liability in respect of any loss or damage occurring during the defect liability period while the Contractor is on the Site for the purpose of performing its obligations during the defect liability period.

Amount	Deductible limits	Parties insured	From	To

[in currency(ies)]	[names]	[place]	[place]

(c)	Third Party Liability Insurance

Covering bodily injury or death suffered by third parties (including the Employer’s personnel) and loss of or damage to property (including the Employer’s property and any parts of the Facilities that have been accepted by the Employer) occurring in connection with the supply and installation of the Facilities.

Amount	Deductible limits	Parties insured	From	To

[in currency(ies)]	[names]	[place]	[place]

(d)	Automobile Liability Insurance

Covering use of all vehicles used by the Contractor or its Subcontractors (whether or not owned by them) in connection with the supply and installation of the Facilities. Comprehensive insurance in accordance with statutory requirements.

(e)	Workers’ Compensation

In accordance with the statutory requirements applicable in any country where the Facilities or any part thereof is executed.

(f)	Employer’s Liability

In accordance with the statutory requirements applicable in any country where the Facilities or any part thereof is executed.

(g)	Other Insurances

The Contractor is also required to take out and maintain at its own cost the following insurances:

Details:

Amount	Deductible limits	Parties insured	From	To

[in currency(ies)]	[names]	[place]	[place]

The Employer shall be named as co-insured under all insurance policies taken out by the Contractor pursuant to GCC Sub-Clause 34.1, except for the Third Party Liability, Workers’ Compensation and Employer’s Liability Insurances, and the Contractor’s Subcontractors shall be named as co-insureds under all insurance policies taken out by the Contractor pursuant to GCC Sub-Clause 34.1, except for the Cargo, Workers’ Compensation and Employer’s Liability Insurances. All insurer’s rights of subrogation against such co-insureds for losses or claims arising out of the performance of the Contract shall be waived under such policies.

Insurances To Be Taken Out By The Employer

If the Employer is proposing to take out any or all of the above insurances itself, or any other insurances in respect of the Facilities, either in its own name or in the joint names of itself and the Contractor, it shall give details below prior to issuing the bidding documents. Under the terms of the Contract, the Contractor and the Contractor’s Subcontractors shall be named as co-insureds under all such policies.

The Employer shall at its expense take out and maintain in effect during the performance of the Contract the following insurances.

Details:

Amount	Deductible limits	Parties insured	From	To

[in currency(ies)]	[names]	[place]	[place]

Appendix 4. Time Schedule

The Employer should normally provide a Time Schedule to be followed by the Contractor during the performance of the Contract. This schedule should be provided with the bidding documents under this Appendix. All completion times indicated must be in accordance with the information regarding Time(s) for Completion given in the Bid Data Sheet. Except under exceptional circumstances, the Time Schedule should indicate periods of time (e.g., weeks or months) and not specify calendar dates. All periods should be shown from the Effective Date of the Contract. Should it become necessary to amend the Time Schedule to reflect any agreements made with the selected Bidder prior to award of Contract, the amended Time Schedule shall replace the original Time Schedule prior to signature of the Contract Agreement. If the bidding documents contain no Time Schedule, the Bidder shall be required to submit with its bid a detailed program, normally in the form of a bar chart, showing how and the order in which it intends to perform the Contract and showing the key events requiring action or decision by the Employer. In preparing this Program, the Bidder shall adhere to the Time(s) for Completion given in the Bid Data Sheet or give its reasons for not adhering thereto. The Time Schedule submitted by the selected Bidder and amended as necessary prior to award of Contract shall be included as Appendix to the Contract Agreement before the Contract is signed. If bidders, pursuant to the provisions of the Instructions to Bidders, are to be permitted to offer an Alternative Bid based on a different Time Schedule, details of this and any resulting reduction in Price from their conforming bid based on the Time Schedule included in the bidding documents shall be submitted as an Attachment to their bid.

Appendix 5. List of Approved Subcontractors

Prior to award of Contract, the following details shall be completed, indicating those Subcontractors proposed by the Bidder in the corresponding Attachment to its bid that are approved by the Employer for engagement by the Contractor during the performance of the Contract.

The following Subcontractors are approved for carrying out the item of the facilities indicated. Where more than one Subcontractor is listed, the Contractor is free to choose between them, but it must notify the Employer of its choice in good time prior to appointing any selected Subcontractor. In accordance with GCC Sub-Clause 19.1, the Contractor is free to submit proposals for Subcontractors for additional items from time to time. No Subcontracts shall be placed with any such Subcontractors for additional items until the Subcontractors have been approved in writing by the Employer and their names have been added to this list of Approved Subcontractors.

Item of Facilities	Approved Subcontractors	Nationality

Appendix 6. Scope of Works and Supply by the Employer

Prior to issuing the bidding documents, the Employer shall indicate in this Appendix details of all personnel and Facilities it will provide for use by the Contractor and indicate, where applicable, the charges that it will make in respect of their use. The Employer shall also identify any part(s) of the facilities it intends to carry out itself (or by other contractors), and any plant, equipment, or materials that it proposes to purchase itself and supply to the Contractor for incorporation in the facilities, indicating, where applicable, the charges that it will make in respect thereof.

The following personnel, facilities, works and supplies will be provided/supplied by the Employer, and the provisions of GCC Clauses 10, 21 and 24 shall apply as appropriate.

All personnel, facilities, works and supplies will be provided by the Employer in good time so as not to delay the performance of the Contractor, in accordance with the approved Time Schedule and Program of Performance pursuant to GCC Sub-Clause 18.2.

Unless otherwise indicated, all personnel, facilities, works and supplies will be provided free of charge to the Contractor.

Personnel	Charge to Contractor (if any)

Facilities	Charge to Contractor (if any)

Works	Charge to Contractor (if any)

Supplies	Charge to Contractor (if any)

Appendix 7. List of Documents for Approval or Review

Pursuant to GCC Sub-Clause 20.3.1, the Contractor shall prepare, or cause its Subcontractor to prepare, and present to the Project Manager in accordance with the requirements of GCC Sub-Clause 18.2 (Program of Performance), the following documents for

A.	Approval

1.

2.

3.

B.	Review

1.

2.

3.

Appendix 8. Functional Guarantees

1.	General

This Appendix sets out

(a)	the functional guarantees referred to in GCC Clause 28 (Functional Guarantees)

(b)	the preconditions to the validity of the functional guarantees, either in production and/or consumption, set forth below

(c)	the minimum level of the functional guarantees

(d)	the formula for calculation of liquidated damages for failure to attain the functional guarantees.

2.	Preconditions

The Contractor gives the functional guarantees (specified herein) for the facilities, subject to the following preconditions being fully satisfied:

[List any conditions for the carrying out of the Guarantee Test referred to in GCC Sub-Clause 25.2.]

3.	Functional Guarantees

Subject to compliance with the foregoing preconditions, the Contractor guarantees as follows:

3.1	Production Capacity

[List here the production capacity that the Contractor is to guarantee, making sure to use, as functional guarantees, the figures offered by the Contractor in its bid.]

and/or

3.2	Raw Materials and Utilities Consumption

[List here the guaranteed items of consumption per unit of production (e.g., kg, tons, kcal, kWh, etc.) that the Contractor is to guarantee, making sure to use, as functional guarantees, the figures offered by the Contractor in its bid.]

4.	Failure in Guarantees and Liquidated Damages

4.1	Failure to Attain Guaranteed Production Capacity

If the production capacity of the facilities attained in the guarantee test, pursuant to GCC Sub-Clause 25.2, is less than the guaranteed figure specified in para. 3.1 above, but the actual production capacity attained in the guarantee test is not less than the minimum level specified in para. 4.3 below, and the Contractor elects to pay liquidated damages to the Employer in lieu of making changes, modifications and/or additions to the Facilities, pursuant to GCC Sub-Clause 28.3, then the Contractor shall pay liquidated damages at the rate of [amount in the contract currency] for every complete one percent (1%) of the deficiency in the production capacity of the Facilities, or at a proportionately reduced rate for any deficiency, or part thereof, of less than a complete one percent (1%).

4.2	Raw Materials and Utilities Consumption in Excess of Guaranteed Level

[To be specified in the appropriate wording for the type of facilities if there are consumption guarantees.]

If the actual measured figure of specified raw materials and utilities consumed per unit (or their average total cost of consumption) exceeds the guaranteed figure specified in para. 3.2 above (or their specified average total cost of consumption), but the actual consumption attained in the guarantee test, pursuant to GCC Sub-Clause 25.2, is not more than the maximum level specified in para. 4.3 below, and the Contractor elects to pay liquidated damages to the Employer in lieu of making changes, modifications and/or additions to the Facilities pursuant to GCC Sub-Clause 28.3, then the Contractor shall pay liquidated damages at the rate of [amount in the contract currency] for every complete one percent (1%) of the excess consumption of the Facilities, or part thereof, of less than a complete one percent (1%).

[The rate of liquidated damages specified in paras. 4.1 and 4.2 above shall be at least equivalent to the rate specified in the Bid Data Sheet under ITB Sub-Clause 25.3 (d), in Single Stage bidding, or ITB Sub-Clause 35.3 (c), in Two Stage bidding, for the comparison of functional guarantees provided by the bidders.]

4.3	Minimum Levels

Notwithstanding the provisions of this paragraph, if as a result of the guarantee test(s), the following minimum levels of performance guarantees (and consumption guarantees) are not attained by the Contractor, the Contractor shall at its own cost make good any deficiencies until the Facilities reach any of such minimum performance levels, pursuant to GCC Sub-Clause 28.2:

(a)	production capacity of the Facilities attained in the guarantee test: ninety-five percent (95%) of the guaranteed production capacity (the figures offered by the Contractor in its bid for functional guarantees represents 100%).

and/or

(b)	average total cost of consumption of all the raw materials and utilities of the Facilities: one hundred and five percent (105%) of the guaranteed figures (the figures offered by the Contractor in its bid for functional guarantees represents 100%).

4.4	Limitation of Liability

Subject to para. 4.3 above, the Contractor’s aggregate liability to pay liquidated damages for failure to attain the functional guarantees shall not exceed ______ percent ( ___ %) of the Contract price [the percentage specified shall not exceed ten percent (10%)].

### 6. Performance Security Forms1F1F1F

6.1 Bank Guarantee

________________________________ [Bank’s Name, and Address of Issuing Branch or Office]

Beneficiary:	[Name and Address of Employer]

Date:	________________

PERFORMANCE GUARANTEE No.:	_________________

We have been informed that [name of Contractor] (hereinafter called "the Contractor") has entered into Contract No. [reference number of the contract] dated ____________ with you, for the execution of [name of contract and brief description of Facilities] (hereinafter called "the Contract").

Furthermore, we understand that, according to the conditions of the Contract, a performance guarantee is required.

At the request of the Contractor, we [name of Bank] hereby irrevocably undertake to pay you any sum or sums not exceeding in total an amount of [amount in figures] (___) [amount in words]2F2F2F, upon receipt by us of your first demand in writing accompanied by a written statement stating that the Contractor is in breach of its obligation(s) under the Contract, without your needing to prove or to show grounds for your demand or the sum specified therein.

This guarantee shall be reduced by half upon our receipt of:

(a) 	a copy of the Operational Acceptance Certificate; or

(b) 	a registered letter from the Contractor (i) attaching a copy of its notice requesting issuance of the Operational Acceptance Certificate and (ii) stating that the project manager has failed to issue such Certificate within the time required or provide in writing justifiable reasons why such Certificate has not been issued, so that Operational Acceptance is deemed to have occurred.

This guarantee shall expire no later than the earlier of:3F3F3F

(a) 	twelve months after our receipt of either (a) or (b) above; or

(b) 	eighteen months after our receipt of:

(i) 	a copy of the Completion Certificate; or

(ii) 	a registered letter from the Contractor, attaching a copy of the notice to the project manager that the Facilities are ready for commissioning, and stating that fourteen days have elapsed from receipt of such notice (or seven days have elapsed if the notice was a repeated notice) and the project manager has failed to issue a Completion Certificate or inform the Contractor in writing of any defects or deficiencies; or

(iii) 	a registered letter from the Contractor stating that no Completion Certificate has been issued but the Employer is making use of the Facilities; or

(c) 	the ____ day of _____, 2___.4F4F4F

Consequently, any demand for payment under this guarantee must be received by us at this office on or before that date.

This guarantee is subject to the Uniform Rules for Demand Guarantees, ICC Publication No. 458, except that subparagraph (ii) of Sub-article 20(a) is hereby excluded.

_____________________ 
[signature(s)]

### 7. Bank Guarantee Form for Advance Payment

[Bank’s Name, and Address of Issuing Branch or Office]

Beneficiary:	[Name and Address of Employer]

Date:	________________

ADVANCE PAYMENT GUARANTEE No.:	_________________

We have been informed that [name of Contractor] (hereinafter called "the Contractor") has entered into Contract No. [reference number of the contract] dated [date] with you, for the execution of [name of contract and brief description of Facilities] (hereinafter called "the Contract").

Furthermore, we understand that, according to the conditions of the Contract, an advance payment in the sum [amount in figures] (____) [amount in words] is to be made against an advance payment guarantee.

At the request of the Contractor, we [name of Bank] hereby irrevocably undertake to pay you any sum or sums not exceeding in total an amount of [amount in figures] (____) [amount in words] upon receipt by us of your first demand in writing accompanied by a written statement stating that the Contractor is in breach of its obligation under the Contract because the Contractor used the advance payment for purposes other than toward the execution of the Works.

It is a condition for any claim and payment under this guarantee to be made that the advance payment referred to above must have been received by the Contractor on his account number ___________ at [name and address of Bank].

The maximum amount of this guarantee shall be progressively reduced in proportion to the value of each part-shipment or part-delivery of plant and equipment to the site, as indicated in copies of the relevant shipping and delivery documents that shall be presented to us. This guarantee shall expire, at the latest, upon our receipt of documentation indicating full repayment by the Contractor of the amount of the advance payment, or on the ___ day of _______, 2___, whichever is earlier.5F5F5F Consequently, any demand for payment under this guarantee must be received by us at this office on or before that date.

This guarantee is subject to the Uniform Rules for Demand Guarantees, ICC Publication No. 458.

_____________________ 
[signature(s)]

### 8. Form of Completion Certificate

Date:

Loan/Credit No:

IFB No:

[Name of Contract]

To: [Name and address of Contractor]

Dear Ladies and/or Gentlemen,

Pursuant to GCC Clause 24 (Completion of the Facilities) of the General Conditions of the Contract entered into between yourselves and the Employer dated [date], relating to the [brief description of the Facilities], we hereby notify you that the following part(s) of the Facilities was (were) complete on the date specified below, and that, in accordance with the terms of the Contract, the Employer hereby takes over the said part(s) of the Facilities, together with the responsibility for care and custody and the risk of loss thereof on the date mentioned below.

1.	Description of the Facilities or part thereof: [description]

2.	Date of Completion: [date]

However, you are required to complete the outstanding items listed in the attachment hereto as soon as practicable.

This letter does not relieve you of your obligation to complete the execution of the Facilities in accordance with the Contract nor of your obligations during the Defect Liability Period.

Very truly yours,

Title

(Project Manager)

### 9. Form of Operational Acceptance Certificate

Date:

Loan/Credit No:

IFB No:

[Name of Contract]

To: [Name and address of Contractor]

Dear Ladies and/or Gentlemen,

Pursuant to GCC Sub-Clause 25.3 (Operational Acceptance) of the General Conditions of the Contract entered into between yourselves and the Employer dated [date], relating to the [brief description of the Facilities], we hereby notify you that the Functional Guarantees of the following part(s) of the Facilities were satisfactorily attained on the date specified below.

1.	Description of the Facilities or part thereof: [description]

2.	Date of Operational Acceptance: [date]

This letter does not relieve you of your obligation to complete the execution of the Facilities in accordance with the Contract nor of your obligations during the Defect Liability Period.

Very truly yours,

Title

(Project Manager)

# 2-STAGE BIDDING

# Section VII. Sample Forms and Procedures

Notes on the Sample Forms and Procedures The Bidder shall complete and submit with its bid the Bid Form and Price Schedules, in accordance with the requirements included in the bidding documents. The Sample Forms provided consists of a Bid Form for the First Stage Bid and a Bid Form for the Second Stage Bid. These forms shall be included unamended for the Bidder to complete, sign and submit with the Bid. The price breakdown given in the sample Price Schedules is the breakdown required for application of the domestic preference. Employers are free to choose whether they fill in the Item/Description details prior to issuing the bidding documents (desirable when the Facilities and Installation Services to be executed can be easily identified and defined), or whether bidders are required to fill in Item/Description details (may be more suitable when details are not easily identifiable). The Bidder shall provide the Bid Security, either in the form included hereafter or in another form acceptable to the Employer, pursuant to the provisions in the Instructions to Bidders. The Form of Contract Agreement shall be used unamended, except for the need to complete Article 1.1 (Contract Documents) and Article 3 (Effective Date), as appropriate. The form shall also include the Appendixes listed, as required, which should be completed according to the instructions for their completion provided at the beginning of each Appendix. If required, the Price Schedule deemed to form part of the Contract should be modified according to any corrections or modifications to the accepted bid resulting from price corrections, pursuant to the provisions of the Instructions to Bidders. The Performance Security and Bank Guarantee for Advance Payment forms should not be completed by the bidders at the time of their bid preparation. The Employer shall include in the bidding documents the type of performance security form (unconditional or conditional) that it has selected, pursuant to GCC Sub-Clause 13.2.2. Only the successful Bidder will be required to provide performance security and a bank guarantee for advance payment, according to one of the forms indicated herein or in another form acceptable to the Employer and pursuant to the provisions of the General and Special Conditions of Contract, respectively. Recommended Sample Forms for Completion and Operational Acceptance are included herein. Unless the Employer has good reason to require different procedures for those recommended, or to require different wording in the certificates, the procedures and forms shall be included unamended. If the Employer wishes to amend the recommended procedures and/or certificates, it may propose alternatives for the approval of the Bank before incorporation in the bidding documents.

ET

Table of Sample Forms and Procedures

1. 	Bid Forms and Price Schedules	234H234H236H

2. 	Form of Bid Security (Bank Guarantee)	235H235H237H16

3. 	Form of Bid Security (Bid Bond)	236H236H238H17

5.  	Form of Contract Agreement	238H238H240H18

6. 	Performance Security Forms	239H239H241H36

7. 	Bank Guarantee Form for Advance Payment	240H240H242H38

8. 	Form of Completion Certificate	241H241H243H40

9. 	Form of Operational Acceptance Certificate	242H242H244H41

1.2 Bid Form—Two Stage Bidding, First Stage Bid

Date:

Loan/Credit No:

IFB No:

[Name of Contract]

To: [Name and address of Employer]

Ladies and/or Gentlemen,

Having examined the bidding documents, including Addendum Nos. [insert numbers], the receipt of which is hereby acknowledged, we, the undersigned, offer to design, manufacture, test, deliver, install and precommission the Facilities under the above-named Contract in full conformity with the said bidding documents.

We further undertake, if invited to do so by you, and at our own cost, to attend a clarification meeting at a place of your choice, for the purpose of reviewing our First Stage Bid and duly noting all amendments and additions thereto, and noting omissions therefrom that you may require.

We further undertake, upon receiving your written invitation, to proceed with the preparation of our Second Stage Bid, updating our First Stage Bid in accordance with the requirements from the Memorandum of the clarification meeting, and completing our commercial bid for performing the Facilities in accordance with our updated technical bid.

We accept the appointment of [name proposed in Bid Data Sheet] as the Adjudicator.

or

We do not accept the appointment of [name proposed in Bid Data Sheet] as the Adjudicator, and we propose instead that [name] be appointed as Adjudicator, whose hourly fees and resumé are attached.

We agree to abide by this First Stage Bid, which consists of this letter and Attachments 1 through [number] hereto, for a period of [number] days from the date fixed for submission of bids as stipulated in the bidding documents, and together with the above written undertakings, it shall remain binding on us, provided that we are invited to attend a clarification meeting with you before the expiration of that period.

Dated this 	 day of 	, 19

[signature]

In the capacity of

[position]

Duly authorized to sign this bid for and on behalf of

[name of Bidder]

Attachments: [In accordance with ITB Sub-Clause 9.3, plus any additional attachment either specified by the Employer in the Bid Data Sheet or included by the Bidder. In this regard, the Employer may include in the bidding document, as an Attachment to the Bid Form, a list of “Bidding Data,” including the most important data to be provided by the Bidder (e.g., Time for Completion, Functional Guarantees, etc.).]

1.3 Bid Form—Two Stage Bidding, Second Stage Bid

Date:

Loan/Credit No:

IFB No:

[Name of Contract]

To: [Name and address of Employer]

Ladies and/or Gentlemen,

Having examined the bidding documents, including Addendum Nos. [insert numbers], and your requirements incorporated in the Memorandum of the clarification meeting held between us on [date], we, the undersigned, offer to design, manufacture, test, deliver, install, precommission and commission the Facilities under the above-named Contract in full conformity with the said bidding documents and the said Memorandum for the sum of: [amount of foreign currency in words], [amount in figures], and [amount of local currency in words], [amount in figures] or other such sums as may be determined in accordance with the terms and conditions of the Contract. The above amounts are in accordance with the Price Schedules herewith and are made part of this bid.

We undertake, if our bid is accepted, to commence the Facilities, and to achieve Completion within the respective times stated in the bidding documents.

If our bid is accepted, we undertake to provide an advance payment security and a performance security in the form, in the amounts, and within the times specified in the bidding documents.

We confirm our agreement with the appointment of [name proposed in Bid Data Sheet or during the clarification meeting of the First Stage Bid] as the Adjudicator.

We agree to abide by this bid, which consists of this letter and Attachments 1 through [number] hereto, for a period of [number] days from the date fixed for submission of the Second Stage bids as stipulated in the letter of invitation to submit a Second Stage Bid, and it shall remain binding on us and may be accepted by you at any time before the expiration of that period.

Commissions or gratuities, if any, paid or to be paid by us to agents relating to this Bid, and to contract execution if we are awarded the contract, are listed below

| Name and Address of Agent |  | Amount and Currency |  | Purpose of Commission or Gratuity |
| --- | --- | --- | --- | --- |
| (if none, state “none”). |

Until a formal contract is prepared and executed between us, this bid, together with your written acceptance thereof and your notification of award, shall constitute a binding contract between us.

We understand that you are not bound to accept the lowest or any bid you may receive.

Dated this 	 day of 	, 19

[signature]

In the capacity of

[position]

Duly authorized to sign this bid for and on behalf of

[name of Bidder]

Attachments: [In accordance with ITB Sub-Clause 20.1, plus any additional attachment either specified by the Employer in the Bid Data Sheet or included by the Bidder. In this regard, the Employer may include in the bidding document, as an Attachment to the Bid Form, a list of “Bidding Data,” including the most important data to be provided by the Bidder (e.g., Time for Completion, Functional Guarantees, etc.).]

1.4 Price Schedules

In order to receive consistent and responsive bids, it is recommended that Employers include a PREAMBLE to the Price Schedules indicating exactly what is required of bidders when completing and pricing their bids.

The following Preamble is given as an example only. Employers are responsible for ensuring that the Preamble included in the bidding documents is complete and appropriate for the contract in question.

PREAMBLE

General

1.	The Price Schedules are divided into separate Schedules as follows:

Schedule No. 1	Plant and Equipment (including Mandatory Spare Parts) Supplied from Abroad

Schedule No. 2	Plant and Equipment (including Mandatory Spare Parts) Supplied from within the Employer’s Country

Schedule No. 3	Local Transportation

Schedule No. 4	Installation Services

Schedule No. 5	Grand Summary

Schedule No. 6	Recommended Spare Parts

Add any other Schedules as appropriate

2.	The Schedules do not generally give a full description of the plant and equipment to be supplied and the services to be performed under each item. Bidders shall be deemed to have read the Technical Specifications and other sections of the bidding documents and reviewed the Drawings to ascertain the full scope of the requirements included in each item prior to filling in the rates and prices. The entered rates and prices shall be deemed to include for the full scope as aforesaid, including overheads and profit.

3.	If bidders are unclear or uncertain as to the scope of any item, they shall seek clarification in accordance with the Instructions to Bidders in the bidding documents prior to submitting their bid.

Pricing

4.	Prices shall be filled in indelible ink, and any alterations necessary due to errors, etc., shall be initialed by the Bidder.

As specified in the Bid Data Sheet and Special Conditions of Contract, prices shall be fixed and firm for the duration of the Contract, or prices shall be subject to adjustment in accordance with the corresponding Appendix (Price Adjustment) to the Contract Agreement.

5.	Bid prices shall be quoted in the manner indicated and in the currencies specified in the Instructions to Bidders in the bidding documents.

For each item, bidders shall complete each appropriate column in the respective Schedules, giving the price breakdown as indicated in the Schedules.

Prices given in the Schedules against each item shall be for the scope covered by that item as detailed in the Technical Specifications, Drawings or elsewhere in the bidding documents.

6.	Where there are errors between the total of the amounts given under the column for the price breakdown and the amount given under the Total Price, the former shall prevail and the latter will be corrected accordingly.

Where there are errors between the total of the amounts of Schedule Nos. 1 to 4 and the amount given in Schedule No. 5 (Grand Summary), the former shall prevail and the latter will be corrected accordingly.

Where there are discrepancies between amounts stated in figures and amounts stated in words, the amounts stated in words shall prevail.

7.	Payments will be made to the Contractor in the currency or currencies indicated under each respective item.

8.	Items left blank will be deemed to have been included in other items. The TOTAL for each Schedule and the TOTAL of the Grand Summary shall be deemed to be the total price for executing the Facilities and sections thereof in complete accordance with the Contract, whether or not each individual item has been priced.

9.	When requested by the Employer for the purposes of making payments or part payments, valuing variations or evaluating claims, or for such other purposes as the Employer may reasonably require, the Contractor shall provide the Employer with a breakdown of any composite or lump sum items included in the Schedules.

Schedules of Rates and Prices

Schedule No. 1. Plant, Equipment, and Mandatory Spare Parts Supplied from Abroad

| Item | Description | Code1 | Qty. | Unit Price2 | Total Price2 |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | CIP |  |
|  |  |  | (1) | (2) | (1) x (2) |
| Total (to Schedule No. 5 Grand Summary) |  |
| Code | Country |  |  |  |  |
|  |  |  | Name of Bidder _______________________ |
|  |  |  | Signature of Bidder ____________________ |

Schedule No. 2. Plant, Equipment, and Mandatory Spare Parts Supplied from Within the Employer’s Country

| Item | Description | Qty. | Unit Price1 | Total Price1 |
| --- | --- | --- | --- | --- |
|  |  |  | EXW |  |
|  |  | (1) | (2) | (1) x (2) |
| TOTAL (to Schedule No. 5. Grand Summary) |  |
|  |  |  | Name of Bidder |  |
|  |  |  | Signature of Bidder |  |
| 1 Specify currency in accordance with specifications in Bid Data Sheet under ITB Sub-Clause 12.1 (b) in Single Stage Bid, or ITB Sub-Clause 23.1 (b) in Two Stage Bid. |

Schedule No. 3. Local Transportation, Insurance and Other Incidental Services

[including local taxes ]

| Item | Description | Qty. | Unit Price1 | Total Price1 |
| --- | --- | --- | --- | --- |
|  |  |  | Local Currency Portion |  |
|  |  | (1) | (2) | (1) x (2) |
| TOTAL (to Schedule No. 5. Grand Summary) |  |
|  |  |  | Name of Bidder |  |
|  |  |  | Signature of Bidder |  |
| 1 Specify currency in accordance with specifications in Bid Data Sheet under ITB Sub-Clause 12.1 (c) in Single Stage Bid, or ITB Sub-Clause 23.1 (c) in Two Stage Bid. |

[Note: This schedule will cover only for items in Schedule No.2.  When the named place of destination is the project site, the transportation costs for Schedule No. 1 items are coverd under CIP and therefore will not be stated here. If the named place of destination is different from the site of installation (project site), then the transport cost from the named place of destination to project site for Schedule No.1   shall be also included here.]

Schedule No. 4. Installation Services

| Item | Description | Qty. | Unit Price1 | Total Price1 |
| --- | --- | --- | --- | --- |
|  |  |  | Foreign Currency Portion | Local Currency Portion | Foreign | Local |
|  |  | (1) | (2) | (3) | (1) x (2) | (1) x (3) |
| TOTAL (to Schedule No. 5. Grand Summary) |  |
|  |  |  | Name of Bidder |  |
|  |  |  | Signature of Bidder |  |
| 1 Specify currency in accordance with specifications in Bid Data Sheet under ITB Sub-Clause 12.1 (c) in Single Stage Bid, or ITB Sub-Clause 23.1 (c) in Two Stage Bid. |

Schedule No. 5. Grand Summary

| Item | Description | Total Price1 |
| --- | --- | --- |
|  |  | Foreign | Local |
|  | Total Schedule No. 1. Plant, Equipment, and Mandatory Spare Parts Supplied from Abroad |  |  |
|  | Total Schedule No. 2. Plant, Equipment, and Mandatory Spare Parts Supplied from Within the Employer’s Country |  |  |
|  | Total Schedule No. 3. Local Transportation, Insurance and Other Incidental Services |  |  |
|  | Total Schedule No. 4. Installation Services |  |  |
| TOTAL (to Bid Form) |  |
|  |  |  | Name of Bidder |  |
|  |  |  | Signature of Bidder |  |
| 1 Specify currency in accordance with specifications in Bid Data Sheet under ITB Sub-Clause 12.1 in Single Stage Bid, or ITB Sub-Clause 23.1 in Two Stage Bid. |

Schedule No. 6. Recommended Spare Parts

| Item | Description | Qty. | Unit Price | Total Price |
| --- | --- | --- | --- | --- |
|  |  |  | CIP (foreign parts) | EXW (local parts) |  |
|  |  | (1) | (2) | (3) | (1) x (2) or(3) |
|  |  |  | Name of Bidder |  |
|  |  |  | Signature of Bidder |  |

### 2. Form of Bid Security (Bank Guarantee)

________________________________
[Bank’s Name, and Address of Issuing Branch or Office]

Beneficiary:	___________________ [Name and Address of Employer]

Date:	________________

BID GUARANTEE No.:	_________________

We have been informed that [name of the Bidder] (hereinafter called "the Bidder") has submitted to you its bid dated (hereinafter called “the Bid”) for the execution of [name of contract] under Invitation for Bids No. [IFB number] (“the IFB”).

Furthermore, we understand that, according to your conditions, bids must be supported by a bid guarantee.

At the request of the Bidder, we [name of Bank] hereby irrevocably undertake to pay you any sum or sums not exceeding in total an amount of [amount in figures] ([amount in words]) upon receipt by us of your first demand in writing accompanied by a written statement stating that the Bidder is in breach of its obligation(s) under the bid conditions, because the Bidder:

(a) 	has withdrawn its Bid during the period of bid validity specified by the Bidder in the Form of Bid; or

(b) 	having been notified of the acceptance of its Bid by the Employer during the period of bid validity, (i) fails or refuses to execute the Contract Form, if required, or (ii) fails or refuses to furnish the performance security, in accordance with the Instructions  to Bidders.

This guarantee will expire: (a) if the Bidder is the successful bidder, upon our receipt of copies of the contract signed by the Bidder and the performance security issued to you upon the instruction of the Bidder; or (b) if the Bidder is not the successful bidder, upon the earlier of (i) our receipt of a copy of your notification to the Bidder of the name of the successful bidder; or (ii) twenty-eight days after the expiration of the Bidder’s Bid.

Consequently, any demand for payment under this guarantee must be received by us at the office on or before that date.

This guarantee is subject to the Uniform Rules for Demand Guarantees, ICC Publication No. 458.

_____________________________

[signature(s)]

### 3. Form of Bid Security (Bid Bond)

BOND NO. ______________________

BY THIS BOND [name of Bidder] as Principal (hereinafter called “the Principal”), and [name, legal title, and address of surety], authorized to transact business in [name of country of Employer], as Surety (hereinafter called “the Surety”), are held and firmly bound unto [name of Employer] as Obligee (hereinafter called “the Employer”) in the sum of [amount of Bond]0F0F0F [amount in words], for the payment of which sum, well and truly to be made, we, the said Principal and Surety, bind ourselves, our successors and assigns, jointly and severally, firmly by these presents.

WHEREAS the Principal has submitted a written Bid to the Employer dated the ___ day of ______, 20__, for the construction of [name of Contract] (hereinafter called the “Bid”).

NOW, THEREFORE, THE CONDITION OF THIS OBLIGATION is such that if the Principal:

- withdraws its Bid during the period of bid validity specified in the Form of Bid; or

- having been notified of the acceptance of its Bid by the Employer during the period of Bid validity; (i) fails or refuses to execute the Contract Form, if required; or (ii) fails or refuses to furnish the Performance Security in accordance with the Instructions to Bidders;

then the Surety undertakes to immediately pay to the Employer up to the above amount upon receipt of the Employer’s first written demand, without the Employer having to substantiate its demand, provided that in its demand the Employer shall state that the demand arises from the occurrence of any of the above events, specifying which event(s) has occurred.

The Surety hereby agrees that its obligation will remain in full force and effect up to and including the date 28 days after the date of expiration of the Bid validity as stated in the Invitation to Bid or extended by the Employer at any time prior to this date, notice of which extension(s) to the Surety being hereby waived.

IN TESTIMONY WHEREOF, the Principal and the Surety have caused these presents to be executed in their respective names this ____ day of ____________ 20__.

Principal: _______________________	Surety: _____________________________
	Corporate Seal (where appropriate)

_______________________________	____________________________________
(Signature)	(Signature)

(Printed name and title)	(Printed name and title)

### 5.  Form of Contract Agreement

THIS CONTRACT AGREEMENT is made the 	 day of 	, 19	.

BETWEEN

(1) [Name of Employer], a corporation incorporated under the laws of [country of Employer] and having its principal place of business at [address of Employer] (hereinafter called “the Employer”), and (2) [name of Contractor], a corporation incorporated under the laws of [country of Contractor] and having its principal place of business at [address of Contractor] (hereinafter called “the Contractor”).

WHEREAS the Employer desires to engage the Contractor to design, manufacture, test, deliver, install, complete and commission certain Facilities, viz. [list of facilities] (“the Facilities”) and the Contractor have agreed to such engagement upon and subject to the terms and conditions hereinafter appearing.

NOW IT IS HEREBY AGREED as follows:

| Article 1. Contract Documents | 1.1 Contract Documents (Reference GCC Clause 2) The following documents shall constitute the Contract between the Employer and the Contractor, and each shall be read and construed as an integral part of the Contract: (a) This Contract Agreement and the Appendixes hereto (b) Bid and Price Schedules submitted by the Contractor (c) Special Conditions of Contract (d) General Conditions of Contract (e) Technical Specifications and Drawings (f) Procedures (as listed) (g) Any other documents shall be added here 1.2 Order of Precedence (Reference GCC Clause 2) In the event of any ambiguity or conflict between the Contract Documents listed above, the order of precedence shall be the order in which the Contract Documents are listed in Article 1.1 (Contract Documents) above. 1.3 Definitions (Reference GCC Clause 1) Capitalized words and phrases used herein shall have the same meanings as are ascribed to them in the General Conditions of Contract. |
| --- | --- |
| Article 2. Contract Price and Terms of Payment | 2.1 Contract Price (Reference GCC Clause 11) The Employer hereby agrees to pay to the Contractor the Contract Price in consideration of the performance by the Contractor of its obligations hereunder. The Contract Price shall be the aggregate of: [amount of foreign currency in words], [amount in figures] as specified in Price Schedule No. 5 (Grand Summary), and [amount of local currency in words], [amount in figures], or such other sums as may be determined in accordance with the terms and conditions of the Contract. 2.2 Terms of Payment (Reference GCC Clause 12) The terms and procedures of payment according to which the Employer will reimburse the Contractor are given in the corresponding Appendix (Terms and Procedures of Payment) hereto. The Employer shall instruct its bank to issue an irrevocable confirmed documentary credit made available to the Contractor in a bank in the country of the Contractor. The credit shall be for an amount of [insert an amount equal to the total named in Schedule 1 less the advance payment to be made for Plant and Equipment supplied from abroad]; and shall be subject to the Uniform Customs and Practice for Documentary Credits 1993 Revision, ICC Publication No. 600. In the event that the amount payable under Schedule No. 1 is adjusted in accordance with GCC 11.2 or with any of the other terms of the Contract, the Employer shall arrange for the documentary credit to be amended accordingly. [The Employer may want to insert a similar provision for the payment of the items listed in Schedule 2.] |
| Article 3. Effective Date for Determining Time for Completion | 3.1 Effective Date (Reference GCC Clause 1) The Time of Completion of the Facilities shall be determined from the date when all of the following conditions have been fulfilled: (a) This Contract Agreement has been duly executed for and on behalf of the Employer and the Contractor; (b) The Contractor has submitted to the Employer the performance security and the advance payment guarantee; (c) The Employer has paid the Contractor the advance payment (d) The Contractor has been advised that the documentary credit referred to in Article 2.2 above has been issued in its favor. Each party shall use its best efforts to fulfill the above conditions for which it is responsible as soon as practicable. 3.2 If the conditions listed under 3.1 are not fulfilled within two (2) months from the date of this Contract notification because of reasons not attributable to the Contractor, the parties shall discuss and agree on an equitable adjustment to the Contract Price and the Time for Completion and/or other relevant conditions of the Contract. |
| Article 4. Appendixes | 4.1 The Appendixes listed in the attached List of Appendixes shall be deemed to form an integral part of this Contract Agreement. 4.2 Reference in the Contract to any Appendix shall mean the Appendixes attached hereto, and the Contract shall be read and construed accordingly. |

IN WITNESS WHEREOF the Employer and the Contractor have caused this Agreement to be duly executed by their duly authorized representatives the day and year first above written.

Signed by, for and on behalf of the Employer

[Signature]

[Title]

in the presence of

Signed by, for and on behalf of the Contractor

[Signature]

[Title]

in the presence of

APPENDIXES

Appendix 1	Terms and Procedures of Payment

Appendix 3	Insurance Requirements

Appendix 4	Time Schedule

Appendix 5	List of Approved Subcontractors

Appendix 6	Scope of Works and Supply by the Employer

Appendix 7	List of Documents for Approval or Review

Appendix 8	Functional Guarantees

Appendix 1. Terms and Procedures of Payment

[This is a Sample]

The following Terms and Procedures of Payment are given as a guideline suitable for Supply and Installation Contracts. In the event that the Employer wishes to introduce different terms of payment to the following, it shall first obtain the written approval of the Bank for the terms it intends to use. If additional Price Schedules are introduced, suitable terms of payment in respect of such additional schedules must be added.

In accordance with the provisions of GCC Clause 12 (Terms of Payment), the Employer shall pay the Contractor in the following manner and at the following times, on the basis of the Price Breakdown given in the section on Price Schedules. Payments will be made in the currencies quoted by the Bidder. Applications for payment in respect of part deliveries may be made by the Contractor as work proceeds.

TERMS OF PAYMENT

Schedule No. 1. Plant and Equipment Supplied from Abroad

In respect of plant and equipment supplied from abroad, the following payments shall be made:

Ten percent (10%) of the total CIP amount as an advance payment against receipt of invoice and an irrevocable advance payment security for the equivalent amount made out in favor of the Employer. The advance payment security may be reduced in proportion to the value of the plant and equipment delivered to the site, as evidenced by shipping and delivery documents.

Eighty percent (80%) of the total or pro rata CIP amount upon Incoterm “CIP,” upon delivery to the carrier within forty-five (45) days after receipt of invoice and documents [Employer to state the required documents, such as a negotiable bill of lading, a non-neegotiable sea way bill, an airway bill, a railway consignment note, a road consignment note, insurance certificate etc.] .

Five percent (5%) of the total or pro rata CIP amount upon issue of the Completion Certificate, within forty-five (45) days after receipt of invoice.

Five percent (5%) of the total or pro rata CIP amount upon issue of the Operational Acceptance Certificate, within forty-five (45) days after receipt of invoice.

Schedule No. 2. Plant and Equipment Supplied from within the Employer’s Country

In respect of plant and equipment supplied from within the Employer’s country, the following payments shall be made:

Ten percent (10%) of the total EXW amount as an advance payment against receipt of invoice, and an irrevocable advance payment security for the equivalent amount made out in favor of the Employer. The advance payment security may be reduced in proportion to the value of the plant and equipment delivered to the site, as evidenced by shipping and delivery documents.

Eighty percent (80%) of the total or pro rata EXW  amount upon Incoterm “Ex-Works,” upon delivery to the carrier within forty-five (45) days after receipt of invoice and documents [Employer to state the required documents, such as a  railway consignment note, a road consignment note, insurance certificate etc.].

Five percent (5%) of the total or pro rata EXW amount upon issue of the Completion Certificate, within forty-five (45) days after receipt of invoice.

Five percent (5%) of the total or pro rata EXW amount upon issue of the Operational Acceptance Certificate, within forty-five (45) days after receipt of invoice.

Schedule No. 3. Local Transportation

In respect of local transportation for both the foreign currency (where applicable) and the local currency portions, the following payments shall be made:

Ten percent (10%) of the total local transportation amount as an advance payment against receipt of invoice, and an irrevocable advance payment security for the equivalent amount made out in favor of the Employer. The advance payment security may be reduced in proportion to the value of the Plant and Equipment delivered to the site, as evidenced by shipping and delivery documents.

Ninety percent (90%) of the total or pro rata local transportation amount upon delivery to the site within forty-five (45) days after receipt of invoice.

Schedule No. 4. Installation Services

In respect of installation services for both the foreign and local currency portions, the following payments shall be made:

Ten percent (10%) of the total installation services amount as an advance payment against receipt of invoice, and an irrevocable advance payment security for the equivalent amount made out in favor of the Employer. The advance payment security may be reduced in proportion to the value of work performed by the Contractor as evidenced by the invoices for installation services.

Eighty percent (80%) of the measured value of work performed by the Contractor, as identified in the said Program of Performance, during the preceding month, as evidenced by the Employer’s authorization of the Contractor’s application, will be made monthly within forty-five (45) days after receipt of invoice.

Five percent (5%) of the total or pro rata value of installation services performed by the Contractor as evidenced by the Employer’s authorization of the Contractor’s monthly applications, upon issue of the Completion Certificate, within forty-five (45) days after receipt of invoice.

Five percent (5%) of the total or pro rata value of installation services performed by the Contractor as evidenced by the Employer’s authorization of the Contractor’s monthly applications, upon issue of the Operational Acceptance Certificate, within forty-five (45) days after receipt of invoice.

In the event that the Employer fails to make any payment on its respective due date, the Employer shall pay to the Contractor interest on the amount of such delayed payment at the rate of [insert a figure that may be different for the foreign and local currency portions and a figure that reflects the cost of money in the respective currencies] percent (__%) per month for period of delay until payment has been made in full.

PAYMENT PROCEDURES

The procedures to be followed in applying for certification and making payments shall be as follows:

Appropriate procedures, normally through letters of credit, are to be inserted (including forms and certificates annexed as appropriate) by the Employer in the bidding documents.

Appendix 3. Insurance Requirements

Details to be completed by the Employer prior to issuing the bidding documents. In the event that the Employer provides any insurances under the Contract, appropriate details must also be given.

Insurances To Be Taken Out By The Contractor

In accordance with the provisions of GCC Clause 34, the Contractor shall at its expense take out and maintain in effect, or cause to be taken out and maintained in effect, during the performance of the Contract, the insurances set forth below in the sums and with the deductibles and other conditions specified. The identity of the insurers and the form of the policies shall be subject to the approval of the Employer, such approval not to be unreasonably withheld.

(a)	Cargo Insurance

Covering loss or damage occurring, while in transit from the supplier’s or manufacturer’s works or stores until arrival at the Site, to the Facilities (including spare parts therefor) and to the construction equipment to be provided by the Contractor or its Subcontractors.

Amount	Deductible limits	Parties insured	From	To

[in currency(ies)]	[names]	[place]	[place]

(b)	Installation All Risks Insurance

Covering physical loss or damage to the Facilities at the Site, occurring prior to completion of the Facilities, with an extended maintenance coverage for the Contractor’s liability in respect of any loss or damage occurring during the defect liability period while the Contractor is on the Site for the purpose of performing its obligations during the defect liability period.

Amount	Deductible limits	Parties insured	From	To

[in currency(ies)]	[names]	[place]	[place]

(c)	Third Party Liability Insurance

Covering bodily injury or death suffered by third parties (including the Employer’s personnel) and loss of or damage to property (including the Employer’s property and any parts of the Facilities that have been accepted by the Employer) occurring in connection with the supply and installation of the Facilities.

Amount	Deductible limits	Parties insured	From	To

[in currency(ies)]	[names]	[place]	[place]

(d)	Automobile Liability Insurance

Covering use of all vehicles used by the Contractor or its Subcontractors (whether or not owned by them) in connection with the supply and installation of the Facilities. Comprehensive insurance in accordance with statutory requirements.

(e)	Workers’ Compensation

In accordance with the statutory requirements applicable in any country where the Facilities or any part thereof is executed.

(f)	Employer’s Liability

In accordance with the statutory requirements applicable in any country where the Facilities or any part thereof is executed.

(g)	Other Insurances

The Contractor is also required to take out and maintain at its own cost the following insurances:

Details:

Amount	Deductible limits	Parties insured	From	To

[in currency(ies)]	[names]	[place]	[place]

The Employer shall be named as co-insured under all insurance policies taken out by the Contractor pursuant to GCC Sub-Clause 34.1, except for the Third Party Liability, Workers’ Compensation and Employer’s Liability Insurances, and the Contractor’s Subcontractors shall be named as co-insureds under all insurance policies taken out by the Contractor pursuant to GCC Sub-Clause 34.1, except for the Cargo, Workers’ Compensation and Employer’s Liability Insurances. All insurer’s rights of subrogation against such co-insureds for losses or claims arising out of the performance of the Contract shall be waived under such policies.

Insurances To Be Taken Out By The Employer

If the Employer is proposing to take out any or all of the above insurances itself, or any other insurances in respect of the Facilities, either in its own name or in the joint names of itself and the Contractor, it shall give details below prior to issuing the bidding documents. Under the terms of the Contract, the Contractor and the Contractor’s Subcontractors shall be named as co-insureds under all such policies.

The Employer shall at its expense take out and maintain in effect during the performance of the Contract the following insurances.

Details:

Amount	Deductible limits	Parties insured	From	To

[in currency(ies)]	[names]	[place]	[place]

Appendix 4. Time Schedule

The Employer should normally provide a Time Schedule to be followed by the Contractor during the performance of the Contract. This schedule should be provided with the bidding documents under this Appendix. All completion times indicated must be in accordance with the information regarding Time(s) for Completion given in the Bid Data Sheet. Except under exceptional circumstances, the Time Schedule should indicate periods of time (e.g., weeks or months) and not specify calendar dates. All periods should be shown from the Effective Date of the Contract. Should it become necessary to amend the Time Schedule to reflect any agreements made with the selected Bidder prior to award of Contract, the amended Time Schedule shall replace the original Time Schedule prior to signature of the Contract Agreement. If the bidding documents contain no Time Schedule, the Bidder shall be required to submit with its bid a detailed program, normally in the form of a bar chart, showing how and the order in which it intends to perform the Contract and showing the key events requiring action or decision by the Employer. In preparing this Program, the Bidder shall adhere to the Time(s) for Completion given in the Bid Data Sheet or give its reasons for not adhering thereto. The Time Schedule submitted by the selected Bidder and amended as necessary prior to award of Contract shall be included as Appendix to the Contract Agreement before the Contract is signed. If bidders, pursuant to the provisions of the Instructions to Bidders, are to be permitted to offer an Alternative Bid based on a different Time Schedule, details of this and any resulting reduction in Price from their conforming bid based on the Time Schedule included in the bidding documents shall be submitted as an Attachment to their bid.

Appendix 5. List of Approved Subcontractors

Prior to award of Contract, the following details shall be completed, indicating those Subcontractors proposed by the Bidder in the corresponding Attachment to its bid that are approved by the Employer for engagement by the Contractor during the performance of the Contract.

The following Subcontractors are approved for carrying out the item of the facilities indicated. Where more than one Subcontractor is listed, the Contractor is free to choose between them, but it must notify the Employer of its choice in good time prior to appointing any selected Subcontractor. In accordance with GCC Sub-Clause 19.1, the Contractor is free to submit proposals for Subcontractors for additional items from time to time. No Subcontracts shall be placed with any such Subcontractors for additional items until the Subcontractors have been approved in writing by the Employer and their names have been added to this list of Approved Subcontractors.

Item of Facilities	Approved Subcontractors	Nationality

Appendix 6. Scope of Works and Supply by the Employer

Prior to issuing the bidding documents, the Employer shall indicate in this Appendix details of all personnel and Facilities it will provide for use by the Contractor and indicate, where applicable, the charges that it will make in respect of their use. The Employer shall also identify any part(s) of the facilities it intends to carry out itself (or by other contractors), and any plant, equipment, or materials that it proposes to purchase itself and supply to the Contractor for incorporation in the facilities, indicating, where applicable, the charges that it will make in respect thereof.

The following personnel, facilities, works and supplies will be provided/supplied by the Employer, and the provisions of GCC Clauses 10, 21 and 24 shall apply as appropriate.

All personnel, facilities, works and supplies will be provided by the Employer in good time so as not to delay the performance of the Contractor, in accordance with the approved Time Schedule and Program of Performance pursuant to GCC Sub-Clause 18.2.

Unless otherwise indicated, all personnel, facilities, works and supplies will be provided free of charge to the Contractor.

Personnel	Charge to Contractor (if any)

Facilities	Charge to Contractor (if any)

Works	Charge to Contractor (if any)

Supplies	Charge to Contractor (if any)

Appendix 7. List of Documents for Approval or Review

Pursuant to GCC Sub-Clause 20.3.1, the Contractor shall prepare, or cause its Subcontractor to prepare, and present to the Project Manager in accordance with the requirements of GCC Sub-Clause 18.2 (Program of Performance), the following documents for

A.	Approval

1.

2.

3.

B.	Review

1.

2.

3.

Appendix 8. Functional Guarantees

1.	General

This Appendix sets out

(a)	the functional guarantees referred to in GCC Clause 28 (Functional Guarantees)

(b)	the preconditions to the validity of the functional guarantees, either in production and/or consumption, set forth below

(c)	the minimum level of the functional guarantees

(d)	the formula for calculation of liquidated damages for failure to attain the functional guarantees.

2.	Preconditions

The Contractor gives the functional guarantees (specified herein) for the facilities, subject to the following preconditions being fully satisfied:

[List any conditions for the carrying out of the Guarantee Test referred to in GCC Sub-Clause 25.2.]

3.	Functional Guarantees

Subject to compliance with the foregoing preconditions, the Contractor guarantees as follows:

3.1	Production Capacity

[List here the production capacity that the Contractor is to guarantee, making sure to use, as functional guarantees, the figures offered by the Contractor in its bid.]

and/or

3.2	Raw Materials and Utilities Consumption

[List here the guaranteed items of consumption per unit of production (e.g., kg, tons, kcal, kWh, etc.) that the Contractor is to guarantee, making sure to use, as functional guarantees, the figures offered by the Contractor in its bid.]

4.	Failure in Guarantees and Liquidated Damages

4.1	Failure to Attain Guaranteed Production Capacity

If the production capacity of the facilities attained in the guarantee test, pursuant to GCC Sub-Clause 25.2, is less than the guaranteed figure specified in para. 3.1 above, but the actual production capacity attained in the guarantee test is not less than the minimum level specified in para. 4.3 below, and the Contractor elects to pay liquidated damages to the Employer in lieu of making changes, modifications and/or additions to the Facilities, pursuant to GCC Sub-Clause 28.3, then the Contractor shall pay liquidated damages at the rate of [amount in the contract currency] for every complete one percent (1%) of the deficiency in the production capacity of the Facilities, or at a proportionately reduced rate for any deficiency, or part thereof, of less than a complete one percent (1%).

4.2	Raw Materials and Utilities Consumption in Excess of Guaranteed Level

[To be specified in the appropriate wording for the type of facilities if there are consumption guarantees.]

If the actual measured figure of specified raw materials and utilities consumed per unit (or their average total cost of consumption) exceeds the guaranteed figure specified in para. 3.2 above (or their specified average total cost of consumption), but the actual consumption attained in the guarantee test, pursuant to GCC Sub-Clause 25.2, is not more than the maximum level specified in para. 4.3 below, and the Contractor elects to pay liquidated damages to the Employer in lieu of making changes, modifications and/or additions to the Facilities pursuant to GCC Sub-Clause 28.3, then the Contractor shall pay liquidated damages at the rate of [amount in the contract currency] for every complete one percent (1%) of the excess consumption of the Facilities, or part thereof, of less than a complete one percent (1%).

[The rate of liquidated damages specified in paras. 4.1 and 4.2 above shall be at least equivalent to the rate specified in the Bid Data Sheet under ITB Sub-Clause 25.3 (d), in Single Stage bidding, or ITB Sub-Clause 35.3 (c), in Two Stage bidding, for the comparison of functional guarantees provided by the bidders.]

4.3	Minimum Levels

Notwithstanding the provisions of this paragraph, if as a result of the guarantee test(s), the following minimum levels of performance guarantees (and consumption guarantees) are not attained by the Contractor, the Contractor shall at its own cost make good any deficiencies until the Facilities reach any of such minimum performance levels, pursuant to GCC Sub-Clause 28.2:

(a)	production capacity of the Facilities attained in the guarantee test: ninety-five percent (95%) of the guaranteed production capacity (the figures offered by the Contractor in its bid for functional guarantees represents 100%).

and/or

(b)	average total cost of consumption of all the raw materials and utilities of the Facilities: one hundred and five percent (105%) of the guaranteed figures (the figures offered by the Contractor in its bid for functional guarantees represents 100%).

4.4	Limitation of Liability

Subject to para. 4.3 above, the Contractor’s aggregate liability to pay liquidated damages for failure to attain the functional guarantees shall not exceed ______ percent ( ___ %) of the Contract price [the percentage specified shall not exceed ten percent (10%)].

### 6. Performance Security Forms1F1F1F

6.1 Bank Guarantee

________________________________ [Bank’s Name, and Address of Issuing Branch or Office]

Beneficiary:	[Name and Address of Employer]

Date:	________________

PERFORMANCE GUARANTEE No.:	_________________

We have been informed that [name of Contractor] (hereinafter called "the Contractor") has entered into Contract No. [reference number of the contract] dated ____________ with you, for the execution of [name of contract and brief description of Facilities] (hereinafter called "the Contract").

Furthermore, we understand that, according to the conditions of the Contract, a performance guarantee is required.

At the request of the Contractor, we [name of Bank] hereby irrevocably undertake to pay you any sum or sums not exceeding in total an amount of [amount in figures] (___) [amount in words]2F2F2F, upon receipt by us of your first demand in writing accompanied by a written statement stating that the Contractor is in breach of its obligation(s) under the Contract, without your needing to prove or to show grounds for your demand or the sum specified therein.

This guarantee shall be reduced by half upon our receipt of:

(a) 	a copy of the Operational Acceptance Certificate; or

(b) 	a registered letter from the Contractor (i) attaching a copy of its notice requesting issuance of the Operational Acceptance Certificate and (ii) stating that the project manager has failed to issue such Certificate within the time required or provide in writing justifiable reasons why such Certificate has not been issued, so that Operational Acceptance is deemed to have occurred.

This guarantee shall expire no later than the earlier of:3F3F3F

(a) 	twelve months after our receipt of either (a) or (b) above; or

(b) 	eighteen months after our receipt of:

(i) 	a copy of the Completion Certificate; or

(ii) 	a registered letter from the Contractor, attaching a copy of the notice to the project manager that the Facilities are ready for commissioning, and stating that fourteen days have elapsed from receipt of such notice (or seven days have elapsed if the notice was a repeated notice) and the project manager has failed to issue a Completion Certificate or inform the Contractor in writing of any defects or deficiencies; or

(iii) 	a registered letter from the Contractor stating that no Completion Certificate has been issued but the Employer is making use of the Facilities; or

(c) 	the ____ day of _____, 2___.4F4F4F

Consequently, any demand for payment under this guarantee must be received by us at this office on or before that date.

This guarantee is subject to the Uniform Rules for Demand Guarantees, ICC Publication No. 458, except that subparagraph (ii) of Sub-article 20(a) is hereby excluded.

_____________________ 
[signature(s)]

### 7. Bank Guarantee Form for Advance Payment

[Bank’s Name, and Address of Issuing Branch or Office]

Beneficiary:	[Name and Address of Employer]

Date:	________________

ADVANCE PAYMENT GUARANTEE No.:	_________________

We have been informed that [name of Contractor] (hereinafter called "the Contractor") has entered into Contract No. [reference number of the contract] dated [date] with you, for the execution of [name of contract and brief description of Facilities] (hereinafter called "the Contract").

Furthermore, we understand that, according to the conditions of the Contract, an advance payment in the sum [amount in figures] (____) [amount in words] is to be made against an advance payment guarantee.

At the request of the Contractor, we [name of Bank] hereby irrevocably undertake to pay you any sum or sums not exceeding in total an amount of [amount in figures] (____) [amount in words] upon receipt by us of your first demand in writing accompanied by a written statement stating that the Contractor is in breach of its obligation under the Contract because the Contractor used the advance payment for purposes other than toward the execution of the Works.

It is a condition for any claim and payment under this guarantee to be made that the advance payment referred to above must have been received by the Contractor on his account number ___________ at [name and address of Bank].

The maximum amount of this guarantee shall be progressively reduced in proportion to the value of each part-shipment or part-delivery of plant and equipment to the site, as indicated in copies of the relevant shipping and delivery documents that shall be presented to us. This guarantee shall expire, at the latest, upon our receipt of documentation indicating full repayment by the Contractor of the amount of the advance payment, or on the ___ day of _______, 2___, whichever is earlier.5F5F5F Consequently, any demand for payment under this guarantee must be received by us at this office on or before that date.

This guarantee is subject to the Uniform Rules for Demand Guarantees, ICC Publication No. 458.

_____________________ 
[signature(s)]

### 8. Form of Completion Certificate

Date:

Loan/Credit No:

IFB No:

[Name of Contract]

To: [Name and address of Contractor]

Dear Ladies and/or Gentlemen,

Pursuant to GCC Clause 24 (Completion of the Facilities) of the General Conditions of the Contract entered into between yourselves and the Employer dated [date], relating to the [brief description of the Facilities], we hereby notify you that the following part(s) of the Facilities was (were) complete on the date specified below, and that, in accordance with the terms of the Contract, the Employer hereby takes over the said part(s) of the Facilities, together with the responsibility for care and custody and the risk of loss thereof on the date mentioned below.

1.	Description of the Facilities or part thereof: [description]

2.	Date of Completion: [date]

However, you are required to complete the outstanding items listed in the attachment hereto as soon as practicable.

This letter does not relieve you of your obligation to complete the execution of the Facilities in accordance with the Contract nor of your obligations during the Defect Liability Period.

Very truly yours,

Title

(Project Manager)

### 9. Form of Operational Acceptance Certificate

Date:

Loan/Credit No:

IFB No:

[Name of Contract]

To: [Name and address of Contractor]

Dear Ladies and/or Gentlemen,

Pursuant to GCC Sub-Clause 25.3 (Operational Acceptance) of the General Conditions of the Contract entered into between yourselves and the Employer dated [date], relating to the [brief description of the Facilities], we hereby notify you that the Functional Guarantees of the following part(s) of the Facilities were satisfactorily attained on the date specified below.

1.	Description of the Facilities or part thereof: [description]

2.	Date of Operational Acceptance: [date]

This letter does not relieve you of your obligation to complete the execution of the Facilities in accordance with the Contract nor of your obligations during the Defect Liability Period.

Very truly yours,

Title

(Project Manager)

# Section VIII. Eligible Countries

1.	In accordance with Para 1.8 of the Guidelines: Procurement under IBRD Loans and IDA Credits, dated May 2004, the Bank permits firms and individuals from all countries to offer goods, works and services for Bank-financed projects. As an exception, firms of a Country or goods manufactured in a Country may be excluded if:

Para 1.8 (a) (i): as a matter of law or official regulation, the Borrower’s Country prohibits commercial relations with that Country, provided that the Bank is satisfied that such exclusion does not preclude effective competition for the supply of the Goods or Works required, or

Para 1.8 (a) (ii): by an Act of Compliance with a Decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations, the Borrower’s Country prohibits any import of goods from that Country or any payments to persons or entities in that Country.

2.	For the information of borrowers and bidders, at the present time firms, goods and services from the following countries are excluded from this bidding:

(a) 	With reference to paragraph 1.8 (a) (i) of the Guidelines:

_________________________

_________________________

(b)   	With reference to paragraph 1.8 (a) (ii) of the Guidelines:

_________________________

_________________________

# Section VIII. Eligible Countries

1.	In accordance with Para 1.8 of the Guidelines: Procurement under IBRD Loans and IDA Credits, dated May 2004, the Bank permits firms and individuals from all countries to offer goods, works and services for Bank-financed projects. As an exception, firms of a Country or goods manufactured in a Country may be excluded if:

Para 1.8 (a) (i): as a matter of law or official regulation, the Borrower’s Country prohibits commercial relations with that Country, provided that the Bank is satisfied that such exclusion does not preclude effective competition for the supply of the Goods or Works required, or

Para 1.8 (a) (ii): by an Act of Compliance with a Decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations, the Borrower’s Country prohibits any import of goods from that Country or any payments to persons or entities in that Country.

2.	For the information of borrowers and bidders, at the present time firms, goods and services from the following countries are excluded from this bidding:

(a) 	With reference to paragraph 1.8 (a) (i) of the Guidelines:

_________________________

_________________________

(b)   	With reference to paragraph 1.8 (a) (ii) of the Guidelines:

_________________________

_________________________

Guidelines Procurement Under IBRD Loans And IDA Credits

May 2004

Revised October 1, 2006

I. Introduction	6

1.1 Purpose	6

1.2 General Considerations	6

1.5 Applicability of Guidelines	7

1.6 Eligibility	7

1.9 Advance Contracting and Retroactive Financing	7

1.10 Joint Ventures	7

1.11 Bank Review	7

1.12 Misprocurement	7

1.13 References to Bank	7

1.14 Fraud and Corruption	7

1.16 Procurement Plan	7

II. International Competitive Bidding	7

A. General	7

2.1 Introduction	7

2.2 Type and Size of Contracts	7

2.6 Two-Stage Bidding	7

2.7 Notification and Advertising	7

2.9 Prequalification of Bidders	7

B. Bidding Documents	7

2.11 General	7

2.13 Validity of Bids and Bid Security	7

2.15 Language	7

2.16 Clarity of Bidding Documents	7

2.19 Standards	7

2.20 Use of Brand Names	7

2.21 Pricing	7

2.24 Price Adjustment	7

2.26 Transportation and Insurance	7

2.28 Currency Provisions	7

2.29 Currency of Bid	7

2.31 Currency Conversion for Bid Comparison	7

2.32 Currency of Payment	7

2.34 Terms and Methods of Payment	7

2.37 Alternative Bids	7

2.38 Conditions of Contract	7

2.39 Performance Security	7

2.41 Liquidated Damages and Bonus Clauses	7

2.42 Force Majeure	7

2.43 Applicable Law and Settlement of Disputes	7

C. Bid Opening, Evaluation, and Award of Contract	7

2.44 Time for Preparation of Bids	7

2.45 Bid Opening Procedures	7

2.46 Clarifications or Alterations of Bids	7

2.47 Confidentiality	7

2.48 Examination of Bids	7

2.49 Evaluation and Comparison of Bids	7

2.55 Domestic Preferences	7

2.57 Extension of Validity of Bids	7

2.58 Postqualification of Bidders	7

2.59 Award of Contract	7

2.60 Publication of the Award of Contract	7

2.61 Rejection of All Bids	7

2.65 Debriefing	7

D. Modified ICB	7

2.66 Operations Involving a Program of Imports	7

2.68 Procurement of Commodities	7

III. Other Methods of Procurement	7

3.1 General	7

3.2 Limited International Bidding	7

3.3 National Competitive Bidding	7

3.5 Shopping	7

3.6 Direct Contracting	7

3.8 Force Account	7

3.9 Procurement from United Nations Agencies	7

3.10 Procurement Agents	7

3.11 Inspection Agents	7

3.12 Procurement in Loans to Financial Intermediaries	7

3.13 Procurement under BOO/BOT/BOOT, Concessions and Similar 
Private Sector Arrangements	7

3.14 Performance-Based Procurement	7

3.16 Procurement under Loans Guaranteed by the Bank	7

3.17 Community Participation in Procurement	7

Appendix 1: Review by the Bank of Procurement Decisions	7

1. Scheduling of Procurement	7

2. Prior Review	7

5. Post Review	7

Appendix 2: Domestic Preferences	7

1. Preference for Domestically Manufactured Goods	7

7. Preference for Domestic Contractors	7

Appendix 3: Guidance to Bidders	7

1. Purpose	7

2. Responsibility for Procurement	7

3. Bank’s Role	7

5. Information on Bidding	7

6. Bidder’s Role	7

10. Confidentiality	7

11. Action by the Bank	7

15.Debriefing	7

Acronyms

| BOO | Build, own, operate |
| --- | --- |
| BOOT | Build, own, operate, transfer |
| BOT | Build, operate, transfer |
| CIF | Cost, Insurance, and Freight |
| CIP | Carriage and Insurance Paid (place of destination) |
| CPT | Carriage Paid To (named place of destination) |
| DDP | Delivered Duty Paid |
| EXW | Ex works, Ex factory, or Off the Shelf |
| FCA | Free Carrier (named place) |
| GNP | Gross National Product |
| IBRD | International Bank for Reconstruction and Development (World Bank) |
| ICB | International Competitive Bidding |
| IDA | International Development Agency |
| LIB | Limited International Bidding |
| NCB | National Competitive Bidding |
| NGO | Nongovernmental organization |
| PAD | Project Appraisal Document |
| SA | Special Account |
| SBDs | Standard Bidding Documents |
| UN | United Nations |
| UNDB | United Nations Development Business |

I. Introduction

Purpose

1.1	The purpose of these Guidelines is to inform those carrying out a project that is financed in whole or in part by a loan from the International Bank for Reconstruction and Development (IBRD) or a credit or grant from the International Development Association (IDA), of the policies that govern the procurement of goods, works, and services (other than consultant services)  required for the project. The Loan Agreement governs the legal relationships between the Borrower and the Bank, and the Guidelines are made applicable to procurement of goods and works for the project, as provided in the agreement. The rights and obligations of the Borrower and the providers of goods and works for the project are governed by the bidding documents, and by the contracts signed by the Borrower with the providers of goods and works, and not by these Guidelines or the Loan Agreements. No party other than the parties to the Loan Agreement shall derive any rights therefrom or have any claim to loan proceeds.

General Considerations

1.2	The responsibility for the implementation of the project, and therefore for the award and administration of contracts under the project, rests with the Borrower. The Bank, for its part, is required by its Articles of Agreement to “ensure that the proceeds of any loan are used only for the purposes for which the loan was granted, with due attention to considerations of economy and efficiency and without regard to political or other non-economic influences or considerations,” and it has established detailed procedures for this purpose. While in practice the specific procurement rules and procedures to be followed in the implementation of a project depend on the circumstances of the particular case, four considerations generally guide the Bank’s requirements:

(a)	the need for economy and efficiency in the implementation of the project, including the procurement of the goods and works involved;

(b)	the Bank’s interest in giving all eligible bidders from developed and developing countries  the same information and equal opportunity to compete in providing goods and works financed by the Bank;

(c)	the Bank’s interest in encouraging the development of domestic contracting and manufacturing industries in the borrowing country; and

(d)	the importance of transparency in the procurement process.

1.3	Open competition is the basis for efficient public procurement. Borrowers shall select the most appropriate method for the specific procurement. In most cases, International Competitive Bidding (ICB), properly administered, and with the allowance for preferences for domestically manufactured goods and, where appropriate, for domestic contractors for works under prescribed conditions is the most appropriate method. In most cases, therefore, the Bank requires its Borrowers to obtain goods, works and services through ICB open to eligible suppliers and contractors. Section II of these Guidelines describes the procedures for ICB.

1.4	Where ICB is not the most appropriate method of procurement, other methods of procurement may be used. Section III describes these other methods of procurement and the circumstances under which their application would be more appropriate. The particular methods that may be followed for procurement under a given project are provided for in the Loan Agreement. The specific contracts to be financed under the project, and their method of procurement, consistent with the Loan Agreement, are specified in the Procurement Plan as indicated in paragraph 1.16 of these Guidelines.

Applicability of Guidelines

1.5	The procedures outlined in these Guidelines apply to all contracts for goods and works financed in whole or in part from Bank loans. For the procurement of those contracts for goods and works not financed from a Bank loan, the Borrower may adopt other procedures. In such cases the Bank shall be satisfied that the procedures to be used will fulfill the Borrower’s obligations to cause the project to be carried out diligently and efficiently, and that the goods and works to be procured:

(a)	are of satisfactory quality and are compatible with the balance of the project;

(b)	will be delivered or completed in timely fashion; and

(c)	are priced so as not to affect adversely the economic and financial viability of the project.

Eligibility

1.6	To foster competition the Bank permits firms and individuals from all countries to offer goods, works, and services for Bank-financed projects. Any conditions for participation shall be limited to those that are essential to ensure the firm’s capability to fulfill the contract in question.

1.7	In connection with any contract to be financed in whole or in part from a Bank loan, the Bank does not permit a Borrower to deny pre- or post-qualification to a firm for reasons unrelated to its capability and resources to successfully perform the contract; nor does it permit a Borrower to disqualify any bidder for such reasons. Consequently, Borrowers should carry out due diligence on the technical and financial qualifications of bidders to be assured of their capabilities in relation to the specific contract.

1.8	As exceptions to the foregoing:

(a)	Firms of a country or goods manufactured in a country may be excluded if, (i) as a matter of law or official regulation, the Borrower’s country prohibits commercial relations with that country, provided that the Bank is satisfied that such exclusion does not preclude effective competition for the supply of goods or works required, or (ii) by an act of compliance with a decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations, the Borrower’s country prohibits any import of goods from, or payments to, a particular country, person, or entity. Where the Borrower’s country prohibits payments to a particular firm or for particular goods by such an act of compliance, that firm may be excluded.

(b)	A firm which has been engaged by the Borrower to provide consulting services for the preparation or implementation of a project, and any of its affiliates, shall be disqualified from subsequently providing goods, works, or services resulting from or directly related to the firm’s consulting services for such preparation or implementation. This provision does not apply to the various firms (consultants, contractors, or suppliers) which together are performing the contractor’s obligations under a turnkey or design and build contract.

(c)	Government-owned enterprises in the Borrower’s country may participate only if they can establish that they (i) are legally and financially autonomous, (ii) operate under commercial law, and (iii) are not dependent agencies of the Borrower or Sub-Borrower.

(d)	A firm declared ineligible by the Bank in accordance with subparagraph (d) of paragraph 1.14 of these Guidelines or in accordance with the World Bank Group Anti-Corruption policies shall be ineligible to be awarded a Bank-financed contract during the period of time determined by the Bank.

Advance Contracting and Retroactive Financing

1.9	 The Borrower may wish to proceed with the initial steps of procurement before signing the related Bank loan. In such cases, the procurement procedures, including advertising, shall be in accordance with the Guidelines in order for the eventual contracts to be eligible for Bank financing, and the Bank shall review the process used by the Borrower. A Borrower undertakes such advance contracting at its own risk, and any concurrence by the Bank with the procedures, documentation, or proposal for award does not commit the Bank to make a loan for the project in question. If the contract is signed, reimbursement by the Bank of any payments made by the Borrower under the contract prior to loan signing is referred to as retroactive financing and is only permitted within the limits specified in the Loan Agreement.

Joint Ventures

1.10	Any firm may bid independently or in joint venture confirming joint and several liability, either with domestic firms and/or with foreign firms, but the Bank does not accept conditions of bidding which require mandatory joint ventures or other forms of mandatory association between firms.

Bank Review

1.11	The Bank reviews the Borrower’s procurement procedures, documents, bid evaluations, award recommendations, and contracts to ensure that the procurement process is carried out in accordance with the agreed procedures. These review procedures are described in Appendix 1. The Procurement Plan approved by the Bank shall specify the extent to which these review procedures shall apply in respect of the different categories of goods and works to be financed, in whole or in part, from the Bank loan.

Misprocurement

1.12	The Bank does not finance expenditures for goods and works which have not been procured in accordance with the agreed provisions in the Loan Agreement and as further elaborated in the Procurement Plan. In such cases, the Bank will declare misprocurement, and it is the policy of the Bank to cancel that portion of the loan allocated to the goods and works that have been misprocured. The Bank may, in addition, exercise other remedies provided for under the Loan Agreement. Even once the contract is awarded after obtaining a “no objection” from the Bank, the Bank may still declare misprocurement if it concludes that the “no objection” was issued on the basis of incomplete, inaccurate, or misleading information furnished by the Borrower or the terms and conditions of the contract had been modified without Bank’s approval.

References to Bank

1.13 	If the Borrower wishes to refer to the Bank in procurement documents, the following language shall be used:

“(name of Borrower) has received (or in appropriate cases ‘has applied for’) a [loan] from the [International Bank for Reconstruction and Development] (the “Bank”) in an amount equivalent to USDtoward the cost of (name of project), and intends to apply a portion of the proceeds of this [loan] to eligible payments under this contract. Payment by the Bank will be made only at the request of (name of Borrower or designate) and upon approval by the Bank, and will be subject, in all respects, to the terms and conditions of the [Loan] Agreement. The [Loan] Agreement prohibits a withdrawal from the [Loan] Account for the purpose of any payment to persons or entities, or for any import of goods, if such payment or import, to the knowledge of the Bank, is prohibited by a decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations. No party other than (name of Borrower) shall derive any rights from the Loan Agreement or have any claim to the proceeds of the [loan].”

Fraud and Corruption

1.14	It is the Bank’s policy to require that Borrowers (including beneficiaries of Bank loans), as well as bidders, suppliers, and contractors and their subcontractors under Bank-financed contracts, observe the highest standard of ethics during the procurement and execution of such contracts.  In pursuance of this policy, the Bank:

(a)	defines, for the purposes of this provision, the terms set forth below as follows:

(i)	“corrupt practice” is the offering, giving, receiving or soliciting, directly or indirectly, of anything of value to influence improperly the actions of another party;

(ii) “fraudulent practice” is any act or omission, including a misrepresentation, that knowingly or recklessly misleads, or attempts to mislead, a party to obtain a financial or other benefit or to avoid an obligation;

(iii)	“collusive practice” is an arrangement between two or more parties designed to achieve an improper purpose, including to influence improperly the actions of another party;

(iv)	“coercive practice” is impairing or harming, or threatening to impair or harm, directly or indirectly, any party or the property of the party to influence improperly the actions of a party;

(v)	“obstructive practice” is

(aa) 	deliberately destroying, falsifying, altering or concealing of evidence material to the investigation or making false statements to investigators in order to materially impede a Bank investigation into allegations of a corrupt, fraudulent, coercive or collusive practice; and/or threatening, harassing or intimidating any party to prevent it from disclosing its knowledge of matters relevant to the investigation or from pursuing the investigation, or

(bb) 	acts intended to materially impede the exercise of the Bank’s inspection and audit rights provided for under par. 1.14 (e) below.

(b)	will reject a proposal for award if it determines that the bidder recommended for award has, directly or through an agent, engaged in corrupt, fraudulent, collusive, coercive or obstructive practices in competing for the contract in question;

(c)	will cancel the portion of the loan allocated to a contract if it determines at any time that representatives of the Borrower or of a beneficiary of the loan engaged in corrupt, fraudulent, collusive, or coercive practices during the procurement or the execution of that contract, without the Borrower having taken timely and appropriate action satisfactory to the Bank to address such practices when they occur;

(d)	will sanction a firm or individual, including declaring ineligible, either indefinitely or for a stated period of time, to be awarded a Bank-financed contract if it at any time determines that the firm has, directly or through an agent, engaged in corrupt, fraudulent, collusive, coercive or obstructive practices in competing for, or in executing, a Bank-financed contract; and

(e)	will have the right to require that a provision be included in bidding documents and in contracts financed by a Bank loan, a provision be included requiring bidders, suppliers and contractors to permit the Bank to inspect their accounts and records and other documents relating to the bid submission and contract performance and to have them audited by auditors appointed by the Bank.

1.15.	With the specific agreement of the Bank, a Borrower may introduce, into bid forms for large contracts financed by the Bank, an undertaking of the bidder to observe, in competing for and executing a contract, the country's laws against fraud and corruption (including bribery), as listed in the bidding documents. The Bank will accept the introduction of such undertaking at the request of the Borrowing country, provided the arrangements governing such undertaking are satisfactory to the Bank.

Procurement Plan

1.16.	As part of the preparation of the project the Borrower shall prepare and, before loan negotiations, furnish to the Bank for its approval, a Procurement Plan acceptable to the Bank setting forth: (a) the particular contracts for the goods, works, and/or services required to carry out the project during the initial period of at least 18 months; (b) the proposed methods for procurement of such contracts that are permitted under the Loan Agreement, and (c) the related Bank review procedures. The Borrower shall update the Procurement Plan annually or as needed throughout the duration of the project. The Borrower shall implement the Procurement Plan in the manner in which it has been approved by the Bank.

II. International Competitive Bidding

A. General

Introduction

2.1	The objective of International Competitive Bidding (ICB), as described in these Guidelines, is to provide all eligible prospective bidders with timely and adequate notification of a Borrower’s requirements and an equal opportunity to bid for the required goods and works.

Type and Size of Contracts

2.2	The bidding documents shall clearly state the type of contract to be entered into and contain the proposed contract provisions appropriate therefor. The most common types of contracts provide for payments on the basis of a lump sum, unit prices, reimbursable cost plus fees, or combinations thereof. Reimbursable cost contracts are acceptable to the Bank only in exceptional circumstances such as conditions of high risk or where costs cannot be determined in advance with sufficient accuracy. Such contracts shall include appropriate incentives to limit costs.

2.3	The size and scope of individual contracts will depend on the magnitude, nature, and location of the project. For projects requiring a variety of goods and works, separate contracts generally are awarded for the supply and/or installation of different items of equipment and plant and for the works.

2.4	For a project requiring similar but separate items of equipment or works, bids may be invited under alternative contract options that would attract the interest of both small and large firms, which could be allowed, at their option, to bid for individual contracts (slices) or for a group of similar contracts (package). All bids and combinations of bids shall be received by the same deadline and opened and evaluated simultaneously so as to determine the bid or combination of bids offering the lowest evaluated cost to the Borrower.

2.5	In certain cases the Bank may accept or require a turnkey contract under which the design and engineering, the supply and installation of equipment, and the construction of a complete facility or works are provided under one contract. Alternatively, the Borrower may remain responsible for the design and engineering, and invite bids for a single responsibility contract for the supply and installation of all goods and works required for the project component. Design and build, and management contracting contracts are also acceptable where appropriate.

Two-Stage Bidding

2.6	In the case of turnkey contracts or contracts for large complex facilities or works of a special nature or complex information and communication technology, it may be undesirable or impractical to prepare complete technical specifications in advance. In such a case, a two-stage bidding procedure may be used, under which first unpriced technical proposals on the basis of a conceptual design or performance specifications are invited, subject to technical as well as commercial clarifications and adjustments, to be followed by amended bidding documents and the submission of final technical proposals and priced bids in the second stage.

Notification and Advertising

2.7	Timely notification of bidding opportunities is essential in competitive bidding. For projects that include ICB the Borrower is required to prepare and submit to the Bank a draft General Procurement Notice. The Bank will arrange for its publication in UN Development Business online (UNDB online) and in the Development Gateway’s  dgMarket). The Notice shall contain information concerning the Borrower (or prospective Borrower), amount and purpose of the loan, scope of procurement under ICB, and the name, telephone (or fax) number, and address of the Borrower’s agency responsible for procurement and the address of the Website where specific procurement notices will be posted. If known, the scheduled date for availability of prequalification or bidding documents should be indicated. The related prequalification or bidding documents, as the case may be, shall not be released to the public earlier than the date of publication of the General Procurement Notice.

2.8	 Invitations to prequalify or to bid, as the case may be, shall be advertised as Specific Procurement Notices in at least one newspaper of national circulation in the Borrower’s country (or in the official gazette, or in an electronic portal with free access). Such invitations shall also be published in UNDB online and in dgMarket. Notification shall be given in sufficient time to enable prospective bidders to obtain prequalification or bidding documents and prepare and submit their responses.

Prequalification of Bidders

2.9	Prequalification is usually necessary for large or complex works, or in any other circumstances in which the high costs of preparing detailed bids could discourage competition, such as custom-designed equipment, industrial plant, specialized services, some complex information and technology and contracts to be let under turnkey, design and build, or management contracting. This also ensures that invitations to bid are extended only to those who have adequate capabilities and resources. Prequalification shall be based entirely upon the capability and resources of prospective bidders to perform the particular contract satisfactorily, taking into account their (a) experience and past performance on similar contracts, (b) capabilities with respect to personnel, equipment, and construction or manufacturing facilities, and (c) financial position.

2.10	The invitation to prequalify for bidding on specific contracts or groups of similar contracts shall be advertised and notified as described in paragraphs 2.7 and 2.8 above. The scope of the contract and a clear statement of the requirements for qualification shall be sent to those who responded to the invitation. All such applicants that meet the specified criteria shall be allowed to bid. Borrowers shall inform all applicants of the results of prequalification. As soon as prequalification is completed, the bidding documents shall be made available to the qualified prospective bidders. For prequalification for groups of contracts to be awarded over a period of time, a limit for the number or total value of awards to any one bidder may be made on the basis of the bidder’s resources. The list of prequalified firms in such instances shall be updated periodically. Verification of the information provided in the submission for prequalification shall be confirmed at the time of award of contract, and award may be denied to a bidder that is judged to no longer have the capability or resources to successfully perform the contract.

B. Bidding Documents

General

2.11	The bidding documents shall furnish all information necessary for a prospective bidder to prepare a bid for the goods and works to be provided. While the detail and complexity of these documents may vary with the size and nature of the proposed bid package and contract, they generally include: invitation to bid; instructions to bidders; form of bid; form of contract; conditions of contract, both general and special; specifications and drawings; relevant technical data (including of geological and environmental nature); list of goods or bill of quantities; delivery time or schedule of completion; and necessary appendices, such as formats for various securities. The basis for bid evaluation and selection of the lowest evaluated bid shall be clearly outlined in the instructions to bidders and/or the specifications. If a fee is charged for the bidding documents, it shall be reasonable and reflect only the cost of their printing and delivery to prospective bidders, and shall not be so high as to discourage qualified bidders. The Borrower may use an electronic system to distribute bidding documents, provided that the Bank is satisfied with the adequacy of such system. If bidding documents are distributed electronically, the electronic system shall be secure to avoid modifications to the bidding documents and shall not restrict the access of Bidders to the bidding documents. Guidance on critical components of the bidding documents are given in the following paragraphs.

2.12	Borrowers shall use the appropriate Standard Bidding Documents (SBDs) issued by the Bank with minimum changes, acceptable to the Bank, as necessary to address project-specific conditions. Any such changes shall be introduced only through bid or contract data sheets, or through special conditions of contract, and not by introducing changes in the standard wording of the Bank’s SBDs. Where no relevant standard bidding documents have been issued, the Borrower shall use other internationally recognized standard conditions of contract and contract forms acceptable to the Bank.

Validity of Bids and Bid Security

2.13	Bidders shall be required to submit bids valid for a period specified in the bidding documents which shall be sufficient to enable the Borrower to complete the comparison and evaluation of bids, review the recommendation of award with the Bank (if required in the Procurement Plan), and obtain all the necessary approvals so that the contract can be awarded within that period.

2.14	Borrowers have the option of requiring a bid security. When used, the bid security shall be in the amount and form specified in the bidding documents and shall remain valid for a period of four weeks beyond the validity period for the bids, in order to provide reasonable time for the Borrower to act if the security is to be called. Bid security shall be released to unsuccessful bidders once the contract has been signed with the winning bidder. In place of a bid security, the Borrower may require bidders to sign a declaration accepting that if they withdraw or modify their bids during the period of validity or they are awarded the contract and they fail to sign the contract or to submit a performance security before the deadline defined in the bidding documents, the bidder will be suspended for a period of time from being eligible for bidding in any contract with the Borrower.

Language

2.15	Prequalification and bidding documents and the bids shall be prepared in one of the following languages, selected by the Borrower: English, French, or Spanish. The contract signed with the winning bidder shall be written in the language so selected for the bidding documents, and this language shall be the one that governs the contractual relations between the Borrower and the winning bidder. In addition to being prepared in English, French, or Spanish, the prequalification and bidding documents may, at the Borrower’s option, also be prepared in the national language of the Borrower’s country (or the language used nation-wide in the borrower’s country for commercial transactions). If the prequalification and bidding documents are prepared in two languages, bidders shall be permitted to submit their bids in either of these two languages. In such case, the contract signed with the winning bidder shall be written in the language in which its bid was submitted, in which case this language shall be the one that governs the contractual relations between the Borrower and the winning bidder. If the contract is signed in a language other than English, French, or Spanish, and the contract is subject to Bank’s prior review, the Borrower shall provide the Bank with a translation of the contract in the internationally used language in which the bidding documents were prepared. Bidders shall not be required nor permitted to sign contracts in two languages.

Clarity of Bidding Documents

2.16	Bidding documents shall be so worded as to permit and encourage international competition and shall set forth clearly and precisely the work to be carried out, the location of the work, the goods to be supplied, the place of delivery or installation, the schedule for delivery or completion, minimum performance requirements, and the warranty and maintenance requirements, as well as any other pertinent terms and conditions. In addition, the bidding documents, where appropriate, shall define the tests, standards, and methods that will be employed to judge the conformity of equipment as delivered, or works as performed, with the specifications. Drawings shall be consistent with the text of the specifications, and an order of precedence between the two shall be specified.

2.17	The bidding documents shall specify any factors, in addition to price, which will be taken into account in evaluating bids, and how such factors will be quantified or otherwise evaluated. If bids based on alternative designs, materials, completion schedules, payment terms, etc., are permitted, conditions for their acceptability and the method of their evaluation shall be expressly stated.

2.18	All prospective bidders shall be provided the same information, and shall be assured of equal opportunities to obtain additional information on a timely basis. Borrowers shall provide reasonable access to project sites for visits by prospective bidders. For works or complex supply contracts, particularly for those requiring refurbishing existing works or equipment, a pre-bid conference may be arranged whereby potential bidders may meet with the Borrower representatives to seek clarifications (in person or online). Minutes of the conference shall be provided to all prospective bidders with a copy to the Bank (in hard copy or sent electronically). Any additional information, clarification, correction of errors, or modifications of bidding documents shall be sent to each recipient of the original bidding documents in sufficient time before the deadline for receipt of bids to enable bidders to take appropriate actions. If necessary, the deadline shall be extended. The Bank shall receive a copy (in hard copy format or sent electronically) and be consulted for issuing a “no objection” when the contract is subject to prior review.

Standards

2.19	Standards and technical specifications quoted in bidding documents shall promote the broadest possible competition, while assuring the critical performance or other requirements for the goods and/or works under procurement. As far as possible, the Borrower shall specify internationally accepted standards such as those issued by the International Standards Organization with which the equipment or materials or workmanship shall comply. Where such international standards are unavailable or are inappropriate, national standards may be specified. In all cases, the bidding documents shall state that equipment, material, or workmanship meeting other standards, which promise at least substantial equivalence, will also be accepted.

Use of Brand Names

2.20	Specifications shall be based on relevant characteristics and/or performance requirements. References to brand names, catalog numbers, or similar classifications shall be avoided. If it is necessary to quote a brand name or catalog number of a particular manufacturer to clarify an otherwise incomplete specification, the words “or equivalent” shall be added after such reference. The specification shall permit the acceptance of offers for goods which have similar characteristics and which provide performance at least substantially equivalent to those specified.

Pricing

2.21	Bids for goods shall be invited on the basis of CIP (place of destination) for all goods manufactured abroad, including those previously imported, and EXW (ex works, ex factory, or off-the-shelf) plus cost of inland transportation and insurance to the place of destination for goods manufactured or assembled in the country of the Borrower. Bidders shall be allowed to arrange for ocean and other transportation and related insurance from any eligible source. Where installation, commissioning, or other similar services are required to be performed by the bidder, as in the case of “supply and installation” contracts, the bidder shall be required to quote for these services, in addition.

2.22	In the case of turnkey contracts, the bidder shall be required to quote the price of the installed plant at site, including all costs for supply of equipment, marine and local transportation and insurance, installation, and commissioning, as well as associated works and all other services included in the scope of contract such as design, maintenance, operation, etc. Unless otherwise specified in the bidding documents, the turnkey price shall include all duties, taxes, and other levies.

2.23	Bidders for works contracts shall be required to quote unit prices or lump sum prices for the performance of the works, and such prices shall include all duties, taxes, and other levies. Bidders shall be allowed to obtain all inputs (except for unskilled labor) from any eligible source so that they may offer their most competitive bids.

Price Adjustment

2.24	Bidding documents shall state either that (a) bid prices will be fixed or (b) that price adjustments will be made to reflect any changes (upwards or downwards) in major cost components of the contract, such as labor, equipment, materials, and fuel. Price adjustment provisions are usually not necessary in simple contracts involving delivery of goods or completion of works within eighteen months, but shall be included in contracts which extend beyond eighteen months. However, it is normal commercial practice to obtain firm prices for some types of equipment regardless of the delivery time and, in such cases, price adjustment provisions are not needed.

2.25	Prices may be adjusted by the use of a prescribed formula (or formulae) which breaks down the total price into components that are adjusted by price indices specified for each component or, alternatively, on the basis of documentary evidence (including actual invoices) provided by the supplier or contractor. The use of the formula method of price adjustment is preferable to that of documentary evidence. The method to be used, the formula (if applicable), and the base date for application shall be clearly defined in the bidding documents. If the payment currency is different from the source of the input and corresponding index, a correction factor shall be applied in the formula, to avoid incorrect adjustment.

Transportation and Insurance

2.26	Bidding documents shall permit suppliers and contractors to arrange transportation and insurance from any eligible source. Bidding documents shall state the types and terms of insurance to be provided by the bidder. The indemnity payable under transportation insurance shall be at least 110 percent of the contract amount in the currency of the contract or in a freely convertible currency to enable prompt replacement of lost or damaged goods. For works, a contractor’s All Risk form of policy usually shall be specified. For large projects with several contractors on a site, a “wrap-up” or total project insurance arrangement may be obtained by the Borrower, in which case the Borrower shall seek competition for such insurance.

2.27	As an exception, if a Borrower wishes to reserve transportation and insurance for the import of goods to national companies or other designated sources, bidders shall be asked to quote FCA (named place) or CPT (named place of destination) prices in addition to the CIP (place of destination) price specified in paragraph 2.21. Selection of the lowest evaluated bid shall be on the basis of the CIP (place of destination) price, but the Borrower may sign the contract on FCA or CPT terms and make its own arrangement for transportation and/or insurance. Under such circumstances, the contract shall be limited to the FCA or CPT cost. If the Borrower does not wish to obtain insurance coverage in the market, evidence shall be provided to the Bank that resources are readily available for prompt payment in a freely convertible currency of the indemnities required to replace lost or damaged goods.

Currency Provisions

2.28	Bidding documents shall state the currency or currencies in which bidders are to state their prices, the procedure for conversion of prices expressed in different currencies into a single currency for the purpose of comparing bids, and the currencies in which the contract price will be paid. The following provisions (paragraphs 2.292.33) are intended to (a) ensure that bidders have the opportunity to minimize any exchange risk with regard to the currency of bid and of payment, and hence may offer their best prices; (b) give bidders in countries with weak currencies the option to use a stronger currency and thus provide a firmer basis for their bid price; and (c) ensure fairness and transparency in the evaluation process.

Currency of Bid

2.29	Bidding documents shall state that the bidder may express the bid price in any currency. If the bidder wishes to express the bid price as a sum of amounts in different foreign currencies, they may do so, provided the price includes no more than three foreign currencies. Furthermore, the Borrower may require bidders to state the portion of the bid price representing local costs incurred in the currency of the country of the Borrower.

2.30	In bidding documents for works, the Borrower may require bidders to state the bid price entirely in the local currency, along with the requirements for payments in up to three foreign currencies of their choice for expected inputs from outside the Borrower’s country, expressed as a percentage of the bid price, together with the exchange rates used in such calculations.

Currency Conversion for Bid Comparison

2.31	The bid price is the sum of all payments in various currencies required by the bidder. For the purpose of comparing prices, bid prices shall be converted to a single currency selected by the Borrower (local currency or fully convertible foreign currency) and stated in the bidding documents. The Borrower shall make this conversion by using the selling (exchange) rates for those currencies quoted by an official source (such as the Central Bank) or by a commercial bank or by an internationally circulated newspaper for similar transactions on a date selected in advance, such source and date to be specified in the bidding documents, provided that the date shall not be earlier than four weeks prior to the deadline for the receipt of bids, nor later than the original date for the expiry of the period of bid validity.

Currency of Payment

2.32	Payment of the contract price shall be made in the currency or currencies in which the bid price is expressed in the bid of the successful bidder.

2.33	When the bid price is required to be stated in the local currency but the bidder has requested payment in foreign currencies expressed as a percentage of the bid price, the exchange rates to be used for purposes of payments shall be those specified by the bidder in the bid, so as to ensure that the value of the foreign currency portions of the bid is maintained without any loss or gain.

Terms and Methods of Payment

2.34	Payment terms shall be in accordance with the international commercial practices applicable to the specific goods and works.

(a)	Contracts for supply of goods shall provide for full payment on the delivery and inspection, if so required, of the contracted goods except for contracts involving installation and commissioning, in which case a portion of the payment may be made after the Supplier has complied with all its obligations under the contract. The use of letters of credit is encouraged so as to assure prompt payment to the supplier. In major contracts for equipment and plant, provision shall be made for suitable advances and, in contracts of long duration, for progress payments during the period of manufacture or assembly.

(b)	Contracts for works shall provide in appropriate cases for mobilization advances, advances on contractor’s equipment and materials, regular progress payments, and reasonable retention amounts to be released upon compliance with the Contractor’s obligations under contract.

2.35	Any advance payment for mobilization and similar expenses, made upon signature of a contract for goods or works, shall be related to the estimated amount of these expenses and be specified in the bidding documents. Amounts and timing of other advances to be made, such as for materials delivered to the site for incorporation in the works, shall also be specified. The bidding documents shall specify the arrangements for any security required for advance payments.

2.36	Bidding documents shall specify the payment method and terms offered, whether alternative payment methods and terms will be allowed and, if so, how the terms will affect bid evaluation.

Alternative Bids

2.37	The bidding documents shall clearly indicate when bidders are allowed to submit alternative bids, how alternative bids should be submitted, how bid prices should be offered and the basis on which alternative bids shall be evaluated.

Conditions of Contract

2.38	The contract documents shall clearly define the scope of work to be performed, the goods to be supplied, the rights and obligations of the Borrower and of the supplier or contractor, and the functions and authority of the engineer, architect, or construction manager, if one is employed by the Borrower, in the supervision and administration of the contract. In addition to the general conditions of contract, any special conditions particular to the specific goods or works to be procured and the location of the project shall be included. The conditions of contract shall provide a balanced allocation of risks and liabilities.

Performance Security

2.39	Bidding documents for works shall require security in an amount sufficient to protect the Borrower in case of breach of contract by the Contractor. This security shall be provided in an appropriate form and amount, as specified by the Borrower in the bidding document. The amount of the security may vary, depending on the type of security furnished and on the nature and magnitude of the works. A portion of this security shall extend sufficiently beyond the date of completion of the works to cover the defects liability or maintenance period up to final acceptance by the Borrower; alternatively, contracts may provide for a percentage of each periodic payment to be held as retention money until final acceptance. Contractors may be allowed to replace retention money with an equivalent security after provisional acceptance.

2.40	In contracts for the supply of goods, the need for performance security depends on the market conditions and commercial practice for the particular kind of goods. Suppliers or manufacturers may be required to provide a guarantee to protect against nonperformance of the contract. Such security in an appropriate amount may also cover warranty obligations or, alternatively, a percentage of the payments may be held as retention money to cover warranty obligations, and any installation or commissioning requirements. The security or retention money shall be reasonable in amount.

Liquidated Damages and Bonus Clauses

2.41	Provisions for liquidated damages or similar provisions in an appropriate amount shall be included in the conditions of contract when delays in the delivery of goods, completion of works or failure of the goods or works to meet performance requirements would result in extra cost, or loss of revenue or loss of other benefits to the Borrower. Provision may also be made for a bonus to be paid to suppliers or contractors for completion of works or delivery of goods ahead of the times specified in the contract when such earlier completion or delivery would be of benefit to the Borrower.

Force Majeure

2.42	The conditions of contract shall stipulate that failure on the part of the parties to perform their obligations under the contract will not be considered a default if such failure is the result of an event of force majeure as defined in the conditions of contract.

Applicable Law and Settlement of Disputes

2.43	The conditions of contract shall include provisions dealing with the applicable law and the forum for the settlement of disputes. International commercial arbitration has practical advantages over other methods for the settlement of disputes. Therefore, the Bank recommends that Borrowers use this type of arbitration in contracts for the procurement of goods and works. The Bank shall not be named arbitrator or be asked to name an arbitrator. In case of works contracts, supply and installation contracts, and turnkey contracts, the dispute settlement provision shall also include mechanisms such as dispute review boards or adjudicators, which are designed to permit a speedier dispute settlement.

C. Bid Opening, Evaluation, and Award of Contract

Time for Preparation of Bids

2.44	The time allowed for the preparation and submission of bids shall be determined with due consideration of the particular circumstances of the project and the magnitude and complexity of the contract. Generally, not less than six weeks from the date of the invitation to bid or the date of availability of bidding documents, whichever is later, shall be allowed for ICB. Where large works or complex items of equipment are involved, this period shall generally be not less than twelve weeks to enable prospective bidders to conduct investigations before submitting their bids. In such cases, the Borrower is encouraged to convene pre-bid conferences and arrange site visits. Bidders shall be permitted to submit bids by mail or by hand. Borrowers may also use electronic systems permitting bidders to submit bids by electronic means, provided the Bank is satisfied with the adequacy of the system, including, inter alia, that the system is secure, maintains the confidentiality and authenticity of bids submitted, uses an electronic signature system or equivalent to keep bidders bound to their bids, and only allows bids to be opened with due simultaneous electronic authorization of the bidder and the Borrower. In this case, bidders shall continue to have the option to submit their bids in hard copy. The deadline and place for receipt of bids shall be specified in the invitation to bid.

Bid Opening Procedures

2.45	The time for the bid opening shall be the same as for the deadline for receipt of bids or promptly thereafter, and shall be announced, together with the place for bid opening, in the invitation to bid. The Borrower shall open all bids at the stipulated time and place. Bids shall be opened in public; bidders or their representatives shall be allowed to be present (in person or online, when electronic bidding is used). The name of the bidder and total amount of each bid, and of any alternative bids if they have been requested or permitted, shall be read aloud (and posted online when electronic bidding is used) and recorded when opened and a copy of this record shall be promptly sent to the Bank and to all bidders who submitted bids in time. Bids received after the time stipulated, as well as those not opened and read out at bid opening, shall not be considered.

Clarifications or Alterations of Bids

2.46	Except as otherwise provided in paragraphs 2.63 and 2.64 of these Guidelines, bidders shall not be requested or permitted to alter their bids after the deadline for receipt of bids. The Borrower shall ask bidders for clarification needed to evaluate their bids but shall not ask or permit bidders to change the substance or price of their bids after the bid opening. Requests for clarification and the bidders’ responses shall be made in writing, in hard copy or by an electronic system satisfactory to the Bank.

Confidentiality

2.47	After the public opening of bids, information relating to the examination, clarification, and evaluation of bids and recommendations concerning awards shall not be disclosed to bidders or other persons not officially concerned with this process until the publication of contract award.

Examination of Bids

2.48	The Borrower shall ascertain whether the bids (a) meet the eligibility requirements specified in paragraph 1.6, 1.7 and 1.8 of these Guidelines, (b) have been properly signed, (c) are accompanied by the required securities or required declaration signed as specified in paragraph 2.14 of the Guidelines, (d) are substantially responsive to the bidding documents, and (v) are otherwise generally in order. If a bid is not substantially responsive, that is, it contains material deviations from or reservations to the terms, conditions, and specifications in the bidding documents, it shall not be considered further. The bidder shall not be permitted to correct or withdraw material deviations or reservations once bids have been opened.

Evaluation and Comparison of Bids

2.49	The purpose of bid evaluation is to determine the cost to the Borrower of each bid in a manner that permits a comparison on the basis of their evaluated cost. Subject to paragraph 2.58, the bid with the lowest evaluated cost, but not necessarily the lowest submitted price, shall be selected for award.

2.50	The bid price read out at the bid opening shall be adjusted to correct any arithmetical errors. Also, for the purpose of evaluation, adjustments shall be made for any quantifiable nonmaterial deviations or reservations. Price adjustment provisions applying to the period of implementation of the contract shall not be taken into account in the evaluation.

2.51	The evaluation and comparison of bids shall be on CIP (place of destination) prices for the supply of imported goods and EXW prices, plus cost of inland transportation and insurance to the place of destination, for goods manufactured within the Borrower’s country, together with prices for any required installation, training, commissioning, and other similar services.

2.52	Bidding documents shall also specify the relevant factors in addition to price to be considered in bid evaluation and the manner in which they will be applied for the purpose of determining the lowest evaluated bid. For goods and equipment, other factors may be taken into consideration including, among others, payment schedule, delivery time, operating costs, efficiency and compatibility of the equipment, availability of service and spare parts, and related training, safety, and environmental benefits. The factors other than price to be used for determining the lowest evaluated bid shall, to the extent practicable, be expressed in monetary terms, or given a relative weight in the evaluation provisions in the bidding documents.

2.53	Under works and turnkey contracts, contractors are responsible for all duties, taxes, and other levies, and bidders shall take these factors into account in preparing their bids. The evaluation and comparison of bids shall be on this basis. Bid evaluation for works shall be strictly in monetary terms. Any procedure under which bids above or below a predetermined assessment of bid values are automatically disqualified is not acceptable. If time is a critical factor, the value of early completion to the Borrower may be taken into account according to criteria presented in the bidding documents, only if the conditions of contract provide for commensurate penalties for noncompliance.

2.54	The Borrower shall prepare a detailed report on the evaluation and comparison of bids setting forth the specific reasons on which the recommendation is based for the award of the contract.

Domestic Preferences

2.55	At the request of the Borrower, and under conditions to be agreed under the Loan Agreement and set forth in the bidding documents, a margin of preference may be provided in the evaluation of bids for:

(a)	goods manufactured in the country of the Borrower when comparing bids offering such goods with those offering goods manufactured abroad; and

(b)	works in member countries below a specified threshold of GNP per capita, when comparing bids from eligible domestic Contractors with those from foreign firms.

2.56	Where preference for domestically manufactured goods or for domestic Contractors is allowed, the methods and stages set forth in Appendix 2 to these Guidelines shall be followed in the evaluation and comparison of bids.

Extension of Validity of Bids

2.57	Borrowers shall complete evaluation of bids and award of contract within the initial period of bid validity so that extensions are not necessary. An extension of bid validity, if justified by exceptional circumstances, shall be requested in writing from all bidders before the expiration date. The extension shall be for the minimum period required to complete the evaluation, obtain the necessary approvals, and award the contract. In the case of fixed price contracts, requests for second and subsequent extensions will be permissible only if the request for extension provides for an appropriate adjustment mechanism of the quoted price to reflect changes in the cost of inputs for the contract over the period of extension. Whenever an extension of bid validity period is requested, bidders shall not be requested or be permitted to change the quoted (base) price or other conditions of their bid. Bidders shall have the right to refuse to grant such an extension. If the bidding documents require a bid security, bidders may exercise their right to refuse to grant such an extension without forfeiting their bid security, but those who are willing to extend the validity of their bid shall be required to provide a suitable extension of bid security.

Postqualification of Bidders

2.58	If bidders have not been prequalified, the Borrower shall determine whether the bidder whose bid has been determined to offer the lowest evaluated cost has the capability and resources to effectively carry out the contract as offered in the bid. The criteria to be met shall be set out in the bidding documents, and if the bidder does not meet them, the bid shall be rejected. In such an event, the Borrower shall make a similar determination for the next-lowest evaluated bidder.

Award of Contract

2.59	The Borrower shall award the contract, within the period of the validity of bids, to the bidder who meets the appropriate standards of capability and resources and whose bid has been determined (i) to be substantially responsive to the bidding documents and (ii) to offer the lowest evaluated cost. A bidder shall not be required, as a condition of award, to undertake responsibilities for work not stipulated in the bidding documents or otherwise to modify the bid as originally submitted.

Publication of the Award of Contract

2.60	Within two weeks of receiving the Bank’s “no objection” to the recommendation of contract award, the Borrower shall publish in UNDB online and in dgMarket the results identifying the bid and lot numbers and the following information: (a) name of each bidder who submitted a bid; (b) bid prices as read out at bid opening; (c) name and evaluated prices of each bid that was evaluated; (d) name of bidders whose bids were rejected and the reasons for their rejection; and (e) name of the winning bidder, and the price it offered, as well as the duration and summary scope of the contract awarded.

Rejection of All Bids

2.61	Bidding documents usually provide that Borrowers may reject all bids. Rejection of all bids is justified when there is lack of effective competition, or bids are not substantially responsive or when bid prices are substantially higher than existing budget. Lack of competition shall not be determined solely on the basis of the number of bidders. Even when only one bid is submitted, the bidding process may be considered valid, if the bid was satisfactorily advertised and prices are reasonable in comparison to market values. Borrowers may, after the Bank’s prior approval, reject all bids. If all bids are rejected, the Borrower shall review the causes justifying the rejection and consider making revisions to the conditions of contract, design and specifications, scope of the contract, or a combination of these, before inviting new bids.

2.62	If the rejection of all bids is due to lack of competition, wider advertising shall be considered. If the rejection is due to most or all of the bids being nonresponsive, new bids may be invited from the initially prequalified firms, or with the agreement of the Bank from only those that submitted bids in the first instance.

2.63	All bids shall not be rejected and new bids invited on the same bidding and contract documents solely for the purpose of obtaining lower prices. If the lowest evaluated responsive bid exceeds the Borrower’s pre-bid cost estimates by a substantial margin, the Borrower shall investigate causes for the excessive cost and consider requesting new bids as described in the previous paragraphs. Alternatively, the Borrower may negotiate with the lowest evaluated bidder to try to obtain a satisfactory contract through a reduction in the scope and/or a reallocation of risk and responsibility which can be reflected in a reduction of the contract price. However, substantial reduction in the scope or modification to the contract documents may require rebidding.

2.64	The Bank’s prior approval shall be obtained before rejecting all bids, soliciting new bids, or entering into negotiations with the lowest evaluated bidder.

Debriefing

2.65	In the publication of Contract Award referred to in paragraph 2.60 the Borrower shall specify that any bidder who wishes to ascertain the grounds on which its bid was not selected, should request an explanation from the Borrower. The Borrower shall promptly provide an explanation of why such bid was not selected, either in writing and/or in a debriefing meeting, at the option of the Borrower. The requesting bidder shall bear all the costs of attending such a debriefing.

D. Modified ICB

Operations Involving a Program of Imports

2.66	Where the loan provides financing for a program of imports, ICB with simplified advertising and currency provisions may be used for large-value contracts, as defined in the Loan Agreement.

2.67	The simplified provisions for notification of ICB procurement do not require a General Procurement Notice. Specific Procurement Notices shall be inserted in at least one newspaper of national circulation in the Borrower’s country (or in the official gazette, if any, or in an electronic portal with free access) in addition to UNDB online and dgMarket. The period allowed for submission of bids may be reduced to four weeks. Bidding and payment may be limited to one currency widely used in international trade.

Procurement of Commodities

2.68	Market prices of commodities, such as grain, animal feed, cooking oil, fuel, fertilizer, and metals, fluctuate, depending upon the demand and supply at any particular time. Many are quoted in established commodity markets. Procurement often involves multiple awards for partial quantities to assure security of supply and multiple purchases over a period of time to take advantage of favorable market conditions and to keep inventories low. A list of prequalified bidders may be drawn up to whom periodic invitations are issued. Bidders may be invited to quote prices linked to the market price at the time of or prior to the shipments. Bid validities shall be as short as possible. A single currency in which the commodity is usually priced in the market, may be used for bidding and payment. The currency shall be specified in the bidding document. Bidding documents may permit telexed or faxed bids or bids submitted by electronic means, and in such cases either no bid security is required, or standing bid securities valid over a specified period of time have been submitted by prequalified bidders. Standard contract conditions and forms consistent with market practices shall be used.

III. Other Methods of Procurement

General

3.1	This Section describes the methods of procurement that can be used where ICB would not be the most economic and efficient method of procurement, and where other methods are deemed more appropriate. The Bank’s policies with respect to margins of preference for domestically manufactured goods and works contracts do not apply to methods of procurement other than ICB. Paragraphs 3.2 to 3.7 describe the generally used methods in descending order of preference and the remaining paragraphs the methods used in specific circumstances.

Limited International Bidding

3.2	Limited International Bidding (LIB) is essentially ICB by direct invitation without open advertisement. It may be an appropriate method of procurement where (a) there is only a limited number of suppliers, or (b) other exceptional reasons may justify departure from full ICB procedures. Under LIB, Borrowers shall seek bids from a list of potential suppliers broad enough to assure competitive prices, such list to include all suppliers when there are only a limited number. Domestic preferences are not applicable in the evaluation of bids under LIB. In all respects other than advertisement and preferences, ICB procedures shall apply, including the publication of the Award of Contract as indicated in paragraph 2.60.

National Competitive Bidding

3.3	National Competitive Bidding (NCB) is the competitive bidding procedure normally used for public procurement in the country of the Borrower, and may be the most appropriate way of procuring goods or works which, by their nature or scope, are unlikely to attract foreign competition. To be acceptable for use in Bank-financed procurement, these procedures shall be reviewed and modified as necessary to assure economy, efficiency, transparency, and broad consistency with the provisions included in Section I of these Guidelines. NCB may be the most appropriate method of procurement where foreign bidders are not expected to be interested because (a) the contract values are small, (b) works are scattered geographically or spread over time, (c) works are labor intensive, or (d) the goods or works are available locally at prices below the international market. NCB procedures may also be used where the advantages of ICB are clearly outweighed by the administrative or financial burden involved.

3.4	Advertising may be limited to the national press or official gazette, or a free and open access website. Bidding documents may be only in a national language of the borrower’s country (or the language used nation-wide in the borrower’s country for commercial transactions), and the currency of the country of the Borrower is generally used for the purposes of bidding and payment. In addition, the bidding documents shall provide clear instructions on how bids should be submitted, how prices should be offered, and the place and time for submission of bids. Adequate response time for preparation and submission of bids shall be provided. The procedures shall provide for adequate competition in order to ensure reasonable prices, and methods used in the evaluation of bids and the award of contracts shall be objective and made known to all bidders in the bidding documents and not be applied arbitrarily. The procedures shall also include public opening of bids, publication of results of evaluation and of the award of contract and provisions for bidders to protest. If foreign firms wish to participate under these circumstances, they shall be allowed to do so.

Shopping

3.5	Shopping is a procurement method based on comparing price quotations obtained from several suppliers (in the case of goods) or from several contractors (in the case of civil works), with a minimum of three, to assure competitive prices, and is an appropriate method for procuring readily available off-the-shelf goods or standard specification commodities of small value, or simple civil works of small value. Requests for quotations shall indicate the description and quantity of the goods or specifications of works, as well as desired delivery (or completion) time and place. Quotations may be submitted by letter, facsimile or by electronic means. The evaluation of quotations shall follow the same principles as of open bidding. The terms of the accepted offer shall be incorporated in a purchase order or brief contract.

Direct Contracting

3.6	Direct contracting is contracting without competition (single source) and may be an appropriate method under the following circumstances:

(a)	An existing contract for goods or works, awarded in accordance with procedures acceptable to the Bank, may be extended for additional goods or works of a similar nature. The Bank shall be satisfied in such cases that no advantage could be obtained by further competition and that the prices on the extended contract are reasonable. Provisions for such an extension, if considered likely in advance, shall be included in the original contract.

(b)	Standardization of equipment or spare parts, to be compatible with existing equipment, may justify additional purchases from the original Supplier. For such purchases to be justified, the original equipment shall be suitable, the number of new items shall generally be less than the existing number, the price shall be reasonable, and the advantages of another make or source of equipment shall have been considered and rejected on grounds acceptable to the Bank.

(c)	The required equipment is proprietary and obtainable only from one source.

(d)	The Contractor responsible for a process design requires the purchase of critical items from a particular Supplier as a condition of a performance guarantee.

(e)	In exceptional cases, such as in response to natural disasters.

3.7	After the contract signature, the Borrower shall publish in UNDB online and in dgMarket the name of the contractor, price, duration, and summary scope of the contract. This publication may be done quarterly and in the format of a summarized table covering the previous period.

Force Account

3.8	Force account, that is, construction by the use of the Borrower’s own personnel and equipment, may be the only practical method for constructing some kinds of works. The use of force account may be justified where:

(a)	quantities of work involved cannot be defined in advance;

(b)	works are small and scattered or in remote locations for which qualified construction firms are unlikely to bid at reasonable prices;

(c)	work is required to be carried out without disrupting ongoing operations;

(d)	risks of unavoidable work interruption are better borne by the Borrower than by a Contractor; and

(e)	there are emergencies needing prompt attention.

Procurement from United Nations Agencies

3.9	There may be situations in which procurement directly from specialized agencies of the United Nations (UN), acting as suppliers, pursuant to their own procedures, may be the most appropriate way of procuring: (a) small quantities of off-the-shelf goods, primarily in the fields of education and health; and (b) specialized products where the number of suppliers is limited such as for vaccines or drugs.

Procurement Agents

3.10	Where Borrowers lack the necessary organization, resources, and experience, Borrowers may wish (or be required by the Bank) to employ, as their agent, a firm specializing in handling procurement. The agent shall follow all the procurement procedures provided for in the Loan Agreement and as further elaborated in the Procurement Plan approved by the Bank on behalf of the Borrower, including use of Bank SBDs, review procedures, and documentation. This also applies in cases where UN agencies act as procurement agents. Management Contractors may be employed in a similar manner for a fee to contract for miscellaneous works involving reconstruction, repairs, rehabilitation, and new construction in emergency situations, or where large numbers of small contracts are involved.

Inspection Agents

3.11	Preshipment inspection and certification of imports is one of the safeguards for the Borrower, particularly where the country has a large import program. The inspection and certification usually covers quality, quantity, and reasonableness of price. Imports procured through ICB procedures shall not be subject to price verification, but only verification for quality and quantity. However, imports not procured through ICB may additionally be subjected to price verification. The inspection agents are ordinarily paid for on a fee basis levied on the value of the goods. Costs for certification of imports shall not be considered in the evaluation of bids under ICB.

Procurement in Loans to Financial Intermediaries

3.12	Where the loan provides funds to an intermediary institution such as an agricultural credit institution or a development finance company, to be re-lent to beneficiaries such as individuals, private sector enterprises, small and medium enterprises, or autonomous commercial enterprises in the public sector for the partial financing of subprojects, the procurement is usually undertaken by the respective beneficiaries in accordance with established private sector or commercial practices, which are acceptable to the Bank. However, even in these situations, ICB may be the most appropriate procurement method for the purchase of large single items or in cases where large quantities of like goods can be grouped together for bulk purchasing.

Procurement under BOO/BOT/BOOT, Concessions and Similar Private Sector Arrangements

3.13	Where the Bank is participating in financing the cost of a project procured under a BOO/BOT/ BOOT, concessions or similar type of private sector arrangement, either of the following procurement procedures shall be used, as provided for in the Loan Agreement and further elaborated in the Procurement Plan approved by the Bank:

(a)	The concessionaire or entrepreneur under the BOO/BOT/ BOOT or similar type of contract shall be selected under ICB procedures acceptable to the Bank, which may include several stages in order to arrive at the optimal combination of evaluation criteria, such as the cost and magnitude of the financing offered, the performance specifications of the facilities offered, the cost charged to the user or purchaser, other income generated for the Borrower or purchaser by the facility, and the period of the facility’s depreciation. The said entrepreneur selected in this manner shall then be free to procure the goods, works, and services required for the facility from eligible sources, using its own procedures. In this case, the Project Appraisal Document , and the Loan Agreement shall specify the type of expenditures incurred by the said entrepreneur towards which Bank financing will apply.

Or,

(b)	If the said concessionaire or entrepreneur has not been selected in the manner set forth in subparagraph (a) above, the goods, works, or services required for the facility and to be financed by the Bank shall be procured in accordance with ICB procedures defined in Section II.

Performance-Based Procurement

  - Performance Based Procurement, also called Output-Based Procurement, refers to competitive procurement processes (ICB or NCB) resulting in a contractual relationship where payments are made for measured outputs instead of the traditional way where inputs are measured. The technical specifications define the desired result and which outputs will be measured including how they will be measured. Those outputs aim at satisfying a functional need both in terms of quality, quantity and reliability. Payment is made in accordance with the quantity of outputs delivered, subject to their delivery at the level of quality required. Reductions from payments (or retentions) may be made for lower-quality level of outputs and, in certain cases, premiums may be paid for higher quality level of outputs. The bidding documents do not normally prescribe the inputs, nor a work method for the contractor. The contractor is free to propose the most appropriate solution, based on mature and well proven experience and shall demonstrate that the level of quality specified in the bidding documents will be achieved.

  - Performance Based Procurement (or Output Based Procurement) can involve: (a) the provision of services to be paid on the basis of outputs; (b) design, supply, construction (or rehabilitation) and commissioning of a facility to be operated by the borrower; or (c) design, supply, construction (or rehabilitation) of a facility and provision of services for its operation and maintenance for a defined period of years after its commissioning .  For the cases where design, supply and/or construction are required, prequalification is normally required and the use of Two-Stage Bidding as indicated in paragraph 2.6 shall apply.

Procurement under Loans Guaranteed by the Bank

3.16	If the Bank guarantees the repayment of a loan made by another lender, the goods and works financed by the said loan shall be procured with due attention to economy and efficiency and in accordance with procedures which meet the requirements of paragraph 1.5.

Community Participation in Procurement

3.17	Where, in the interest of project sustainability, or to achieve certain specific social objectives of the project, it is desirable in selected project components to (a) call for the participation of local communities and/or nongovernmental organizations (NGOs) in the delivery of services, or (b) increase the utilization of local know-how and materials, or (c) employ labor-intensive and other appropriate technologies, the procurement procedures, specifications, and contract packaging shall be suitably adapted to reflect these considerations, provided these are efficient and are acceptable to the Bank. The procedures proposed and the project components to be carried out by community participation shall be outlined in Loan Agreement and further elaborated in the Procurement Plan or the relevant project implementation document approved by the Bank.

Appendix 1: Review by the Bank of Procurement Decisions

Scheduling of Procurement

1.	The Bank shall review the procurement arrangements proposed by the Borrower in the Procurement Plan for its conformity with the Loan Agreement and these Guidelines. The Procurement Plan shall cover an initial period of at least 18 months. The Borrower shall update the Procurement Plan on an annual basis or as needed always covering the next 18 months period of project implementation. Any revisions proposed to the Procurement Plan shall be furnished to the Bank for its prior approval.

Prior Review

2.	With respect to all contracts which are subject to the Bank’s prior review:

(a)	In cases where prequalification is used, the Borrower shall, before prequalification submissions are invited, furnish the Bank with the draft documents to be used, including the text of the invitation to prequalify, the prequalification questionnaire, and the evaluation methodology, together with a description of the advertising procedures to be followed, and shall introduce such modifications in said procedure and documents, as the Bank shall reasonably request. The report evaluating the applications received by the Borrower, the list of proposed prequalified bidders, together with a statement of their qualifications and of the reasons for the exclusion of any applicant for prequalification, shall be furnished by the Borrower to the Bank for its comments before the applicants are notified of the Borrower’s decision, and the Borrower shall make such additions to, deletions from, or modifications in the said list as the Bank shall reasonably request.

(b)	Before bids are invited, the Borrower shall furnish to the Bank for its comments, draft bidding documents, including the invitation to bid; instructions to bidders, including the basis of bid evaluation and contract award; and the conditions of contract and specifications for the civil works, supply of goods, or installation of equipment, etc., as the case may be, together with a description of the advertising procedures to be followed for the bidding (if prequalification has not been used), and shall make such modifications in the said documents as the Bank shall reasonably request. Any further modification shall require the Bank’s approval before it is issued to the prospective bidders.

(c)	After bids have been received and evaluated, the Borrower shall, before a final decision on the award is made, furnish to the Bank, in sufficient time for its review, a detailed report (prepared, if the Bank shall so request, by experts acceptable to the Bank), on the evaluation and comparison of the bids received, together with the recommendations for award and such other information as the Bank shall reasonably request. The Bank shall, if it determines that the intended award would be inconsistent with the Loan Agreement and/or the Procurement Plan, promptly inform the Borrower and state the reasons for such determination. Otherwise, the Bank shall provide its no objection to the recommendation for contract award. The Borrower shall award the contract only after receiving the “no objection” from the Bank.

(d)	If the Borrower requires an extension of bid validity to complete the process of evaluation, obtain necessary approvals and clearances, and to make the award, it should seek the Bank’s prior approval for the first request for extension, if it is longer than four weeks, and for all subsequent requests for extension, irrespective of the period.

(e)	If after publication of the results of evaluation, the Borrower receives protests or complaints from bidders, a copy of the complaint and a copy of the Borrower’s response shall be sent to the Bank for information.

(f)	If as result of analysis of a protest the borrower changes its contract award recommendation, the reasons for such decision and a revised evaluation report shall be submitted to the Bank for no objection. The Borrower shall provide a republication of the contract award in the format of paragraph 2.60 of these Guidelines.

(g)	The terms and conditions of a contract shall not, without the Bank’s prior approval, materially differ from those on which bids were asked or prequalification of Contractors, if any, was invited.

(h)	One conformed copy of the contract shall be furnished to the Bank promptly after its execution and prior to delivery to the Bank of the first application for withdrawal of funds from the Loan Account in respect of such contract. Where payments for the contract are to be made out of a Special Account (SA), a copy of the contract shall be furnished to the Bank prior to the making of the first payment out of the SA in respect of such contract.

(i)	All evaluation reports shall be accompanied by a summary of the procurement on a form provided by the Bank. The description and amount of the contract, together with the name and address of the successful bidder, shall be subject to release by the Bank upon receipt of the signed copy of the contract.

3.	Modifications. In the case of contracts subject to prior review, before granting a material extension of the stipulated time for performance of a contract, agreeing to any modification or waiver of the conditions of such contract, including issuing any change order or orders under such contract (except in cases of extreme urgency) which would in aggregate increase the original amount of the contract by more than 15 percent of the original price, the Borrower shall seek the Bank’s no objection to the proposed extension, modification, or change order. If the Bank determines that the proposal would be inconsistent with the provisions of the Loan Agreement and/or Procurement Plan, it shall promptly inform the Borrower and state the reasons for its determination. A copy of all amendments to the contract shall be furnished to the Bank for its record.

4.	Translations. If a contract awarded under ICB procedures is subject to prior-review and is written in the national language, (or the language used nation-wide in the borrower’s country for commercial transactions) a certified translation of the contract in the internationally used language specified in the bidding documents (English, French, or Spanish) shall be furnished to the Bank together with the conformed copy of the contract. Such certified translations shall also be furnished to the Bank, for any subsequent modifications of such contracts.

Post Review

5.	The Borrower shall retain all documentation with respect to each contract not governed by paragraph two during Project implementation and up to two years after the closing date of the Loan Agreement. This documentation would include, but not be limited to, the signed original of the contract, the analysis of the respective proposals, and recommendations for award, for examination by the Bank or by its consultants. The Borrower shall also furnish such documentation to the Bank upon request. If the Bank determines that the goods, works or services were not procured in accordance with the agreed procedures, as reflected in the Loan Agreement and further detailed in the Procurement Plan approved by the Bank or that the contract itself is not consistent with such procedures, it may declare misprocurement as established in paragraph 1.12 of the Guidelines. The Bank shall promptly inform the Borrower the reasons for such determination.

Appendix 2: Domestic Preferences

Preference for Domestically Manufactured Goods

1.	The Borrower may, with the agreement of the Bank, grant a margin of preference in the evaluation of bids under ICB procedures to bids offering certain goods manufactured in the country of the Borrower, when compared to bids offering such goods manufactured elsewhere. In such cases, bidding documents shall clearly indicate any preference to be granted to domestic manufactured goods and the information required to establish the eligibility of a bid for such preference. The nationality of the manufacturer or Supplier is not a condition for such eligibility. The methods and stages set forth hereunder shall be followed in the evaluation and comparison of bids.

2.	For comparison, responsive bids shall be classified in one of the following three groups:

(a)	Group A: bids exclusively offering goods manufactured in the country of the Borrower if the bidder establishes to the satisfaction of the Borrower and the Bank that (i) labor, raw material, and components from within the country of the Borrower will account for 30 percent or more of the EXW price of the product offered, and (ii) the production facility in which those goods will be manufactured or assembled has been engaged in manufacturing/assembling such goods at least since the time of bid submission.

(b)	Group B: all other bids offering goods manufactured in the country of the Borrower.

(c)	Group C: bids offering goods manufactured abroad that have been already imported or that will be directly imported.

3.	The price quoted for goods in bids of Groups A and B shall include all duties and taxes paid or payable on the basic materials or components purchased in the domestic market or imported, but shall exclude the sales and similar taxes on the finished product. The price quoted for goods in bids of Group C shall be on CIP (place of destination), which is exclusive of customs duties and other import taxes already paid or to be paid.

4.	In the first step, all evaluated bids in each group shall be compared to determine the lowest bid in each group. Such lowest evaluated bids shall be compared with each other and if, as a result of this comparison, a bid from Group A or Group B is the lowest, it shall be selected for the award.

5.	If as a result of the comparison under paragraph four above, the lowest evaluated bid is a bid from Group C, the lowest evaluated bid from Group C shall be further compared with the lowest evaluated bid from Group A after adding to the evaluated price of goods offered in the bid from Group C, for the purpose of this further comparison only, an amount equal to 15 percent of the CIP bid price. The lowest evaluated bid determined from this last comparison shall be selected.

6.	In the case of single responsibility or turnkey contracts for the supply of a number of discrete items of equipment as well as major installation and/or construction services no margin of preference shall apply. However, with Bank’s “no objection”, bids for such contracts may be invited and evaluated on the basis of DDP (named place of destination) prices for goods manufactured abroad.

Preference for Domestic Contractors

7.	For contracts for works to be awarded on the basis of ICB, eligible Borrowers may, with the agreement of the Bank, grant a margin of preference of 7.5 percent to domestic contractors, in accordance with, and subject to, the following provisions:

(a)	Contractors applying for such preference shall be asked to provide, as part of the data for qualification, such information, including details of ownership, as shall be required to determine whether, according to the classification established by the Borrower and accepted by the Bank, a particular contractor or group of contractors qualifies for a domestic preference. The bidding documents shall clearly indicate the preference and the method that will be followed in the evaluation and comparison of bids to give effect to such preference.

(b)	After bids have been received and reviewed by the Borrower, responsive bids shall be classified into the following groups:

(i)	Group A: bids offered by domestic contractors eligible for the preference.

(ii)	Group B: bids offered by other contractors.

For the purpose of evaluation and comparison of bids, an amount equal to 7.5 percent of the bid amount shall be added to bids received from Contractors in Group B.

Appendix 3: Guidance to Bidders

Purpose

1.	This Appendix provides guidance to potential bidders wishing to participate in Bank-financed procurement.

Responsibility for Procurement

2.	The responsibility for the implementation of the project, and therefore for the payment of goods, works, and services under the project, rests solely with the Borrower. The Bank, for its part, is required by its Articles of Agreement to ensure that funds are paid from a Bank loan only as expenditures are incurred. Disbursements of the proceeds of a loan are made only at the Borrower's request. Supporting evidence that the funds are used in accordance with the Loan Agreement and/or the Procurement Plan shall be submitted with the Borrower's withdrawal application. Payment may be made (a) to reimburse the Borrower for payment(s) already made from its own resources, (b) directly to a third party (usually to a supplier or contractor), or (c) to a commercial bank for expenditures against a World Bank Special Commitment covering a commercial bank's letter of credit. As emphasized in paragraph 1.2 of the Guidelines, the Borrower is legally responsible for the procurement. It invites, receives, and evaluates bids, and awards the contract. The contract is between the Borrower and the supplier or contractor. The Bank is not a party to the contract.

Bank’s Role

3.	As stated in paragraph 1.11 of the Guidelines, the Bank reviews the procurement procedures, documents, bid evaluations, award recommendations, and the contract to ensure that the process is carried out in accordance with agreed procedures, as required in the Loan Agreement. In the case of major contracts, the documents are reviewed by the Bank prior to their issue, as described in Appendix 1. Also, if, at any time in the procurement process (even after the award of contract), the Bank concludes that the agreed procedures were not followed in any material respect, the Bank may declare misprocurement, as described in paragraph 1.12. However, if a Borrower has awarded a contract after obtaining the Bank’s “no objection,” the Bank will declare misprocurement only if the “no objection” was issued on the basis of incomplete, inaccurate, or misleading information furnished by the Borrower. Furthermore, if the Bank determines that corrupt or fraudulent practices were engaged in by representatives of the Borrower or of the bidder, the Bank may impose the applicable sanctions set forth in paragraph 1.14 of the Guidelines.

4.	The Bank has published Standard Bidding Documents (SBDs) for various types of procurement. As stated in paragraph 2.12 of the Guidelines, it is mandatory for the Borrower to use these documents, with minimum changes to address country- and project-specific issues. The prequalification and bidding documents are finalized and issued by the Borrower.

Information on Bidding

5.	Information on bidding opportunities under ICB may be obtained from the General Procurement Notice and the Specific Procurement Notices as described in paragraphs 2.7 and 2.8 of the Guidelines. General guidance on participation, as well as advance information on business opportunities in upcoming projects, may be obtained from the World Bank website as well as from the Infoshop. Project Appraisal Documents (PAD) are also available from the Infoshop and on the Bank’s website upon approval of the loan.

Bidder’s Role

6.	Once a bidder receives the prequalification or bidding document, the bidder should study the documents carefully to decide if it can meet the technical, commercial, and contractual conditions, and if so, proceed to prepare its bid. The bidder should then critically review the documents to see if there is any ambiguity, omission, or internal contradiction, or any feature of specifications or other conditions which are unclear or appear discriminatory or restrictive; if so, it should seek clarification from the Borrower, in writing, within the time period specified in the bidding documents for seeking clarifications.

7.	The criteria and methodology for selection of the successful bidder are outlined in the bidding documents, generally under Instructions to Bidders and Specifications. If these are not clear, clarification should be similarly sought from the Borrower.

8.	In this connection it should be emphasized that the specific bidding documents issued by the Borrower govern each procurement, as stated in paragraph 1.1 of the Guidelines. If a bidder feels that any of the provisions in the documents are inconsistent with the Guidelines, it should also raise this with the Borrower.

9.	It is the responsibility of the bidder to raise any issue of ambiguity, contradiction, omission, etc., prior to the submission of its bid, to assure submission of a fully responsive and compliant bid, including all the supporting documents requested in the bidding documents. Noncompliance with critical (technical and commercial) requirements will result in rejection of the bid. If a bidder wishes to propose deviations to a noncritical requirement, or propose an alternative solution, the bidder should quote the price for the fully compliant bid and then separately indicate the adjustment in price that can be offered if the deviation is accepted. Alternative solutions should be offered only when authorized in the bidding documents. Once bids are received and publicly opened, bidders will not be required or permitted to change the price or substance of a bid.

Confidentiality

10.	As stated in paragraph 2.47 of the Guidelines, the process of bid evaluation shall be confidential until the publication of contract award . This is essential to enable the Borrower and Bank reviewers to avoid either the reality or perception of improper interference. If at this stage a bidder wishes to bring additional information to the notice of the Borrower, the Bank, or both, it should do so in writing.

Action by the Bank

11.	Bidders are free to send copies of their communications on issues and questions with the Borrower to the Bank or to write to the Bank directly, when Borrowers do not respond promptly, or the communication is a complaint against the Borrower. All such communications should be addressed to the Task Team Leader for the project, with a copy to the Country Director for the borrowing country and to the Regional Procurement Adviser. Names of Task Team Leaders are available in the PAD.

12.	References received by the Bank from potential bidders, prior to the closing date for submission of the bids, will, if appropriate, be referred to the Borrower with the Bank’s comments and advice, for action or response.

13.	Communication received from bidders after the opening of the bids, will be handled as follows. In the case of contracts not subject to prior review by the Bank, the communication will be sent to the Borrower for due consideration and appropriate action, if any, and these will be reviewed during subsequent supervision of the project by Bank staff. In the cases of contracts subject to the prior review process, the communication will be examined by the Bank, in consultation with the Borrower. If additional data is required to complete this process, these will be obtained from the Borrower. If additional information or clarification is required from the bidder, the Bank will ask the Borrower to obtain it and comment or incorporate it, as appropriate, in the evaluation report. The Bank’s review will not be completed until the communication is fully examined and considered.

14.	Except for acknowledgment, the Bank will not enter into discussion or correspondence with any bidder during the evaluation and review process of the procurement, until award of the contract is published.

Debriefing

15.	As stated in paragraph 2.65, if, after notification of award, a bidder wishes to ascertain the grounds on which its bid was not selected, it should address its request to the Borrower. If the bidder is not satisfied with the explanation given and wishes to seek a meeting with the Bank, it may do so by addressing the Regional Procurement Adviser for the borrowing country, who will arrange a meeting at the appropriate level and with the relevant staff. In this discussion, only the bidder’s bid can be discussed and not the bids of competitors.

Standard Bid Evaluation Form

Procurement of Goods or Works

The World Bank

April 1996

Preface

This Standard Bid Evaluation Form has been prepared by the World Bank for use by its Borrowers and their implementing agencies in the evaluation of bids, in accordance with the provisions of the Bank’s Guidelines:  Procurement under IBRD Loans and IDA Credits, January 1995, revised January and August 1996 and September 1997, referred to hereafter as “Guidelines” (see in particular para. 2.53 and Appendix 1, subparas. 2 and 4 of the Guidelines).  All loans and credits negotiated after March 15, 1995 are governed by the 1995 edition.

This document is intended specifically for assisting in the evaluation of bids procured through International Competitive Bidding (ICB), as well as through Limited International Bidding (LIB), whether subject to prior or post review.  It should also prove useful, with appropriate modifications, to Borrowers for evaluation under National Competitive Bidding (NCB) procedures.

Upon notification of contract award to the successful bidder by the Borrower, and in accordance with the General Conditions of the Loan or Credit Agreement, the Bank is authorized to publish a description of the contract, the name and nationality of the contract awardee, and the contract price.

All users are invited to submit comments on their experience with this document to:

Procurement Policy and Services Group

Operational Core Services Network

The World Bank

1818 H Street, N.W.

Washington, D.C. 20433

U.S.A.

pdocuments@worldbank.org

http://www.worldbank.org/html/opr/procure/contents.html

facsimile: 202/522-3317

Table of Contents

How to Use These Forms

Section I.  Bid Evaluation Standard Forms

Standard Cover

Letter of Transmittal

Table 1.  Identification

Table 2.  Bidding Process

Table 3.  Bid Submission and Opening

Table 4.  Bid Prices (as Read Out)

Table 5.  Preliminary Examination

Table 6.  Corrections and Unconditional Discounts

Table 7.  Exchange Rates

Table 8.  Currency Conversion (Multiple Currencies)

Table 9.  Currency Conversion (Single Currency)

Table 10.  Additions, Adjustments, and Priced Deviations

Table 11.  Domestic Preference for Goods

Table 12.  Domestic Preference for Works

Table 13.  Proposed Contract Award

Annex I.  Evaluation Guide

Annex II.  Bid Opening Checklist

Annex III.  Eligibility for the Provision of Goods, Works, and Services in Bank-Financed Procurement

Annex IV.  Example of Preliminary Examination

Annex V.  Bid Evaluation Summary Checklist

# How to Use These Forms

1.	The evaluation forms and guide contained in this document provide step-by-step procedures for the evaluation of bids solicited through ICB.  In all instances, the bidding and evaluation procedures described in the Instructions to Bidders (ITB) of the actual bidding document used should be followed.

2.	ICB is conducted using the Standard Bidding Documents (SBDs) issued by the Bank and required for use by Borrowers.  The following SBDs are currently available:

(a)	Procurement of Goods (SBDG)

(b)	Procurement of Works (referred to here as Larger Works) (SBDLW)

(c)	Procurement of Works—Smaller Contracts (SBDSW)

Others are issued as Trial Editions or are yet in preparation.  Bid evaluation procedures for the Trial Editions follow the procedures for the SBDG except for the SBD for Supply and Installation of Plant and Equipment, which is more similar to the SBDLW.  The SBD for Commodities is based on modified ICB (see Section II.D of the Guidelines), in which bidding and evaluation procedures are based on one designated currency.  The forms herein provided that deal with currency conversion may therefore be omitted.

3.	Although each of the documents is different, their ITBs are very similar, particularly for the SBDG, SBDLW, and SBDSW, the most widely used documents.  The following standard forms and guide are based on those ITBs, as well as on the Bid Data Sheets (BDSs), which follow the ITB and provide contract-specific information.

4.	Readers should note that evaluation and the resulting report need not necessarily be lengthy.  Procurement of off-the-shelf goods without domestic preference can usually be quickly and easily evaluated.  In general, the complexity of evaluation lies with larger works and with the supply and installation of industrial plant and equipment.  The forms should invariably accompany the evaluation report, but they may be adapted to suit specific requirements of the bidding documents.  The report should include a number of attachments to explain details of bid evaluation or to show specific controversial wording or numbers in a bid.  Cross-referencing should be used extensively, as well as references to pertinent clauses in the bidding documents.

5.	Special mention should be made of contracts that group together (“package”) smaller contracts (“lots”—also called “slices” or “items”), which may be awarded as a package to one bidder, or as sub-packages of one or more lots to several bidders.  In such instances the bid evaluation is to be done separately, including any allowances for domestic preference, for each lot, subject to any cross-discounting (see Annex I, para. 7(b)).  Only Tables 1, 2, and 3 will be common to all.

6.	Borrowers should study these evaluation forms and guide during project preparation, in order to properly assess the managerial and administrative conditions needed for bid evaluation.  Bank staff are available to explain the procedures, including any modifications necessary for evaluation using bidding documents other than those SBDs presently available.  The Bank encourages the employment of experienced consultants to help in evaluations for complex contracts (see Guidelines, Appendix 1, para. 2(c)).  Consultant fees can be paid from loan funds, if allowed for in the loan agreement.

# Section I.  Bid Evaluation Standard Forms

## Standard Cover

Bid Evaluation Report

and

Recommendation for Award of Contract

Name of Project:

IBRD Loan or IDA Credit No.:

Contract Name:

Identification Number:

Date of Submission:

## Letter of Transmittal

If the contract is subject to prior review, the bid evaluation report should be attached with a Letter of Transmittal from the Borrower ministry, department, or agency responsible for communications with the Bank.  The letter should highlight conclusions and offer any additional information that would help to expedite review by the Bank.  In addition, any unresolved or potentially contentious issues should be highlighted.  The letter should be sent to the Chief of the Sector Operations Division or the Country Operations Division responsible for the loan, unless another Bank official has been designated by the Bank for such correspondence.

Note:	When subject to post review, the evaluation report and the signed contract should be submitted to the Bank before sending (or with) the pertinent Application for Withdrawal, Special Commitment, replenishment of the Special Account, or, in case of a Statement of Expenditures, retained for storage for eventual retrieval.  (See Guidelines, Appendix 1, and the Loan Agreement.)

Table 1.  Identification

| 1.1 Name of Borrower |  |
| --- | --- |
| 1.2 Loan/Credit number |  |
| 1.3 Date of effectiveness |  |
| 1.4 Closing date (a) original (b) revised |  |
| 1.5 Name of project |  |
| 1.6 Purchaser (or Employer) (a) name (b) address |  |
| 1.7 Contract number (identification) |  |
| 1.8 Contract description |  |
| 1.9 Cost estimate1 |  |
| 1.10 Method of procurement (check one) | ICB LIB Other |
| 1.11 Prior review required2 | Yes No |
| 1.12 Domestic preference allowed | Yes No |
| 1.13 Fixed price contract | Yes No |
| 1.14 Cofinancing, if any: (a) agency name (b) percent financed by agency |  |
| 1 Cite source and date if other than Staff Appraisal Report. 2 If response is “no,” items 2.2(b), 2.4(b), and 2.6(b) in Table 2 may be left blank, unless the Bank’s prior review was specifically requested. |

Table 2.  Bidding Process

| 2.1 General Procurement Notice (a) first issue date (b) latest update |  |
| --- | --- |
| 2.2 Prequalification, if required (a) number of firms prequalified (b) date of Bank’s no-objection |  |
| 2.3 Specific procurement notice (a) name of national newspaper (b) issue date (c) name of international publication (d) issue date (e) number of firms notified |  |
| 2.4 Standard Bidding Document (a) title, publication date (b) date of Bank’s no-objection (c) date of issue to bidders |  |
| 2.5 Number of firms issued documents |  |
| 2.6 Amendments to documents, if any (a) list all issue dates (b) date(s) of Bank’s no-objection | 1. 2. 3. 1. 2. 3. |
| 2.7 Date of pre-bid conference, if any |  |
| 2.8 Date minutes of conference sent to bidders and Bank |  |

Table 3.  Bid Submission and Opening

| 3.1 Bid submission deadline (a) original date, time (b) extensions, if any |  |
| --- | --- |
| 3.2 Bid opening date, time |  |
| 3.3 Record of bid opening, date sent to Bank |  |
| 3.4 Number of bids submitted |  |
| 3.5 Bid validity period (days or weeks) (a) originally specified (b) extensions, if any (c) date of Bank’s no-objection, if required1 |  |
| Note: Contracts under two-stage bidding will require the information requested for each stage to be filled out. Refer to Guidelines, para. 2.6, and SBD for Supply and Installation of Plant and Equipment. 1 Refer to Annex I, para. 3 herein. |

Table 4.  Bid Prices (as Read Out)

| Bidder Identification | Read-out Bid Price(s)1 | Modifications or |
| --- | --- | --- |
| Name | City/State or Province | Country | Currency(ies) | Amount(s) or % | Comments2 |
| (a) | (b) | (c) | (d) | (e) | (f) |
| etc. |  |  |  |  |  |
| 1 For single currency option (see Annex I, para. 6(d)(ii)), secondary currencies are expressed in column e as a percentage of the total bid price. 2 Describe any modifications to the read-out bid, such as discounts offered, withdrawals, and alternative bids. Note also the absence of any required bid security or other critical items. Refer also to Annex I, para. 2 herein. |

Table 5.  Preliminary Examination

| Bidder | Verification | Eligibility | Bid Security | Completeness of Bid | Substantial Responsiveness | Acceptance for Detailed Examination |
| --- | --- | --- | --- | --- | --- | --- |
| (a) | (b) | (c) | (d) | (e) | (f) | (g) |
| etc. |  |  |  |  |  |  |
| Note: For explanations of headings, see Annex I, para. 5 herein. Additional columns may be needed, such as for responsiveness to technical conditions. See example in Annex IV. |

Table 6.  Corrections and Unconditional Discounts

| Bidder | Read-out Bid Price(s) | Corrections | Corrected Bid Price(s) | Unconditional Discounts2 | Corrected/Discounted Bid Price(s) |
| --- | --- | --- | --- | --- | --- |
|  | Currency(ies) | Amount(s) | Computational Errors1 | Provisional Sums |  | Percent | Amount(s) |  |
| (a) | (b) | (c) | (d) | (e) | (f) = (c) + (d) - (e) | (g) | (h) | (i) = (f) – (h) |
| etc. |  |  |  |  |  |  |  |  |
| Note: Only bids accepted for preliminary examination (Table 5, column g) should be included in this and subsequent tables. Columns a, b, and c are from Table 4 (columns a, d, and e, respectively). 1 Corrections in column d may be positive or negative. 2 If the discount is offered as a percent, column h is normally the product of the amounts in columns f and g. Refer to para. 6(c). If the discount is provided as an amount, it is entered directly in column h. A price increase is a negative discount. |

Table 7.  Exchange Rates

Currency Used for Bid Evaluation:

Effective Date of Exchange Rate:

Authority or Publication Specified for Exchange Rate:

Note:	Attach copy of exchange rates provided by specified authority or publication.

Table 8.  Currency Conversion (Multiple Currencies)

Specify Evaluation Currency:

| Bidder | Currency(ies) of Bid | Corrected/Discounted | Applicable | Evaluation Currency |
| --- | --- | --- | --- | --- |
|  |  | Bid Price(s) | Exchange Rate(s)1 | Bid Price(s) | Total Bid Price2 |
| (a) | (b) | (c) | (d) | (e) = (c) x (d) | (f) |
| etc. |  |  |  |  |  |

Note:  This table is to be used for SBDG and Option B of SBDLW.  Columns a, b and c are from Table 6, columns a, b and i.

1 	Column d is from Table 7.

2 	Column f is the sum of bid prices in column e for each bidder.

Table 9.  Currency Conversion (Single Currency)

Specify Evaluation Currency:

| Bidder | Corrected/Discounted | Payment Composition1 | Exchange | Amounts in | Exchange | Evaluation Currency |
| --- | --- | --- | --- | --- | --- | --- |
|  | Bid Price (in specified currency) | Currency of Payment | Percent of Total Bid | Amount in Evaluation Currency | Rate Used by Bidder1 | Currency of Payment | Rate for Evaluation2 | Bid Prices | Total3 |
| (a) | (b) | (c) | (d) | (e) = (b) x (d) | (f) | (g) = (e) x (f) | (h) | (i) = (g) x (h) | (j) |
| etc. |  |  |  |  |  |  |  |  |  |

Note:  This table is used for SBDSW and Option A of SBDLW.  Columns a and b are from Table 6, columns a and i.

1	Columns c, d, and f are provided in the SBDLW Appendix to Bid and in the (Form of) Contractor’s Bid in the SBDSW.

2 	Column h is from Table 7.

3	Column j is the sum of bid prices in column i for each bidder.

Table 10.  Additions, Adjustments, and Priced Deviations

Specify Evaluation Currency:

| Bidder | Corrected/Discounted Bid Price1 | Additions2 | Adjustments2 | Priced Deviations2 | Total Price |
| --- | --- | --- | --- | --- | --- |
| (a) | (b) | (c) | (d) | (e) | (f) = (b) + (c) + (d) + (e) |
| etc. |  |  |  |  |  |

1	Column b is from either Table 8, column f or Table 9, column j.

2 	Each insertion in columns c, d, or e should be footnoted and explained in adequate detail, accompanied by calculations.  Refer to paras. 6(e), 6(f), and 6(g) respectively of Annex I

Table 11.  Domestic Preference for Goods

Specify Evaluation Currency:

| Bidder | Domestic Preference Group1 | Total Price2 | Exclusions for Preference3 | Revised Total | Prevailing Tariff (%)4 | Domestic Preference (%)5 | Preference Price6 | Total Comparison Price |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| (a) | (b) | (c) | (d) | (e) = (c) – (d) | (f) | (g) | (h) | (i) = (c) + (h) |
| etc. |  |  |  |  |  |  |  |  |

1	Column b refers to Groups A, B, or C, as indicated by bidder, subject to verification by Borrower.

2	Column c is from Table 10, column f.  If the lowest total price is from a Group A or Group B bidder, it is the lowest evaluated bidder, and the remainder of the table need not be filled out.  Columns d through h need to be filled out only for Group C bids.

3	Column d is the sum of costs in columns d and e from Table 10 plus other costs incurred within the Borrower’s country.  Footnotes should be provided to explain the significant components of column d.

4	Column f is the sum of duties and import taxes on the particular items or group of similar items as a percent of the CIF or CIP price.  Refer to para. 7(a) of Annex I.

5	Column g will be the smaller of 15 percent or the prevailing tariff in column f.

6	Column h for Group A bidders is zero.  Group B bids at this stage should no longer be compared.  For Group C bidders, column h is the product of columns e and g.

Table 12.  Domestic Preference for Works

Specify Evaluation Currency:

| Bidder | Domestic Preference Group1 | Total Price2 | Exclusions for Preference3 | Revised Total | Preference4 | Total Comparison Price |
| --- | --- | --- | --- | --- | --- | --- |
| (a) | (b) | (c) | (d) | (e) = (c) – (d) | (f) | (g) = (c) + (f) |
| etc. |  |  |  |  |  |  |

1	Column b refers to Group A (eligible domestic bidders) or Group B (others) as indicated by bidder, subject to verification by Borrower.

2	Column c is from Table 10, column f.  If the lowest priced bid is from a Group A bidder, it is the lowest evaluated bidder, and the remainder of the table need not be filled out.

3	Column d is the sum of costs in columns d and e from Table 10.  An attachment should be provided to explain the significant components of column d.  Columns d and e may be left blank for Group A bidders.

4 	Column f for Group A bidders is zero.  For Group B bidders, column f is 7.5 percent of column e.

Table 13.  Proposed Contract Award

| 1. Lowest evaluated responsive bidder (proposed for contract award). (a) name (b) address |  |
| --- | --- |
| 2. If bid submitted by agent, list actual supplier. (a) name (b) address |  |
| 3. If bid from joint venture, list all partners, nationalities, and estimated shares of contract. |  |
| 4. Principle country(ies) of origin of goods/materials. |  |
| 5. Estimated date (month, year) of contract signing. |  |
| 6. Estimated delivery to project site/completion period. |  |
|  | Currency(ies) | Amount(s) or % |
| 7. Bid Price(s) (Read-out)1 |  |  |
| 8. Corrections for Errors2 |  |  |
| 9. Discounts3 |  |  |
| 10. Other Adjustments4 |  |  |
| 11. Proposed Award5 |  |  |
| 12. Disbursement Category6 |  |

1 	From Table 6, columns b and c.

2 	From Table 6, column d.

3 	From Table 6, column h.  Include any cross-discounts.  See Annex I, para. 7(b).

4 	All adjustments should be explained in detail.

5 	Sum of the prices in Items 7–10.  For single currency bids, express secondary currency amounts as percentages.

6 	From the Loan Agreement.

# Annex I.  Evaluation Guide

| 1. Identification, Bidding Process, and Bid Submission | Tables 1, 2, and 3 provide for the filing of basic information on the procurement process. This information is necessary to monitor compliance with the Loan Agreement, and particularly paras. 2.7 and 2.8 on advertising and notification of the Guidelines. |
| --- | --- |
| 2. Bid Opening | All bidders or their representatives are invited to attend the bid opening, where bids are read out and recorded, along with a list of attendees. The record is prepared for prompt transmittal to the Bank. Copies should be sent to all bidders. Bid opening procedures are described in the ITB. To assist in carrying out the opening and preparing of the record, a checklist is provided in Annex II. The checklist should preferably be filled out for each bid during the actual reading out at the meeting. The reading should be from the original version of each bid, and the actual amounts and other key details read out should be circled for later verification. If bids are expressed in a single currency, other currency needs expressed as a percentage should be recorded. It may also be desirable to read out exchange rates used by bidders (see para. 6(d)(ii) in this Annex). Any envelopes containing substitutions, modifications, or withdrawals must be subject to the same level of scrutiny, including the reading out of critical details, such as price changes. Failure to read out such information and include it in the written record may result in denial of its inclusion in bid evaluation. If a bid has been withdrawn by cable, it should nonetheless be read out and should not be returned to the bidder until the authenticity of the withdrawal notice has been confirmed. As stated in the ITBs, no bids should be rejected at the bid opening except those received after the deadline for receipt of bids. Such bids shall be returned unopened to the bidder. A summary of the read-out bid prices should be provided in Table 4. |
| 3. Bid Validity | The duration of the validity of each bid should be the one specified in the ITB and should be confirmed in the signed (form of) bid. If exceptional circumstances occur in which award cannot be made within the validity period, extensions in writing should be requested of bidders, in accordance with the ITB (also Guidelines, para. 2.56). Extensions to the validity of bid security should also be requested of bidders, if necessary. Note that for fixed price contracts subject to prior review, a no-objection by the Bank is necessary for extensions longer than sixty (60) days and for any subsequent extensions (Guidelines, Appendix 1, para. 2(d)). Note any extensions in Table 3. |
| 4. Principles of Evaluation | After the public opening of bids, information relating to the examination, clarification, and evaluation of bids shall not be disclosed to bidders or other persons not officially concerned with this process until the successful bidder is notified of the award of contract (Guidelines, para. 2.46). The Bank recommends appointment by the Borrower of an evaluation committee, consisting of a minimum of three qualified members who should work in a secure office where all bidding documents can be kept. There may be a considerable advantage if the same members participated in the preparation of the bidding documents. On occasion, the Borrower may request clarifications of bidders concerning ambiguities or inconsistencies in the bid. As required in the ITBs, such requests shall be in writing, and no change in the price or scope of the originally offered goods, works, or services shall be sought or accepted, except for the correction of arithmetic error. The responses from bidders shall also be in writing. (Refer also to Guidelines, Appendix 4, para. 10.) No circumstances shall justify meetings or conversations between the Borrower (or its consultants) and bidders during the bid evaluation process. Bidders frequently attempt to contact the Borrower during bid evaluation, directly or indirectly, to query progress of evaluation, to offer unsolicited clarifications, or to provide criticisms of their competition. Receipt of such information should be acknowledged as to receipt only. Borrowers must evaluate bids on the basis of the information provided in the respective bids. However, additional information provided may be useful in improving the accuracy, speed, or fairness of the evaluation. Nonetheless, no changes in the bid price or substance are allowed. |
| 5. Preliminary Examination of Bids | The evaluation process should begin immediately after bid opening. The purpose of preliminary examination is to identify and reject bids that are incomplete, invalid, or substantially nonresponsive to the bidding documents and therefore are not to be considered further. The following checks should be applied: (a) Verification: Attention should be directed toward deficiencies that, if accepted, would provide unfair advantages to the bidder. Sound judgment must be used: for example, simple omissions or mistakes arguably occasioned by human error should not be grounds for rejection of the bid. Rarely is a bid perfect in all respects. However, the validity of the bid itself, for example, its signatures, must not be in question. If the bidder is a joint venture, the joint venture agreement must be submitted; if the bidder is an agent, an authorization from the supplier or manufacturer must be provided in addition to any documentation required of the supplier or manufacturer itself. All copies of the bid should be compared with the original and corrected accordingly, if necessary. Thereafter, the original should be kept in a safe location, and only copies should be used in evaluation. (b) Eligibility: The bidder must be a national or a juridic entity from an eligible source country as defined in the Guidelines. All partners to a joint venture shall be from an eligible source country, and the joint venture shall be registered in an eligible source country. All goods and services shall originate from eligible source countries. In the case of plant and equipment, this eligibility test is applied only to the finished product offered in the bid and to its major and clearly identifiable components. If prequalification has taken place, only bids from prequalified bidders can be considered. The bidder (including all members of a joint venture and subcontractors) may be disqualified if affiliated with a firm that has provided related consulting services on the project, or if the bidder is a publicly owned enterprise from the Borrower’s country, lacking legal and financial autonomy. (See the ITB for details.) (c) Bid Security: The bidding document may require submission of a bid security. If so, the bid security must conform to the requirements of the ITB, and it must accompany the bid. If the bid security is issued as a bank guarantee, it must be consistent with the wording of the bid security form provided in the bidding document. Submission of a copy of the security or submission of a counterguarantee naming the Borrower’s bank instead of the Borrower is unacceptable. Furthermore, securities for an amount smaller or for a period shorter than the one specified in the ITB are not acceptable. The security for a bid submitted by a joint venture should be in the name of all of the partners of the joint venture. (d) Completeness of Bid: Unless the bidding documents have specifically allowed partial bids—permitting bidders to quote for only select items or for only partial quantities of a particular item—bids not offering all of the required items should ordinarily be considered nonresponsive. However, under works contracts, missing prices for occasional work items are considered to be included in prices for closely related items elsewhere. If any erasures, interlineations, additions, or other changes have been made, they should be initialed by the bidder. They may be acceptable if they are corrective, editorial, or explanatory. If they are not, they should be treated as deviations and should be analyzed as per para. 5(e) below. Missing pages in the original copy of the bid may be cause for rejection of the bid, as may contradictions in model numbers or other designations of critical supply items. (e) Substantial Responsiveness: Major deviations to the commercial requirements and technical specifications are a basis for the rejection of bids. As a general rule, major deviations are those that, if accepted, would not fulfill the purposes for which the bid is requested, or would prevent a fair comparison with bids that are properly compliant with the bidding documents. Examples of major deviations include: (i) Stipulating price adjustment when fixed price bids were called for (ii) Failing to respond to specifications by offering instead a different design or product that does not offer substantial equivalence in critical performance parameters or in other requirements (iii) Phasing of contract start-up, delivery, installation, or construction not conforming to required critical dates or progress markers (iv) Subcontracting in a substantially different amount or manner than that permitted (v) Refusing to bear important responsibilities and liabilities allocated in the bidding documents, such as performance guarantees and insurance coverage (vi) Taking exception to critical provisions such as applicable law, taxes and duties, and dispute resolution procedures (vii) Those deviations that are specified in the ITB as requiring rejection of the bid (such as, in the case of works, participating in the submission of another’s bid other than as a subcontractor). Bids that offer deviations may be considered substantially responsive—at least as to the issue of fairness—if the deviations can be assigned a monetary value that would be added as a penalty during the detailed evaluation process and if such deviations would be acceptable in the eventual contract. The results of preliminary examination should be presented in Table 5. If the bid fails preliminary acceptance, the reasons must be clearly explained in footnotes or in an attachment, as necessary. An example is shown in Annex IV. Borrowers may find it useful to include additional tables for itemization of responsiveness to a list of technical or commercial specifications. These should be attached to Table 5. |
| 6. Detailed Examination of Bids | Only those bids surviving preliminary examination need to be examined in this phase. (a) Corrections for Errors: The methodology for correction of computational errors is described in the ITB. The read-out bid prices and their corrections should be noted in Table 6, column d. The corrections are considered binding on the bidder. Unusual or large corrections that could affect the comparative ranking of bids should be explained in footnotes. (b) Corrections for Provisional Sums: Bids may contain provisional sums set by the Borrower for contingencies or for nominated subcontractors, etc. As these sums are the same for all bids, they should be subtracted from the read-out prices in Table 6, column e to allow for a proper comparison of bids in subsequent steps. However, those provisional sums set aside for Daywork, where priced competitively, should not be included in the deductions. (c) Modifications and Discounts: In accordance with the ITB, bidders are allowed to submit, prior to bid opening, modifications to their original bid. The impact of modifications should be fully reflected in the examination and evaluation of the bids. These modifications may include either increases or discounts to the bid amounts that reflect last-minute business decisions. Accordingly, the original bid prices should be modified at this point in the evaluation. Discounts offered in accordance with the ITB that are conditional on the simultaneous award of other contracts or lots of the contract package (cross-discounts) shall not be incorporated until the completion of all other evaluation steps. The effect of unconditional discounts (or alternatively, increases) should be shown as in Table 6 (columns g and h). Any discount expressed in percent must be applied to the appropriate base specified in the bid (i.e., check to see if it applies to any provisional sums). |
|  | (d) Evaluation Currency: The remaining bids as corrected for computational errors and as adjusted for discounts should be converted to a common evaluation currency, as described in the ITB. The exchange rates to be used in the calculations are to be listed in Table 7. If multiple exchange rates exist for a particular currency (for commercial, government transactions, etc.), indicate which applies, with reasons for the choice. Where exchange rates for a particular currency are not available from the specified authority or publication, identify the secondary source, as well as any necessary conversion calculations. There are two different currency options for bidding/payment, each requiring a different conversion methodology: (i) The SBDG and Option B of SBDLW use the multiple currency option, in which the bid price is expressed in a number of currencies. For this procurement, use Table 8. (ii) The SBDSW and Option A of SBDLW use the single currency option, in which the bid price is expressed entirely in a specific currency, usually in the Borrower’s currency, with other foreign currency requirements stated as percentages of the bid price, together with the exchange rates used by the bidder to determine the percentages. For SBDLW single currency bids, sections of the Works may require payment in different currencies and proportions. In such instances, the impact of any corrections found will require a lengthier analysis for each bid, based on the submitted Appendix to Bid. Table 9 is to be used for these calculations. (e) Additions: Omissions to the bid should be compensated for by adding the estimated costs for remedying the deficiency. Where items missing in some bids are present in others, an average of quoted prices could be used to compare competitors’ bids. Alternatively, external sources, such as published price lists, freight tariff schedules, etc., may be appropriate. The cost determined should be expressed in the evaluation currency and shown in Table 10, column c. |
|  | (f) Adjustments: The ITB specifies which, if any, performance or service factors will be taken into account in the bid evaluation (see, for example, para. 26 of SBDG). The methodology used in evaluation of these factors should be precisely described in the bid evaluation report and should be fully consistent with the ITB provisions. Bonuses or additional credits that reduce the evaluated bid price will not be given in the bid evaluation for features that exceed the requirements stated in the bidding documents, unless specifically provided for in the ITB. The value of adjustments will be expressed in terms of cost, for all works and most goods contracts, and should be shown in Table 10, column d and expressed in the evaluation currency. (g) Priced Deviations: As discussed under para. 5(e), bids with minor deviations may be considered substantially responsive if their further consideration assigns a monetary cost or penalty to the bid for the purpose of bid comparison: (i) Requests for deviations that are expressed by the bidder in vague terms, such as “we would like an increase in the amount of mobilization advance” or “we wish to discuss changes in the completion schedule” should ordinarily be ignored in bid evaluation. However, a categorical statement by the bidders taking exception to a requirement in the bidding documents should be treated as a deviation. (ii) If a bid requires a faster payment stream than specified in the bidding documents, the penalty is based on the prospective benefit to the bidder. This situation assumes use of a discounted cash flow using the prevailing commercial interest rates for the currencies of the bid, unless the ITB foresees the eventuality and specifies a rate. (iii) If a bid provides for a delivery or completion that is beyond the date specified in the bidding documents but that is nonetheless technically acceptable to the Borrower, the time advantage given should be assessed a penalty specified in the ITB or, if one is not provided, based on the rate of liquidated damages specified in the bidding documents. The deviations should be priced in the evaluation currency in Table 10, column e. |
| 7. Determination of Award | In the comparison of bids for works and for most goods, the corrected and discounted bid prices, together with adjustments for omissions, deviations, and specified evaluation factors, have been noted in Table 10. The bidder with the lowest total is the lowest evaluated cost bidder at this stage, subject to: Application of domestic preference, if any is allowed; Application of any discounts, contingent on the simultaneous award of multiple contracts or lots; and Postqualification evaluation, or, if prequalification has occurred, confirmation of prequalification information. |
|  | (a) Domestic Preference: If domestic preference is allowed in bid evaluation, the ITB will so state and provide detailed procedures to be used in determining the eligibility for preference and the amounts. (i) With respect to goods contracts, verification of the prevailing import duties and the related import taxes to a nonexempt importer must be made. If these duties and taxes are less than 15 percent of the CIF or CIP price, they are to be used as to the amount of preference. Also, the eligibility of goods for domestic preference must be examined according to the criteria described in the ITB. The calculations for determining the lowest evaluated bidder are based on a two-step process. In the second step, if needed, the domestic preference is added (like a tariff) to the CIF or CIP bid prices of the goods offered from abroad. Care should be taken to separate these prices from the overall bid prices, which may include the costs of internal transportation and related freight insurance, installation, training, and other costs incurred within the Borrower’s country. Such costs are not to be adjusted for the preference. The CIF or CIP bid prices used will reflect corrections for errors and discounts and will be adjusted for omissions pertaining to the CIF or CIP prices (such as insufficient spare parts). They will not reflect adjustments for deviations or specified evaluation factors. The preference tariff calculated will then be added to the corrected, discounted, and adjusted total prices tabulated in Table 11. All calculations involved in assessing domestic preference should be clearly shown in Table 11, together with accompanying explanations as necessary. The lowest evaluated bidder would be the bidder with the lowest price total in column i, unless note 2 of Table 11 applies. (ii) Any domestic preference eligibility allowed under works contracts is dependent on ownership criteria and on the share of work to be undertaken. The domestic preference is provided by adding 7.5 percent to the corrected and discounted bid prices of bidders not eligible for domestic preference. The ITB excludes domestic preference application to any provisional sums, as well as to adjustments or priced deviations. The lowest evaluated bidder is the bidder with the lowest total in column g of Table 12. |
|  | (b) Cross-Discounts: These are conditional discounts offered in the event that more than one contract or lot will be awarded to the same bidder. Bid evaluation in such cases can be quite complicated, particularly for goods contracts where domestic preference may apply. The sizes of cross-discounts offered by each bidder may vary with the potential number of contracts awarded. The ITB may also limit the number or total value of awards to a bidder on the basis of its financial and technical capacity. Thus, a bidder offering the lowest evaluated bid on a particular contract may be denied award because of such a restriction. The Borrower shall select the optimum combination of awards on the basis of least overall cost of the total contract package, consistent with the qualification criteria. (Refer to Guidelines, para. 2.4.) Presentations of the calculations should be made on an attachment to the report, which should include the bid evaluation(s) for the other contracts, if they have been evaluated separately. (c) Qualification: If prequalification was conducted, the bidder whose bid is the lowest evaluated should receive the award, unless the bidder’s qualifications have since materially deteriorated or the bidder has since received additional work that overstresses its capacity. The Borrower should satisfy itself fully on both accounts. Where prequalification has not occurred, the prospective awardee should be subjected to postqualification, the procedures for which are described in the ITB. If the lowest evaluated bidder fails postqualification, its bid should be rejected, and the next ranked bidder should then be subject to postqualification examination. If successful, this bidder should receive the award. If not, the process continues. (Refer to Guidelines, para. 2.57.) The rejection of a bid for reasons of qualification requires substantial justification, which should be clearly documented in attachments to the report. A history of poor performance may be considered a substantial justification. |
|  | (d) Alternative Bids: The ITB may request or allow the Borrower to accept alternative bids under the stipulation that only the alternative submitted by the lowest evaluated bidder and conforming to the bidding documents will be considered. (i) For works, the ITBs may allow alternative technical solutions and/or alternative times for completion. (ii) For goods, the ITB may allow for submission of an alternative payment schedule. The same ITB (paras. 11.2(b)(ii) or (iii)) may also require bidders to submit, in addition to any CIF or CIP bids, similar bids less transport or insurance, such as FCA or CFR. The Borrower, if it is willing to accept the alternative bid offered by the lowest evaluated bidder, should provide justification for doing so. Calculations for the evaluation of alternatives should be provided in an attachment to the report. (e) Proposed Award: The amount of the proposed award shall be the bid price as submitted by the winning bidder and adjusted as described in the ITB for corrections, any discounts (including cross-discounts), and acceptance by the Borrower of alternative offers from the lowest evaluated bidder. Adjustments to the final price and scope of the contract to correct for acceptable omissions and quantity variations in the bid may be negotiated with the lowest evaluated bidder. Prior concurrence of the Bank with the proposed award is required before such negotiations may be entered into (Guidelines, para. 2.62). Table 13 should be filled out to establish the actual amount of the contract award. If (a) none of the bids are found to be responsive, (b) bids are unreasonably high in price compared with earlier estimates, or (c) none of the bidders are qualified, the Borrower may consider rejection of all bids (prior Bank concurrence is required) (Guidelines, paras. 2.59–2.62). |
|  | (f) Report Submission (i) Prior Review: In accordance with the loan agreement, the Borrower must submit the completed bid evaluation report containing the required summary to the Bank as soon as possible after bid opening, preferably no later than three (3) weeks prior to the expiration of the bid validity period. The report should include the appropriate items listed in Annex V. Borrowers are encouraged to request assistance as needed from the Bank in explaining the evaluation procedures. However, the Bank will not participate in the evaluation itself. (ii) Post Review: For contracts not subject to prior review, the Borrower may award the contract upon completion of bid evaluation (Guidelines, Appendix 1, para. 4). As stated therein, subsequent submission of the bid evaluation report to the Bank is required prior to delivery of a withdrawal application, or if a Special Account is used, prior to its first replenishment application. These provisions do not apply if Statements of Expenditures are used, whereby the evaluation and other documents are kept by the Borrower, subject to future review by the Bank. (g) Review by the Bank: Upon receipt by the Bank, all contracts subject to prior review will be reviewed. Borrowers may be requested to provide additional information and justification for the recommendations. The Bank will not contact bidders. However, it may request the Borrower to do so for necessary clarifications. When the Bank is satisfied with the evaluation of bids and recommendations of award, a “no-objection” written communication will be issued by the Bank official designated for such correspondence. For contracts subject to post review, any doubts about the justification for award should be raised with the Bank prior to award signing. Borrowers should ensure that all correspondence received from bidders concerning evaluation has been taken into account. The Bank does not finance contracts that have not been procured in accordance with the loan agreement. (h) Award of Contract: Bid securities of unsuccessful bidders should be returned promptly after award has been made. However, if contract effectiveness is contingent on the receipt of a performance security or other condition, the Borrower may consider seeking an appropriate extension of time for the bid validity and the accompanying bid security of the next two lowest bidders. As mentioned in the Preface, upon confirmation by the Borrower that the award has been made, the Bank is authorized to publish a description of the contract, the name and nationality of the contract awardee, and the contract price. Any further information on the bids or on their evaluation, including the bid evaluation report, is held in confidence by the Bank. Unsuccessful bidders are allowed under the Guidelines (Appendix 4, para. 15) to seek a debriefing with the Borrower, and, additionally, with the Bank. In anticipation of this and/or any post reviews by the Bank, the Borrower should ensure that bidding documents and evaluations are securely stored. |

# Annex II.  Bid Opening Checklist

(To be filled out for each bid as it is read out)

Contract Reference:

Bid Opening Date:  		Time:

Name of Bidder:

(a)	Is outer envelope of bid sealed?

(b)	Is bid form completed and signed?

(c)	Expiration date of bid:

(d)	Is documentary authority for signing enclosed?

(e)	Amount of bid security (if required):		 (state currency)

(f)	Describe any “Substitution,” “Withdrawal,” or “Modification” submitted

(g)	Describe any alternative bid made:

(h)	Describe any discounts or modifications offered:

(i)	Additional comments:

(j)	Name of bidder or representative present:

(k)	Total bid price:  	 (list currencies and amounts or percentages)

Signature of responsible official:  		Date:

# Annex III.  Eligibility for the Provision of Goods, Works, and Services in Bank-Financed Procurement

As of January 1998

For the information of borrowers and bidders, and with reference to paragraph 1.6, footnote 9, of the Guidelines:  Procurement under IBRD Loans and IDA Credits, dated January 1995, revised January and August 1996, and September 1997, set forth below is a list of countries from which bidders, goods, and services are not eligible to participate in procurement financed by the bank or IDA.

•	Andorra

•	Cuba

•	Democratic People’s Republic of Korea (North Korea)

•	Liechtenstein

•	Monaco

•	Nauru

•	San Marino

•	Tuvalu

In addition, bidders, goods, and services from other countries or territories may be declared ineligible by a provision in bidding documents if the borrower’s country has excluded them by a law, official regulation, or act of compliance meeting the requirements of paragraph 1.8(a) of the Guidelines:  Procurement under IBRD Loans and IDA Credits.

The Loan Agreement also prohibits a withdrawal from the Loan for the purpose of any payment to persons or entities, or for any import of goods, if such payment or import, to the knowledge of the Bank, is prohibited by a decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations.  At the present time, this prohibition applies to:

- Iraq

- Libya

# Preliminary Examination

| Bidder | Verification | Eligibility | Bid Security | Completeness of Bid | Substantial Responsiveness | Acceptance for Detailed Examination |
| --- | --- | --- | --- | --- | --- | --- |
| Bidder A | Yes | Yes1 | Yes | Yes | Yes | Yes |
| Bidder B | No2 | Yes | Yes | Yes | Yes3 | No |
| Bidder C | Yes4 | Yes | Yes | Yes | Yes | Yes |
| Bidder D | Yes | Yes | No5 | No6 | Yes | No |
| Bidder E | Yes | No7 | No8 | Yes | Yes | No |
| Bidder F | Yes | Yes | Yes | Yes | Yes | Yes |
| Bidder G | Yes | Yes | Yes | Yes | Yes | Yes |
| Bidder H | Yes | Yes | Yes | Yes | Yes9 | Yes |
| 1 Bidder is partly owned (25 percent) by government (of Borrower). It operates under commercial law and is financially and managerially independent of government. 2 Joint venture agreement missing. 3 Requires 25 percent mobilization advance; bid document states maximum of 15 percent. Deviation is minor and can be quantified. 4 Bidder prequalified as local agent; bid is joint obligation with parent company. Bid deemed acceptable because increase in financial backing results. 5 Bid security not in freely convertible currency. 6 Does not include cost for required disposal of hazardous wastes found at the site. 7 Source of plant from non-eligible country. 8 Required validity period of security not met (8 weeks instead of 12 weeks). 9 Contains several initialed changes substituting ISO standards in the specifications with DIN standards. This is acceptable to the Engineer-in-Charge. |

# Annex V.  Bid Evaluation Summary Checklist

1.	Attach bid opening record, if not previously submitted (refer to footnote 1, Annex I).

2.	Explain any inconsistencies between prices and modifications to prices read out at bid opening (and written into the record) and presented in Table 4.

3.	Provide details on eliminating any bids during preliminary examination (Table 5).  Copy select pages from bids, as desirable, to show examples of objectionable features.

4.	If provisional sums in Table 6 vary among bidders, explain.  Explain any substantial corrections for computational errors that may affect the ranking of bidders.

5.	Provide a copy of the rates requested for Table 7 and used in Tables 8 or 9.

6.	The additions, adjustments, and priced deviations in Table 10 require detailed explanations where they may affect the ranking of bidders.

7.	Eligibility for domestic preference as indicated in Tables 11 or 12 must be verified if the ranking of bids is affected.  Provide details in an attachment.  Exclusions to the calculations for preference should be explained if similarly significant.

8.	Explain any cross-discount (para. 7(b)) not read out and recorded at bid opening.  In addition, attach copies of any evaluation reports for the other related contracts awarded to the same bidder.

9.	Provide detailed reasons for refusing to award a contract to a party other than the lowest evaluated bidder (para. 7(c)).

10.	If an alternative bid is accepted, provide a detailed explanation of the reasons for its acceptance, addressing issues of timeliness, performance, and cost implications (para. 7(d)).

11.	An attachment to Table 13 should explain adjustments to the price provided on line 10.  Explain any changes to scope of bid and contract conditions.

12.	Provide evidence of alternative insurance (see footnote 17, Annex I).

13.	Attach copies of any correspondence from bidders that raise objections to the bidding and evaluation process, together with detailed responses.

14.	Attach copies of any letters to bidders requesting clarifications.  Provide copies of responses.

15.	Submit bid evaluation with separate evaluation report from consultant, if one was commissioned.

16.	Ensure that the bid evaluation report is double-checked, paginated, and complete, and includes a Letter of Transmittal.  The Bank will only review reports that are sent to it by the proper authorities.

17.	Send by courier or by other swift means.

EPAP II

Competent Commercial Practice

Standard Bidding Documents

Supply and Installation of Plant and Equipment

1-Stage Bidding

Acronyms

BDS	Bid Data Sheet

CIF	Cost, Insurance and Freight

CIP	Carriage and Insurance Paid to (named place of destination)

CPM	Critical Path Method

DDP	Delivered Duty Paid (named place of destination)

EDI	Electronic Data Interchange

ENAA	Engineering Advancement Association of Japan

EXW	Ex factory, ex works or ex warehouse

FCA	Free Carrier

FIDIC	Fédération Internationale des Ingénieurs Conseils (International Federation of Consulting Engineers)

FOB	Free on Board

GCC	General Conditions of Contract

IBRD	International Bank for Reconstruction and Development

ICC	International Chamber of Commerce

IDA	International Development Association

IFB	Invitation for Bids

ITB	Instructions to Bidders

SBD	Standard Bidding Document

SCC	Special Conditions of Contract

TS	Technical Specifications and Drawings

UNCITRAL	United Nations Commission on International Trade Law

Single Stage Bidding Procedure Flowchart

|  | I. Bidding Documents Issued by Employer |  |
| --- | --- | --- |
|  | Invitation for Bids Instructions to Bidders Bid Data Sheet General Conditions of Contract Special Conditions of Contract | Technical Specifications and Drawings Sample Forms and Procedures Eligibility for the Provision of Goods, Works and Services |  |
| ( |
|  | II. The Bid Submitted by Bidder |  |
|  | Cover Letter Bid Form Price Schedules Attachments: 1. Bid Security 2. Power of Attorney | 3. Bidder’s Eligibility (Joint Venture, if any) 4. Eligibility of Facilities 5. Subcontractors proposed by Bidder (if any) 6. (Deleted) 7. Alternative Bids (if any) Technical Specifications and Drawings from the Bidder (if called for) |  |
| ( |
|  | III. Contract Documents Issued by Employer & Submitted by Bidder |  |
|  | Notification of Award Bid Form Price Schedules General Conditions of Contract Special Conditions of Contract Contract Agreement and Appendices 1. Terms and Procedures of Payment 2. Price Adjustment (if applicable) 3. Insurance Requirement | 4. Time Schedule 5. List of Subcontractors 6. Scope of Works and Supply by Employer 7. List of Documents for Approval/Review 8. Functional Guarantees Forms and Procedures Technical Specifications & Drawings Any other documents agreed as forming a part of the Contract |  |

# Section I. Invitation for Bids

Notes on the Invitation for Bids The Invitation for Bids (IFB) (see para. 2.8 of the World Bank Guidelines: Procurement under IBRD Loans and IDA Credits, May 2004, shall be issued as: (a) an advertisement in at least one newspaper of general circulation in the Borrower’s country ( or in the official gazette or in an electronic portal with free access) (b) an advertisement in Development Business online and in DG Market. Advertising inquiries about the U.N. Development Business publication can be directed as shown below: Development Business, 1818 H Street, N.W., Washington, D.C. 20433 U.S.A.; Telephone: 1-202-458-2397; Facsimile: 1-202-522-3316; Internet: dbusiness@worldbank.org. The IFB provides information that enables potential bidders to decide whether to participate. Apart from the essential items listed in the Standard Bidding Documents (SBDs), the IFB should also indicate any important bid evaluation criteria or qualification requirement (for example, a requirement for a minimum level of experience in manufacturing and installing a similar type of plant and equipment for which the IFB is issued). The IFB should be incorporated into the bidding documents. The information contained in the IFB must conform to the bidding documents and in particular to the relevant information in the Bid Data Sheets.

SAMPLE FORMAT FOR INVITATION FOR BIDS

[Name of Country]

[Name of Project]

BRIEF DESCRIPTION OF GOODS [WORKS]

Loan [Credit] No.

1.	This invitation for bids follows the general procurement notice for this project that appeared in Development Business, issue no. [insert number] of [insert date]. 1

2.	The [insert name of borrower] [has received/has applied for/intends to apply for] a [loan/credit] from the [International Bank for Reconstruction and Development/International Development Association] toward the cost of [insert name of project], and it intends to apply part of the proceeds of this [loan/credit] to payments under the contract for [insert name/no. of contract]. 2

3.	The [insert name of implementing agency] now invites sealed bids from eligible bidders for [insert description of goods or works to be procured]. 3, 4

4.	Bidding will be conducted through the competent commercial bidding procedures specified in the EPAP II Operations Manual and will generally be in accordance with the World Bank’s Guidelines: Procurement under IBRD Loans and IDA Credits, and is open to all bidders from eligible source countries as defined in the guidelines. 5  [Insert qualification requirement and important bid evaluation criteria ]

5.	Interested eligible bidders may obtain further information from [insert name of agency] and inspect the bidding documents at the address given below [state address at end of document] from [insert office hours]. 6

6.	A complete set of bidding documents in [insert name of language] may be purchased by interested bidders on the submission of a written application to the address below [state address at the end of document] and upon payment of a nonrefundable fee7 [insert amount in local currency] or in [insert amount in specified convertible currency]. The method of payment will be [insert method of payment].8 The document will be sent by [insert delivery procedure].9

7.	Bids must be delivered to the address below [state address at the end of document] at or before [insert time and date]. If required, all bids must be accompanied by a bid security of [insert amount in local currency or minimum percentage of bid price] or an equivalent amount in a freely convertible currency.10 Late bids will be rejected. Bids will be opened in the presence of the bidders’ representatives who choose to attend at the address below [state address at end of document] at [insert time and date]. 11

[Insert name of office].

[Insert name of officer].

[Insert postal address] and/or [Insert street address].

[Insert telephone number, indicate country and city code].

[Insert facsimile or cable number].

Notes

1. 	Day, month, year; for example, 31 January 1996.

2.	[Insert if applicable]. This contract will be jointly financed by [insert name of cofinancing agency]. Bidding will be governed by the World Bank’s eligibility rules and procedures.

3. 	A brief description of the type(s) of goods or works should be provided, including quantities, location of project, and other information necessary to enable potential bidders to decide whether or not to respond to the invitation. Bidding documents may require bidders to have specific experience or capabilities; such requirements should also be included in this paragraph.

4. 	[Insert if applicable]. The delivery/construction period is [insert no.of days/months/years or dates].

5. 	Occasionally, contracts may be financed out of special funds that would further restrict eligibility to a particular group of member countries. When this is the case, it should be mentioned in this paragraph. Also indicate any margin of preference that may be granted as specified in the Loan or Credit Agreement and set forth in the bidding documents.

6.	For example, 0900 to 1200 hours.

7. 	The fee, to defray printing and mailing/shipping costs, should be nominal.

8. 	For example, cashier’s check, direct deposit to specified account no., etc.

9. 	The delivery procedure is usually airmail for overseas delivery and surface mail or courier for local delivery. If urgency or security dictates, courier services may be required for overseas delivery.

10. 	The amount of bid security should be stated as a fixed amount or as a minimum percentage of the bid price. Alternatively, if a bid security is not required (often the case in supply contracts), the paragraph should so state.

11. 	The office for bid opening may not necessarily be the same as that for inspection or issuance of documents or for bid submission. If they differ, each address must appear at the end of paragraph 7 and be numbered; as, for example, (1), (2), (3). The text in the paragraph would then refer to address (1), (2), etc. Only one office and its address may be specified for submission, and it should be near the place where bids will be opened.

# Footnotes

The amount of the Bond shall be denominated in the currency of the Employer’s country or the equivalent amount in a freely convertible currency.

The Employer should insert either the Bank Guarantee (4.1) or the Conditional Guarantee (4.2).

The Guarantor shall insert an amount representing the percentage of the Contract Price specified in the Contract and denominated either in the currency(ies) of the Contract or a freely convertible currency acceptable to the Employer.

This text shall be revised as and where necessary to take into account (i) partial acceptance of the Facilities in accordance with Sub-Clause 25.4 of the GCC; and (ii) extension of the performance security when the Contractor is liable for an extended warranty obligation pursuant to Sub-Clause 27.10 of the GCC (although in this latter case the Employer might want to consider an extended warranty security in lieu of the extension of the performance security).

Insert the date twenty-eight days after the expected expiration date of the Defect Liability Period. The Employer should note that in the event of an extension of the time for completion of the Contract, the Employer would need to request an extension of this guarantee from the Guarantor. Such request must be in writing and must be made prior to the expiration date established in the guarantee. In preparing this guarantee, the Employer might consider adding the following text to the form, at the end of the penultimate paragraph: “The Guarantor agrees to a one-time extension of this guarantee for a period not to exceed [six months][one year], in response to the Employer’s written request for such extension, such request to be presented to the Guarantor before the expiry of the guarantee.”

Insert the expected expiration date of the Time for Completion. The Employer should note that in the event of an extension of the time for completion of the Contract, the Employer would need to request an extension of this guarantee from the Guarantor. Such request must be in writing and must be made prior to the expiration date established in the guarantee. In preparing this guarantee, the Employer might consider adding the following text to the form, at the end of the penultimate paragraph: “The Guarantor agrees to a one-time extension of this guarantee for a period not to exceed [six months][one year], in response to the Employer’s written request for such extension, such request to be presented to the Guarantor before the expiry of the guarantee.”

The amount of the Bond shall be denominated in the currency of the Employer’s country or the equivalent amount in a freely convertible currency.

The Employer should insert either the Bank Guarantee (4.1) or the Conditional Guarantee (4.2).

The Guarantor shall insert an amount representing the percentage of the Contract Price specified in the Contract and denominated either in the currency(ies) of the Contract or a freely convertible currency acceptable to the Employer.

This text shall be revised as and where necessary to take into account (i) partial acceptance of the Facilities in accordance with Sub-Clause 25.4 of the GCC; and (ii) extension of the performance security when the Contractor is liable for an extended warranty obligation pursuant to Sub-Clause 27.10 of the GCC (although in this latter case the Employer might want to consider an extended warranty security in lieu of the extension of the performance security).

Insert the date twenty-eight days after the expected expiration date of the Defect Liability Period. The Employer should note that in the event of an extension of the time for completion of the Contract, the Employer would need to request an extension of this guarantee from the Guarantor. Such request must be in writing and must be made prior to the expiration date established in the guarantee. In preparing this guarantee, the Employer might consider adding the following text to the form, at the end of the penultimate paragraph: “The Guarantor agrees to a one-time extension of this guarantee for a period not to exceed [six months][one year], in response to the Employer’s written request for such extension, such request to be presented to the Guarantor before the expiry of the guarantee.”

Insert the expected expiration date of the Time for Completion. The Employer should note that in the event of an extension of the time for completion of the Contract, the Employer would need to request an extension of this guarantee from the Guarantor. Such request must be in writing and must be made prior to the expiration date established in the guarantee. In preparing this guarantee, the Employer might consider adding the following text to the form, at the end of the penultimate paragraph: “The Guarantor agrees to a one-time extension of this guarantee for a period not to exceed [six months][one year], in response to the Employer’s written request for such extension, such request to be presented to the Guarantor before the expiry of the guarantee.”

Procurement requirements of IBRD and IDA are identical, and references in these Guidelines to the Bank include both IBRD and IDA, and references to loans include IBRD Loans as well as IDA credits or grants and project preparation advances (PPAs). References to Loan Agreement includes Development Credit Agreement, Development Financing Agreement, Development Grant Agreement, and Project Agreement. References to “Borrower” include the recipient of an IDA Grant.

References to “goods” and “works” in these Guidelines include related services such as transportation, insurance, installation, commissioning, training, and initial maintenance. “Goods” includes commodities, raw material, machinery, equipment, and industrial plant. The provisions of these Guidelines also apply to services which are bid and contracted on the basis of performance of a measurable physical output, such as drilling, mapping, and similar operations. These Guidelines do not refer to Consultants’ services, to which the current Guidelines: Selection and Employment of Consultants by World Bank Borrowers apply (referred to herein as Consultant Guidelines).

For the purposes of these Guidelines, the words “bid” and “tender” shall have the same meaning.

In some cases, the Borrower acts only as an intermediary, and the project is carried out by another agency or entity. References in these Guidelines to the Borrower include such agencies and entities, as well as Sub-Borrowers under on-lending arrangements.

The Bank’s Articles of Agreement; Article III, Section 5(b) and IDA’s Articles of Agreement; Article V, Section 1(g).

See para. 1.6, 1.7, and 1.8.

For purposes of these Guidelines, “Contractor” refers only to a firm providing construction services.

See para. 1.6, 1.7, and 1.8.

This includes those cases where the Borrower employs a procurement agent under para. 3.10.

The Bank permits firms and individuals from Taiwan, China, to offer goods, works, and services for Bank-financed projects.

See para. 2.5.

Other than Force Account units, as permitted under para. 3.8.

For purposes of this sub-paragraph, the relevant World Bank Group Anti-Corruption policies are set forth in the Guidelines On Preventing and Combating Fraud and Corruption in Projects financed by IBRD Loans and IDA Credits and Grants, and in the Anti-corruption Guidelines for IFC, MIGA, and World Bank Guarantee Transactions.

See paragraphs 1.16.

See paragraph 1.16.

IBRD’s General Conditions Applicable to Loans and Guarantee Agreements; Article V; Section 5.01 and IDA’s General Conditions Applicable to Development Credit Agreements; Article V; Section 5.01

Substitute “credit,” “International Development Association,” and “Credit Agreement,” as appropriate.

In this context, any action taken by a bidder, supplier, contractor, or a sub-contractor to influence the procurement process or contract execution for undue advantage is improper.

For the purpose of these Guidelines, “another party” refers to a public official acting in relation to the procurement process or contract execution]. In this context, “public official” includes World Bank staff and employees of other organizations taking or reviewing procurement decisions.

For the purpose of these Guidelines, “party” refers to a public official; the terms  “benefit” and “obligation” relate to the procurement process or contract execution; and the “act or omission” is intended to influence the procurement process or contract execution.

For the purpose of these Guidelines, “parties” refers to participants in the procurement process (including public officials) attempting to establish bid prices at artificial, non competitive levels.

For the purpose of these Guidelines, “party” refers to a participant in the procurement process or contract execution.

As an example, such an undertaking might read as follows: “We undertake that, in competing for (and, if the award is made to us, in executing) the above contract, we will strictly observe the laws against fraud and corruption in force in the country of the [Purchaser] [Employer], as such laws have been listed by the [Purchaser] [Employer] in the bidding documents for this contract.”

If the Project includes the selection of consulting services, the Procurement Plan should also include the methods for selection of consulting services in accordance with the Guidelines: Selection and Employment of Consultants by World Bank Borrowers. The Bank will disclose the initial Procurement Plan to the public after the related loan has been approved; additional updates will be disclosed after the Bank has approved them.

See Appendix 1

See para. 1.6, 1.7 and 1.8.

For purposes of these Guidelines, “plant” refers to installed equipment, as in a production facility.

See paras. 2.492.54 for the bid evaluation procedures.

In construction, a management contractor usually does not perform the work directly but contracts out and manages the work of other contractors, taking on the full responsibility and risk for price, quality, and timely performance. Conversely, a construction manager is a consultant for, or agent of, the Borrower, but does not take on such risks. (If financed by the Bank, the services of the construction manager should be procured under the Consultant Guidelines. See footnote 2.)

Also see paras. 3.14 and 3.15 for performance-based contracting.

In revising the bidding documents in the second stage the Borrower should respect the confidentiality of the bidders’ technical proposals used in the first stage, consistent with requirements of transparency and intellectual property rights.

UNDB is a publication of the United Nations. Subscription information is available from: Development Business, United Nations, GCPO Box 5850, New York, NY 10163-5850, USA (Website: www.devbusiness.com; e-mail: dbsubscribe@un.org); Development Gateway Market is an electronic portal of Development Gateway Foundation, 1889 F Street, N.W.  Washington, DC 20006, USA (Website: www.dgmarket.com).

See para. 2.44.

The Bank has prepared a Standard Prequalification Document for use by its Borrowers, where appropriate.

The format of the bid security shall be in accordance with the standard bidding documents and shall be issued by a reputable bank or financial institution selected by the bidder. If the institution issuing the security is located outside the country of the Borrower, it shall have a correspondent financial institution located in the country of Borrower to make it enforceable.

The Bank shall be satisfied with the language to be used.

Refer to INCOTERMS 2000 for further definitions. Published by the International Chamber of Commerce, 38 Cours Albert 1er, 75008 Paris, France. CIP is carriage and insurance paid to (named place of destination). This term may be used irrespective of the mode of transport, including multimodal transport. CIP term is for custom duties and other import taxes unpaid, payment for which is the responsibility of the Borrower, either for goods previously imported or that will be imported. For previously imported goods, the quoted CIP price shall be distinguishable from the original import value of these goods declared to customs and shall include any rebate or mark-up of the local agent or representative and all local costs except import duties and taxes, which will be paid by the purchaser.

The EXW price shall include all duties, sales, and other taxes already paid or payable for the components and raw materials used in the manufacture or assembly of the equipment, offered in the bid.

See para. 1.6, 1.7 and 1.8.

Goods in bids for turnkey contracts may be invited on the basis of DDP (named place of destination) and Bidders should be free to choose the best arrangement between imported goods or goods manufactured in the country of the Borrower, in the preparation of their bids.

INCOTERMS 2000 for free carrier (named place) and for carriage paid to (named place of destination), respectively.

Referred to hereafter as local currency.

The format of the performance security shall be in accordance with the standard bidding documents and shall be issued by a reputable bank or financial institution selected by the bidder. If the institution issuing the security is located outside the country of the Borrower, it shall have a correspondent financial institution located in the country of Borrower to make it enforceable.

It is understood, however, that officials of the International Centre for Settlement of Investment Disputes (ICSID) shall remain free to name arbitrators in their capacity as ICSID officials.

To allow sufficient time to take the bids to the place announced for public bid opening.

See paragraph 2.44

See para. 2.50 regarding corrections.

See para. 2.52.

Borrowers may ask for prices on a CIF basis (and bids compared on that same basis) only when the goods are carried by sea and the goods are not containerized. CIF shall not be used for anything other than sea transport. In the case of manufactured goods, it is unlikely that the choice of CIF will be appropriate, because these goods are usually containerized. CIP can be used for any mode of transport, including sea and multimodal transport.

The evaluation of bids shall not take into account: (a) customs duties and other taxes levied on imported goods quoted CIP (which are excluded of custom duties); (b) sales and similar taxes levied in connection with the sale or delivery of the goods

Unless bidding documents specify otherwise for some turnkey contracts (see para. 2.22 ).

Gross national product as defined annually by the Bank.

Referred to as “lowest evaluated bidder” and “lowest evaluated bid,” respectively.

Also see para 3.11.

Procurement of smaller contracts is normally carried out in accordance with procedures followed by the private or public entity handling the imports, or other established commercial practices acceptable to the Bank, as described in para. 3.12.

Contracts shall not be divided into smaller units in order to make them less attractive for ICB procedures; any proposal to divide a contract into smaller packages shall require the prior approval of the Bank.

Any such modification shall be reflected in the Loan Agreement.

A government-owned construction unit that is not managerially and financially autonomous shall be considered a force account unit. “Force account” is otherwise known as “direct labor,” “departmental forces,” or “direct work.”

The Consultant Guidelines shall apply for the selection of procurement and inspection agents. The cost or fee of the procurement or inspection agent is eligible for financing from the Bank loan, if so provided in the Loan Agreement and in the Procurement Plan , and provided the terms and conditions of selection and employment are acceptable to the Bank.

BOO: Build, Own, Operate; BOT: Build, Operate, Transfer; BOOT: Build, Own, Operate, Transfer.

For projects such as toll roads, tunnels, harbors, bridges, power stations, waste disposal plants, and water distribution systems.

The use of Performance Based Procurement in Bank financed projects should be the result of the satisfactory technical analysis of the different options available and should be either included in the PAD or subject to prior approval by the Bank for incorporation into the procurement plan.

Examples of such type of procurement are: (i) for the case of procurement of services: provision of medical services, i.e. payments for specific services, like office visits, or defined laboratory tests, etc. ; (ii) for the case of procurement of a facility: Design, Procurement, Construction, and Commissioning of a thermal power plant to be operated by the borrower; (iii) for the case of procurement of a facility and services: Design, Procurement, Construction (or Rehabilitation) of a road and operation and maintenance of the road for 5 years after construction.

For contracts procured on the basis of direct contracting under paras 3.6 and 3.7, the Borrower shall furnish to the Bank for its approval, prior to contract execution, a copy of the specifications and the draft contract. The contract shall be executed only after the Bank has given its approval, and the provisions in (h) of this paragraph shall apply with respect to the executed contract.

Refer to para. 2.15.

This does not refer to the supply of goods with supervision of installation in the same contract which is considered a contract for the supply of goods, and therefore eligible for the application of domestic preference in the goods component.

DDP is the INCOTERM which stands for "Delivered Duty Paid" where the seller delivers the goods to the buyer, cleared for import, and not unloaded from any arriving means of transport at the named place of destination. The seller has to bear all the costs and risks involved in bringing the goods thereto including, where applicable, any duty for import in the country of destination, and unloading at final destination as part of the turn-key contract. In countries that exempt bidders on imports under contracts financed by the Bank, comparison shall be made on the basis of non-exemption of duties and taxes on importation of goods manufactured abroad and the bidding documents may indicate that, before contract signature, the purchaser and the winning bidder will identify the amount of taxes payable for importation of the goods offered resulting from that exemption. However, the contract amount to be signed will not include the identified total amount of exempted duties and taxes

Preference for domestic Contractors is applicable only in countries which qualify.

At the prequalification and/or at the bidding stage.

A complete description of the Bank’s disbursement procedures is provided in the Disbursement Handbook (available on the Bank’s website at http://www.worldbank.org/projects.

http://www.worldbank.org

The Infoshop address is the World Bank address at 1818 H Street, N.W., Washington, D.C., 20433, U.S.A. The Project Database is available at: http://www.worldbank.org/projects/.

The “World Bank” refers to the International Bank for Reconstruction and Development (IBRD) and its affiliate, the International Development Association (IDA).  Their procurement rules are identical.  References to IBRD “loans” and IDA “credits” are interchangeable.

See Guidelines, para. 2.12.  When the relevant documents are not available, the use of other international documents may be acceptable to the Bank.

“Borrower” refers here to the implementing agency, which may also be called the “Purchaser” or the “Employer.”

See Guidelines, para. 2.44.  The record should be sent promptly to the Bank after bid opening and therefore does not usually accompany the bid evaluation report.

Particular care must be taken in cases where the deadline for submission (or for opening) of bids can be extended, as the duration of bid security is frequently provided in terms of an expiration date.  In contrast, bid validity is specified in terms of an interval after the deadline for receipt or the date of bid opening.

Revised to eight (8) weeks, in the first (January 1996) reprint of the 1995 edition of Guidelines.

See Guidelines, para. 2.6 for an explanation of two-stage bidding.  If used, evaluation of the second-stage bidding follows the procedures in this Annex I.  Evaluation Guide.

On occasion, bidders approach the Bank with information.  Bank policy is to acknowledge the correspondence and pass it on to the Borrower for its consideration (Guidelines, Appendix 4, paras. 11–14).

A list of eligible source countries and those subject to payment restrictions from the Bank loan are listed in Annex III.

The juridic entities of the prequalified bidders may not be modified in the submission of bids.

Refers to unforeseen work.  For details, see SBDLW, Section B, or SBDSW, Section 7.

Similarly, a bid offering a choice of different product models is evaluated on the basis of the lowest price offered by the bidder from among the models meeting the requirements of the bidding document.

The Bank on occasion may allow the use of the Merit Point System for the purchase of goods.  If so, the adjustments will be expressed in points.  Refer to ITB (para. 26.5) of the SBDG and to the Bank directly for details on bid evaluation using the point system.

CIF is cost, insurance and freight for maritime transportation.  CIP is cost, carriage and insurance in the case of multimodular transportation.  For further definitions, refer to INCOTERMS 1990, International Chamber of Commerce, 38 Cours Albert 1er, 75008 Paris, France.

In the case of single responsibility supply and installation of plant and equipment, the domestic preference applies to individual components of the bid.  Procedures in such cases are described in the Guidelines, Appendix 2, para. 6, and if applicable to the procurement under review, would be embodied in the ITB.

This occurs if the apparent low bidder from the first step is importing the goods.

This restriction may originate with prequalification.

The Annex in the Bank’s Standard Prequalification Document is useful for postqualification evaluations.

INCOTERMS 1990.

If the contract is signed without insurance coverage, the Borrower must provide the Bank with evidence of alternative insurance payable in a freely usable currency to replace or repair such goods (Guidelines, para. 2.27, and General Conditions of the Loan or Credit Agreement).

Note that SBDG—ITB para. 31 allows the Purchaser (Borrower) the right to unilaterally vary quantities within set limits at the time of award.

If funds from the loan have already been disbursed, the Bank may seek reimbursement.  Refer to Guidelines para. 1.13 and Appendix 4, para. 3.

Read out and record model numbers of equipment.

If bid is for a package of contracts, the price for each lot or item should be read out.

Any questions regarding this list should be addressed to the Senior Manager, Procurement Policy and Services Group, Operational Core Services Network.